## Annual Review Template

Title: Energy and Climate Pillar
Programme Value £ (full life): £ 10million ( approx.)		Review date: 1 Nov 2021
Programme Code: [AMP ID#]	AMP start date: 01 August 2020	AMP end date: 31 July 2021

Summary of Programme Performance
Year	2019	2020	2021
Overall Output Score	A	A	A
Risk Rating	Low	Low	Low

DevTracker Link to Business Case:
DevTracker Link to results framework:

GUIDANCE NOTES:

## Scoring your programme
## The Annual Review assesses and rates outputs using the following scale. The Aid Management Platform (AMP) and the programme scoring calculator will calculate the overall output score, taking account of the weightings and individual output scores.
Description	Score
Outputs substantially exceeded expectation	A++
Outputs moderately exceeded expectation	A+
Outputs met expectation	A
Outputs moderately did not meet expectation	B
Outputs substantially did not meet expectation	C

A. SUMMARY AND OVERVIEW [1-1 ½ pages]

Description of programme [1-2 paragraphs]

[Assume that the AR will be published, and this may be the only part read by external audiences, such as journalists, programme stakeholders and beneficiaries.

Describe the programme in 1 paragraph, including what it is aiming to achieve. You might want to include headline points on changes in the operating context, partner performance, FCDO management of the programme or other points relevant to the 10 Delivery Questions in the PrOF Rules.

The Energy and Low Carbon strand aims to catalyse India’s clean energy transition to support: energy security; inclusive, low carbon economic growth; poverty reduction; and action on climate change. This objective is pursued through support for policy and project development on, cleaner and more efficient energy systems, with a focus on smart technology for electricity distribution, renewable energy, industrial energy efficiency, energy storage and electric mobility. Collaboration with the Government of India (GoI), select states, private sector and civil society organisations also aims to create strong mutually beneficial partnerships and commercial opportunities between the India and the UK.

The centrepiece of the strand is a new jointly funded India-UK programme on Smart Power, Renewable Energy and Storage (ASPIRE). This has been refocussed to accommodate a shorter delivery time, and to sharpen the focus on shared climate change priorities, and green recovery from COVID. Detailed Project Reports were approved by the GoI in August 2021 and programme implementation started in November 2021. The GoI reiterated its continued support for this programme at the Third Ministerial Energy Dialogue held in October 2021.

For Annual Reviews of programmes undergoing significant adaptation as a result of a reduction in ODA from 0.7 to 0.5, then please include the following standard lines which should not be changed:

The seismic impact of the pandemic on the UK economy has forced the UK government to take tough but necessary decisions, and as announced in 2020, the UK has now moved to a target of spending 0.5% of GNI as Official Development Assistance (ODA) in 2021.

Following a thorough review, the FCDO’s programme budget has been allocated in accordance with UK strategic priorities against a challenging financial climate of COVID.

Throughout the business planning process, the FCDO has strived to ensure that every penny of the ODA spend brings maximum strategic coherence, impact and value for taxpayers’ money.

- The move to 0.5% has resulted in changes to this programme, which is being adapted and will continue. This Annual Review reflects that the programme has had to refocus resources and so will deliver against a new plan with new results targets. As a result, the findings of this Annual Review reflect on a programme in transition.
- The UK remains a world leader in international development, not only through the impact of these financial allocations but also through the creation of the FCDO, integrating diplomacy and development to deliver greater impact. We will return to our commitment to spend 0.7% of gross national income on ODA when the fiscal situation allows.

Summary supporting narrative for the overall score in this review [1-2 paragraphs]

[Summarise – without repeating detail from Section B – progress in the past year and why the programme has scored as it has against the output indicators.)

The programme is on track for a score of ‘A’. It has delivered substantially on both primary and secondary objectives, despite an enforced pause in new activities due to the Spending Review, Covid restrictions and ODA reprioritisation. The tender Oct-Dec 2020 for the main technical assistance collaboration programme on Smart Power, Renewable Energy and Storage was temporarily paused for these reasons in January 2020. However, GoI support for technical assistance was strengthened through the Joint Working Groups on Renewables and Power; the COP26 Energy Transition Council and the ZEV Transition Council processes. Targeted knowledge exchange for India’s Renewables Minister and team on Offshore Wind from UK policy and technical experts also informed GoI’s tender.

Scoping activities and ongoing technical assistance with key GoI and state level counterpart agencies delivered results that advanced India’s transition to clean energy and transport, and built the case for strong engagement in COP26. These included:
- a new national Electric Mobility Web Portal for India, complementing India’s national awareness raising campaign for transport to ‘Go Electric’ and the COP26 Race to Zero campaign.
- a detailed feasibility analysis of city decarbonisation - how a pilot city in Punjab could switch to 100% renewable energy using solar-biomass hybrid systems. Both central and state government will take up the project recommendations, and a range of UK/Indian cities and companies were connected in order to explore spin-off knowledge and commercial partnerships.
- Capacity building activity enabled India to demonstrate its readiness to sign a unique new strategic partnership with IEA as a stepping-stone towards full membership. India’s enhanced contribution to IEA is expected to significantly strengthen the global governance of energy, global markets and the resilience of emergency responses.
- Technical assistance through IEA also delivered quality analysis and policy recommendations on energy efficiency (featured in IEA’s flagship Energy Outlook series). This will build India’s confidence to take on enhanced targets and improve air pollution measures. Support also informed Karnataka state’s plans to enhance its use of renewables.
Finally, as a result of engaging in Prosperity projects concluded in 2019-2020:
UK company Enzen secured an award valued at £0.6m (with a potential for £20m) to implement a pilot ‘Artificial Intelligence based Smart grid solution’ with the Tamil Nadu DISCOM. This will help improve the grid integration of renewable energy.
- World Resource Institute (WRI) successfully encouraged Godrej and Boyce Group (India’s leading appliance manufacturer) to sign up to EP100 and Business Ambition Pledge to 1.5 degrees.
- GoZero Mobility UK (an e-bike company expanded in India which will contribute towards £17m investment (£7m in UK, £10m in India) and 350 jobs (100 in UK, 250 in India) over the next 5 years.
Major lessons and recommendations for the year ahead [1/2 page]

Lessons Learnt:
Engagement has been substantially more challenging under Covid restrictions and this is reflected in the volume and pace of results. Nevertheless, adaptive approaches and virtual engagement with the GoI and other stakeholders have still enabled programme delivery and set up pipeline activities. Live projects in this period secured strong participation of central and state government officials and industry representatives to advance ongoing activities and also draw inputs for potential opportunities.

Virtual events, workshops, consultations with GoI and other stakeholders continue to keep programme implementation on track and maintain visibility of FCDO’s work. The central and state government officials have shown keen interest in participating in programme consultations and exploring new opportunities to engage and deliver joint programmes. Programme events under projects like the Clean Energy Transition Programme, City Decarbonisation Feasibility Assessment and the Electric Vehicle Web Portal Development have sustained effective stakeholder engagement and facilitated participation of UK and other international experts in strategic discussions.

Effective stakeholder engagement and focussed project delivery mechanisms enabled smaller scoping projects to generate significant benefits through joint working across UK Departments (FCDO, DIT). Early engagement with key central and state government agencies from the concept stage led to their close involvement during implementation and endorsement of final project outcomes.

Pilot studies to validate innovative concepts has led to stakeholder interest in wider replication, for example, the Ministry of New and Renewable Energy has expressed keen interest to replicate the city decarbonisation project in other cities with a comparable resource profile.

Recommendations for the year ahead:
- Adaptive programmes and strong buy-in from stakeholders including GoI for delivery of ASPIRE will continue to be essential to accommodate ODA reprioritisation under Covid and the future spending review.
- New innovative ways of collaboration and partnership including e-knowledge sharing sessions, B2G engagements and innovative pilots in key focus areas are options to explore in forthcoming projects and the main technical assistance programme ASPIRE.
- Continue to match India’s priorities to UK capability in order to secure mutual benefits.
- Focus on emerging areas of mutual importance arising from the UK-India 2030 Roadmap, COP26 and other bilateral discussions on thematic areas on energy.
- Deepen engagement with the Ministry of New and Renewable Energy, the Ministry of Power, NITI Aayog and other key Indian government departments and stakeholders to partner for programme impact and scale.
- Use state networks and previous programme links to create awareness and access for the upcoming new technical assistance programme ASPIRE.

## B: THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES [1-2 pages]

Summarise the programme’s theory of change, including any changes to outcome and impact indicators from the original business case. [1/2 page]

The procurement of the technical assistance programme ASPIRE was put on hold and not concluded in the review period. The Theory of Change set out in the statement of requirements for this programme will need to be reviewed during the inception phase to reflect any changes in programme design, delivery and changing GoI priorities. Achievement of outcomes will mostly be through evidence and indirect contribution and not through direct attribution which is the case for all technical assistance programmes.

The focus of the programme reflects extensive stakeholder consultation on ways to enhance renewables, energy efficiency, and electric mobility deployment in India. Expected Intermediate Outcomes within the programme duration include building commitment among policy makers and regulators to adopt measures that create an enabling environment for investment, developing a pipeline of projects that test new technologies and/or business models, and building a pipeline of opportunities for commercial and institutional partnerships.

## The key assumptions in the Theory of Change include the following:
- Political and economic conditions in India and the UK will remain stable.
- Buy-in and engagement of the Ministry of Power and Ministry of New and Renewable Energy and other national stakeholders into programme activities and Intermediate Outcomes will remain high during and after the programme duration.
- Buy-in and engagement of the state level entities will be achieved and will remain high during and after the programme duration.
- If business environment improves, international businesses, including from UK, will be more willing (and/or have the capacity) to engage with Indian energy sector.
- Any additional/ unpredicted technology disruptors will not affect the deliverability of the programme.

Describe where the programme is on/off track to contribute to the expected outcomes and impact. What action is planned in the year ahead? [1/2 page]

Despite delays to implementation of the main programme described above and the constraints of Covid, spend has been in line with project delivery and projects have been largely able to implement planned work. Smaller scoping projects and our continued technical assistance through IEA have been creatively used to keep outputs and expected outcomes on a positive track. Joint Working Groups on Renewables and Power have affirmed Government of India support for joint partnership – reflected in ambitious joint Action Plans, approval of Detailed Project Reports for the main technical assistance programme, and requests to expand our ongoing work in areas of demonstrated value like electric mobility and decarbonisation.

Policy support, analytical reports, joint events and forums are some of the key deliverables for the review period, together with joint design of programmes with Government of India to ensure shared priorities and buy-in. Products and outputs have incentivised and supported enhanced targets for India under the COP26 process as well as supported India’s actual delivery on clean energy transition.

Businesses have been involved in and supportive of our programme’s aims and ambitions and have advanced our secondary goal to build positive UK-India partnerships. Smaller scoping projects have opened up opportunity for UK Industry to work with state players and governments in areas like smart grids, EV manufacturing and battery storage to create jobs and investments.

The focus for the year ahead is to enter full implementation mode of all programmes, underpinned by strong collaboration with the two main counterpart ministries, the Ministry of New and Renewable Energy and Ministry of Power. We will also develop new and emerging priorities like green hydrogen, energy storage and electric mobility in ways that bring in UK experience and expertise and opportunities for partnership.

Justify whether the programme should continue, based on its own merits and in the context of the wider portfolio [1 paragraph]

The projects and overall programme portfolio should continue from a VfM perspective. Energy and Climate is a high priority theme for both the UK and India. It is one of the five key pillars of the India UK 2030 Roadmap. Most of the programmes under the Energy pillar either are joint programmes with GoI or are in response to their emerging priorities. They therefore have a strong buy-in and endorsement from the policy makers, the key stakeholders and the sector representatives.

The programmes being delivered and in pipeline have strong links with other HMG priorities and wider sectoral work. Most of the themes being addressed of clean energy transition, access, efficiency, electric mobility and green hydrogen have links with other India network teams including the Science and Innovation team, UKRI, Tech and DIT.

## C. DETAILED OUTPUT SCORING [aim for 1 page per output]

Project Title	Knowledge Report on De-Carbonizing Indian cities through Renewable Energy Transition
Output number per LF		NA	Output Score	A
Risk:		Minor	Impact weighting (%):
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Output(s)	Milestones	Delivered
Number of knowledge reports produced and presented to key stakeholders – MNRE, PEDA	1	1
Number of detailed feasibility report produced for action plan for future collaboration	1	1
Dissemination of project findings and knowledge report to wider audience	1	1

Briefly describe the output’s activities, and provide supporting narrative for the score. [max 1/2 page]

This Decarbonisation project was effective in generating a new assessment on the opportunities for decarbonising Patiala city’s power supply through solar and biomass hybrid generation. Following the detailed feasibility assessment, a dissemination webinar was organised with the Ministry of New and Renewable Energy (MNRE) and Punjab Energy Development Agency on 24 March 2021. This project was a direct request from MNRE. UK was able to respond with a first stage study into a possible approach and model for decarbonising cities – switching to 100% renewable energy. The project was effective in generating a new assessment of what such a model could look like in concrete technical and economic terms, making a strong case for city decarbonisation as part of a low carbon development strategy. The end of project webinar added value by connecting additional city and private sector partners to the process, raising the potential for further exchange of lessons and partnership development.

Describe any changes to this output during the past year, and any planned changes as a result of this review. [1 paragraph]

No changes to the outputs for this project.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead [1-2 paragraphs]

This was a project developed and delivered on the request of MNRE. The recommendations of this project, including the knowledge report and feasibility study, will now be taken up by MNRE and PEDA. The extent to which MNRE and PEDA and other partners are able to take these up and the extent to which the model can be adapted in other locations for broader roll-out and transformational change will be the next steps for this project. FCDO is already looking to support part two of the project based on the successful delivery of Phase 1 as a new project to be delivered from September 2021 onwards.

Project Title	Design of India-UK E-mobility Accelerator Awareness Campaign
Output number per LF		NA	Output Score	A
Risk:		Minor	Impact weighting (%):
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Output(s)	Milestones	Delivered
Consultations with Niti Aayog and other key stakeholders for design ideas and inputs for portal requirement	5	5
Develop a feature matrix or prototype for EV portal	1	1
Knowledge exchange with key stakeholders for dissemination and feedback gathering on EV strategy and portal design	1	1
Submit market reports on EV progress in India and to share key news highlights and upcoming opportunities	3	3
Develop and deliver a short video on EV including work done under UK India partnership projects	1	1

Briefly describe the output’s activities, and provide supporting narrative for the score. [max 1/2 page]

This project was a direct request from NITI Aayog. Based on the success of the earlier Prosperity Fund project on EV and engagement with key Indian stakeholders including NITI Aayog, FCDO was able to work collaboratively with NITI Aayog on the project outputs. The main output for this project was to develop a feature matrix and design of an EV portal. An EV awareness portal has been developed that will cater to both demand and supply side of the EV ecosystem in India. Inputs from key stakeholders such as NITI Aayog and the Ministry of Power were taken in order to ensure that the project adds value and avoids duplication. Various features catering to consumers, businesses as well as investors have been included on the portal and are expected to contribute significantly to India’s transition towards e-mobility. The tool caters to multiple stakeholders including the consumers, investors, OEMs, charge point operators, businesses and hence will play a significant role in creating awareness, attracting investments, increase in revenue of OEMs and creating job opportunities in India.

Describe any changes to this output during the past year, and any planned changes as a result of this review. [1 paragraph]

No changes to the outputs for this project.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead [1-2 paragraphs]

This was a project developed as a part of ongoing discussions and engagement with Niti Aayog through the previous scoping project on EV. The project has enabled us to deepen ties with line ministries and NITI Aayog who have the mandate on designing policies on electric mobility. The Indian government is keen to take forward the framework of the EV web portal developed under the project and launch it. Based on the successful framework design of the EV portal, another follow up project on launching the portal and including features which GOI would like is currently being worked on.

Project Title	Voluntary contribution towards IEA Clean Energy Transition Programme
Output number per LF		NA	Output Score	A
Risk:		Minor	Impact weighting (%):
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Output(s)	Milestones	Delivered
Number of senior government and policy representative exchanges with relevant stakeholders in India to foster political will	19	19
Number of partnerships/MoUs between India and relevant international organisations including from the UK and IEA to foster sector interest (both formal and informal arrangements)	20	20
Number of events and workshop attendees under CETP including training and online events to increase capacity through knowledge exchange	300	300
Number of relevant entities that receive analytically rigorous technical assistance to accelerate clean energy transitions through the CETP	18	18
Number of analytical reports produced for stakeholders and relevant sector organisations	2	2

Briefly describe the output’s activities, and provide supporting narrative for the score. [max 1/2 page]

This is an ongoing project from 2019 and has been progressing well with Covid restrictions and spending review challenges. Most of the workshops and capacity building training moved to a virtual platform but there has been a continuous engagement with GOI and relevant stakeholders virtually. Some of the key outputs for the year are:
- Under the Clean Energy Transition Programme (CETP), the IEA has provided analytical inputs on economic recovery opportunities through energy efficiency measures. Building on this the Bureau of Energy Efficiency (BEE) plans to offer recommendations on clean recovery to the Ministry of Power for their consideration. The IEA mobilised technical support to the Government of Karnataka on integrating solar and wind into its electricity system.
- IEA assisted the BEE in identifying possible energy efficiency measures that could help stimulate a green and sustainable economic recovery. The BEE will use this report to recommend measures to the Ministry of Power to support a clean recovery.
- IEA’s analytical work on the impact of energy efficiency on air pollution has fed into the India Energy Outlook sections on energy related air quality.
- IEA organised Karnataka Power System Transformation Workshop (19 January 2021), in partnership with NITI Aayog, the Government of Karnataka and the Centre for Study of Science, Technology and Policy (CSTEP), to inform the Karnataka state’s actions for integrating solar and wind into its electricity system. This workshop was third in the series of three workshops supported by the IEA CETP programme with the previous rounds being done for Maharashtra and Gujarat. IEA facilitated technical exchanges between key state stakeholders and the India Energy Exchange, Australia’s Energy Security Board and Lawrence Berkeley National Laboratory.
- IEA’s analytical inputs contributed to the India Energy Outlook’s section on state-level integration of RE and electricity pricing. Some of the above-mentioned results have been covered in a leading publication like the India Energy Outlook (published in February 2021).
- IEA launched the India Energy Outlook (IEO) 2021 in February 2021. The work undertaken under all three work streams of the IEA CETP, i.e., (i) energy efficiency, (ii) climate-air policy linkages, and (iii) state RE integration has contributed substantively into IEA’s India Energy Outlook 2021. In particular, CETP has informed IEO sections on residential buildings, energy-air pollution, and state-level integration of RE plus electricity pricing.

Describe any changes to this output during the past year, and any planned changes as a result of this review. [1 paragraph]

In light of the Covid, the modality and work plans continued to be mostly virtual, as was the case in most of the first half of 2020: missions were discontinued and planned meetings where shifted to a virtual mode. Mapping and analytical work were frontloaded in order to reduce delays in planned activities for the year, increasing the use of staff to deliver activities. No major changes to the outputs were recorded.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead [1-2 paragraphs]

The project will continue to deliver on the three work streams and work in close support and coordination with Indian government. With the main technical assistance programme now live it will be important to integrate the ongoing work with IEA to avoid duplication.

Project Title	Voluntary contribution towards IEA for Energy Resilience and Security
Output number per LF		NA	Output Score	B
Risk:		Moderate	Impact weighting (%):
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Output(s)	Milestones	Delivered
Number of capacity building training workshop to strengthen India’s capacity to monitor, collect and report data	1	1
Workshop for Indian Policymakers to look at developing gas trading hub and national gas infrastructure	1	1
Number of participants in the gas workshop	50	70
Number of agreements signed with India for strategic partnership	1	1

Briefly describe the output’s activities, and provide supporting narrative for the score. [max 1/2 page]
IEA’s engagement with the GoI, under the Energy Security and Resilience (ESR) Project, facilitated signing of an agreement between India and the IEA to create a ground-breaking strategic partnership with India. This gives India a unique status on the road to full membership, influencing the global governance of energy and strengthening global markets and the resilience of emergency responses.
Describe any changes to this output during the past year, and any planned changes as a result of this review. [1 paragraph]

Due to spending review and ODA budget cuts, the programme was agreed to be curtailed from April 2021 and therefore is now being closed.

Progress on recommendations from the previous AR (if completed), lessons learned this year and recommendations for the year ahead [1-2 paragraphs]

Project is currently closing due to budget cuts and agreement to focus on clean energy transition as a priority area.

D: RISK [½ to 1 page]

Overview of risk management [1/2 page]

The overall risk rating is moderate. Covid linked delays and reduced ODA resources for programme implementation was one of the main risks that could have derailed the programme approvals and joint delivery. There has also been a slowdown on operational activities due to Covid-19 but most of the project activities and outputs adopted digital means of delivery to mitigate the risk of no impact or poor value for money outcomes.

Other key risks that continue –

1. Context - Changes in priorities, programme funding and policy changes in either the UK or India or both; Inadequate response from industry/private players; Weak linkages or support from state stakeholders and partners for programme engagement, scale or outreach;
2. Delivery and Operational – Delays in programme implementation due to approval processes and dependency on programme budget future allocations; Capacity issues with suppliers, sub- contractors and other agencies supporting the programme design, implementation and visibility
3. Reputational – Public and media scrutiny on ODA spends in India; ODA funding challenged by GOI; reprioritisation and budget reallocations creating goodwill challenges for joint programmes with GOI;
Most of these risks are being mitigated through proactive dialogues with all concerned stakeholders to explore alternatives and assure long-term support of the UK. Seeking support from other donors, multilateral agencies, delivering joint knowledge sharing workshops and events to leverage sustained association and existing linkages both at central and state levels is helping continue the stakeholder buy-in; and keep industry engaged and aware.

The main technical assistance programme Smart Power, Renewable and Storage programme has been developed and scoped jointly with GoI which provides valuable support and endorsement to most of our programme delivery. Continued efforts to mitigate operational and delivery risks through renegotiation on scope and resources including responding to emerging GoI priorities have substantially managed these risks.

The continued political and public scrutiny of energy resilience and transition work is no longer a risk since the programme was agreed to be closed down under the reprioritisation of ODA.

E: PROGRAMME MANAGEMENT: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE [1 - 1 ½ pages]

Summarise the performance of partners and FCDO, notably on commercial and financial issues, and including consideration of VfM measures of economy and efficiency. [max 1 page]

The programme activities so far delivered under all projects including the partnership with IEA continue to achieve VfM measures of economy and efficiency. It was critical in this year due to Covid protocols to deliver programmes remotely when necessary.

All procurement and hiring of suppliers followed due procurement processes including independent assessment of commercials being delegated to procurement officers. This was followed for the procurement of two smaller T2 projects and the main technical assistance T1 programme ASPIRE.

For the smaller T2 projects, the project team has a system of regular monitoring meetings, progress reports, minutes of meetings which ensures project timelines are being adhered to and progress tracked. Deviations on project budgets, timelines and/or outputs is only agreed if reasons are provided and prior approvals taken. FCDO mandatory requirements (including fraud, safeguarding, transparency etc) have been informed to all the implementation partners and managed during the delivery of the projects.

Payment to all suppliers is milestone based. All payments require submission of reports, outputs and policy lead approvals on quality. All projects require submission of monthly financial reports, quarterly progress reports and VfM is achieved through regular monitoring of physical /thematic progress and financial update on activities delivered.

Specific points that reflect how VfM is being achieved across projects:

1. Under the IEA collaborations, both project MOUs include VfM as one of the mandatory requirements. Both projects are helping leverage access to wider stakeholder base through their own networks and accelerating the thematic work under our strand in both PF and non PF states.
2. The larger T1 programme has been procured through competitive bidding and will follow the VfM framework. The supplier for T1 will be expected to provide a detailed VfM strategy and to provide evidence and framework of how activities will be managed considering VfM.
3. In the T1 programme, we have added the requirement for the supplier to share a VfM strategy linking in both projects – renewables and smart power. Links between projects and activities will be drawn and the suppliers will be expected to share resources, bring in economy of scale and VfM. It is expected that the supplier will have a strong focus on bringing in efficiency and effectiveness in the programme delivery which will be reported in the steering committee governed jointly with the GoI.
4. The T2 projects were procured through a competitive bidding. Cost comparisons were undertaken to ensure activities were not over budgeted and resources were effectively allocated.