H&SCVF Appendix C
National Risk Management Plan
## 2015 - 16
Title: / Word Document of the National Risk Management Plan
Author: Directorate/ Division/ Branch acronym / cost centre / FN – GFM – G 18527
Document Purpose: / Guidance
Publication date: / March 2015
Target audience: / Voluntary and Community Sector
Contact details: / Voluntary Sector Grants Hub / Department of Health / 2S15 Quarry House / Quarry Hill / Leeds / LS2 7UE / Phone: 0113 254 5450 / Email: voluntarysectorgrantshub@dh.gsi.gov.uk

You may re-use the text of this document (not including logos) free of charge in any format or medium, under the terms of the Open Government Licence. To view this licence, visit www.nationalarchives.gov.uk/doc/open-government-licence/
© Crown copyright
Published to gov.uk, in PDF format only.
www.gov.uk/dh

H&SCVF Appendix C
Risk Management Plan
## 2015 - 16

Prepared by The Grants Hub

RISK REFERENCE No.	RATING / (Likelihood)	RATING / (Impact)	DESCRIPTION of IMPACT	ACTION BEING TAKEN / TO MANAGE THE RISK	RISK MANAGEMENT RESPONSIBILITY
E.g. / 001: Impact upon NHS and/or other organisations	Low	Medium	One of the key drivers for the project is to improve functionality for NHS users in order to achieve significant efficiency gains. / Impact: Failure to do this would result in reduced confidence both in the system and the DH’s ability to deliver promised enhancements	Project Manager will closely monitor the project and report progress to the Project Board both by means of Highlight Reports and Board meetings. Any significant project issue will be immediately brought to the attention of the Project Chair.	Project Manager (PM), Project Board (PB)
E.g. / 002: Impact on customers ability to conduct business	Medium	High	One of the key drivers for the project is to introduce changes to the current functionality of XXXX to support DH and NHS users to make more effective use of the system. / Impact: Failure to do this would result in reduced confidence both in the system and the DH’s ability to deliver promised enhancements	Project Manager will closely monitor the project and report progress to the Project Board both by means of Highlight Reports and Board meetings. Any significant project issue will be immediately brought to the attention of the Project Chair.	PM & PB