Programme Title: GLOBAL INFRASTUCTURE PROGRAMME
HMG Partners (Lead in Bold)	Foreign and Commonwealth Office (FCO), Infrastructure and Projects Authority (IPA), Department for Business, Energy and Industrial Strategy (BEIS)
Countries	Brazil, Colombia, Indonesia, Mexico, South Africa, Vietnam
Programme Duration / (Subject to Spending Review)	2017 - 2021
Programme Budget / (Subject to Spending Review)	£25m ODA
Overview
The Programme aims to develop the capacity of middle-income countries to develop major successful infrastructure projects in the partner countries above. / To achieve this impact, the programme will: / Train officials in UK best practice methodologies in infrastructure project planning, preparation and delivery. / Encourage long-term adoption of these methodologies via policy and process changes. / Support a number of specific pilot infrastructure projects, using the methodologies, in selected partner countries to demonstrate effectiveness and embed their use / Meeting these objectives will assist the countries to develop the economic and social infrastructure they need to sustain inclusive economic growth. They will also increase the number of good infrastructure projects coming to market as viable investment propositions, helping to reduce the infrastructure gap (increasing the number of proposed projects being completed). / Numerous international studies have confirmed the strong link between infrastructure development and increased prosperity, particularly benefiting the poorest in society, including supporting gender equality and inclusion. Improved access to infrastructure services can also impact time-poverty for women and girls by reducing the burden associated with their unpaid care and domestic responsibilities and freeing them up for economic activity, including opening up opportunities for employment and other types of income earning. / It will also attract investors and lenders to deliver the infrastructure projects offering opportunities to international business as a secondary benefit, including from the UK.
Why is UK support needed?
Infrastructure, the basic physical and organisational structures and facilities needed for the operation of a society, is vital for any country’s economic growth and development. Effective infrastructure, such as better hospitals, schools and transport networks, is essential to supporting a good quality of life and provides the basis for businesses and the economy to grow and be productive. / Yet, despite the critical importance of infrastructure, a significant global investment shortfall or ‘infrastructure gap’ has been widely acknowledged in recent years. McKinsey assess this at $350 billion per year worldwide or $5.2 trillion over the next 14 years. Lower and Middle Income Countries (LMICs), including those where the programme focuses, face significant challenges getting major infrastructure programmes developed and financed. Using UK knowledge and expertise in infrastructure development via this programme will help meet this challenge. / The programme supports the objectives of the National Security Strategy and UK Aid Strategy. Via the benefits of the additional infrastructure it will facilitate, it has the potential to make a contribution to up to 11 of the 17 UN Sustainable Development Goals (SDGs) including: 1, No Poverty; 5, Gender Equality; 8, Decent Work and Economic Growth; 9, Industry, Innovation and Infrastructure; and 11, Sustainable Cities and Communities.
Overview of work on each strand
Working with the Infrastructure and Projects Authority (IPA) and Department for Business, Energy, and Industrial Strategy (via the Centre for Digital Built Britain), the programme will deliver training, support and facilitation of UK best practice in the construction industry, with the intention that these methodologies are adopted as process or policy by the partner countries. / The three phases are as follows: / Phase 1 – Development of bespoke methodologies to underpin infrastructure investment across Latin America, S.E. Asia and South/East Africa. / Phase 2 – Training and adaptation in 6 selected countries (with scope to expand to more) in the focus regions as listed utilising methods developed in Phase 1. / Phase 3 – Pilot projects supported in three (or more) Phase 2 countries, currently expected to be Colombia, Indonesia and Vietnam. / The three methodologies to be used as training models are: / International version of the ‘5 Case Business Model’ developed by IPA from HMT’s ‘Green Book’, which provides Central Government Guidance on Appraisal and Evaluation of infrastructure projects. / Project Initiation Route-map, developed by IPA. / Building Information Modelling (or ‘digital construction’), developed by BEIS’ Centre for Digital Built Britain.
Secondary benefit
The primary purpose of the programme is to enable increased infrastructure development in partner countries, leading to improved economic growth and reduced poverty. / There will also be secondary benefits for international, including UK, business and organisations. UK business possess considerable infrastructure capability, experience, commercial expertise, and has areas of relative technology and service sector advantage. It is well placed to benefit from the development of major infrastructure programmes in the partner countries. / The programme will also learn lessons from the focus countries and apply these to other parts of the portfolio in order to advance the SDGs and wider HMG objectives. / This programme uses Official Development Assistance (ODA) to provide support and fully complies with the international ODA rules and the UK’s domestic legislation.