The Government of the United Kingdom of Great Britain and Northern Ireland (the Government) represented by the Foreign and Commonwealth Office (FCO) / and / Financiera de Desarrollo Territorial S.A. - FINDETER
MEMORANDUM OF UNDERSTANDING

THIS MEMORANDUM OF UNDERSTANDING IS DATED [23/11/2017]
THE GOVERNMENT OF THE UNITED KINGDOM OF GREAT BRITAIN AND NORTHERN IRELAND (THE GOVERNMENT) REPRESENTED BY THE FOREIGN AND COMMONWEALTH OFFICE (FCO)
AND
 “FINANCIERA DE DESARROLLO TERRITORIAL S.A. - FINDETER”
THIS MEMORANDUM OF UNDERSTANDING IS DATED [23/11/2017]
Between
1. The Government of the United Kingdom of Great Britain and Northern Ireland (the Government) represented by the Foreign and Commonwealth Office (FCO) of King Charles Street SW1A 2AH (the “FCO”); and
2. FINANCIERA DE DESARROLLO TERRITORIAL S.A. - FINDETER, a stock corporation, organized as a credit establishment, created by authority of Act 57 of 1989, modified by Decree 4167 of 2011 into a mixed economy corporation public limited (LLC), linked to the Ministry of Finance and Public Credit and subject to supervision by the Financial Superintendence of Colombia, whose registered office is at Calle 103 # 19 -20, Bogotá (Colombia) represented by Rodolfo Zea, in his capacity as President of FINDETER, duly authorized to sign this MoU (“the Recipient”).
Each referred to as “Party” and collectively as “the Parties”.
background
1. The FCO makes available to the Recipient, upon request a sum not exceeding £13,000,000, thirteen million pounds (“the contribution”) corresponding to the financial contribution granted by Her Majesty’s Government through the Prosperity Fund to finance the delivery of projects set out at Annex 1 to this Memorandum of Understanding (“the Programme”), including taxes, duties and levies of any kind. Of the Contribution, a total of up to £600,000, six hundred thousand (“the Non-Grant Contribution”) is reserved for costs The Recipient reasonably expects to incur in supporting Programme delivery, as detailed in Appendix 2.
2. This Memorandum of Understanding (“MoU”) sets out the terms and conditions on which the Parties will collaborate with each other in delivering the Programme, in particular:
  1. the key objectives of the Programme;
  2. the principles of collaboration; and
  3. the respective roles and responsibilities the Parties will have during the Term of the Programme.
# DEFINITIONS
  1. In this MoU the following terms shall have the following meanings:
Beneficiary	an organisation in receipt of Grant Funding as a consequence of its involvement in a Project approved for such funding, as defined at Annex 1.
Business Day	any weekday other than a bank or public holiday in England and Wales or Colombia.
Confidential Information	information, including any information or analysis derived therefrom, relating to, without limitation, the business, products, affairs, strategy and finances of the relevant Party for the time being confidential to the relevant Party and trade secrets including, without limitation, technical data and know-how, relating to the business of the relevant Party or any of its staff, management, clients, customers, visitors, partners, suppliers, agents, or distributors. / This information does not however include any information which is already in, or comes into, the public domain otherwise than through a breach of this MoU, was available to the Party prior to its commencement, or which the Parties agree in writing is not confidential or may be disclosed.
Contribution	the sum, to be paid by the FCO to the Recipient in accordance with the terms of this MoU.
Data Protection Legislation	means all laws and regulations relating to processing of personal data and privacy, to the extent applicable to FINDETER.
Effective Date	November 23rd, 2017
Expiry Date	Four years ending on 31st March 2022.
Freedom of Information Laws	the Freedom of Information Act 2000 and any subordinate legislation made under this Act from time to time, together with the Environmental Information Regulations 2004 including, in each case, any guidance and/or code of practice issued by the relevant regulator.
Grant Funding	the proportion of the Contribution reserved for onward disbursement by the Recipient, following issue of grant offer letters and/or contracts, to the Beneficiaries defined at Annex 1 which have been approved for such funding.
Non-Grant Contribution	the remainder of the Contribution, not assigned as Grant Funding, which is reserved for non-grant to be incurred by The Recipient in delivering the Programme on behalf of the FCO. Such non-grant costs include (without limitation) costs associated with promotional, management, assessment and monitoring activities.
Primary Contact	the person(s) nominated by each Party who shall have primary responsibility for overseeing delivery of the Programme on behalf of that Party, and being the primary point of contact in all matters concerning the operation of the MoU.
Programme	those Projects or other activities approved for Grant Funding.
Prohibited Act(s)	means the Recipient committing any offence: / under legislation creating offences concerning fraudulent acts; / defrauding, attempting to defraud or conspiring to defraud the FCO.
Project	shall mean approved Programme projects, being undertaken by Beneficiaries of Grant Funding.
Representative	a Party’s employees, officers, advisors and agents.

# KEY OBJECTIVES
  1. The Parties agree to work collaboratively to achieve the following objectives:
    1. To improve the infrastructure needs of cities in Colombia to a) help meet the UN Sustainable Development Goals especially Goal 11 to ‘make cities and human settlements inclusive, safe, resilient and sustainable’ and b) to support inclusive economic growth, poverty reduction, gender equality, taking on board the following issues: (i) urban planning, (ii) gender equality and social inclusion, (iii) mobility and transportation, (iii) access to public utilities, and the (iv) adaptation of climate change and risk mitigation.
    2. To develop tools for the development of strategies for the management and promotion of the rail transport in Colombia, and generate a new alternative for the transportation of goods and people. This should be affordable, accessible, gender-responsive and effective. Operational, environmental and economic efficiencies should be taken on board, through the identification of development opportunities and technical, financial and regulatory instruments for their implementation.
    3. To improve effectiveness, efficiency, reduce costs and systematize the procurement processes for the different programs in the regions of Colombia. The aim is to promote and improve conditions of equality and fair competition for international investment through increase transparency, accountability and the reduction of potential corruption in the procurement processes.
# PRINCIPLES OF COLLABORATION
  1. The Parties agree to work together in accordance with the principles set out in this Clause 3. The Parties will:
    1. work together, and abide by the terms and conditions of this MoU to ensure that the Programme is delivered to high quality, in a timely and cost effective way;
    2. take on, manage and account to each other for performance of their respective roles and responsibilities set out in this MoU;
    3. communicate openly about major concerns, issues or opportunities relating to, or arising from, the Programme;
    4. work collaboratively to identify solutions, eliminate duplication of effort, mitigate risk and reduce cost;
    5. adhere to statutory requirements and best practice, by complying with applicable laws and standards including Data Protection Legislation and Freedom of Information Laws;
    6. act in a timely manner and respond accordingly to requests for support
    7. act in good faith to support achievement of the key objectives and compliance with these principles;
    8. meet with stakeholders and local experts to deliver the programme effectively. This includes the Prosperity Fund monitor, reporting, evaluating and those implementing the Prosperity Fund Global programme in Colombia; and
    9. adhere to the spirit of the Gender Equality Act (2014) and the International Development Act (2002)
# TERM
  1. This MoU shall come into force on the Effective Date.
  2. This MoU shall continue in force until the Expiry Date, subject to any provisions for earlier termination outlined in this MoU.
# PRIMARY CONTACTS
  1. The FCO’s Primary Contact is:
## Attention: Programme Manager - Colombia Prosperity Fund
## Address/Contact Details: British Embassy Colombia, Prosperity Fund
  1. The Recipient’s Primary Contact is:
# Attention: Ms. Maria Paz Uribe – Head of International BankingAddress/Contact Details: FINDETED, COLOMBIA(FINANCIAL) CONTRIBUTION
  1. The Contribution will be administered by the Recipient on behalf of the FCO in accordance with its standard policies, procedures and practices.
  2. Grant Funding shall be used exclusively for those Programme activities, while the Non-Grant Contribution shall be used to cover those non-grant costs expressly. The Recipient shall not use the Contribution for any other purpose, unless otherwise agreed to in writing by the FCO. Grant Funding shall not be used to fund investment phase of any Project.
  3. Costings for non-grant activity shall be calculated in accordance with the Programme, as may be revised from time to time.
  4. The Recipient shall use its reasonable endeavours to ensure that no part of the Contribution is used in a way that infringes, or could reasonably be expected to infringe, State Aid Rules, or any other laws and/or regulations in force at the time.
# PAYMENT OF CONTRIBUTION
  1. If the Recipient is a new supplier or partner, it agrees to register with the FCO, according to instructions provided by the Funder.
  2. The Recipient will open a Special Account that will be independent of the Recipient’s balance sheet and will have its own accounting and shall notify the FCO accordingly.
  3. In accordance with Clause 7.4, the FCO agrees to transfer the Contribution to the Recipient in quarterly instalments, upon receipt of a request for disbursement from the Recipient – in the format outlined at Annex 3 – accompanied by a signed statement that:
###### specifies actual expenditure committed and spent (incurred and defrayed) in the relevant quarter; and
###### confirms that such expenditure has been used towards agreed Programme activities only (including the Non-Grant Contribution, whose use shall be supported by appropriate records).
  1. Payment Mechanics
    1. Drawdown in the form of renewable advances:
## Advances will be disbursed by the FCO to the special account. That account will be opened by The Recipient as a condition precedent to the first drawdown, this account will be independent of the Recipient´s balance sheet, will have its own accounting, which will help the audit process, monitoring of the payments and the impact evaluation of this grant.
## Advances will be used to finance contracts made under the Programme which have been awarded in accordance with the provisions set forth in Annex 4. The amount of the advances will not normally be less than £ 300.000 GBP.
  1. Initial Advance
## The FCO will make the first drawdown in the form of an advance following receipt of the following documents:
## (i) a drawdown request in accordance with Annex 3
## (ii) a financial report of the expected expenditures for the next quarter.
## The amount of the initial advance will be determined on the basis of the first budget plan validated by the FCO.
  1. Drawdown of subsequent advances
## Renewal of the initial advance will be made, at the request of the Recipient, for an amount at least equal to 70% of the initial advance amount, and subject to presentation of the following documents:
## (i) a drawdown request in accordance with Annex 3;
## (ii) bank statements from the Special Account showing the debit movements corresponding to expenditures of the Programme, as well as monthly statements;
## (iii) a financial and general report each one of one page explaining the expenditures compromised or paid by the Recipient corresponding to justification of use of 70% of the amount of the initial advance and setting out the budget line items to which they are imputed. The information provided will include the name of the supplier or service provider, references of the contract or of the payment order, a description of financed services or works, the amount and date of the contract or payment;
## (iv) a timetable of the expected expenditures for the next quarter.
  1. The Funder agrees to settle an invoice submitted in accordance with Clause 7.2 within 8 Business Days of receiving that invoice.
  2. Where actual expenditure in a given financial year deviates from the amount allocated by the FCO for that financial year in the payment profile at Clause 6.3, the payment profile may be amended with the FCO’s approval. The FCO will, in any event, ensure that the Recipient is reimbursed for any authorised payments actually made by the Recipient in delivering the Programme.
  3. In order to accommodate variations to timescales for completing specific Programme activities, monies assigned by the FCO to those activities in a given financial year that remain unspent at the end of that financial year may be rolled forward to future years that fall within the Term of this MoU, subject to the FCO’s approval, such approval not being unreasonably refused. The FCO’s contribution to the Recipient’s non-grant Programme delivery and management costs may be requested as fixed amount or percentage sum in accordance with the payment profile.
  4. In the event that either Party terminates this MoU in accordance with Clause 21, and as a result the FCO withdraws any part of the Contribution which has not (or will not have) been committed, at the date upon which termination takes effect, to eligible costs incurred by (a) Beneficiary(ies), the Recipient may, in its sole and absolute discretion, discontinue future grant payments, or substantively vary the terms of its grant offers, to (a) Beneficiary(ies), in accordance with the notice provisions contained within its Grant Offer Letters. In any event, the Funder will use all reasonable endeavours to meet all costs that have reasonably been incurred by a Beneficiary(-ies) as of the date of termination.
  5. Should any part of the Contribution remain unspent by the Expiry Date, or upon termination of this MoU, whichever occurs sooner, the Recipient shall ensure that such unspent funds are either returned to the FCO within 30 Business Days of that date, or, subject to the written agreement of the FCO, are otherwise re-allocated to related, but separate, funding programmes or activities.
  6. The special account of the Programme may be remunerated. The Recipient commits to assure that all interest and remuneration produced will be used for the benefit of the Programme.
  7. Upon expiry or termination of this MoU, any interest earned on the Contribution will be returned to HM Treasury, in accordance with the Recipient’s financial rules and procedures.
  8. In the event that a cost overrun occurs in delivering the Programme that result in the total Contribution being exceeded, the Parties agree to use reasonable endeavours to find a mutually acceptable course of action to address this.
  9. The Recipient shall promptly repay the FCO any money incorrectly paid to it in error, including such instances where part of the Contribution is paid by the FCO before the Recipient has complied fully with all conditions attaching to payment that part of the Contribution.
# ODA
  1. The Recipient acknowledges that it is the FCO’s intention that all monies paid to the Recipient under this agreement will be properly categorised as ODA by the OECD.
  2. The Recipient shall undertake reasonable endeavours to ensure that all monies paid to the Beneficiary can properly be categorised as ODA by the OECD.
  3. The Recipient shall notify the FCO of any concern it has that monies paid to the Beneficiary cannot or may not be properly categorised as ODA by the OECD as soon as reasonably practicable.
# ODA TRANSPARENCY
  1. The Recipient acknowledges that the FCO supports the requirements of the International and Transparency Initiative (IATI) Standard and shall, at the FCO’s reasonable request, provide all necessary assistance to enable the FCO to meet the IATI Standard which shall include the provision of all information and data necessary for the transparent, accurate, timely and comprehensive publishing of all data on all activities related to the delivery of the Programme.
# EVALUATION
  1. In the spirit of the Recipient shall provide all reasonable co-operation and assistance necessary to allow the FCO to meet its obligations under the International Development (Official Development Assistance Target) Act 2015 and the International Development (Reporting and Transparency) Act 2006.
# ACCOUNTING AND REPORTING
  1. The Recipient shall keep accurate and up-to-date accounts and records relating to the Contribution, separate from those it keeps for the rest of its business.
  2. Upon the reasonable request of the FCO, the Recipient will provide the FCO with a copy of annual accounts relating to the Contribution within 3 months of the end of each financial year during the Term of this MoU, or such other period as the Parties may mutually agree in writing.
  3. The Recipient shall keep all invoices, receipts, and accounts and any other relevant documents relating to the expenditure of the Contribution for a period of at least 2 years following receipt of any Contribution monies to which they relate. The FCO shall have the right to review, at its reasonable request, the Recipients accounts and records that relate to the expenditure of the Contribution and shall have the right to take copies of such accounts and records.
  4. Where the Recipient has obtained funding from a third party to delivery any part of the Programme, the Recipient shall include the amount of such funding in its financial reports together with details of what that funding has been used for.
  5. Upon its reasonable request, the Recipient shall provide the FCO with such further information, explanations and documents as the Funder may reasonably require in order for it to establish that the Contribution has been used for the proper purpose outlined at Annex 1.
  6. The Recipient shall permit any person authorised by the FCO such access, as the Parties agree to in writing, to its employees, agents, premises, facilities and records, for the purpose of discussing, monitoring and evaluating The Recipient's fulfilment of the conditions of this MoU and shall, if so required, provide appropriate oral or written explanations from them.
  7. The Recipient commits to assure that the funds disbursed in the form of advances will be subject to annual audits. Such audits will be undertaken by an independent auditing firm or the external auditing firm of the Recipient subject to previous written non objection from the FCO. The costs of the audit will be part of the Programme costs.
  8. The Recipient commits to provide the FCO at the end of each quarter and at the end of each year with a technical and financial progress report relating to the implementation of the Programme. The annual report must be delivered to the FCO 10 days prior to the end on each year.
  9. Within 3 months after the Expiry Date, the Recipient will deliver a Programme completion report to the FCO. The final report will at least include (a) a summary of outputs and activities of the Programme and a full summary of the Programme's income and expenditure and payments received, including the total amount disbursed; (b) a summary table setting out the final amount of each procurement contract; (c) description of the results generated by each operation and their impact in relation to the objectives of the Programme using the indicators included in the MoU. The reports will be in GBP.
  10. The Programme will have two committees. The Steering Committee will make decisions for the technical and financial implementation of the Program and will validate the reports sent by The Recipient, and will be composed by the FCO and the Recipient
  11. The Recipient will set an Internal Committee composed by the financial and technical leaders of the Programme on the different areas. The purpose will be to follow up all contracts financed by the Program and determine which projects will be presented to the FCO.
# PROGRAMME MANAGEMENT
  1. Under the procurement, award and performance of contracts relating to the implementation of the Programme, the Recipient commits to adhere with and implement the provisions of the IDB Procurement Guidelines dated on March of 2011 GN-2350-9. The threshold that determines the use of the public international bidding, will be available at the disposal of the Beneficiary in the web page www.iadb.org/procurement. This threshold is $500.000 USD. Below the above mentioned threshold, the awarding method will be decided in agreement with the complexity and characteristics of the acquisition or contracting according to the IDB Procurement Guidelines dated on March of 2011 GN-2350-9. The Recipient commits to assure that a delegate of the Funder could participate on the selection processes.
  2. The Recipient also commits to take any steps necessary for the effective implementation of the provisions of the IDB Procurement Guidelines. The use of these Guidelines assure that all processes are competitive and firms from any nationality could participate on the process, this includes British Firms.
# MONITORING
  1. The Recipient shall monitor the Programme in accordance with its Monitoring Framework as presented in Annex 1, as may be amended from time to time, to ensure that the aims and objectives of the Programme are being met. Monitoring should include qualitative and quantitative approaches with sex disaggregated data where appropriate with KPIs which among other things, are able to capture the differentiated impact on women and men in line with the spirits of the UK’s Gender Equality Act and the MREL evaluation framework.
    1. Any consequent additional costs incurred by the Recipient will be recoverable by the Recipient from the FCO.
  2. The Recipient may invite a Representative of the Funder to attend and observe quarterly Programme review meetings with Beneficiaries.
# NO DISCRIMINATION POLICY
  1. The Recipient shall not unlawfully discriminate either directly or indirectly against protected characteristics such as race, colour, ethnic or national origin, disability, sex or sexual orientation, religion or belief, or age
# COMMUNICATIONS, ACKNOWLEDGEMENT AND PUBLICITY
  1. The Recipient shall acknowledge the Contribution in its annual report, including an acknowledgement of the FCO as the source of the Contribution.
  2. The Parties have agreed to collaborate to build support for, and raise awareness of, the UK government's funding for urban development, railway development and institutional strengthening. Both Parties shall proactively consider ways to raise awareness of UK government funding for sustainable infrastructure. The Recipient shall explicitly acknowledge the FCO’s support through use of its logo in all communications with the public or third parties about the Programme, unless otherwise agreed in writing by the Parties.
  3. The Parties shall consider and explore other awareness raising activities, where feasible and appropriate, in the UK and overseas, to publicise the Programme and its outputs.
  4. If either Party wishes to communicate publicly about the Programme, beyond the terms and conditions of this MoU, a collaborative communication agreement should be entered into which would stipulate permissions, guidelines and coordination processes for such communication.
# SYNERGY WITH OTHER COLLABORATORS
  1. The Recipient commits to find synergies and work with Her Majesty’s Government and UK-funded programs such as the thematic Prosperity Fund programs.
# CONFIDENTIALITY AND DATA SHARING
  1. Except for this MoU, neither the FCO nor The Recipient shall disclose to a third party the content or details of negotiations entered into in scoping and developing the Programme, unless the Parties agree in writing to make public the content and details of such negotiations.
  2. Each Party commits that it shall not at any time disclose to any person any Confidential Information in any form (including in written, oral, visual or electronic form or on any magnetic or optical disk or memory or wherever located) concerning the business, Know-How, affairs, customers, clients or suppliers of the other Party, or of any of the other Party’s contractors, customers, agents, distributors, shareholders, managers or business contacts, except as permitted by Clause 15.3.
  3. Each Party may disclose the other Party's Confidential Information:
    1. to its Representatives who need to know such information for the purposes of exercising the Party's rights or carrying out its obligations under or in connection with this MoU. Each Party shall ensure that its Representatives, to whom it discloses the other Party's Confidential Information, comply with this Clause 17; or
    2. as may be required by law, a court of competent jurisdiction or any governmental or regulatory authority.
  4. No Party shall use the other Party's Confidential Information for any purpose other than to exercise its rights and perform its obligations under or in connection with this MoU.
  5. Where the Recipient, in its capacity as Data Controller, controls or otherwise has access to third party sensitive information to which the FCO, as Data Processor, reasonably requires access to enable it to pursue agreed activities, the Recipient agrees to provide the Funder with such information in accordance with the terms of the Recipient’s Information Management Policy, as published on its website, and the terms of any data sharing agreement concluded between the Parties.
# INTELLECTUAL PROPERTY
  1. The Parties intend that any intellectual property rights created in the course of collaborative working on the Programme shall vest in the Party whose employee created them or in the case of any intellectual property rights created by employees of both Parties the intellectual property rights shall vest jointly in both Parties.
  2. Where any intellectual property right vests in either Party in accordance with the intention set out in Clause 18.1, that Party shall grant an irrevocable, royalty-free non-exclusive licence to the other Party to use that intellectual property for any purpose relating to this MoU.
  3. The property of any intellectual property rights created by a Beneficiary will be regulated in the contract to be entered by the Recipient and the Beneficiary.
# STATUTORY OBLIGATIONS
  1. The FCO hereby agrees that it shall provide all necessary assistance and cooperation as reasonably requested by the Recipient to enable its compliance with its obligations arising from this MOU, its respective internal policies and any applicable regulations.
  2. Each Party acknowledges that the FCO is subject to the requirements of Freedom of Information Act (FOIA), and the Recipient hereby warrants that it shall provide all necessary assistance and cooperation as reasonably requested by the FCO to enable its compliance with its FOIA obligations arising from this MoU.
# TERMINATION
  1. Except as expressly provided for otherwise in Clause 21.3, either Party may terminate this MoU for any reason on giving the other Party 90 Business Days’ notice in writing, in the manner prescribed at Clause 26.
  2. Notwithstanding any exceptional provisions for immediate termination outlined in Clause 21, the Funder may terminate this MoU with immediate effect in the event of one of the following occurring:
    1. The Recipient ceases to operate for any reason, or it passes a resolution (or any court of competent jurisdiction makes an order) that it be wound up or dissolved (other than for the purpose of a bona fide and solvent reconstruction or amalgamation); or
    2. The Recipient becomes insolvent, or is declared bankrupt, or is placed into receivership, administration or liquidation, or a petition has been presented for its winding up, or it enters into any arrangement or composition for the benefit of its creditors, or it is unable to pay its debts as they fall due.
  3. Upon termination of the MoU, any part of the Contribution which has been paid to the Recipient but which has not been allocated to eligible costs incurred by (a) Beneficiary(ies) as of that date shall be repaid to the FCO within 30 Business Days of termination occurring (unless the FCO instructs the Recipient otherwise in writing).
# SUSPENSION (FOLLOWED BY TERMINATION) AND REPAYMENT OF CONTRIBUTION
  1. The FCO's intention is that the Contribution will be paid to the Recipient in full. However, without prejudice to the FCO's other rights and remedies, it may in its sole and absolute discretion suspend payment of the Contribution for 90 Business Days, in the event that:
    1. The Recipient is found, or is reasonably suspected to have misused the Contribution, or to have used it for purposes other than Programme activities;
    2. Programme activities have not started within 3 months of the Effective Date, and the Recipient has failed to provide the FCO with a reasonable explanation for the delay;
    3. the FCO considers that the Recipient has not made satisfactory progress in delivering the Programme and the Recipient has failed to provide the Funder with a reasonable explanation for the delay;
    4. The Recipient is, in the reasonable opinion of the FCO, delivering the Programme in a negligent manner, the Recipient will previously have the opportunity to provide explanations which will be evaluated by the FCO;
    5. The Recipient is found, or is reasonably suspected to have obtained duplicate funding from a third Party for the Programme, the Recipient will previously have the opportunity to provide explanations which will be evaluated by the FCO;
    6. The Recipient is found, or is reasonably suspected to have obtained funding from a third Party which, in the reasonable opinion of the FCO, undertakes activities that are likely to bring the reputation of the FCO into disrepute, the Recipient will previously have the opportunity to provide explanations which will be evaluated by the FCO;
    7. The Recipient has provided the FCO with any materially misleading or inaccurate information, the Recipient will previously have the opportunity to provide explanations which will be evaluated by the FCO;
    8. The Recipient is reasonably suspected of having committed a Prohibited Act, the Recipient will previously have the opportunity to provide explanations which will be evaluated by the FCO.
  2. If the Recipient fails to make sufficient progress in rectifying, investigating or disproving the actual or suspected breach, as defined in Clauses 21.1.1 to 21.1.8, within 90 Business Days of notice being served on it by the FCO, and such progress is reasonable to expect in the circumstances, then the FCO may terminate this MoU with immediate effect.
  3. The FCO may request repayment of any part of the Contribution in the event of any of the following:
    1. it is found that the Recipient has provided false information associated with, or in support of, an invoice for payment of the Contribution;
    2. the Contribution has been paid against expenditure incurred and defrayed for activities unrelated to the Programme; or
    3. the Contribution being clawed back is subject to a proven Prohibited Act having been committed by the Recipient.
  4. Should the Recipient be subject to financial or other difficulties which are capable of having a material impact on its effective delivery of the Programme or compliance with this MoU it will notify the FCO as soon as possible so that, if possible, and without creating any legal obligation, the FCO will have an opportunity to provide assistance in resolving the problem or to take action to protect the FCO and the Contribution monies.
# FRAUD AND CORRUPTION
  1. The FCO and the Recipient both have a zero tolerance approach towards any fraud and fraudulent behaviour that may result in the misuse of the Contribution, and agree in principle to use their reasonable endeavours to ensure adequate anti-fraud policies and controls are in place to prevent and/or detect fraud, including money laundering, involving any part of the Contribution.
  2. In the event of any credible indications being received that the Contribution (or any proportion thereof) may have been used for fraudulent purposes, the FCO may, at any time during the Term of this MoU and up to 2 years after its Expiry Date or date of termination, arrange for additional fraud investigations, on-the spot checks and/or inspections to be carried out, such investigations, checks and/or inspections being carried out by the FCO at its own cost.
# LIABILITIES
  1. Except as otherwise provided for in this MoU, the Parties shall each bear their own costs and expenses incurred in complying with their obligations hereunder.
  2. Each Party shall remain liable for any losses or liabilities incurred due to their own or their employee's actions and neither Party intends that the other Party shall be liable for any loss it suffers as a result of this MoU.
  3. Each Party's liability under this MoU is limited to the payment of the Contribution.
  4. Any tax, fee, levy or financial commission caused in relation with this Agreement shall be assumed by the FCO.
# SPECIAL CONDITIONS
  1. Any special conditions at Annex 2 are incorporated as terms of this MoU.
  2. In the event of a conflict between a special condition and any other term of this MoU, subject to any overriding duty and/or obligation imposed on either of the Parties by law, the Special Condition shall prevail.
# VARIATION
  1. No variation of this MoU shall be effective unless it is in writing and agreed by both Parties.
# DISPUTE RESOLUTION
  1. In the event that any claim or dispute arises out of or in connection with this MoU, the affected Party shall serve written notice on the other Party, and attempt to resolve by way of good faith negotiations and discussions any such dispute or claim as soon as reasonably practicable (and in any event within 30 Business Days after such notice or by such later date as the Parties may otherwise agree in writing).
  2. If the Parties are unable to resolve the dispute or claim within the time frame specified in clause 26.1, the matter shall be escalated to the Executive Management Teams of both Parties, who shall jointly decide on an appropriate way of resolving the dispute, with an instruction to attempt to resolve the dispute by agreement within 30 Business Days, or such other period as may be mutually agreed by both Parties.
  3. In the absence of agreement under clause 26.2, the Parties may either:
    1. terminate the MoU in accordance with clause 20.1; or
    2. seek to resolve the matter through mediation, or such other appropriate dispute resolution model as is agreed by both Parties. Unless otherwise agreed, the Parties shall bear the costs and expenses of the mediation equally.
# STATUS
  1. This MoU is not intended to be legally binding, and no legal obligations or legal rights shall arise between the Parties from it. The Parties enter into the MoU intending to honour all their obligations.
  2. Nothing in this MoU is intended to, or shall be deemed to, establish any partnership or joint venture between the Parties, constitute either Party as the agent of the other, nor authorise either Party to make or enter into any commitments for or on behalf of the other Party.
# NOTICES
  1. All notices to be given hereunder shall be in writing and may be served:
    1. in person;
    2. by pre-paid first-class post or other next day delivery service; or
    3. by email, provided always that a hard copy of the notice is also served to the Colombian office,
### to the relevant Party’s registered address (or as it may from time-to-time be notified in writing to the other Party) or to such email address as shall be notified in writing to the other Party (as appropriate).
  1. Any notice shall be deemed to have been received:
    1. if delivered by hand, on signature of a delivery receipt;
    2. if sent by pre-paid first-class post or other next working day delivery service, at 9.00 am on the second Business Day after posting; or
    3. if sent by email, at 9.00 am on the next Business Day after sending.
  2. This Clause does not apply to the service of any proceedings or other documents in any legal action or, where applicable, any arbitration or other method of dispute resolution.
# ENTIRE AGREEMENT
  1. This MoU (including the Annexes to it, or otherwise referred to in it) constitutes the entire agreement between the Parties exclusively in delivering the Programme, and supersedes all previous agreements, promises, assurances, warranties, representations and understandings between them, whether written or oral.
# GOVERNING LAW AND JURISDICTION
This MOU shall be governed by and construed in accordance with Colombian law.
This Memorandum of Understanding has been entered into as a deed on the date stated at the beginning of it.
Authorised signatory on behalf of FINDETER	Authorised signatory on behalf of the FCO
Signature: / Signed on behalf of FINDETER	Signature: / Signed on behalf of the Government of the United Kingdom
Position in Organisation	Position in Organisation
Address	Address
Date:	Date:

# ANNEX 1: FINDETER´S PROPOSAL
Financiera de Desarrollo Territorial S.A. - FINDETER, is the Financial Institution for Development in Colombia, whose mission is to be the strategic partner of the regions that generates welfare for the people. Providing integral and sustainable solutions for the development of projects through technical assistance, project structuring, technical and financial expertise related to the design, execution and management of investment projects or programs, as well as the financing thereof; which contributes to improving the quality of life of the Colombian people. FINDETER is the development bank for the country's sustainable infrastructure. It grants loans through financial intermediaries to finance public and private infrastructure projects in Colombia and provides technical assistance for the execution of water, infrastructure and housing programs. In addition, it also issues guarantees, administers public funds, and provides project structuring services.

In recent years, FINDETER has dedicated its efforts, along with governmental and international cooperation entities, by contributing for the sustainable development of cities and territories, and to the financing and execution of sustainable projects. In addition, FINDETER has also been promoting and financing projects that impact the Sustainable Development Objectives (ODS) with goals for 2030 established by the UN member states; contributing to the fulfillment of the commitments made by Colombia in the Framework Convention on Climate Change (COP 21) and with the Organization for Economic Co-operation and Development (OECD). At this point, the efforts being made to achieve the goal of reducing greenhouse gases (GHG) in 20% by 2020 are highlighted.

FINDETER, through the planning, financing and development of sustainable projects, implements the public policies and regulations conceived by the entities of the National Government, implementing them in the territories under the parameters of a Territorial Development Bank, through inter-institutional coordination with the local administrations, becoming the strategic partner of the regions that generate welfare for the people.

For the design and execution of sustainable development projects, as well as technical assistance for territorial development integrated into territorial planning, FINDETER has the following programs: Sustainable and Competitive Cities, Emblematic Cities, Competitiveness and Territorial Development, CIUDAT and Sustainable Mobility; Diamante Caribe (Caribbean Diamond) and the Santanderes.

FINDETER) was created by authorization of Law 57 of 1989, and modified by Decree 4167 of 2011. Is a national state level mixed economy company, a public limited company, organized as a credit institution, linked to the Ministry of Finance and Public Credit and supervised by the Financial Superintendence of Colombia. FINDETER is a second-tier financial institution that is not in a subordinate/subsidiary position, neither does it have any relationship with parent companies or controlling companies; nor does it have any subsidiary or subordinate companies. Its main domicile is the city of Bogotá, and it currently has five regional units, two zones and seven offices in the country.

Proposal
Based on the experience and mission of FINDETER and with the ultimate goal of enhancing infrastructure in Colombia, the proposal for the Prosperity Fund is structured around three components: (i) Urban Development, (ii) Railroad Development, and (iii) Institutional Strengthening, each of which revolves around sustainable solutions and identifies opportunities that promote the quality of life of the Colombian population, leading to the reduction of poverty and improving gender equality.

In order to achieve the proposed objectives of the Prosperity Fund, FINDETER will jointly work with the Construction Sector Transparency Initiative (“CoST”) in order to reassure that the procurement standards we will use not only fulfill all the legal and ethical requirements, that they already do, but to assure that through this Funds the design of the different infrastructure projects that will be subject of finance will comply with the highest international standards and will fulfill the needs of the beneficiaries.

The identified activities respond to an analytical and systematic exercise to define the possibilities of cities and territories to move their infrastructure towards sustainability, taking stock of what they have, and what is lacking, in conjunction with the interests and capacities of the selected cities.

  1. Urban Development

    1. Selection of beneficiaries

The cities benefiting from this component will be selected through the "Selection of Cities and Regions for the Proposed Colombia Prosperity Fund Program 2017-2022" study.

FINDETER will look for a potential partnership with CoST to benefit the transparency in the procurement process of infrastructure projects in all cities benefiting from the urban development component.

    1. Selection of projects
Sustainable infrastructure inventory
For the selected cities, the current status of the existing studies and the infrastructure needs of each city will be evaluated and a general diagnosis will be performed to cover the following issues: (i) urban, (ii) social, (iii) mobility and transportation, (iii) public utilities, and (iv) adaptation of climate change and risk mitigation.
Prioritization of projects
Once the inventory of specific infrastructure needs has been achieved, a validation of the political interest, potential impact and actual implementation possibilities in each city will be carried out for the prioritized projects in order to ensure their successful financing, taking into account the feasibility studies funded by the Prosperity Fundy are completed. It is important to highlight that the selection of projects will strongly emphasize in the expected social impact that they may have regarding, poverty reduction, gender equality and participation of conflict victims.
A request of no objection will then be sent to the British Embassy for the selection of priority projects to be financed with resources from the Prosperity Fund together with the letter of intent of the municipality.
Standard projects
As a result of the technical assistance and loans placed by FINDETER, certain types of projects have been identified that are considered to be drivers of integral development in the field of infrastructure. Through the support of these projects, FINDETER has been able to promote its development model in the regions, through the complete cycle: planning, financing and execution of the projects, which then become icons of progress in the territories.
The standard projects are the design, structuring or studies that allow an infrastructure project to be brought to the tendering stage, where only the definition of the financing source is required to take them to the construction phase. In order to illustrate the standard projects, the following are highlighted as necessary to formulate sustainable infrastructure projects that can be considered to be bankable:
Urban infrastructure
- Studies and designs for the construction or modernization of centres for citizen integration
- Studies and designs of parks and urban public space components
- Engineering studies and designs of Urban Facilities
- Engineering studies and designs of libraries
Social infrastructure
- Studies and designs of educational institutions
- Studies and designs of medium and high complexity hospitals
- Studies and designs of Child Development Centres (CDI)
Mobility and transport infrastructure
- Master Plan for Mobility and Public Space with a feasibility pilot project
- Strategic Bicycle Plan with a feasibility pilot project
- Parking Master Plan
- Structuring of Public Transport Systems projects and a pilot project
- Zone 30 (Slow traffic) project design
- Studies and designs of Traffic Light Systems
- Integral urban design of strategic linear corridors
- Feasible Studies and Designs of Sustainable Transit Oriented Development (TOD)
- Feasible Studies and Designs in the Infrastructure Cycle feasibility
- Feasible Studies and Designs of an Integrated Control Centre for Operations
Public Service Infrastructure
- Water and Sewer Master Plan with a feasibility pilot project
- Sewer and Drainage Master Plan with a feasibility pilot project(Not including WWTP)
- WWTP (Wastewater Treatment Plant) feasibility studies and designs
- Integral Solid Waste Management Programs and feasibility pilot project
- Studies and designs in feasibility for the modernization of Efficient Public Lighting
- Studies and designs for the construction of Non-Conventional Energy Sources for Public Lighting
Infrastructure for climate change adaptation and risk mitigation
Structuring of projects that encourage the use of information and communication technologies
The impact of this studies will be higher with the support of this Prosperity Fund due to the fact that it will include the obligation of the experts to include a gender indicator in their studies. This way it will be possible for Findeter to measure the impact of this projects on the improvement of women job inclusion, women empowerment among others.

Co-financing mechanisms to ensure the investment stage

In order to ensure the successful implementation of the projects and to attract new investors, Findeter proposes the following mechanisms as a result of its joint work with the territories:

- Co-financing: ask for a percentage of contribution to the municipality to ensure that there is an alignment of the interests and to increase the probability that the project will be brought to the investment stage. The contribution of the municipality will vary between 10-30% according to the value and type of study or design.
- Conditional subsidies: condition the non-reimbursable resource that finances the feasibility of the project up to the actual realization of the work. In the event that the municipality does not carry out the work in a certain period, it must reimburse the cost incurred by the Prosperity Fund in order for it to be used in another project.
- Interest rate contribution: ask for a percentage of contribution to the municipality that will become a reduction in the interest rate for the beneficiary.

    1. Implementation timeline
The implementation will be performed in two stages. In the first stage 4 of the cities selected by the experts, with a diverse socioeconomic profile, will be taken to serve as a pilot for the implementation of the second stage.
The first stage will have four cities, each one with 3 studies. The budget for the first stage would be £ 3,350,004[1]. During the first year, all the studies and designs relating to the first four cities will be contracted, which will have to be executed in their entirety in year 2.
[1] £ 837,501 * 4
Therefore, in year 3, and according to the lessons learned for the 4 initial cities, the contracting for the remaining cities will begin, which could be from 4 to 6 cities. It should be noted that during this phase, both economic and process efficiencies are expected to be obtained, taking into account the prior experiences. Assuming the second stage will have six cities, each one with 2 studies; the budget for the first stage would be £ 3,350,004[2].
[2] £ 558,334 * 6
The Urban Development component, would cost approximately £ 6.700,008

    1. Investment Stage
The implementation will take into account the funding offered by UKEF – UK Export Finance as a sign of the commitment of the British Government to the development of sustainable infrastructure in the country.

    1. Stakeholders involved
For the urban development component the most relevant actors will be the cities as the final recipients of the resources, and Findeter as the implementing entity responsible for all the processes.
The British Embassy will have an essential role as the party providing the formal no objection/approval of the projects to be developed and for all the contracting stages
    1. Risk matrix

Railway Development
### 2.2.1 Context
Railroads in Colombia have abandoned long-distance passenger transport, with most of the network being devoted to the transportation of coal. When comparing rail transport to road transport, the main mode of transport of freight and passengers in the country, advantages can be seen that are not being exploited due to the lack of connectivity of the current network. Rail transport is a modality with lower energy consumption, lower operational costs and has the potential to mechanize operations in terminals and provide infrastructure capacity. Its potential economic impact in the region, given the dynamics of movement of freight to and from the interior of the country, is not being maximized.
The transportation of passengers by rail network is a focus of opportunities for the national and international market, in terms of infrastructure and costs, as well as being an opportunity for sustainable development, connecting points of development and strengthening the logistics activity of the country. It also plays as an opportunity to create new formal jobs, improve working conditions and altogether give women access to new job vacancies in a sector dominated mainly by men.
According to Decree 87 of 2011, the Deputy Ministry of Transport is in charge of determining the policies related to transportation and national transit; the definition of technical regulations in matters of transport and transit for road, maritime, fluvial and rail modalities; to plan, direct, coordinate and evaluate the implementation of policies, plans, programs and projects related to transport management in all its modalities. Therefore, in 2015, the Intermodal Transport Master Plan (PMTF in Spanish) was implemented, which establishes a strategic vision of the country with respect to the infrastructure and transportation needs, which ensures economic growth and strengthens its participation within the global dynamics. Specifically, in terms of railways, a reduction of existing freight rates is proposed, which will lead to the generation of new rates in order to facilitate the intermodality of transport in Colombia.
The PMTF establishes the importance of the creation of the National Infrastructure Agency (ANI), with modern concession contracts - 4G, Law 1508 of 2012 on Public Private Partnerships (PPPs), the Infrastructure Law, among others, with which it has managed to attract a growing private investment in primary roads, ports and airports, as well as investments in fluvial and railway modes. Within the national policy the specific development of the rail mode in Colombia is planned, accompanied by the development of a transport policy and institutional and financial strengthening of the sector for the development of conditions and capacities in the rail transport market. For this reason, it is established that the public sector must support the development of this type of transport and must consider the political framework under which the railway network needs are defined for the country.
Initially, the PMTF proposes the development by investment in the change of gauge for the existing railroads and to connect the Central and Pacific systems, as well as to recover the management of logistic corridors. For the execution, operation and maintenance of railroad recovery in Colombia, the PMTF proposes that the current scheme is maintained in which the ANI (National Infrastructure Agency) and INVÍAS (National Institute of Roads) distribute the projects, depending on whether they are PPPs or public works, respectively.
FINDETER proposes the development of incentives from early stages in the formulation of strategic projects identified within the integrated territorial development strategy, and that have regional, national and international implications. Therefore, the development of a national planning tool is proposed, which will be the initial incentive for the definitive structuring and construction of impact projects in the country.
    1. Master Plan for Rail Transport
As a tool for the definition of the strategies for the management and promotion of the rail transport in the country, it is proposed to formulate the Master Plan for Rail Transport, through the identification of needs, and the organized and hierarchical prioritization of initiatives and actions to reactivate and strengthen the mobilization of freight and passengers in this mode.
It is an instrument to guide and define the lines of action (Plans, programs and projects) that Colombia has to develop to generate a new alternative for the transportation of goods and people, with operational, environmental and economic efficiencies, through the identification of development opportunities and technical, financial and regulatory instruments for their implementation.
Currently, the National Planning Department has been advancing two important inputs for the formulation of this plan: the study for the rail logistic module whose objective is to "Design the logistic module for the transportation of freight for the Master Plan for Rail Transport that contains the strategy for the reactivation and massive and efficient operation of the rail modality in Colombia" and the study of an operational component for the rail modality in Colombia, whose purpose is: "To formulate Module 1 of the Colombian Master Plan for Rail Transport conformed by the technical, operational and strategic components needed to revive the mass usage and efficient operation of the rail modality in Colombia." However, it is necessary to consolidate the formulation of the Plan, in order for it to serve as a planning tool for the country, which is why the project is classified as a priority in order for it to be implemented. It should be noted that the following activities must be part of said Master Plan for Rail Transport and have been identified as priorities to be carried out with the resources of the Prosperity Fund in addition to the activities already carried out by these entities.
Specific objectives of the Master Plan for Rail Transport include:
- To generate a baseline of the state and characteristics of the infrastructure, supply and current provision of the rail transport service in the country, by collecting primary information and the analysis of relevant secondary information.
- To carry out a study of demand for freight transport on the rail network.
- To carry out a study of demand for passenger transport emphasizing the expected improvement of women access.
- The formulation of strategies for the development of freight and passenger railways
- To generate the guidelines for the projects to be implemented that the national government must follow to improve and encourage rail transportation.
- Identify potential utilization corridors for the transportation of people and goods to complement the country's rail network.
- To establish a methodology or criteria for the prioritization of projects to consolidate the rail network in the country.
- The identification of funding sources for the design, implementation and operation of prioritized plans, programs and projects.
- The definition of the regulatory and institutional framework for railway projects for freight and passenger railways
- Technical assistance for the evaluation of private initiative projects for freight and passenger trains

Project phases:
Phase 0: Work Plan, Methodology and Timetable: the objective of this phase is to present the set of activities to be developed, its description as to the implementation methodology to be followed, its temporality, necessary requirements and the comprehensive approach for the Master Plan for Rail Transport for the country.
Phase 1: Baseline and diagnosis: the objective of this phase is to perform the collection of basic information and a detailed characterization of the current situation of the country in terms of rail transport for the elaboration of a diagnosis that highlights the current and future needs. In this phase, the diagnosis will be based on three main sources of information (Review of available information, information collection in the field, participatory process with the community) in order to build a robust basis for generating a deep analysis for the formulation of the Plan.
Phase 2: Vision of the plan and objectives: the objective of this phase is to build the vision of the Master Plan for Rail Transport for the country in working groups taking into account all the relevant actors in the area.
Phase 3: Structuring and Formulation of the strategic lines and projects to mobilize people and freight in rail transport: the objective of this phase is to present a comprehensive plan containing strategic lines from which the country context is addressed, including a methodology or prioritization criteria of projects to be structured and/or developed to consolidate the rail network in the country, considering the commercial, productive and economic dynamics of the same.
Phase 4: Final products and dissemination of the Master Plan for Rail Transport - PMTF: The objective of this phase is to disseminate the formulation of the Plan with the national government and other stakeholders and to construct an official deliverable document, with standards of design and correction of style.

    1. Preliminary Prioritized Projects
In order to boost investment in the development of railway infrastructure, 4 projects will be prioritized as a result of the PMTF for its pre-feasibility studies. Of these 4 projects, the detailed engineering designs of the project and financial closing will be performed for a minimum of two projects to ensure their investment phase.
    1. Implementation schedule
In the first instance, the railway master plan will be implemented, which is expected to last for one year while contracting, developing and administering the activities carried out by the other key actors in the process.
Following this stage, and taking into account the master plan and the agreement with the stakeholders, two of the projects prioritized will be chosen to take to the detailed engineering stage, which must be contracted and executed within the following two years.
    1. Co-financing and Stakeholders
In order to ensure a successful implementation, the proposed project development program will seek co-financing on the part of the public actors benefited. Therefore, it is proposed that according to the project, the beneficiary entities could contribute the resources to the reference project, considerations that will oscillate between 20-80%, depending on the scope of each project, in order to ensure the alignment of interests and the implementation of the project investment.
PROJECT*	STAKEHOLDER*
COLOMBIA RAILWAY MASTER PLAN	NATIONAL GOVERNMENT
1. PRE-FEASIBILITY TREN DEL CARIBE (“CARIBBEAN TRAIN”)	REGIONAL GOVERNOR’S OFFICE BOLÍVAR, MAGDALENA, ATLÁNTICO
2. PRE-FEASIBILITY AND FEASIBILITY TREN DE CERCANÍAS DE CALI (“SURROUNDING AREAS OF CALI TRAIN”)	REGIONAL GOVERNOR’S OFFICE VALLE DEL CAUCA
3. PRE-FEASIBILITY LA FELISA SECTION TRAIN – MEDELLÍN	REGIONAL GOVERNOR’S OFFICE ANTIOQUIA
4. PRE-FEASIBILITY AND FEASIBILITY FACATATIVA - PUERTO / SALGAR SECTION TRAIN	REGIONAL GOVERNOR’S OFFICE CUNDINAMARCA

** For indicative purposes only
As national authorities the Ministry of Transport, DNP and ANI will be key players. Findeter will be the implementing agency and the British Embassy will be the main actor, giving the formal no objection/approval of the projects to be developed and for all the contracting stages.
    1. Investment stage
For the implementation consideration will be given to the funding offered by UKEF – UK Export Finance as a demonstration of the British Government's commitment to the development of rail infrastructure in the country.
    1. Risk matrix

Institutional Strengthening
  1. Background
As part of the comprehensive sustainability analysis carried out by FINDETER, the need for regions to develop actions for the implementation of strategies that lead to the strengthening and improvement of institutional management has been demonstrated. This institutional purpose has been effectively fulfilled through large investments in the departments (states) of Colombia, making it necessary to strengthen the institutional capacity to successfully complete the started works and to generate new projects that the country needs for its development.
In order to achieve the efficient fulfillment of the missionary functions of FINDETER, as the "strategic partner for the regions, which generates well-being for the people", it is imperative to execute a program that guarantees the transparency and effectiveness of the processes and that allows the trust of citizens to be restored in the departments. Said departments, with the support of FINDETER, must create an integral project of sustainability, as proposed by the Colombian government in its development plan.

In order to ensure the timely implementation of the projects and programs led by FINDETER, a systemic approach is required to allow the continuation of the modernization of the departments in their administrative capacity, under the parameters of transparency and effectiveness, that lead to addressing the issue of the competencies of the operators of the departments by taking into account the following objectives:

- Promoting the systematization of the missionary, strategic and support processes in the departments to contribute to the fight against corruption.
- Encouraging practices and a culture of zero tolerance for corruption.
- Optimizing public resources, reducing technical risks for projects, especially high for impact projects.
    1. Purpose and scope
In accordance with the above, we consider that by using a territorial approach the proposal for the institutional strengthening component will have the following result: to improve efficiency, reduce costs and systematize the processes of the different programs in the departments of Colombia, promoting greater conditions of equality for international investment through the reduction of potential corruption in the procurement processes.
In order to achieve the mentioned objective, Findeter according to the British Embassy´s mandate will hire directly Open Contracting Partnership (OCP) in order to take advantage of the existing program that OCP is developing in Colombia, in alliance with Colombia Compra Eficiente (CCE). Funds from the Prosperity Fund will be used to cover OCP’s activity implementation. This program seeks to improve the process of goods acquisition so it may be traceable and more transparent.
Our objective with this partnership will be to roll out CCE scope of work to the sub-national level. Nowadays this program focuses in central government good acquisition, with the resources and support of the Prosperity Fund, we will decentralize this process and take it to 3-5 departments.
    1. Proposed activities
The activities that we will be develop in this component, will be defined jointly with OCP and CCE, as well as the departments that will be part of the program but will include training of key personnel and implementation of the CCE model.

The activities that will be contracted in this component will respond to the needs of CCE.

    1. Costs
Accordingly to OCP´s and CEE´s diagnosis of the situation policy and priority actions will be defined for the development of the project. Total budget for the first phase is £ 500.373
This component will have around 6 projects in total, available for British Companies to participate in the tender processes.
    1. Risk matrix

Administration and Monitoring
    1. Coordination
The management approach to be followed during the implementation of the Prosperity Fund is defined based on FINDETER´s experience of the Entity in the management of non-reimbursable International Cooperation funds. FINDETER has been highlighted due its excellent management with the territories, building the projects in dialogue with the territorial authorities and other stakeholders, in accordance with the territorial vision and vocation, local planning instruments and the National Development Plan.

Some of the activities that FINDETER will develop as coordinator of the Program are the:
- Development of a program steering committee with the Embassy
- Compliance with the eligibility requirements (internal control systems, accounting and budget) for the development of the program
- Ensure activity leads successfully to achieve logframe indicators for the component
- Election and/or structuring of projects and the cities benefiting from the Prosperity Fund with the support of the Embassy
- Procurement process in any contracting modality
- Development of a Procurement Plan
- Submission of no objection requests for the stages of pre-contractual processes required
- Delivery of semiannual or quarterly reports (depending on the established periodicity) of budget monitoring and progress of the project
- Monitoring and evaluation of projects
- Support in the dissemination of the impacts obtained by the development of the program

In FINDETER's experience, the structure used and recommended for the execution of cooperation programs is that of the coordination of the project from an executing unit specialized in international cooperation. This area acts as supervisor of the agreement and designates a team for the coordination of the same. Within this framework a special account is opened for the purpose of managing a budget and independent accounting of the entity for the cooperation agreement. This facilitates the management and monitoring of the budgetary execution of resources, as well as external audits. This area carries out the permanent monitoring of the execution of the cooperation in conjunction with the other areas involved in FINDETER, such as accounting, technical and legal departments, among others.

The monitoring and coordination of the program would be carried out from the coordinating unit. Taking into account the importance of monitoring this program, monthly meetings could be held with the program coordinator and the technical leaders.

With respect to the above, a general program coordinator and three specialized leaders are proposed for each component of the Prosperity Fund that will be charged to the program costs.

Below is the average salary range in Findeter according to the different levels and professional profiles.

	Monthly Salary (£)	Total Monthly Cost (£)
PROFESSIONAL I	1,145.94	1,844.97
PROFESSIONAL II	1,418.08	2,283.11
PROFESSIONAL III	1,592.40	2,563.76
PROFESSIONAL IV	2,572.94	4,142.43

General Program Coordinator

  1. Profile: Professional in areas of administration, engineering, economic and administrative and/or financial sciences with at least 3 years of experience in the direction or coordination of Project/Programs, financed wholly or partially with resources from international organizations

  1. Activities:
    1. Establish and/or comprehensively lead the strategies for the proper execution of the Project/Program in its technical, procurement, financial, administrative and operational areas.
    1. Manage compliance with the obligations established in the Cooperation Agreement.
    1. Verify the proper use and management of resources disbursed to the Project/Program
    1. Continuously monitor the progress of the Project/Program implementation, in accordance with the management tools mentioned above, and formulate actions aimed at solving the problems presented or the mitigation actions for identified risks.
    1. Ensure that the information sent to the Embassy is consistent and has the respective supporting documentation.
    1. Create follow-up execution reports for the no objection/approvals of the Project/Program in accordance with the requirements of the Embassy
    1. Ensure that the disbursement requests comply with the requirements defined in the Cooperation Agreement.
    1. Ensure the timely completion of the programmed Project/Program evaluations and to provide the information required for its proper development.
    1. Lead the Project/Program closure activities

  1. Cost: £28,170 per annum

Urban Component Leader:

  1. Profile: Professional in Civil Engineering or Architecture, with professional experience of minimum 3 years in the public sector, in the formulation, analysis, implementation and evaluation of public policies and the instrumentation of intelligent planning of the territory.

  1. Activities:
    1. Advise on the formulation of studies, programs and projects or the adjustment of existing ones in order to achieve the goals proposed by cities, with regard to the sustainable growth of cities.
    1. Support the execution of contracts in the area of infrastructure especially with respect to urban development and transport.
    1. Provide support and follow-up on the studies contracted in the urban component
    1. Support the review and elaboration of the terms of reference required for the transport and mobility projects in the target cities of the Program/Project
    1. Verify the proper use and management of the resources of this component
    1. Be accountable for successful achievement of the logframe indicators

  1. Cost: £25,000 per annum

Rail Component Leader:

  1. Profile: Professional in engineering, preferably civil engineering, with at a minimum experience in structuring transport projects, structuring of motorized and non-motorized transportation strategies and policies, demand and public transportation management, knowledge in aspects of clean transportation, knowledge of rail transportation

  1. Activities:
    1. Support the review and elaboration of the terms of reference required for the transport and mobility projects in the target cities of the Program/Project
    1. Monitor and review of the different products of the executed expertise
    1. To identify and interact with possible key partners of Findeter (local or national stakeholders) that results in a proposal for transport and mobility projects
    1. Provide support and follow-up on studies contracted in the railway component
    1. Verify the proper use and management of the resources of this component
  1. Cost: £25,000 per annum

Institutional Strengthening Component Leader

  1. Profile: Professional in political sciences or related studies with a minimum 3 years of experience in the formulation, analysis, implementation and evaluation of public policies and planning or anticorruption instruments

  1. Activities:
i. Support the planning, coordination and construction processes for the short, medium and long-term visions of the pilot cities.
ii. Lead the necessary workshops with the research groups in the framework of the construction of an anticorruption strategy and digitization of the tenders of the cities
iii. Identify and establish relationships with potential key partners of the Cities, contribute to the development of projects for institutional strengthening and anticorruption activities.
iv. Contribute to the identification of actions, projects or programs aimed at reducing the indicators of corruption in the selected municipalities.
v. Carry out the follow-up and provide support to the studies contracted under the institutional strengthening component
vi. Verify the proper use and management of the resources of this component

  1. Cost: £25,000 per annum

    1. Monitoring & Evaluation

  1. Profile: natural or legal person with at least one, and a maximum of three contracts and/or projects showing the execution of audits in studies related to the objective of the program.

  1. Activities:
    1. Controlling, accompanying and verifying compliance with the obligations of the firms contracted in the execution of the studies.
    1. Respond for the results of its management and for the technical, administrative and budgetary decisions taken during the execution period.
    1. Verify compliance with the administrative, technical, budgetary, environmental, industrial, legal and social conditions
    1. Ensure that the firms contracted in the execution of the contract are bound to the terms, terms, technical specifications and other agreed conditions.
    1. Avoid conflicts between the parties and to adopt measures to resolve any disputes.
    1. Ensure that the execution of the contract is not interrupted without justification.
    1. Measure success against logframe indicators and regular report performance to Global Programme coordinator.

  1. Cost: £25,074 per annum

    1. Communications Plan

One of FINDETER's main commitments to the territories is to strengthen regional institutions, as well as technical training and knowledge transfer, to leave an installed capacity in the municipalities and to ensure the sustainability of the projects.

That is why a Communications Plan is included within the development of the projects that includes at least the following activities:

        Public Communication:

- Dissemination of the program and projects to regional authorities and relevant actors
- Installation of working groups with regional entities and relevant actors

Pedagogical Communication:

- Training and Information Seminars
- Training and Information Webinars

Media Communication:

- Press releases
- Design and layout of publicity material
- Press conference
- Events
- Others

In addition, the communications plan should take into account the following products: i) the dissemination of the follow-up/monitoring results to all the identified stakeholders; ii) publications including the knowledge management results from the development of the project; (iii) accountability and publication of the project progress. The approximate cost per year for the communications plan would be £17,606, the total for the program would be £70,423 for all costs relating to knowledge dissemination and the communications plan.

    1. Audit
The special audit for this program must review the eligibility of the expenditures subject to this funding. Accordingly, the auditor should be responsible for expressing a professional opinion on whether the financial statements comply with the special purpose of the Program, have been prepared in accordance with the financial reporting requirements established in the MOU. In addition, the external auditor must issue a report with the internal control recommendations of the Program.
Such audits will be undertaken by an independent auditing firm (chosen form the big 4) subject to previous written non objection from the British Embassy. The costs of the audit will be part of the Programme costs.
The audit will be conducted in accordance with International Standards on Auditing (ISAs), with special reference to ISA 800 (auditor’s report on Audits of Financial Statements Prepared in Accordance with Special Purpose) of the Financial Statements of the Program on an annual basis.
The approximate cost of annual auditing is £ 16,120. This would represent a total of £64,478 for the entire program.

    1. FINDETER’s overall cost
Findeter charges between 8% -12% for administering the resources, which typically includes the following activities:

• Monitoring and evaluation of projects
• Procurement process in any contracting modality
• Budget and accounting follow-up
• Physical spaces
• Human resources support

FINDETER’s overall cost o in this case would be £647,879, equivalent to 4.4% of the total value of this proposal.

ANNEX 2
SPECIAL CONDITIONS

1.	EXCHANGE RATE

  1. Grant Funding payments made by the Recipient to Beneficiaries in accordance with this MoU will be made in Pound Sterling. Where a Beneficiary incurs costs as part of an agreed programme of work in a currency other than Pound Sterling, the conversion rate of those costs into Pound Sterling will be calculated in accordance with the exchange rate between both currencies in force at the date on which the award is confirmed.

### ANNEX 3
#### REQUEST FOR DISBURSEMENT TEMPLATE

To:	[Name of Funder]
Cc:

FINDETER (operating as the “Recipient”) requests a disbursement of [AMOUNT IN FIGURES [AMOUNT IN WORDS]] on [DATE] into the bank account as detailed in the [source] portal. If the payment is to go to a different account from the one already registered, you must set up an additional entry on the portal. If your organisation has more than one account registered with us, please confirm below the details of the account entry to be used.

Bank Name:
Bank Postal Address:
Name of Account:
Bank Account Number:
Sort Code:
Currency of Bank Account:
IBAN number: / [required for bank accounts within Europe]
SWIFT number:
ABA or BIC Number: / [BIC required for bank accounts within Europe]
Intermediary bank details

In the event of any changes being required you should update your details immediately on the portal, failure to do so could lead to delays in payment.

in respect of [PROGRAMME NAME] and [[NAME OF FUNDER] CODE] and FINDETER reference [INSERT REFERENCE]
FINDETER
Name:
Position:
Address:
E-mail: