A summary of Areas 1 to 11

The Review used the following summary (Areas 1 to 8).

Areas 9 to 11 are included in the original National Audit Office (NAO) framework and have been added to this summary, but they were not part of the Review.

PLANNING
Area 1: Planning & Governance
1. Contract ownership, management processes and governance mechanisms are clear with defined roles and responsibilities. There is a clear contract management plan which involves appropriately senior people at each level.
Area 2: People
2. Contract management is adequately resourced in proportion to the importance of the contract and the skills make-up of the team reflects the nature of the contract. The team have the range of skills, capability and experience to effectively and efficiently discharge their roles and responsibilities and are appropriately performance managed.
Area 3: Administration
3. An up to date (annotated with relevant agreed changes) hard copy contract is stored, logged and easily accessible with an operating manual where appropriate. All relevant correspondence in relation to contract changes is stored and easily accessible.
DELIVERY
Area 4: Managing Relationships
4. The relationship between both parties is clear and well defined, responsibilities are documented, there are structural and informal communication routes that include other stakeholders outside the contract manager (users of the contract, technical experts etc).
Area 5: Managing Performance
5. There is a comprehensive performance management framework in place with meaningful metrics and suppliers receive regular and routine feedback on their performance both formal and informal.
6. Clear documented processes are in place for managing problems efficiently and effectively. There is clear documentation of any disputes and their resolution.
Area 6: Payment & Incentives
7. There are appropriate defined mechanisms and processes to ensure that payments are made to the supplier in line with the contract including validation such as spot checks on invoices.
8. There are defined mechanisms and processes that are managed to ensure appropriate incentives relating clearly to outcomes. Where open-book or similar financial/pricing mechanisms are used open-book accounts can be mapped to real accounting events and internal reports in the supplier organisation.
Area 7: Risk
9. There is a risk management policy and risks are subject to ongoing review and assessment in line with organisational risk management processes. There is clear understanding by both parties of who is best placed to manage risks.
DEVELOPMENT
Area 8: Contract Development
10. Contract management staff understand the contractual terms including contract extension (services and duration), termination warranties, indemnities, insurance, security and confidentiality and dispute resolution.
11. Clear documented processes and governance are in place to manage contract changes and any changes are communicated and understood by both parties.
Area 9: Supplier Development
12. Processes are in place that clearly set out how supplier development activities will be planned, managed and governed. Clear processes for benefits measurement and capture are in place to ensure that supplier development is focused on continuous improvement and achieving value.
13. There is an understanding of what motivates and drives the supplier and development is aligned with the supplier’s goals. Joint working or shared activities between the two parties benefit both. There are shared risk reduction programmes or activities and shared management activities to drive performance improvement.
Area 10: Supplier Relationship Management
14. A supplier relationship management programme is planned and structured with appropriate governance and senior ownership. The programme considers all the supplier’s interactions across the organisation and across government, including working with the Crown Representatives. There is a focus on continuous improvement and capturing innovation with a clear sense of what value is to be generated for both parties
Area 11: Market Management
15. Market intelligence is used to maintain an understanding of the market and of alternative suppliers to inform benchmarking, contingency planning and strategies for future delivery. Exit planning and a strategy for when the contract ends is put in place in a timely manner and includes input from the contract manager.
16. The capacity and capability of potential suppliers is analysed, and linked to wider government analysis. There is ongoing evaluation of emerging technologies and practices, and identification of opportunities from both immediate and parallel market sectors. Market making is undertaken where appropriate to stimulate competition and ensure that requirements can be delivered by the market.