DEPARTMENT FOR

INTERNATIONAL DEVELOPMENT

Carbon Management Plan

Contents

Foreword from Permanent Secretary	3

Foreword from the Carbon Trust	3

Executive Summary	5

Introduction	6

1.	Introduction	6

1.1	Carbon Management Plan	6

1.2	Our low carbon vision and target	6

1.3	Our drivers and priorities for reducing our carbon emissions	6

1.4	The context for our Carbon Management Programme	7

2.	Emissions baseline and projections	7

2.1	Carbon measurement	7

2.2	Scope	7

2.3	Baseline	8

2.4	Projections and Value at Stake	9

3.	Carbon management projects	12

3.1	Overview	12

3.2	Existing projects – implemented and showing benefits already since 2009/10	12

3.3	Planned projects	13

3.4	Potential future projects	13

3.5	Projected achievement towards target	14

3.6	Carbon management plan funding	15

4.	Change Management Action Plan	15

4.1	Corporate Strategy – embedding carbon reduction across our organisation	15

4.2	Responsibility – being clear that saving carbon is everyone’s job	15

4.3	Monitoring and recording	16

4.4	Communication and training – ensuring everyone is aware	16

4.5	Training	17

4.6	Green Awareness Training for All Staff	17

4.7	Engagement of our stakeholders – leading by example	17

4.8	Policy Alignment – saving CO2 across our operations	18

5.	Management of our carbon management programme	19

5.1	Governance	19

5.2	The Board – strategic ownership and oversight	19

5.3	The Carbon Management Team – doing the projects	20

5.4	Succession planning	20

5.5	Routine, ad-hoc and annual reporting	20

6.	Appendix A:	22

Definition of main projects	22

# Foreword from the Permanent Secretary

As well as being hit first, the poorest are also hit hardest by Climate Change because they are less equipped to cope with the effects.  Climate change is already affecting the world's poorest countries - from increased frequency and severity of flooding in Bangladesh to changing rainfall patterns across Africa, bringing drought and crop failure to countries like Ethiopia, Kenya and Somalia. That's why international support is needed to help communities adapt to the impacts of climate change and to help countries develop infrastructure that supports growth and withstands future climate instability.

DFID is committed to ensuring that aid addresses both the causes and likely effects of Climate Change so that current and future progress in tackling poverty continues.  We are ensuring that all our internal operations are Climate Smart to both set an example and to help mitigate as far as possible any environmental impacts from our operations in our work to combat Climate Change.

Permanent Secretary

Department for International Development.

# Foreword from the Carbon Trust

Cutting carbon emissions as part of the fight against climate change should be a key priority for all public sector organisations.  Carbon management is about realising efficiency savings, transparency, accountability and leading by example.  The UK government has identified the public sector as key to delivering carbon reduction across the UK in line with its Climate Change Act commitments, and the Carbon Trust is pleased to have partnered with the Department for International Development on our 2011/12 Central Government Carbon Management Programme to help it meet this challenge.

This carbon management plan will help DFID to save money on wasted energy and put it to better use in other areas, while making a positive contribution to the environment by lowering carbon emissions.  It commits DFID to a target of reducing CO2 by 25% by March 2015 and underpins potential financial savings and cost avoidance to the organisation of around £856k by that date.

Public sector organisations can contribute significantly to reducing CO2 emissions and improving efficiency. The Carbon Trust is therefore very proud to support DFID in their on-going implementation of carbon management.

Tim Pryce
Head of Carbon Management

Carbon Trust

# Executive Summary

By 2015 DFID aims to help millions of poor people protect their lives and livelihoods from the impacts of Climate Change.  We will support poor countries to develop in ways that avoid or reduce harmful emissions of greenhouse gases, help millions of poor people secure clean energy and give more protection to the world's forests and the 1.2 billion people who depend on them.  We will do this by:

- climate-proofing all of our aid programmes;

- supporting developing countries to adapt to climate change - for example, through practical on-the-ground support, by building climate knowledge and capacity in vulnerable countries and by helping to ensure countries get access to sufficient finance;

- supporting the development of low carbon technology and the increased use of renewable energy to ensure that developing countries can move to a low carbon future that supports economic growth.

The DFID Carbon Management Plan (CMP) sets out how DFID will reduce carbon emissions from all our operations both in the UK and on a global scale by 25% by 2014/15 compared to a baseline of 2009/10. The 09/10 baseline for the UK carbon emissions is 4415 tonnes and the target reduction is 1104 tonnes of carbon by the end of March 2015. The value at stake of not hitting our carbon reduction target could cost DFID a cumulative £856k in utility costs over the 5 year period, against business as usual.

The 2009/10 baseline for the overseas carbon emissions is 30,882 tonnes of carbon, and the target reduction is 7721 tonnes of carbon. DFID is currently carrying out Strategic Programme Reviews for all our overseas offices which will identify projects for achieving the 25% reduction in carbon emissions.  We will also be collating information on utility costs for our overseas estate so we can forecast the financial savings we will achieve by hitting our carbon reduction targets.  At present the CMP sets out what actions we will take in the UK to reduce carbon emissions and ensure all our operations are Climate Smart. However, we will continue to update the CMP as more information becomes available on overseas projects to reduce carbon emissions.

DFID has invested over £400,000 from our working capital budget on a green roof in 2009 and will spend a further £300,000 in 2012 on the installation of the biomass boiler. All costs from planned and future energy saving measures will be met from existing operational budgets.

The Carbon Management Plan will also form an integral part of DFID’s Climate Smart agenda which aims at having a strategic approach to integrating all environmental policies, programmes and green housekeeping into one overarching objective to combat Climate Change and reduce carbon emissions.  The roll-out of the Strategic Programme Reviews to all our overseas offices will set out actions in country to reduce carbon emissions at a local level.

DFID has a strong record in recent years for improving our environmental performance, through a combination of investment in new technologies and equipment to behavioral changes.  Additional measures are either in the process of evaluation or are being implemented which mean that we can be confident of achieving our long term reduction targets. Our existing measures/projects are outlined in section 3.2 and we have already achieved significant savings through these measures against the 2009/10 baseline. The savings from planned projects and future potential projects have been set out in sections 3.3 and 3.4 respectively. The opportunities identified for saving carbon emissions exceeds the 25% target for reducing carbon emissions and should be met by resources which have already been committed. We have identified projects which will achieve at least a further 20%; these may be reviewed once DFID has completed further studies on the viability and benefits of the potential projects.

Ownership of the CMP is the responsibility of the Sustainable Operations Board (SOB) and the Environment Team. The Project Sponsor will ensure implementation of the actions set out in the CMP and that we achieve our overall objectives of the CMP to reduce carbon emissions on a global scale.

Introduction

## Introduction

### Carbon Management Plan

#### This Carbon Management Plan defines our carbon management programme of activity up to March 2015.  It sets the strategic context and the ‘case for action’, our current carbon emissions, a programme of proposed projects and actions to reduce our emissions in the UK, how much this will cost and save, as well as the governance arrangements to keep the programme on track.

#### In the remaining sections of this introduction we will set out:

- Our low carbon vision and target,

- Our drivers for reducing our carbon emissions, and

- The context of the programme and how it supports other organisational initiatives.

### Our low carbon vision and target

“If we are serious about development we need to be serious about climate change”

Mark Lowcock, Permanent Secretary DFID, 2011

DFID will reduce the carbon emissions from its activities in the UK by at least 25%, from a 2009/10 baseline of 4,415 tonnes CO2, by the end of 2014/15.  Furthermore we will work towards reducing our carbon emissions from our overseas estate by 25% in line with the Greening Government Commitments (GGC) against a 2009/2010 baseline of 30,882 tonnes CO2.

#### DFID is currently on track to meet the Greening Government Commitment target of a 25% reduction in emissions.  Our own target will be reviewed in the light of any key changes in DFID structure such as the relocation of our London building.

### Our drivers and priorities for reducing our carbon emissions

#### Climate change is globally recognised as the greatest environmental and economic threat faced by national governments and individuals.  It is also an opportunity for energy efficiency and financial savings.  Below we set out, in priority order, the main drivers for taking action to reduce our carbon emissions / energy consumption.

- The Climate Change Act 2008, which creates a new approach to managing and responding to climate change in the UK by:

- setting ambitious, legally binding targets;

- taking powers to help meet those targets;

- strengthening the institutional framework;

- enhancing the UK’s ability to adapt to the impact of climate change; and

- establishing clear and regular accountability to the UK Parliament and to the devolved legislatures.

- The Greening Government Commitments, which are the UK government’s targets for delivering sustainable operations and procurement.  DFID is committed to meeting these targets, and in particular the target to reduce greenhouse gas emissions by 25% - not just in the UK but also from our overseas operations.

- The financial case for action.  In 2009/10 DFID spent

- £770,000 on energy in UK

- £2m on energy overseas.

Reductions in energy consumption across our entire estate of 5% pa would therefore mean a saving of £135,000 each year based on current energy prices, more if as expected energy prices rise far more than inflation.

- Leading by example – DFID should be seen as an exemplar organisation both in the UK and in developing countries in terms of what can be achieved to monitor and reduce the carbon footprint of its operations.

### The context for our Carbon Management Programme

#### DFID’s work is centred on the eight Millennium Development Goals which were agreed by world leaders in 2000 and which aim to combat extreme poverty across the world.  One of these goals is to ensure environmental sustainability, and DFID ensures that this is addressed in all aspects of its development programmes.

#### As a UK government department, DFID has reported its performance of the operation of its UK estate against the targets as set out under the Sustainable Operations on the Government Estate framework for over 10 years.  In the early part of the last decade, our emissions from energy use on our UK estate rose as the department grew significantly in size and moved to a new London HQ.  However, since 2006/07, as a result of numerous initiatives our emissions have reduced by 28%.

#### DFID UK carbon emissions for our UK estate, comprising our London office at 1 Palace Street (1PS) and our East Kilbride office named Abercrombie House (AH), over last 5 years have been as follows:

#### In 2011 DFID met the target set by the new government for a 10% reduction in carbon emissions from the UK estate in 12 months, and actually achieved 15.4%.

#### The work on improving the sustainability of our internal operations is now very much part of our wider agenda to make DFID “Climate Smart”, and incorporating climate change into all aspects of our programme activities.

## Emissions baseline and projections

### Carbon measurement

#### The carbon baseline is a record of carbon emissions in a chosen year.  Targets and performance in reducing emissions are measured against this figure as a % of the baseline value.  This section outlines what parts of our organisation’s emissions are included in the baseline, what year we have chosen as our baseline and how we have calculated that baseline.

### Scope

#### The scope of DFID’s target covers two distinct areas.  Firstly, in accordance with the Greening Government Commitments (GGC), we will reduce the emissions generated by our UK operations which in our case relates principally to our two UK buildings, and also UK domestic air and rail travel and a small amount of road travel.  The second part of our scope relates to our overseas operations which are not covered by GGC but which in our case represents 87% of our total carbon footprint, and is made up of emissions from our overseas offices, residential accommodation provided overseas for UK-based staff, road travel overseas and international air travel.

### Baseline

#### The baseline for the measurement of our carbon emissions for both the UK and overseas activities will be 2009/10, i.e. consistent with that for the Greening Government Commitments.  Carbon emissions have been calculated based on the appropriate DEFRA greenhouse gas conversion factors. The energy data was collated initially by monthly meter readings cross checked with monthly bills but from June 2010 this data has been recorded from on line real time energy. All UK and International air miles are collated by DFID’s travel operator who submits quarterly reports to the Environment team. Air miles booked locally overseas are reported to the Environment team on an annual basis.  All data is recorded and monitored in line with our Environment Management System procedures in line with  ISO 14001 requirements.

#### Our UK emissions baseline is 4,415 Tonnes and is made up as set out in the table below.  The baseline costs of UK utilities is £864,120.  As can be seen, the majority (88%) of our emissions result from the operation of our two offices.  As one is in central London and the other in East Kilbride, the emissions from domestic air travel are almost entirely as a consequence of travel between these two offices, but this element has and is continuing to reduce, as we both make greater use of videoconferencing facilities and increasingly switch to lower-carbon rail travel.

DFID UK carbon footprint 2009/2010 (GGC baseline year)

#### The total DFID carbon footprint for 2009/10, including the above UK emissions, is 35,297 tonnes.  By far the greatest element of this is international air travel which, when including that originating in the UK and also our overseas offices, comprises 65% of our total emissions.

### Projections and Value at Stake

The value at stake of not hitting the carbon reduction target in the UK could cost DFID over £850,000 in utility costs by the year 2014/2015.

#### The business-as-usual scenario shows the estimated DFID growth in carbon emissions and related costs that DFID would experience within the organisation if we do nothing to reduce consumption.  The Business-as-usual scenario includes assumptions that our growth in emissions in the UK will remain the same over the next 5 years but also takes into account the increases in energy tariffs we are likely to experience. We have assumed that our overseas estate will grow by over 3% year on year until March 2015.

#### The tables below show the absolute reduction target of 25% for the UK (in line with the GGC targets) and our overseas estate.

UK Operations

#### The Business-as-usual scenario for the UK estate indicates that by the year 2014/2015 if we do not put in place measures to achieve carbon reductions, then our total carbon emissions in 2014/2015 will continue to be 4,415 tonnes of CO2.  However, if we implement all the measures currently identified and set out in our project register, and are successful in identifying and implementing a small number of additional measures, then we will achieve the target of 3,312 tonnes of CO2. If DFID achieves the carbon reduction target in the UK we will save at least £280,000 per annum in utility costs by March 2015.

| UK Estate Carbon Emissions |
| --- |
| Absolute reduction target | 25% |  |
| Compound Annual Reduction Rate | 5.92% | per annum |
| Final year footprint target | 3,312 | tCO2 |
| BAU emission growth forecast | 0% |  |
| BAU Emission Forecast | 4415 | tCO2 |
| Relative emissions reduction | 25% |  |
| (i.e. compared to BAU for final year of plan rather than baseline) |

Overseas Operations

#### The Business as Usual scenario for the overseas estate indicates that by the year 2014/2015 if we do not put in place measures to achieve carbon reductions, then our total carbon emissions from our overseas estate will be 9371 tonnes of CO2 (assuming 3% growth).

| Overseas Estate Carbon Emissions |
| --- |
| Absolute reduction target by | 25% |  |
| Compound Annual Reduction Rate | 5.92% | per annum |
| Final year footprint target | 6,062 | tCO2 |
| BAU emission growth forecast | 3% |  |
| BAU Emission Forecast | 9,371 | tCO2 |
| Relative emissions reduction | 35% |  |
| (i.e. compared to BAU for final year of plan rather than baseline) |

Air Travel

#### Carbon emissions from air travel represent the single biggest challenge to DFID in terms of our overall footprint.  DFID operates in over 60 countries and whilst we have invested significantly in videoconferencing equipment in recent years, there remains a significant operational requirement for air travel. As the number of DFID staff in overseas is due to increase to manage the growth in the development budget, the need for international air travel will potentially increase.  We are reviewing a range of measures to ensure that such travel is used efficiently and only where necessary.  For instance, the majority of our long-haul travel is now carried out in economy class, which has a much lower carbon footprint per mile than business class.

| Air Miles Carbon Emissions |
| --- |
| Absolute reduction target | 25% |  |
| Compound Annual Reduction Rate | 5% | per annum |
| Final year footprint target | 22,792 | tCO2 |
| BAU emission growth forecast | 6% |  |
| BAU Emission Forecast | 29,630 | tCO2 |
| Relative emissions reduction | 30% |  |
| (i.e. compared to BAU for final year of plan rather than baseline) |

#### The Value at Stake is the year-on-year difference between the Business-as-usual and Reduced Emissions Scenario.  The Value at Stake shows us the potential savings, or avoided cost, from implementing our plan and hitting our target against the alternative of doing nothing.  The capital costs of projects required to meet the target are not included. The table below shows the value at stake which is our costs if we take no action to reduce our carbon emissions and the reduced emission scenario which is our forecast costs if we meet our reduction target.

#### It can be seen that the reduced emissions scenario is actually on a slight upward trend, this is due to the effect of increasing energy costs.  The value at stake can be seen as cost savings or avoided costs (i.e. we could be paying for the business as usual costs).  If DFID’s UK estate continues to grow in line with the business as usual assumptions, then in 2014/2015 we would anticipate spending £1,140,770 on utility costs. The graph below shows how DFID could save over £285k in energy costs in 2014/15 through effectively managing and reducing our carbon emissions.  The cumulative value at stake (potential cost savings/cost avoidance) of putting in place the energy saving projects from 2009/10 to 2014/15 is £855,577.

UK Estate

## Carbon management projects

### Overview

#### The following Projects for the UK estate have been identified that could achieve our 25% target under the Greening Government Commitments.  DFID has extended the scope of the GGCs to our overseas estate and we are currently identifying carbon management projects to achieve the target savings, and these will be published in due course.  In many cases our overseas offices are co-located within the Foreign and Commonwealth Office, so achievement of these reductions will require a coordinated effort.  In some locations the number of DFID staff in-country will increase in order to manage the expanding development programme, so reductions will be calculated on a pro-rata basis against headcount.

### Existing projects – implemented and showing benefits already since 2009/10

| Ref | Project | Lead | Cost | Annual Savings (yr 1) | Pay back (yrs) | Net Present Cost(£) | % of Target | Implementation Year |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Capital | Operational | Financial (Gross) | tCO2 |  |  |  |  |
|  | Green Roof in AH | Gary James | £416, 546 | 0 | 4,400 | 18 | 40 | 344,027 | 1.7 | 2009 |
|  | Estate rationalisation- sublet one floor of PS | Gary James | 0 | 0 | 46,600 | 246 | 0 | 197,759 | 22.3 | 2009 |
|  | Reduced plant operation in 1 PS and allow wider temperature control. | Gary James | 0 | 0 | 66,400 | 329 | 0 | 287,157 | 29.8 | 2010 |
|  | Reduce plant operation time in AH | Gary James | 0 | 0 | 27,200 | 146 | 0 | 114,908 | 13.29 | 2010 |
|  | Awareness campaign | Marion Tierney | 0 | 0 | 6,100 | 32 | 0 | 25,962 | 2.9 | 2011 |
|  | IT server virtualisation | Charles Agnew | 0 | 0 | 40,000 | 218 | 0 | 167,960 | 19.8 | 2011 |
|  | Printer rationalisation | Joseph Pakenham | 0 | 0 | 3,000 | 16 | 0 | 5,300 | 1.5 | 2011 |
| Totals | £416 546 |  | 193,700 | 1005 |  | 1,143,073 | 91.2 |  |

The existing projects have already been put in place (recorded on the Government central estate management system) to ensure progress towards the Sustainable Operations on the Government Estate targets and subsequently the GGC targets (baseline of 09/10). These projects have delivered significant savings to date and we are 100% confident they will achieve the calculated savings. The payback for ongoing measures of 5 years are based on the assumption that these projects will continue to show savings during the life of the GGC targets and CMP. The green roof payback is based on the capital costs of the project. The printer rationalisation programme is split over two financial years with savings calculated over that period.

### Planned projects

#### The following are in the process of detailed evaluation or are being implemented.

| Ref | Project | Lead | Cost | Annual Savings (yr 1) | Pay back (yrs) | Net Present Cost(£) | % of Target | Implementation Year |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Capital | Operational | Financial (Gross) | tCO2 |  |  |  |  |
|  | Biomass Boiler | Marion Tierney | £300,000 | 0 | 32,000 | 31 | 9 | 33,869 | 2.8 | 2011 |
|  | Improved heating control in AH | Marion Tierney | TBC | 0 | 4,450 | 19 | 0 | 20,093 | 1.7 | 2011 |
|  | Change to calorifier heat source | Marion Tierney | 0 | 0 | 533 | 2 | 0 | 2,408 | 0.2 | 2012 |
|  | Improved insulation to pipework | Marion Tierney | 0 | 3,000 | 665 | 3 | 0 | 3,001 | 0.3 | 2011 |
|  | Improved lighting controls in basement. | Marion Tierney | 0 | 0 | 496 | 3 | 0 | 2,084 | 02 | 2012 |
|  | Estate rationalisation in London | Gary James | 0 | 0 | 40,000 | 218 | 0 | 758,150 | 23.1 | 2012 |
| Totals | £300,000 | 3,000 | 78,144 | 276 |  | 819,605 | 28.3 |  |

All planned projects are already being taken forward by the Environment team who have already began the implementation of these energy saving measures. At this stage we are 70 – 80% confident these measures will achieve the target savings. The biomass boiler payback is based on capital costs taking into account the income from the renewable heat incentive.

### Potential future projects

#### The following are still under preliminary consideration

| Ref | Project | Lead | Cost | Annual Savings (yr 1) | Pay back (yrs) | Net Present Cost(£) | % of Target | Implementation Year |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | Capital | Operational | Financial (Gross) | tCO2 |  |  |  |  |
|  | Additional Energy Saving measures in new building | Gary James | 0 | 0 | 6 100 | 32 | 0 | 25,962 | 2.9 | 2012 |
|  | Review and improve AH cavity wall insulation. | Marion Tierney | 0 | 4393 | 4,400 | 18 | 0 | 32 | 1.7 | 2012 |
|  | Lighting replacement in AH | Marion Tierney | £690,000 | 0 | 11 500 | 63 | 64.5 | 560,653 | 5.7 | 2011 |
| Totals | £690,000 | 4393 | 22 000 | 113 |  | 586,647 | 10.3 |  |

Future DFID projects include the move to the new building in London. Savings are based on assumptions at this stage that we will achieve savings through such measures as completing an energy audit of the building identifying potential savings and raising staff green awareness.  We are 100% confident the cavity wall insulation will achieve the predicted savings.  The lighting may be an issue due to the long pay back so our confidence level at this stage is 30%.  However, although it may not be financially viable to upgrade all the lighting we may do a staged re-fit over a longer period of time.

### Projected achievement towards target

The bar graph below shows how existing projects will achieve 91% of the target reductions. If we implement all of the planned and future projects we are currently investigating, we will exceed the 25% target and could potentially achieve at least a further 20% in reductions.

#### The graph below shows predicted business-as-usual (BAU) emissions and the target emissions.  The ‘emissions in chosen plan’ plot shows the emissions reductions from the projects scheduled across the years of this plan.  This plot includes the effect of BAU forces, so for example if in year 3 no additional projects were implemented the emissions would then trend back along the BAU line.  Also the impact of project life is included, so if a short life project is finished (e.g. awareness raising) before the end of the programme (and not maintained or repeated) the trend would show a stepwise increase in emissions.  Finally a degradation factor is included.  This assumes that over the life of a project its carbon saving impact will decrease due to factors such as business focus being diverted to other initiatives, projects not being maintained and also % savings becoming smaller as a building becomes more efficient.

#### By including these effects we are trying to model some of the real life factors that may impact on our ability to meet our target.  Because of these additional factors the plot does not directly agree with a simply summed list of the carbon saving impact of the projects.

Carbon progress

### Carbon management plan funding

#### Capital funding of major projects will in each instance be subject to a business case being approved by the DFID Capital Portfolio Board/Small Projects Board, and be subject to the availability of capital funds.  Estimates of savings have been based on annual utility price rises of 5% pa.

#### Benefits / savings – quantified and un-quantified

|  | 2009/10 | 2010/11 | 2011/12 | 2012/13 | 2013/14 | 2014/15 |
| --- | --- | --- | --- | --- | --- | --- |
| Annual financial saving | 46 600 | 184 600 | 230 150 | 236 245 | 293 845 | 293 845 |
| Annual CO2 saving | 246 | 957 | 1 055 | 1 082 | 1 394 | 1 394 |
| % of target achieved | 22% | 87% | 96% | 98% | 126% | 126% |

## Change Management Action Plan

### Corporate Strategy – embedding carbon reduction across our organisation

#### The Carbon Management Plan has been endorsed by our Director General, Finance and Corporate Performance, Richard Calvert who is also our Sustainable Operations Champion.  The plan has been discussed and agreed by Senior Management at the Sustainable Operations Board.

#### As DFID is committed to managing our carbon emissions on a global scale we have extended the GGCs targets to reduce carbon emissions from energy and travel to our overseas estate with the added proviso that progress will be calculated on a per head basis.  We have also ensured that the plan forms an integral part of our programme of Strategic Programme Reviews (SPR) currently being carried out at all of our country offices; deadline for completion is 2013.

| Change Action | Owner | When complete |
| --- | --- | --- |
| Creation of the Sustainable Operations Board (SOB) | Gary James | December 2009 |
| MB approval of targets | Gary James | September 2011 |
| Creation of Climate Smart team | Jane Clark | January 2011 |

### Responsibility – being clear that saving carbon is everyone’s job

#### The Secretary of State is committed to making all of DFID Climate Smart.  This means taking climate change into account in everything DFID does.  DFID has set up a climate smart team who will lead on a coherent approach to climate change which takes into account four pillars - future investment/policy; proofing our current programmes; developing skills and engagement and greening DFID.  A group of Senior Climate Change Champions meet every month to discuss progress with this joined up approach.  DFID’s Permanent Secretary also has climate changes as part of his personal objectives.

#### At the practitioner level DFID has set up the “Green Team”.  This group comprises volunteers from various departments throughout DFID with a keen passion and interest in greening issues.  The green team meet prior to the SOB meetings to discuss any specific issues to their own department and make comment/suggestions on our environmental performance to date.  All staff in the Environment team have specific carbon saving responsibilities in their objectives.

| Change Action | Owner | When complete |
| --- | --- | --- |
| Creation of Senior Climate Change Champions Group | Jane Clark | June 2011 |
| Creation of Green Team | Jim Black | June 2010 |

### Monitoring and recording

#### DFID monitors and records all carbon emissions from energy via a Real-time online energy display system.  This system was part of the government’s commitment to cut carbon emissions from central government by 10% in 2010/2011, and DFID has implemented it in both its UK offices.  As well as increasing transparency and greener government, it is aimed at driving efficiency and ensuring we deliver value for money.  Information is collected automatically from our meters and transmitted every half hour to a central data capture point.

#### The Environment Management Team (EMT) record and monitor the following:

Data relating to energy usage and travel (air miles and vehicles);

Performance against the GGC targets and DFID internal targets;

Adherence to green housekeeping practices;

records are maintained of all IT and electronic kit left switched on every Friday evening;

Compliance with legislation and other requirements;

Maintenance of equipment which in its absence could lead to significant environmental impacts.

#### The energy data is monitored daily and any fluctuations investigated.  The data is used to measure progress towards the GGC commitments and DFID internal targets and is reported to the SOB and Green team at quarterly meetings.  The data is reported to Cabinet Office, and is available to the public on our internet page.

#### The EMT receive quarterly air miles reports from our travel implant on how many air miles – domestic, European and international which have been booked in the UK by DFID staff.  This data is the provided to all Heads of Departments to monitor progress towards the travel targets in their own areas.  DFID is currently putting in place measures to submit individual travellers air miles information to all Heads of Department so they can ensure that all travel is meeting operational requirements is absolutely necessary.

#### The 2010/2011 data for all DFID operations will also be reported in the 2011 DFID Resource Accounts.

| Change Action | Owner | When complete |
| --- | --- | --- |
| Real time energy for both UK offices | Gary James | July 2010 |
| Biomass boiler meter readings | Marion Tierney | July 2012 |
| Overseas quarterly air miles reports | Marion Tierney | Jan 2012 |

### Communication and training – ensuring everyone is aware

#### DFID Communications Division have compiled a Communications Strategy which will ensure an integrated communications approach to deliver the climate change policy and operational agenda in DFID.  We have linked where possible the (i) broader climate change considerations, (ii) the greening DFID agenda, and (iii) work on climate smart.  Taking a joined up approach means we can provide clear messages to staff about all three areas during important moments like “Climate Week”.  A 12 month plan has been developed so that activity does not “tail off” in quieter periods.

#### In terms of delivery, the Strategic Communications Team will provide communications support for (i) Climate and Environment Department external climate change activity.  The team has already been in discussions with the key stakeholders about the communications priorities for the Department’s Operational Plan.  Communications support will be provided on:

- Impact and VFM: Demonstrating that DFID’s work on climate and environment reduces poverty and delivers value for money.

- Transparency and Reputation: Communicating where UK aid is spent.

- Negotiations: Supporting the influencing of the international climate change negotiations and architecture as part of the wider cross-HMG campaign, including Fast Start, Green Fund, Advocacy Fund and MDBs.

#### The DFID Employee Engagement Team will also provide advice on staff engagement for (i) the greening DFID agenda, (ii) wider climate change considerations, such as advice on climate week and where appropriate, (ii) work on climate smart.

### Training

#### In line with DFID Environment Management System (EMS) procedures, staff are expected to be competent to undertake their role in terms of specific core behaviours, generic skills and knowledge, and in terms of specific function skills and knowledge and/or professional competences.   In order to minimise the impacts of specific activities on the environment, any member of staff who is involved in an activity which gives rise to, or has the potential to give rise to, significant environmental impacts is required to hold specific environmental management competence.  It is the responsibility of the Department Managers to identify these staff, in conjunction with the office Sustainable Facilities Management team and to inform the team of staff changes.

#### All DFID staff should be aware of:

- Environmental Operations Policy and Greening Government Commitments

- Environmental impacts of the activities under their control

- Their role in avoiding or minimising such impacts

- Relevant legislation and other requirements

- The Strategic Programme Review relating to their activities

#### The following staff are expected to hold qualifications to at least the level of EMS Auditor through attendance at an IEMA approved Internal Auditor training course:

Head of Sustainable Facilities Management

Environmental Management Coordinator (EMC)

Environmental Management Officers (EMO)

#### The SFM team also prepare input to the following staff induction courses:

a brief introduction to the Greening Government targets;

an outline of the Environmental Operations Policy;

the specific ways in which staff are expected to contribute to environmental management in the office.

### Green Awareness Training for All Staff

#### The SFM team have implemented a Green Awareness Training programme for all staff through the ‘Green Issues’ section of DFID’s intranet.

| Change Action | Owner | When complete |
| --- | --- | --- |
| Communications and Engagement Plan | Jaz Bennie | March 2011 |
| Staff Development Plan | Marion Tierney | June 2011 |
| Climate Change week | Marion Tierney | March 2011 |

### Engagement of our stakeholders – leading by example

#### All DFID key stakeholders form part of the main steering groups, the SOB, Climate Change Champions and Green team.  DFID also works closely with various external stakeholders including the Carbon Trust, Cabinet Office and the FCO to build on a joint approach to managing carbon emissions overseas in co-located buildings.

#### We engage with staff through notices on our internal website, raising awareness campaigns and through their own departmental green champion.  The Facilities Management (FM) contract includes environmental clauses for managing the reduction of our carbon emissions from energy usage.  The onsite FM team are aware of our sustainable operations targets and are responsible for ensuring that both UK buildings are managed to maximise energy efficiency.  Our Procurement Group ensure that all staff are aware of and adhere to the Government Buying Standards and that our key suppliers meet these requirements.

### Policy Alignment – saving CO2 across our operations

#### DFID Sustainable Operations policy is reviewed and updated on an annual basis in line with the procedures set out in our EMS.  The Head of SFM and the EMS is responsible for ensuring this policy is adhered to and staff are aware our policy.

#### We have a Sustainable Procurement Strategy in place and sustainability clauses form part of our key contracts for goods and services.  The EMT is also part of the travel focus group which ensures that sustainability is paramount when agreeing the travel contract, which is particularly important as air miles is DFID’s most significant environmental impact.

#### DFID also has an Business Solutions Division Carbon Reduction Plan which has been endorsed by the Head of BSD, a key stakeholder who is part of the SOB.  For all sustainable operation capital projects departments must submit a business case and cost benefit analysis to the Projects Board.  The board will consider the energy and whole life savings before deciding whether funding will be made available for this project.

| Change Action | Owner | When complete |
| --- | --- | --- |
| Sustainable Procurement Strategy | Michael Dunnery | November 2011 |
| BSD Carbon Reduction Plan | Joseph Pakenham | September 2011 |

## Management of our carbon management programme

### Governance

#### The governance structure for our carbon management programme is as follows:

### The Board – strategic ownership and oversight

#### DFID has established a Sustainable Operations Board with responsibility for overseeing the operational sustainability programme for the Department.  It is chaired by Richard Calvert, our Director General, Finance and Corporate Performance, who is also our Sustainable Operations Champion, and comprises members of the key operational areas which influence our sustainability impacts, notably

- HR Operations – Adrian Blundell, Deputy Director

- Sustainable Facilities Management – Gary James, Head of Department

- Procurement – Martin Bowden, Head of Profession

- BSD – Charles Agnew, Head of Division

- Communications Division – Gillian Ferguson, Employee Engagement Manager

- Climate and Environment Group – Jane Clark, Senior Climate Change Adviser.

- Overseas Estates – David Finan, Strategy Estates Programme and Project Management Dept

- Regional Cabinets

#### The purpose of the DFID Sustainable Operations Board (SOB), which meets 3-4 times a year, is to provide direction and oversight on the development of strategy, targets and activities to meet HMG and DFID sustainable operations objectives.  Its specific terms of reference are to:

- Endorse the DFID Carbon Management Plan and ensuring it remains current;

- Oversee the delivery of plans for improvement in the key operational areas such as Sustainable Facilities Management, Business Solutions Division (BSD) and Procurement Group;

- Oversee and promote improvements in environmental practice in the DFID overseas estate ensuring collaboration with overseas partners;

- Identify and promote sustainable operations best practice on related environmental impacts such as air travel;

- Provide direction where there are potentially conflicting corporate priorities (e.g. budget v carbon);

- Oversee effective co-ordination with other DFID interest groups  and networks e.g. climate change champions group;

- Promote and ensure effective co-ordination across Whitehall ;

- Develop and monitor implementation of a Communication strategy which promotes sustainability and awareness of DFID’s progress to internal and external audiences;

- Endorse the Sustainable Development Action Plan (SDAP).

#### The board also takes reports on specific projects and areas of activity to monitor progress using a RAG (Red/Amber/Green) reporting format, timelines and risks.

### The Carbon Management Team – doing the projects

#### The Carbon Management Team is responsible for day-to-day activities to deliver carbon efficiencies including the management of specific projects.  It is chaired by Gary James, the head of the Environmental Management Team, and whose deputy is Marion Tierney from the EMT, with members from key areas such as BSD (Joseph Pakenham, Sustainable IT manager), Procurement (Lee Ferguson, Head of Procurement for Performance Improvement) and Communications Division (Gillian Ferguson, Employee Engagement Manager).  It meets on a three-monthly and ad-hoc basis.   The team is responsible for monitoring environmental performance on an ongoing and real-time basis, identifying any variances from best practice, and identifying and developing proposals for improvements in performance including liaison with relevant external contractors such as the outsourced building maintenance team.  It is also responsible for providing the relevant management reporting to the Sustainable Operations Board and Management Board, and meeting central government monthly, quarterly and annual reporting requirements.

### Succession planning

#### Responsibility for the day-to-day implementation of this programme rests with the Environmental Management Team (EMT) which forms part of our Sustainable Facilities Management Department.   The team comprises three staff split across our two UK offices, and who are supported by our contracted FM providers, MITIE.  In the event of the departure of Gary James, the current Project Leader, the Head of SFM, this role would be taken on by Marion Tierney from the EMT.  The Project Sponsor role is currently carried out by Adrian Blundell, the Deputy Director Operations, Human Resources, Security and Facilities Division, but in their absence would be covered by our Sustainable Operations Champion.  All key documents are retained on our central electronic document management system.

#### This plan will be reviewed at least annually, and in particular the list of projects updated on a more regular basis.

### Routine, ad-hoc and annual reporting

#### In addition to the mandatory reporting to Cabinet Office, DFID internally monitors and reports on progress in a range of areas, including:

- Regular reporting to our capital board on any projects for which funding has been specifically allocated;

- Quarterly management reporting on performance against key emission areas such as energy use and air travel;

- Annual reporting of carbon emissions though our published Resource Accounts, in accordance with Treasury reporting requirements;

- Reporting to staff on progress via occasional messages on our intranet.

#### DFID also produces a Quarterly Management Report for consideration by the Management Board which covers a wide range of corporate performance indicators and which includes progress against key environmental targets such as the reduction of carbon emissions from buildings and carbon emissions from air travel.

#### In addition, the Environmental Management Team will produce, as required, internal communications messages for staff to be posted on our intranet informing staff of progress and new developments, and additionally post such information as relevant on the DFID public website.

## Appendix A:

## Definition of main projects

| Project: | Biomass Boiler |
| --- | --- |
| Owner (person) | Marion Tierney |
| Department | Department for International Development, Abercrombie House |
| Description | DFID proposes to install a 250 kwh biomass boiler at our site in East Kilbride, Glasgow. The installation date will be June/July 2012. |
| Benefits | Costs are TBC as these are dependant on the height of the flue. Estimated costs are approx £300,000 (tbc once height of flue known) with an estimated payback of ten years. The boiler will supply 80% of DFID carbon emissions which we currently omit from gas usage. This equates to approx 832,000 kwh. |
| Funding | Capital funding |
| Resources | Project will be implemented within current resources |
| Ensuring Success | Key success factors are ensuring most suitable fuel option for site and availability of fuel suppliers. Meeting planning conditions – correct flue height for air emissions Risks – obtaining planning permission agreement for flue height. Environmental Services state 6m flue above height of building but planning state 3m. . |
| Measuring Success | A pre-requisite of the renewable heat incentive is that all Kwh of energy supplied is metered. We will be able to quantify energy supplied and costs. |
| Timing | Milestones / key dates e.g. start date: June/July 2012 completion date: July 2012 (subject to planning agreement) |
| Notes | This is the first biomass boiler installation to go through planning by South Lanarkshire Council. As a result of this the local authority have applied stringent rules to our planning requirements which has resulted in delays to the installation of the boiler. |

Definition of Main Project

| Project: | Estate Rationalisation |
| --- | --- |
| Owner (person) | Gary James |
| Department | Department for International Development, Abercrombie House |
| Description | DFID will be moving from its existing London site at 1 Palace Street to 22-26 Whitehall, at the end of 2012. |
| Benefits | Whilst the primary drivers for this relocation are financial – the running costs of the new site are significantly lower than those of the existing office, it is also smaller and has a correspondingly smaller carbon footprint. We expect this move to result in a reduction of our emissions of around 250 tonnes pa. |
| Funding | To be funded by a separate relocation budget. |
| Resources | See above. No other additional resources. |
| Ensuring Success | As part of the move, we will carry out a review of the existing performance of the building and consider what additional measures can be carried out as part of the refurbishment to further improve its environmental rating. |
| Measuring Success | Comparison of absolute and per head measurement of carbon emissions before and after DFID occupation. To be monitored on an ongoing basis and reported on a quarterly basis. |
| Timing | Milestones / key dates : start date: January 2012 Works commencement June 2012 DFID to move in by end of December 2012. |
| Notes | Comparison will be based on existing Cabinet Office figures for current performance of the building. |

Definition of main project

| Project: | Server Rationalisation |
| --- | --- |
| Owner (person) | Charles Agnew |
| Department | Department for International Development - Worldwide |
| Description | The main objectives of the project were to significantly reduce electricity consumption and CO2 emissions whilst ensuring we provide DFID with a server environment which meets our needs for the foreseeable future. |
| Benefits | The DFID server infrastructure is now common across 48 overseas locations. Based on peak usage for AH (Dec 09) there has been a 45% reduction in electricity usage in the patch rooms. Support calls to the Service Desk have been significantly reduced. An office server environment can be ‘generated’ and send to site in hours on a ‘plug-and-play’ basis – as demonstrated for Juba. The UK server estate has reduced from 304 to 95 (77 Physical Servers, 18 Physical Hosts, 227 Virtual machines) The Overseas server estate has reduced from 298 to 78 (78 Physical Hosts, 275 Virtual Machines) The reduction of virtual machines is due to sites closing during the project Estimated savings globally of at least £28,899. |
| Funding | No capital cost |
| Resources | This project will be implemented within current resources |
| Ensuring Success | During the project, monthly readings of the patch rooms demonstrated ongoing reductions in electricity usage. Where new technology or technology ‘on the limit’ is to be used, the solution must be tested in good time in the DFID environment. Although encryption over the WAN at c.700Mb was reputedly available from Checkpoint, after several weeks of testing, the target throughout had not been achieved which introduced a delay to the final implementation phase. All major components should have had detailed design activity. At the early design stage, the storage infrastructure component was judged to be “fit” for the server rationalisation activities and offering capacity for several years growth. With the benefit of hindsight the storage component would have benefited from the same rigorous design process and external review as the server component. Both the internal Change Process and the board processes could be ‘cumbersome’. It was crucial to allow sufficient time for both processes |
| Measuring Success | Meter readings were monitored monthly. During the period April to Dec 2011 there was a reduction of over 215,000 kwh in patch room electricity usage compared to the same period for the previous year. |
| Timing | start date: December 2009 completion date: October 2011 |
| Notes |  |

Definition of main project

| Project: | Abercrombie House Lighting |
| --- | --- |
| Owner (person) | Marion Tierney |
| Department | Department for International Development, Abercrombie House |
| Description | Upgrade all ballasts and lamps in AH to latest, more energy efficient models. |
| Benefits | The upgrade of DFID lighting system will result in costs savings of £3218 pa. Over the lifetime of the project DFID will save 115 000 kwh of electricity by switching to TC – L lamps and 62.7 tons of carbon emissions. |
| Funding | The proposed project costs will be £690 000 to upgrade all the lamps in Abercrombie and would be funded from capital. The replacement programme would possibly be staggered over three years as this would allow DFID to quantify savings after each floor had been upgraded and conclude whether the savings were realised. |
| Resources | This project will be implemented within current resources, say so |
| Ensuring Success | Key success factors are securing funding for this project as the payback is at least 16 years Ensure we meet health and safety requirements for lighting levels . |
| Measuring Success | All lighting in Abercrombie House is sub metered so we will be able to quantify electricity/carbon savings. |
| Timing | start date: TBC |
| Notes | It may be financially more viable to replace the current existing system as there is limited flexibility when reconfiguring lighting to meet changes in floor layouts. |

Definition of main project

| Project: | Raising Awareness Campaign |
| --- | --- |
| Owner (person) | Marion Tierney |
| Department | Department for International Development, Abercrombie House |
| Description | Improve frequency of notices on our internal website requesting staff switch off IT and office equipment when they leave the office, Re-fresh posters for reducing carbon emissions forwarding electronic versions to our overseas estate. Environment team to meet with overseas visitors to raise awareness of green issues. |
| Benefits | Through raising staff awareness throughout the year and during major events such as Climate Change week we anticipate savings of at least £5 750 in utility costs and 32 tonnes of carbon. We will review this in light of the SPRs which will potentially identify further saving opportunities in country offices. |
| Funding | No Capital costs |
| Resources | This project will be implemented within current resources |
| Ensuring Success | Key success factors are ensuring staff engagement particularly in country offices. A green team has been set up in the UK and in many of our overseas offices and they have been tasked with raising staff awareness in their specific departments. |
| Measuring Success | The switcing off at night of all IT and office equipment is monitored and areas for improvement identified, Future plans for staff surveys to confirm staff are aware of the GGCs and DFID internal targets to reduce carbon emissions.. |
| Timing | start date: TBC |
| Notes |  |

# Text boxes

Target: 25%

(1104 tCO2)

Fig 3:  Projects identified against   target

Future

Planned  projects: 28%

276  tCO2)

Existing projects: 91%

(1005  tCO2)

Management Board

Richard Calvert,

Sustainable Operations Champion

Champion

SUSTAINABLE OPERATIONS BOARD

Environmental Management Team,

Sustainable Facilities Management

Green Team

Carbon Management Team