## Slide 1: ECO: Progress to date
194,751 measures installed to July.
94,305 approved by end of September.
Notes: Measures installed in 1 month : July
Notified the end of the next month: August
Processed/approved the following month: September

## Slide 2: Status of Notified Measures
Chart: 
| Approved | With Suppliers | Further Checks | Being Processed
 | 94305 | 53000 | 39000 | 8000
Notes: At the end of september, nearly 50% of measures were approved.
A further 30% were with suppliers for correction or because there was missing information.
20% of measures were undergoing further checks (such as HTTCs) and only 4% of measures were left with Ofgem to assess.

## Slide 3: Type of Approved Measures
Chart: No. Approved Measures
| Loft Insulation | Boiler Replacement | Cavity Wall Insulation | HTTC | Solid Wall Insulation | Other Heating | Boiler Repair | Other Insulation
 | 45021 | 24265 | 13854 | 5634 | 3774 | 1418 | 187 | 152
Notes: Up to July, this was the overall measure mix of those installed. The majority of measures are loft insulation and boiler replacements.
Insulation measures, which take longer to organise and install have had a slower start.
We expect this measure mix to change in the coming 6 months as more CWI and SWI are installed.

## Slide 4: Progress towards Obligations
Chart: Progress towards obligation (%)
| Oct 12 - Jan 13 | Feb-13 | Mar-13 | Apr-13 | May-13 | Jun-13 | Jul-13 | Aug-13 | Sep-13 | Oct-13 | Nov-13 | Dec-13
% Towards CERO | 0 | 0 | 0 | 0.0026853 | 0.0045156 | 0.0083839 | 0.012711 | 0.018368
% Towards CSCO | 0 | 0 | 0 | 0.05076 | 0.058683 | 0.089561 | 0.12234 | 0.15294
% Towards HHCRO | 0 | 0 | 0 | 0.03391 | 0.037087 | 0.046435 | 0.097531 | 0.15895
Hidden | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Notes: Graph shows progress towards Phase 1 and 2 obligation from approved measures (March 2014). We are currently 47% of the way through Phase 1 and 2 combined. Consequently, we can see that suppliers have a considerable way to go.
CERO is considerably lower due to the HTTC issue. In terms of measure numbers for the same time frame (end of August), CSCO and CERO have similar number, roughly 60K and 61K respectively and HHCRO ahead with 75K.
% of final obligation: CERO is 1%, CSCO is 9% and HHCRO is 10%. 26% way through the whole scheme.