## Slide 1: Implementation Steering Group
Update on Collaborative Development
28 November 2013

## Slide 2: Agenda
Timing | Item | Lead
10.30 – 10.45 | Welcome, Introductions and Update | Jonathan Mills (Chair), DECC
10:45-11:00 | Collaborative Development Stocktake | PWC
11:00-11:15 | Outputs and plans for publication | PWC
11:15-11:45 | Next steps for engagement Update on the CfD counterparty set up | Hannah Wadcock (DECC) Angela McIntyre (CfD Counterparty)
11:45-12:15 | Milestones for Engagement & Industry Forum proposals | Hannah Wadcock (DECC)
12:15 | AOB | Jonathan Mills (Chair), DECC

## Slide 3: Collaborative Development so far
9 workshops plus 2 “wash up” sessions completed
26 separate organisations players have taken part:
    All of the Big 6
    17 different independent generators, smaller suppliers or aggregators
    2 advisers.
    1 regulator.
5 workshops completed - covering the Supplier Obligation, settlement and allocations
Planned “wash up” sessions postponed
42 separate organisations have taken part in the workshops to date –
    all of the Big 6
    a number of independent generators, small suppliers, developers and advisers
Positive response with constructive engagement on the Supplier Obligation process maps
Capacity Market
Contracts for Difference
Notes: NOTES

## Slide 4: At the last Steering Group meeting you raised the following issues ....
Policy issues raised in the collaborative development process and recorded in the question log are a high priority and stakeholders would like to know how and when they would be answered.
ISG were keen that outstanding questions raised during sessions should be mapped against questions in the consultation document
The ISG also wanted to know how stakeholders would be engaged in the further development of the Operating Model. At what stage would companies get to provide feedback on the draft Operating Model before it is published and how would they be engaged as it developed further beyond initial publication? Would this be led by delivery partners or DECC and how would changes be governed?

## Slide 5: Issues fall into the following categories:
Question
Closed
For National Grid
Consultation
Issues Resolution Meeting
What does DECC publish in terms of information held by National Grid regarding specific plant, in particular re: price taker and price maker status?
What is the interaction between balancing services and performance tests?
What is the methodology for determining market share and how will suppliers be incentivised to forecast accurately>?
How will changes to market share be managed – under and over recovery will be particularly important?
Can Bonds be renewable?
What is the timetable for reconciliation?

## Slide 6: Collaborative Development Outputs
Output
Capacity Market Operating Model
Capacity Market Implementation Plan
Completed issues log for the Capacity Market
CfD Operating Model
CfD Implementation Plan
Completed issues log for the Contract for Difference
We plan to publish the remaining outputs for Collaborative Development in December – consisting of:
Plans for Contract for Difference under consideration

## Slide 7: Our proposed way forward on the Capacity Market
Issue Resolutions Meeting session on 6th December to take forward remaining open issues relating to implementation
  Meeting to include Industry participants familiar with the collaborative development process, with all market participant roles reflected e.g. large and small generators, vertically integrated supplier/generators, DSR providers. Delivery Partners will be in attendance.
  Subject to views of industry participants, meeting could develop proposals for consideration by DECC. Initial focus would be on the outstanding points in the question log
What are your views?
Do we have any nominations for membership?

## Slide 8: Given that aspects of policy are still under consideration ...
What are the key aspects of policy that industry would like to be clear?
When does industry need this clarity?
For the Capacity Market?
For Contracts for Difference?
Intention is to publish an initial version of the Operating Models (User Manual) by Christmas

## Slide 9: All process maps are being updated to conform to BPMN
Original format
Revised format

## Slide 10: Format of the Operating Models – a recap
“User guides” for the Capacity Market and for Contracts for Difference. Provide a common reference point for delivery partners and stakeholders. Ideally, the first document read by someone who is new to the arrangements.
Key components of the Operating Model:
Participant journeys
Process delivery model – process maps, interfaces and timelines

## Slide 11: We propose to publish the following perspective on the implementation plan
Sets out the overall plan for implementing CM and CfD
Identifies key activities, milestones and dependencies across all participants (DECC, Delivery Partners and industry
Owned and maintained by DECC
Primary audience is industry stakeholders
May be subject to change as policy is finalised and work on implementation progresses.

## Slide 12: The plan would provide the target dates of the following key milestones
    Royal Assent to Energy Bill
    Secondary legislation laid
    Secondary legislation, codes & regulation in force
    Policy instructions finalised
    Consultation response published
    Participant testing
    Amount to auction and demand curve published
    Pre-qualification opens
    First capacity auction

## Slide 13: Implementation Steering Group: Next steps for engagement
EMR Programme Team
28 November 2013

## Slide 14: Collaborative Development – Final Phase
  Over 20 workshops have been held with industry to gather feedback on implementation issues for CfD and the Capacity Market
  Issues Resolution group on the CM working with National Grid on 6 December will discuss remaining issues and how to resolve these.
  Publication of the draft Operating Model and the draft Implementation plan in December represents the completion of Collaborative Development. We will be seeking your feedback on this format early in the new year.
  Focus within DECC turns to finalising the policy design and making necessary changes to the draft legislation.

## Slide 15: Implementation Coordinators:
The EMR Programme is now moving from policy design into detailed implementation. We are revising our governance structures to ensure that implications of policy design decisions take into account business impacts and the coherence of the overarching design.
To support this process, National Grid and the CfD Counterparty will act as Implementation Coordinators for the Capacity Market and the Contract for Difference respectively.
The process maps will be updated based on the final policy design set out in regulations and published in June 2014.
The Implementation Coordinators will then maintain those process maps, updating them to reflect significant change as policy design finalised. New versions published spring next year reflecting final policy.
Notes: - To note that there are shades of grey here – e.g. in relation to CfD allocation and auction design.

## Slide 16: Planned engagement on implementation (1):
National Grid:
      Proposing to hold a regular forum with CM participants to:
        o update on the CM Implementation Plan and milestones for delivery
        o resolve CM implementation issues
        o present early CM IT System demonstrations
        o discuss participant progress on readiness for CM pre-qualification
  CfD Counterparty:
        o Developing stakeholder strategy to include focus groups with industry at key stages of implementation
Notes: - To note that there are shades of grey here – e.g. in relation to CfD allocation and auction design.

## Slide 17
The CfD Counterparty: an update
    Operational, with full powers, by July 2014, the CfD Counterparty will be responsible for:
    Co-ordination of CfD implementation
    Signing CfD contracts with projects deemed eligible by Government or the System Operator.
    Managing those contracts in line with terms set out in the contracts.
    Forecasting supplier obligation levy rate/reserve, collecting collateral from suppliers.
    Through its settlement agent (Elexon) ensuring that payments flow from/to generators and suppliers.

## Slide 18: Timeline for CfD Counterparty setup
Q2 2013 | Q3 2013 | Q4 2013 | Q1 2014 | Q2 2014 | Q3 2014
Recruitment of Chair, SID
Recruitment of initial staff
Counterparty company designated and operational
Consultation
Counterparty expected to be registered as a company
Decision on counterparty location
Chair and SID appointed
Recruitment of COO and CFO
Review
Regs laid in Parliament

## Slide 19: Towards implementation
A Setup Team is working on the establishment of the CfD Counterparty company, ready for Designation once secondary legislation enters into force, which is expected in July 2014 (subject to the will of Parliament).
The remit of the Setup Team includes development and implementation of CfD processes and systems.
Part of DECC, the unit is led by Kenneth MacRitchie, Head of Business Establishment. He is supported by a specialist team looking after IT, Finance, Settlement, Operations and Integration.

## Slide 20: Role of the Setup Team
Design the IT systems for the CfD Counterparty through development of the necessary business process maps; systems/interface architecture; and traceability matrix from policy/governance through process to requirement and subsequent delivery
IT
Finance
Settlement
Operations
Integration
Project manage CfD Counterparty set up
Establish transitional governance
Establish the necessary infrastructure and key staffing and resource requirements to enable efficient operation of the CfD Counterparty from 2014
Project manage implementation of CfD policy
Establish Business Design Authority and change control on the CfD Operating Model
Maintain CfD Operating Model including process maps
Oversee testing activities, produce testing status reports
Develop the CfD Counterparty’s business plans and operating cost budgets; accounting policies and systems; reporting processes and structures
Work with DECC to procure a system to forecast the Counterparty’s CfD commitments, to calculate the supplier obligation rate and the appropriate reserve fund
Vendor management of the Settlement Agent (Elexon) and development of the processes by which it will work
Development of processes by which the CfD Counterparty will manage relationships with the Settlement Agent
IT
Project manage implementation of CfD policy
Establish Business Design Authority and change control on the CfD Operating Model
Maintain CfD Operating Model including process maps
Oversee testing activities, produce testing status reports

## Slide 21: Engaging on CfD implementation - objectives
OVERARCHING OBJECTIVE
Support delivery of an efficient process and system which best meets industry’s needs and thus enables efficient, effective implementation of CfDs
Understand industry needs, and record their insights to inform system design and development
Inform industry about the specifications to enable them to ensure system compatibility
Enable user testing to ensure system robustness and user familiarity in readiness for go-live
Gain the necessary industry insights to inform the development of effective business processes

## Slide 22: High level engagement plan
Publication of business process maps
Business plan consultation workshops
Consultation document: Counterparty Business Plan
Focus Groups: business process
Completion of draft systems interface spec
Focus Groups and user consultation on interface spec
Focus Groups and user consultation on design
Stakeholder participation in system testing
Oct /Dec 2013
Jan/Mar 2014
Apr/Jun 2014
Jul/Sep 2014
Oct /Dec 2014
Jan/Mar 2014
Apr/Jun 2014
SETTLEMENT GO LIVE
Stakeholder trialling
Publication of full technical spec
Delivery milestone
Engagement
Publication of updated business processes, synchronised with secondary leg.

## Slide 23: Planned engagement on implementation: DECC
  DECC:
    Stakeholder engagement
      During the consultation period, DECC has been working closely with stakeholders, including through a series of workshops in London and across the UK. The final workshop will be held in Wales.
      Continuation of expert groups until at least Feb/March to gather industry feedback on proposed design changes. There will also be targeted stakeholder engagement on the CfD contract in the Spring and on the allocation framework.
    Milestones
      Government plans to publish the Final EMR Delivery Plan alongside updated terms for the CfD contract in December 2013.
      There will be an informal consultation with industry in early 2014 on the consequential code and licence changes required to align the regulatory regime to EMR.
      The draft CfD Allocation Framework (setting out the details for the allocation process) will be published in early 2014.
      The final regulations and Government response to the October consultation will be published in late spring 2014. Our intention is for the regulations to come into force in July 2014.
Notes: - To note that there are shades of grey here – e.g. in relation to CfD allocation and auction design.

## Slide 24: Implementation Forum
Propose the Implementation Steering Group transitions into a bi-monthly meeting with SRO for the EMR Programme with the following remit:
      For DECC to keep industry updated on the overall implementation of EMR and progress towards delivery
      For industry to escalate implementation issues as necessary that cut across the Programme
      For Implementation coordinators to report back on their engagement with industry
Notes: - To note that there are shades of grey here – e.g. in relation to CfD allocation and auction design.