Annual Review - Summary Sheet

PROGRAMME TITLE: Nigeria Regional Maritime Security Programme
Country/Region:	Nigeria and the Gulf of Guinea
HMG Partners / (LEAD in bold)	Ministry of Defence (MoD)
Total Spend :	ODA: N/A			Non-ODA: £0.53m
Start Date: April 2017		End Date: March 2019
Outputs					Score
Nigerian Navy (NN) deep water maritime capability can operate effectively and efficiently to protect its territorial waters and reduce security threats in accordance with Human Rights and due legal process, in coordination with other agencies and neighbours.					B
NN training Institutions produce capable, knowledgeable, well-trained students on a sustainable basis. NN develop the capacity to train their own personnel effectively and appropriately.					B
Overall output score					B
Outcome Score: B			Risk: Med

Summary of Programme Performance
Year	2015/16	2016/17	2017/18*
Programme Score	B	B	B	B
Risk Rating		Medium	Medium

What support is the UK providing?

The programme aims to support the Nigerian Navy’s ability to provide appropriate maritime security in Nigerian territorial waters and the Gulf of Guinea to reduce insecurity and criminal activity. This is done through training and institutional capacity building of the NN, focusing on curriculum development, the professionalization of NN instructors and providing support to maintain essential training infrastructure. This aims to establish a sustainable training environment for NN personnel and familiarity with maritime and international law.

The programme also seeks to develop the Nigerian Navy (NN) capability to support an integrated maritime security approach along the West African coast, building the operational capability of the Nigerian Navy to do so.

Summary of progress and lessons learnt/actions taken since last review

A range of activities were delivered in support of the two areas above, although progress was limited in some. There were no specific recommendations that the Review Team were made aware of from the previous FY that could be commented on.

Summary of recommendations for the next year

A greater level of UK Government integrated analysis is required to underpin the transition of the Maritime Security programme projects into a Niger Delta programme, including how to best align land and maritime perspectives across stabilisation, governance, economic and environmental themes. This might best be achieved by commissioning a Serious and Organised Crime Joint Analysis (SOCJA) for West Africa and the Gulf of Guinea and a Joint Analysis of Conflict and Stability (JACS) for the Niger Delta. It is not clear how well the current programming reflects extant HMG and departmental maritime strategy objectives.

A significant challenge remains in training the Nigerian Navy to arrest perpetrators of piracy when there is little or no prospect of a criminal conviction. The programme should carefully consider the connections with other priority areas and whether this remains a key focus of effort and, if so, how to develop future impact, given the challenges.

There has been some progress in reducing unrealistic ambition and developing more measurable objectives. But the programme continues to rely too much on quantitative evidence rather than outcome measurement. The Results Framework will need to be reviewed as the programme transitions into a project in a wider programme during FY18/19. This is an opportunity to revisit milestones and indicators, push forward conflict sensitivity markers and gender and work out how to measure impact in support of other projects. The future programme will need to be much better at integrating the two programmatic elements.