Annual Review - Summary Sheet

This Summary Sheet captures the headlines on programme performance, agreed actions and learning over the course of the review period. It should be attached to all subsequent reviews to build a complete picture of actions and learning throughout the life of the programme.
Title: Prosperity Fund: ASEAN Low Carbon Energy Programme
Programme Value: £15m		Review Date: 26 July 2019
Programme Code: / GB-GOV-50-PF-17-ASEANLC / GB-GOV-3-PF-SEN-911, GB-GOV-3-PF-SEN-912, GB-GOV-3-PF-SEN-913, GB-GOV-3-PF-SEN-921	Start Date:31 Jan 2018	End Date: March 2022

Summary of Programme Performance
Year	2017/18	2018/19	2019/20	2020/21	2021/22
Programme Score	NA	A
Risk Rating	NA	Moderate

Summary of progress and lessons learnt since last review
This is the first review of the ASEAN Low Carbon Energy (LCE) Programme and is a light touch review as the programme has yet to reach the £1m threshold for a full standard annual review. This review is substantially shorter and focused on the final stages of programme design and governance, early Inception and one item of transitional activity – the Wilton Park conference.
List of recommendations for the next year
Recommendation 1: that the LCE programme team consult and involve the Commercial Procurement Group (CPG) when finalising the Payment by results indicators.
Recommendation 2: that the LCE Programme team continue to be flexible and respond to stakeholder’s requests, setting up a process for assessing and approving quick wins that come up throughout the delivery of the programme, to maximise impact and Value for Money.
Recommendation 3: Programme to learn from the Wilton Park approach to ensure the eventual Programme work plan includes interventions that encourages collaboration between government stakeholders (Ministries, Central Banks) on Green Finance.
Recommendation 4: that the Singapore programme office initiate an independent skills audit to identify future training needs, also to analyse the balance of expertise and experience of the programme team.
Recommendation 5: that the LCE programme team review the expert advisory group structure by the end of 2019 – for Steering Board consideration.
Recommendation 6: that the Singapore programme office conduct a review (and benchmarking) of programme staffing levels 6 months into implementation (ie from April 2020).
SRO Commentary
I welcome the conclusions and recommendations of this light touch review, which reflects the positive progress made by the ASEAN Low Carbon Energy Programme over the past year. The review highlights the excellent work the team has done to set the Programme up for success, in particular, its commitment to GESI considerations and the partnerships established with stakeholders in the region.
This review provides a clear and coherent set of recommendations to improve, some of which we have started to implement. We have identified key areas where the programme can do even better which will help drive continuous improvement and learning. The programme team will develop an action plan to ensure that these recommendations are acted on.
The next few years will be critical in realising the potential of the ASEAN Low Carbon Energy Programme to deliver its expected impact and value for money. This annual review demonstrates that the programme is well-placed to succeed. My thanks to all those involved for their hard work to date.
Kara Owen
JFU Comment

List of Acronyms
Abbreviation
ACMF	ASEAN Capital Markets Forum
WC-CMD	Working Committee – Capital Markets Development
ASEAN	Association of South East Asian Nations
CPG	Commercial Procurement Group
LCEP	Low Carbon energy programme
PF6	Prosperity Fund countries in South East Asia, namely Indonesia, Malaysia, Myanmar, the Philippines, Thailand and Vietnam
PF5	Prosperity Fund countries in South East Asia that the EE component is operating in, PF6, less Indonesia
FBC	Full Business Case
IIOC	Infrastructure Investment and Operations Committee
VfM	Value for Money
SoRs	Statement of Requirements
DIT	Department of International Trade
MREL	Monitoring, Reporting, Evaluation and Learning
GESI	Gender, Equality and Social Inclusion

A. Introduction and Context (1 page)

DevTracker Link to Business Case:	https://www.gov.uk/government/publications/asean-low-carbon-energy-programme
DevTracker Link to Log frame:	Not Yet Available

Prosperity Fund
The cross-Government Prosperity Fund (PF) was created in 2015. The primary purpose of the Prosperity Fund is to support the inclusive economic growth needed to reduce poverty in partner countries. Through this primary purpose, the Fund’s activities will contribute to the UN Sustainable Development Goals (SDGs). The fund also looks to create new economic opportunities for international business, including UK companies, and mutually beneficial economic relationships as secondary benefits, as a result of this economic growth. The Fund has a budget of £1.2 billion over the 7 years (2015/16-22/23) to provide technical assistance to partner countries to promote economic reforms and remove barriers to trade, to strengthen policy capacity and build strong institutions and tackle corruption.
The ASEAN Low Carbon Energy programme
The ASEAN Low Carbon Energy (LCE) programme is a GBP 15 million Prosperity Fund (PF) programme. It explores opportunities to promote inclusive economic growth and increase global prosperity, including for the UK, through reduction of energy emissions and energy poverty and increased ease of doing business in SE Asia. The programme’s primary aim is supporting ASEAN’s efforts to shift towards low carbon energy. The programme focuses on two specific areas that match ASEAN and host government needs and areas of UK expertise: Green Finance and Energy Efficiency. The programme aims to provide policy support, capacity building and technical assistance to facilitate green finance flows and improve the regulatory, policy and practical conditions for energy efficiency measures. This programme is expected to deliver £241m of primary benefits and £76m of secondary benefits over 10 years.
Transforming energy towards more affordable, reliable and cleaner energy sources is essential to improve the welfare of the poor, and to address national development strategies for health, education, rural development and gender equality. The importance of affordable, reliable and cleaner energy is recognised and enshrined in the 2030 Agenda for Sustainable Development, under SDG 7, with targets on universal access, increased renewable energy, improved energy efficiency, and enhanced international cooperation.
The programme aligns with the 2015 Aid Strategy objective ‘Promoting global prosperity,’ namely using Official Development Assistance (ODA) to promote economic development and prosperity in the developing world, contributing to the reduction of poverty and also strengthening UK trade and investment opportunities around the world. The Low Carbon Energy programme also supports 2 objectives of the NSC Strategy: increasing British global influence through soft power, and promoting UK prosperity via trade, including through climate change investment.
Programme Objectives
- Strengthen policy and regulatory frameworks for green finance and energy efficiency;
- Facilitate greater investment in low carbon technologies, including improved green finance flows;
- Encourage faster reduction of greenhouse gas (GHG) emissions;
- Improve the ease of doing business for low carbon projects, energy efficient products and EE products and services;
- Increase innovation and knowledge transfer on energy efficiency and low carbon technologies;
- Facilitate more efficient use of energy in target countries;
- Increase the likelihood of meeting Paris Agreement climate targets.
### The LCE programme has not yet reached the £1m programme spend threshold for a full annual review therefore the team will be conducting a light-touch review. As such, the terms of reference and the subsequent review will be substantially shorter and more focused than a regular annual review.
### This light-touch annual review will cover July 2018-July 2019 and look at the final stages of programme design, early inception and one item of transitional activity – the Wilton Park Conference. This will affect the following sections:
### F: Value for Money and Financial Performance – Limited to an assessment of the quality of financial reporting and processes. Value for Money from the procurement was assessed during the final business case (Dec 2018) and no spend has occurred since then that is significant enough to give meaningful indications on VfM.
### G. Business Environment – limited to the contribution non-ODA has in in FY 18/19 to achieving the programme’s objectives
### H. Monitoring & Evaluation – this section will not be reviewed as monitoring and evaluation have been limited to technical reporting of process milestones and financial reporting to date. There is limited scope for evaluation, improvement of the MREL approach until the full log frame is developed, and delivery begins.

## B: PERFORMANCE AND CONCLUSIONS (1-2 pages)

Annual outcome assessment (Primary Purpose – inclusive growth, gender equality, women’s economic empowerment and poverty reduction)
The ASEAN Low Carbon Energy Programme is currently mid-way through its Inception Phase and it is still too early to assess the impact that the Progamme has made against its Primary Purpose. However, there is encouraging evidence to suggest that the Programme has put in processes to safeguard its primary purpose; and that the Programme is being designed to maximise its impact against its Primary purpose.
This evidence is apparent and flows through the key milestones in the Programme’s design, from its Business Case, to its procurement Statement of Requirements (SoRs), to the clauses within its contract with Ernst & Young (EY), the delivery partner for the Programme. This emphasis continues during early Inception, from Programme team communication of expectations to EY, to the way the Programme is communicated to stakeholders and beneficiaries. There are a number of key early Inception outputs that ensure the programme is designed for maximum impact against its Primary Purpose. These include the criteria used in the shortlisting of programme interventions, the Programme’s Theory of Change and Log Frames which focus on achieving and measuring primary purpose outcomes, as well as the delivery of a draft Equality Impact Assessment.
The Programme underwent a GESI scorecard review early during its business case stage. While there was insufficient information at that point in time to support a ‘Green’ rating across some sections, JFU recently identified the Programme as a good example of how Gender and Inclusion considerations are factored into the PF – to be featured as a case study in the PF’s Annual Report.
Annual outcome assessment (Secondary Benefit)
The ASEAN Low Carbon Energy Programme is currently mid-way through its Inception Phase and it is still too early to assess the impact that the Programme has made on Secondary Benefits. However, there is sufficient evidence to suggest that the Programme has started the process to ensure that the delivery of Secondary Benefits is optimised.
This evidence can be seen in key milestones of the Programme’s design, from its Business Case, to its procurement Statement of Requirements (SoRs) and through to early Inception – from Programme team communication of expectations to EY, and to the engagement the Programme has with UK stakeholders and other UK government departments, including DIT. Secondary Benefit advisors have been recruited across most of PF6 countries, who are now leading the refinement of the Secondary Benefit strategy for the region. Secondary benefit is one of the criteria used to shortlist programme interventions and is also monitored and measured in its Log Frame.
Overall output score and description
This light touch review focuses on 4 output areas, which are key for assessing effective progress towards implementation during the Programme’s first year. These outputs were on the Programme’s procurement process, its partnership with key stakeholders, the evidence produced to support programme design and on how the programme is resourced. The Programme scored a B against the procurement output (for reasoning see detail in section C below), A+ against the partnership and evidence outputs, and an A against the resourcing output. All 4 outputs are weighted equally.
The overall output score is rated as A.
Key lessons
The key lessons identified have been around the procurement process and the transition from business case to delivery. These are captured in the recommendations made in this Annual Review and in programme quarterly reports.
Key actions
See list of Recommendations.
Summary of changes to the logframe since the last annual review
This is the first annual review of the LCE programme.

## C: DETAILED OUTPUT SCORING (1 page narrative per output)

Output Title	Procurement procedures finalised and completed by the programme
Output number per LF		1	Output Score	B
Risk:		Minor	Impact weighting (%):	25%
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Indicator(s)	Milestones	Progress
ITT evaluations and moderation completed	ITTs received and moderations completed by September 2018	First round of moderation completed on 12 September. However, the procurement process was abandoned in favour of a second ITT due to higher than expected day rates. The second round of evaluation and moderation was completed by 10 December.
Preferred supplier identified	Preferred bidders selected and submitted to Cabinet Office and FCO by end December 2018	Preferred supplier identified on 10 December.
FBC approved by IIOC	Cabinet Office and FCO Minister of State sign off on procurement outcome/preferred bidders by end December 2018	IIOC approved the FBC and the appointment of EY on 12 Dec. Ministerial approval given on 14 Dec. Standstill period ended on 31 Dec without challenge.
Contract signed with delivery partner	Contract signed and inception work commenced by end January 2019	Contract was signed between UK FCO and EY UK on 18 March 2019. Prior to 18 March 2019, delivery partners have started on programme delivery: / Kick-off workshop: 12 – 14 February 2019 / In-country meetings for Vietnam: 11 – 13 March 2019 / Stakeholder engagements, e.g. BritChams, Growald Family Fund, European Climate Foundation, etc. / Creation of introduction to ASEAN LCEP deck and one-pager information

Key Points and Recommendations
Tender and re-tender of the programme dominated the bulk of the year. This lead to a delay of 3 months, which is the main reason this output scored a B. Key lessons learnt were shared with other programmes and with London teams via PF learning (Singapore hub produced video for PF Learning) and through other medium. Programme team did well to fast track timelines to reduce delays (1-month delay avoided).
The moderation of the re-tender was completed with a smaller panel of 3; with written inputs from across the region, and working off previous inputs and lessons learnt from the first round of the evaluation and moderation.
Contract signing took longer than expected, with the contract signed 2.5 months after notice of award made. Delays at London end attributed to the lack of control over the process and timelines (negotiations between EY UK and CPG). Capacity constraints within CPG an acknowledged issue. Programme inception activities carried out by EY at risk; in consultation with CPG.
The section on service credits in the contract was unused (capped at 0%) as the referenced section in the SoRs was not set up with enforcement in mind. The programme team was not aware of the dependencies between the Framework contract and the SoRs at the point of drafting. The programme team instead chose to use the ‘Payment by results’ provisions in the contract to manage service quality. Recommendation 1: that the LCE programme team consult and involve CPG when finalising the Payment by results indicators.
## C: DETAILED OUTPUT SCORING (1 page narrative per output)

Output Title	Partnerships and collaborations established to inform programme design, alignment with host government priorities as well as ongoing initiatives that expedite implementation
Output number per LF		2	Output Score	A+
Risk:		Moderate	Impact weighting (%):	25%
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Indicator(s)	Milestones	Progress
Key government areas of focus identified in PF6 countries through inception missions	All 6 inception missions completed to identify by end May	All 6 inception missions have been completed. Key government area of focus will be identified as part of the first deliverable milestone – which was delivered on 10 June.
Engagement with relevant networks and conferences, including through Wilton Park conference	Appropriate seniority and spread of attendees (across government, NGOs, private sector) for Wilton Park	Good. See WP stats and figures from the WP evaluation report
	Evidence of Wilton Park attendees' continued engagement with programme during the inception phase	Positive evidence. See Wilton Park evaluation report and PF endorsement from the Philippines.
Formal or informal agreements with partner governments and other donor organisations	Respective ministries from PF 6 countries have engaged with the programme before the start of the inception phase	Agreement with MESTECC to scope out work on EPC. / Collaboration in the Philippines and Myanmar – UK Green Finance study visits. Formal requests from ASEAN Capital Markets Forum (ACMF) and ASEAN’s Working Committee for Capital Markets Development (WC-CMD) for the programme to support their work on green, social and sustainability bonds. Formal request from the Thailand Securities Exchange Commission (SEC) to support them to develop capacity on green bonds. Engagement and collaboration with ECF around their plans for SEA ETP. MOU with Indonesian government signed. Letter of intent with Malaysian MESTECC signed.

Key Points and Recommendations
The endorsement from the Philippines Securities and Exchange Commission, about how participation at Wilton Park informed policies in the Philippines is a good example of the impact that WP had on key programme stakeholders.
Strong and proactive demand from host governments for the programme to provide support demonstrates an encouraging sign of the level of buy-in from PF6 governments and ASEAN. Malaysia’s MESTECC, ASEAN’s WC-CMD and the Thailand SEC have requested support from the programme in advance of its formal implementation phase. These requests were approved by the Steering Board; in consideration of the demand-led nature of the programme, the intervention’s fit with objectives, and after a robust review of the risk of setting up dependencies for the programme’s implementation phase. Recommendation 2: that the LCE Programme team continue to be flexible and respond to stakeholder’s requests, setting up a process for approving quick wins that come up throughout the delivery of the programme.

## C: DETAILED OUTPUT SCORING (1 page narrative per output)

Output Title	Evidence produced or collected to support evidence-informed and context specific programme design and expedite implementation
Output number per LF		3	Output Score	A+
Risk:		Moderate	Impact weighting (%):	25%
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Indicator(s)	Milestones	Progress
Wilton Park Conference used to inform the design and delivery of the programme	Evidence of findings from Wilton Park conference used to inform programme design	The findings from the Wilton Park conference were included in SORs and have informed the design of the programme. / The feedback from the Philippines’ SEC demonstrated the impact that the conference had on policies in SE Asia.
Expedited activities/pilots expedite implementation of the programme	For at least one pilot to have occurred at programme inception	Plans are in place to expedite interventions with the Thailand SEC and with the ASEAN WC-CMD
Market assessment reports on GF & EE delivered (inception phase milestone 1)	Inception milestone 1 reports delivered by mid-June	Inception milestone 1 reports delivered on 10 June

Key Points and Recommendations
Impact of Wilton Park conference a highlight of the year. One of the recurring themes raised during the conference was the segregated nature of Green Finance and how a whole-of-government approach would be beneficial. Feedback from the Philippines’ SEC provides strong anecdotal evidence of how the conversations at Wilton Park were useful in enabling change. Recommendation 3: Programme to learn from the Wilton Park approach to ensure the eventual Programme work plan includes interventions that encourages collaboration between government stakeholders (Ministries, Central Banks) on Green Finance.
Market assessment reports discussed with PF6 posts at ACEF received positive feedback. Some continuing work needed to identify the specific GESI approach within programme interventions.
The programme team has usefully identified and agreed with EY the key criteria (contribution to Primary purpose, potential for Secondary Benefit, GESI ambition, VfM and stakeholder buy-in) that will short list programme interventions.
## C: DETAILED OUTPUT SCORING (1 page narrative per output)

Output Title	Programme resourcing and plans developed to support effective programme implementation and management
Output number per LF		4	Output Score	A
Risk:		Moderate	Impact weighting (%):	25%
Risk revised since last AR?		NA	Impact weighting % revised since last AR?	NA

Indicator(s)	Milestones	Progress
All programme staff in place and capable of delivery	Fully staffed programme team by July 2018	FCO programme teams fully staffed by June 2018. / Newly recruited staff attended the RedR PF Programme Management Course training in Singapore in July
Programme governance arrangements approved and implemented	Monthly programme working group meetings planned and held	Programme governance arrangements agreed at first formal Steering Board meeting in June. / Monthly programme working group meetings held from July 2018 onwards.

Key Points and Recommendations
Programme management staff have mostly been recruited from within existing FCO and Prosperity Fund teams, with strong prior experience working on the FCO Prosperity Fund and expertise in programme management. Capacity building activities were centrally led from Singapore, with contract management expertise training rolled out from London. The transition from programme design to delivery and to management of the delivery partner in the coming year will be challenging for FCO programme managers – they will need to be equipped to take on these challenges. Recommendation 4: that the Singapore programme office initiate an independent skills audit to identify future training needs, also to analyse the balance of expertise and experience of the programme team.
Programme steering group and monthly working groups are set up and running. The expert advisory group has not been set up yet, as the key interventions have yet to be finalised, and also because EY identified a list of experts who can share the UK’s unique experience in GF and EE to PF6 countries. This should be finalised at the end of the inception phase (Sep 19). Recommendation 5: that the LCE programme team review the expert advisory group structure by the end of 2019 – for Steering Board consideration.
Some early signs of programme manager stretch have been noticed, as PM’s are only contributing 50% of their time on the Programme. Two PF portfolio roles in Vietnam and the Philippines have been added in the region. Lack of resilience in Myanmar was also raised as a risk. Current levels of staffing were largely dictated by budgetary/admin cap constraints. Recommendation 6: that the Singapore programme office conduct a review (and benchmarking) of programme staffing levels 6 months into implementation (ie from April 2020).

## D: VALUE FOR MONEY & FINANCIAL PERFORMANCE (2 pages)
Key cost drivers and performance
The main cost driver for the programme is advisory services to deliver the policy support, technical assistance and capacity building activities. Of the expected total budget of £15m:
- £0.8m will cover essential staffing for programme management.
- £12.80m will be for supplier fees and expenses (including tax) to deliver the programme.
- The remaining £1.4m will be used flexibly to amplify or scale up programme interventions on Green Finance and Energy Efficiency, in areas where there is potential for impact.
VfM performance compared to the original VfM proposition in the business case
The Programme is mid-way through its Inception Phase and progress so far has met the expectations of the Programme team. The VfM proposition on Economy & Efficiency remains unchanged from the original VfM proposition in the business case. VfM has been secured through the competitive procurement process for the delivery partner, with benchmarking of costs, milestone payment and Payment by Results clauses embedded in the call-off contract.
Assessment of whether the programme continues to represent value for money
As the Programme is only mid-way through its Inception Phase, its VfM proposition remains largely unchanged. Effectiveness will be underpinned by a robust MREL system – with robust log frames and clear targets that have been developed with PF MREL contractors. All 4 ‘E’s of VfM will be assessed as one of the criteria for finalising programme interventions.
Applying the lessons learnt from the Wilton Park Conference in the delivery of the programme (see Recommendation 3) will help to ensure that the Programme continues to demonstrate effectiveness and VfM.
The programme team do not expect any significant impact to the Programme’s VfM due to the contracting delays as the programme is equipped to respond to time critical opportunities – a number of expedited activities have been approved and started delivery even before the end of the Inception Phase. The Inception Phase will also identify interventions that are achievable within the remaining delivery timeline.
The programme has not undergone its VfM Scorecard assessment – this will be undertaken in FY 19/20.
Equity considerations have been mainstreamed into the programme, with GESI considerations one of the criteria for finalising programme interventions. An Equality Impact Assessment will also be delivered as part of the Inception Phase.
Quality of financial management
EY has a robust financial management framework in place, which includes open book accounting, anti-fraud and anti-corruption policies, due diligence and quality assurance policies.
The programme has, via the framework contract, the option to conduct audits on the delivery partner.
Date of last narrative financial report	August 2019
Date of last audited annual statement	NA

E: RISK (1 page)
Overall risk rating: Moderate
The overall risk rating is Moderate and remains largely static. Contextual, Safeguarding, Fiduciary and Strategic risks are falling, as risk mitigation measures are embedded in the programme’s design and call-off contract with the Delivery Partner. Delivery and Operational risks remain static overall, as engagement with stakeholders during the Inception Phase provides greater certainty but also uncovers new risks.
Overview of programme risk
The programme risk register has around 40 risks of varying severity and is reviewed on a monthly basis by the FCO Programme Team. It is then passed to the SRO before being submitted to JFU. The risk register is in line with JFU guidelines for the management of programme risk, including pre and post mitigation RAYG ratings, detailed mitigation details, proximity, impact, etc.
Project risk is managed by EY. They report back monthly on their top risks via the weekly updates submitted at Programme working group meetings. Where projects risks are significant, they are discussed during PWG meetings and escalated to the programme risk register accordingly.
Outstanding actions and recommendations from risk assessment
See list of recommendations.
F: COMMERCIAL CONSIDERATIONS (1 page)
Delivery against planned timeframe
The delivery partner has delivered Inception Milestone 1, on time and to satisfaction. The programme team has agreed for Inception Milestone 2 to be delayed by 2 weeks, with no change to Inception Milestone 3. The Programme team is satisfied with the quality of the work produced by the delivery partner.
Performance of partnership(s)
An internal review of the performance of the delivery partner in PF6 countries was mostly positive. Programme managers at post are largely content with the performance of the EY consortium. Feedback from key stakeholders in PF6 countries was not sought as this is a light touch review. The programme team noted a couple of incidents in Myanmar and Thailand where the experience has been less positive. These have been addressed by EY leadership.
There is other evidence that the partnership with the EY consortium is performing well. The Programme team reports that the communication between them and the EY consortium as open and frank, with the two incidents above examples of how issues are communicated and managed between EY and the Singapore Programme team, and between EY and post.

Changes in the Delivery Plan
There have been no changes to the delivery plan since Inception.
Asset monitoring and control
As part of the call-off contract, the Intellectual Property that the Programme produces will be owned by the UK government. It is not expected that physical assets will be generated or purchased over the duration of the programme.
G: Business Environment (½ page)
How has the business community and business environment responded to the programme?
The Delivery partner has been engaging with the private sector through the inception phase, taking on feedback from market participants in the design of the programme.
(Where relevant) What role has non-ODA spending played in promoting programme objectives?
Non-ODA spending in Malaysia, Vietnam and the Philippines was used to engage with key government and private sector stakeholders on Green Finance.
This early engagement paved the way for EY to engage substantially on the Programme, and helped identify potential interventions for the Programme to provide support, including the setting up of a Green Finance Taskforce in the Philippines, and early delivery of Energy Savings Performance Contracting work with MESTECC in Malaysia.
The Programme team conducted a workshop with newly hired Secondary Benefits Advisors to strategise the Programme’s approach to Secondary Benefits, including on areas of focus, key programme opportunities and roles and responsibilities between the various teams (and budgets) looking at Secondary Benefits in the region.
H: MONITORING & EVALUATION (½ page)
Evidence and evaluation
Evaluation has not taken place to date. The PF Joint Funds Unit (JFU) has commissioned a programme evaluation of the LCE. An approach paper which explains the Evaluation and Learning (E&L) approach for the LCE for Cycle 1 and provides an overview of the approach for subsequent cycles has been developed. The evaluation will employ a theory-based approach, using Contribution Analysis, as the primary methodology. Baselining is scheduled for October 2019, after the Inception phase has concluded.
An Evaluation will take place next year, in consultation with programme team generating evidence and findings and developing learning and recommendations against selected prioritised E&L evaluation questions.
Monitoring progress throughout the review period
Programme team and Delivery partners are currently fine tuning the Programmes’ Theory of Change and Log frames, in consultation with Monitoring, Reporting, Evaluation and Learning contractors. This will be finalised at the end of inception period.