Annual Review - Summary Sheet

PROGRAMME TITLE: Ascension Island Programme
Country and Region:	Ascension Island, South Atlantic
IATI Unique ID:	CSSF-07-000006
HMG Partners / (LEAD in bold)	Foreign and Commonwealth Office (FCO), Ministry of Defence (MoD)
Total Budget :	ODA: £0m			Non-ODA: £5m
Budget this FY	ODA:£0m			Non-ODA: £3m
Spend this FY	ODA: £0m			Non-ODA: £2.66m
Original Programme Start Date: March 2018		Planned End Date: March 2020
Outputs					Score
1: Prioritised Critical Island Infrastructure (CII) is assessed for need and subsequent planning for investment over next five years. Plan is created and signed off by Ascension Island Government (AIG) and CSSF Programme Board.					A
2. Delivery of identified CII projects with UK Government funding to be delivered and complementary to the AIG CII delivery and maintenance plan					A
3. Increased capacity and resilience to deliver improvement using local resources					B
4. Provision of infrastructure and fixed assets planning and support for AIG. Produce long term recovery and maintenance strategy.					B
Overall output score					A
Outcome Assessment: / The programme is on track and delivering progress towards its outcomes, which are to reduce the risks of poor infrastructure to the island. Specifically, that is infrastructure which represents a risk to life, or the failure of which would cause widespread disruption to the running of the island e.g. the pier operations. The programme supports Ascension Island to develop its government procurement processes and project management capability. For progress to continue at pace, the programme will need to take into account the Future of Ascension Review to ensure future programming continues to achieve UK Government objectives.
Outcome Score: A			Risk: Medium

Summary of Programme Performance
Year	2015/16	2016/17	2017/18*		2018/19*
Programme Score	N/A	N/A	N/A		A	A
Risk Rating - low/medium/high	N/A	N/A	N/A		Medium	Medium
*output/outcome scores
How has the programme changed during this period?

What support did the UK provide in FY 18/19?

The UK has provided funding to procure the first stage of identifying critical island infrastructure and equipment that is not fit for purpose in order to reduce the risk of single points of failure and risk to life. The UK has funded a Project Manager position within AIG to lead on planning, delivery, and implementation of projects under the programme. The Project Manager is also responsible for financial management, contracting and supplier relationships to ensure the programme remains effective and efficient. In partnership with AIG, the UK has supported the creation of an infrastructure and fixed asset registry to facilitate better infrastructure maintenance and management of assets.

Key results for FY 18/19:

The provision of the first phase of critical island infrastructure to address possible single points of failure; a harbour crane, ambulance, car baler/crusher, incinerator, workboat and fuel station. An asset management system has been created. A communications strategy and plan is in place to enhance relationship with informed stakeholders and Ascension’s civilian population.

Summary of progress and lessons learnt/actions taken since last review

This is the first year the Ascension Island Programme has undergone an annual review. In this first year of the programme lessons have been learnt about transparency and communication with the local stakeholders and more open decision making has been implemented. The experience of delivering the programme has highlighted the risk identified around the limited access to the island and the need for careful, advanced planning.

Summary of recommendations for the next year

The annual review provides fourteen recommendations to improve the programme, including that:
- The relationships between interested parties be agreed more explicitly. This is to ensure all parties are committed to the programme, to clarify the long term expectations and to ensure the programme benefits from the skills, knowledge and assets of each party.
- The programme considers its longevity and impact around corrosion control and the local environment.
- The programme seek to improve capacity issues and manage expectations through realistic programming.
- The current programme and any future programme are well connected to policy decisions on the future political model for Ascension.