PROSPERITY FUND BUSINESS CASE

GLOBAL INFRASTRUCTURE PROGRAMME

Contents
# Executive Summary
This Business Case proposes a £25 million Global Infrastructure Prosperity Fund Programme designed to boost infrastructure investment and markets for ODA-eligible Middle Income countries. The Programme will facilitate better development, design, finance, procurement and operation of major infrastructure projects and programmes, with a focus on inclusion and sustainability. Delivery of the Programme will unlock economic opportunities, increase inclusive growth and reduce poverty in partner countries whilst enhancing opportunities for international, including UK, business.
Rationale for intervention and Expected Impact
Infrastructure is vital for any country’s economic growth and development. Infrastructure is the basic physical and organizational structures and facilities needed for the operation of a society: economic infrastructure networks such as transport, energy, water and telecoms provide the basis for businesses to grow and be productive, whilst social infrastructure investment in schools, hospitals and housing supports quality of life and human capabilities for growth. Yet, despite the critical importance of infrastructure, a significant global investment shortfall or ‘infrastructure gap’ has been widely acknowledged in recent years. McKinsey assess this at $350 billion per year worldwide or $5.2 trillion over the next 14 years.[1] Today, as well as the need for finance, there is also a critical lack of properly developed sustainable infrastructure projects that governments and financiers can invest in with confidence.[2]
[1] McKinsey Bridging Global Infrastructure Gaps – 2016
[2] Financing Change: How to mobilize private-sector financing for sustainable infrastructure, McKinsey, 2016
This programme can help address that problem through the adaptation of UK best practice methodologies in infrastructure project planning, preparation and delivery in partner Middle Income countries. The methodologies put forward, tried and tested in the UK, will be adapted for international use and promulgated internationally with the help of the private sector. In turn, this will increase the number of good infrastructure projects coming to market as investable propositions, helping to bridge the gap. This will assist developing countries to install the economic and social infrastructure they need to support and sustain inclusive economic growth paths, with particular benefits for the poorest and most excluded groups in society, and attract investors and lenders to deliver critical projects and programmes (see Strategic Case for more detail).
The programme will deliver exemplar projects in three key pathfinder (Prosperity Fund priority) countries in the Latin America and ASEAN regions (also encompassing regions covered by the China’s Belt and Road Initiative), whilst supporting a wider set of countries in these areas over time. Partner countries are selected on the basis of their ability to deliver inclusive growth thereby meet the primary purpose of reducing poverty; their fit with the Prosperity Fund Theory of Change and Prosperity Fund priorities; the opportunities created for international, including UK business; and their ability to act as ‘beacons’ to demonstrate the benefits of the new methodologies.
The initial target pathfinder countries are Indonesia, Vietnam and Colombia, all of whom, following preparatory development work and intensive preliminary visits by the prospective team to the relevant governments involved, have expressed their interest in joining the programme. Exemplar projects in these target countries will act as a springboard to achieve wider regional change.

Cross-Government Programme with Multilateral and Private Sector Stakeholder Support
The multi-year funding offered by the Prosperity Fund offers a unique opportunity to tackle this problem in a truly strategic way, harnessing the collective forces of Government departments over a number of years through a unified programme. The programme will be a cross-Government initiative delivered by FCO, Infrastructure and Projects Authority (IPA) and BEIS (Department for Business, Energy and Industrial Strategy) in collaboration with DIT (Department for International Trade) and DFID (Department for International Development), drawing on the:
- global reach and local connections of the FCO Embassy network
- project and programme management skills of the FCO
- infrastructure expertise and policy understanding of the Infrastructure and Projects Authority (part of HM Treasury and Cabinet Office)
- digital construction and Building Information Modelling skills of BEIS (via Innovate UK)
- experience and expertise of DFID, in particular on effective approaches to Technical Assistance (TA) and lessons learnt on gender, inclusion, climate and environment mainstreaming
- commercial knowledge and reach of DIT, including tie-in with their Infrastructure Export: UK forum and High Value Campaigns (HVCs) in-country
Additionality
The programme will be complementary to development assistance from multilaterals and DFID, and has broad support from the private sector. The World Bank see the proposed methodologies as filling a gap in the development agenda, and are supporting our methodologies with a view to placing them on their knowledge portal for use around the world. The Inter-American Development Bank (IDB) and UN Office for Project Services (UNOPS) are also supportive, as are UK private sector institutions, all of which recognise the potential investment and commercial opportunities that this programme could unlock for them.
Methodology, Roll out, Sustainability
At the heart of this Programme is the adaptation and dissemination of world-leading UK methodologies for international use, with promotion of their policy adoption by the partner countries for their infrastructure projects in order to produce sustainable and lasting change (see Strategic Case for more detail). The programme will deliver results via the following activities:
- Support to partner countries/regions for infrastructure planning, business case development and pilot project support, led by the Infrastructure and Projects Authority (IPA), working with private sector experts
- Rolling out internationally-adapted models for pathfinder countries, based on the UK’s ’five case model’[3] (from the ‘Green Book’) and ‘infrastructure Project Initiation Routemap’[4], and funding direct technical support for these pathfinder countries (in conjunction with private sector experts)
  [3] https://www.gov.uk/government/publications/the-green-book-appraisal-and-evaluation-in-central-governent
  [4] https://www.gov.uk/government/publications/improving-infrastructure-delivery-project-initiation-routemap
- Promoting the UK’s Building Information Modelling (BIM)[5] methods and standards that optimise the design, build and operation of key infrastructure, by funding development of local models and training.
  [5] https://www.gov.uk/government/publications/building-information-modelling

The proposed programme adopts a three-phased approach, with increasing private sector involvement over time:

Figure 1: Three phase approach
Benefits
The programme is expected to deliver an estimated £1.18bn in primary benefits over the first 10 years. In addition, via increased opportunities for international business, the programme is expected to deliver secondary benefits of an estimated £452m in UK exports (both through UK consultancy wins and increased exports in goods) over 10 years. The above figures are intentionally conservative since they are based on the impact in just the pathfinder countries over a relatively short period - the actual overall impact could be much higher, since this programme is designed to produce permanent change and to have far-reaching, potentially global impact.

# 1. Strategic Case

Strategic Context and Need for Intervention
1.1 What is the problem?
Infrastructure is vital to a country’s prosperity and as an enabler of inclusive economic growth and poverty reduction
Sustainable and resilient infrastructure is a critical enabler for economic development. Effective infrastructure provides greater opportunities for people to bring their services and goods to the widest possible market, reduces the cost of doing business and opportunities for rent-seeking, connects left-behind regions, creates jobs and demand in the short-run and improves productivity and possibilities for economic transformation in the long-run, leading to poverty reduction. Public infrastructure can prove disproportionately good for economic development and poverty reduction. Inadequate infrastructure can lead to power and water shortages, congestion and public health risks that can create significant costs to economies and societies. Good, or even basic, infrastructure can facilitate access to markets, technology, finance or public services (health, education, water and sanitation) transforming the lives of the poorest and most excluded in society. Improved infrastructure can reduce time-poverty for women and girls by reducing the burden associated with their unpaid care and domestic responsibilities and freeing them up for economic activity, including opening up access to employment and other income earning opportunities.
Social infrastructure, such as schools, hospitals, housing and leisure centres, is also a key enabler for human development and quality of life, especially for the poorest and most excluded people (including people with disabilities), enabling them to fulfil their potential - not just in the work place, but more broadly to the benefit of society as a whole. When infrastructure is inaccessible to any social group, that group is at risk of social exclusion, unable to participate in and contribute to society[6].
[6] Evidence on demand (2016), Disability considerations for Infrastructure programmes – commissioned for DFID.
Many studies estimate that the multipliers (or return on investment) to infrastructure investment are significant. MGI[7] estimates that infrastructure typically has a socio-economic rate of return of around 20 per cent. Some infrastructure investments, if well-chosen and well executed, can have benefit-cost ratios of up to 20:1.[8]
[7] McKinsey Bridging Global Infrastructure Gaps – 2016
[8] The OECD (2009) found infrastructure investment can have a positive effect on growth that goes beyond the effect of the capital stock because of economies of scale, the existence of network externalities and competition enhancing effects. According to McKinsey (2016) increasing infrastructure investment by one percentage point of GDP could generate an additional 3.4 million direct and indirect jobs in India, 1.3 million in Brazil and 700,000 in Indonesia. In terms of specific sectors, again international evidence suggests investment supports growth – as more particularly evidenced in the Appraisal case.
The global need for infrastructure development is not being met
While the benefits of effective infrastructure investment are well recognised, there is a global deficit in infrastructure investment, the ‘infrastructure gap’, with emerging economies accounting for 60% of required infrastructure investment. [9] The current infrastructure spend required is estimated by McKinsey to be $3.3tn globally per annum and the shortfall is 11per cent of that p.a., or $350 billion, amounting to $5.2 trillion over the period 2016 – 2030[10]. This issue has now been widely recognised at the multinational level with the EU, UNECE (the United Nations Economic Commission for Europe), G20, emerging markets and multilateral development banks prioritising infrastructure investment as a strategy for growth.
[9] McKinsey Bridging Global Infrastructure Gaps – 2016.
[10] McKinsey Bridging Global Infrastructure Gaps - 2016
The Asian Development Bank (ADB) estimates that developing Asia requires $22.6 trillion in infrastructure investment between 2016 and 2030, with Governments expected to provide just 60% of this amount.[11] [12]
[11] https://www.adb.org/news/op-ed/closing-infrastructure-gap-bambang-susantono
[12] In South East Asia alone infrastructure investment needs in transport, power, telecommunications, and water supply and sanitation, total $2.7 trillion over this period, or an average of $184 billion per year (equal to 5% of the region’s GDP).The ADB’s analysis shows that public sector funding alone is not enough to meet these needs. It estimates that to meet the gap in infrastructure investment in 25 selected Asia-Pacific countries, investment from the private sector would need to reach $204 billion annually – a significant increase on the current investment of $63 billion per annum (Asian Development Bank 2017, Meeting Asia’s Infrastructure Needs).
Public investment alone will not be enough to meet this gap. Even based on optimistic assumptions that public investment increases to 2% of GDP per annum, levels of private sector investment would need to triple to reach the levels of overall investment required to close the infrastructure gap in Latin America.[13]
[13] Inter-American Development Bank, 2015, Financing Infrastructure in Latin America and the Caribbean: How, How Much and By Whom? In Latin America and the Caribbean, the IDB estimates that the region requires additional infrastructure investment of between 2-2.5% of GDP, or $120 - $150 billion per year.
While financial liquidity is a problem, there is an accompanying critical problem in the lack of properly developed bankable projects that investors have the confidence to invest in.[14] Inefficiencies in the project development process, such as poor project selection and implementation and monitoring, can result in only a fraction of public investment translating into productive infrastructure.
[14] Financing Change: How to mobilize private-sector financing for sustainable infrastructure, McKinsey, 2016)
1.2 Where is the need?
Developing countries are finding it difficult to address this infrastructure gap
While the wider financial crisis in 2008 reduced the availability of capital for investment, industry sources and published research[15] suggest that today the most important constraint to increased private sector investment in infrastructure is the lack of a pipeline of ‘bankable’ projects (broadly understood as projects which make sense for investment by private players - based on purely commercial factors, including levels of risk, overall return, profile of return, regulatory issues, fit to portfolio etc.) Investors are ready to finance infrastructure but there is a lack of projects of sufficient quality for commercial finance, particularly in developing countries; and this results in the infrastructure funding gap.
[15] Financing Change: How to mobilize private-sector financing for sustainable infrastructure, McKinsey, 2016)
A 2015 joint G–24 and Global Green Growth Institute Report states that “a critical issue slowing the flow of private capital to infrastructure is the lack of properly structured, bankable projects”[16]. A World Bank paper argues that “the key bottleneck to infrastructure development is not capital, but a severe lack of bankable projects which can attract private capital”[17].
[16] Infrastructure Finance in the Developing World: Infrastructure Pipeline and the Need for Robust Project Preparation (G-24, GGGI, 2015)
[17] Issues Note (No 6) for Consideration by G20: Long-Term Financing of Infrastructure: A Look at Non-financial Constraints (World Bank, 2013)
Poor programme governance can also limit economic gains from investment. Not only does the lack of pipeline of investable projects limit investor appetite, inefficiencies in the project development process - such as poor project selection and design and poor programme management and governance - mean that only a fraction of public investment translates into productive infrastructure, limiting the long-term output gains (IMF, 2014).[18] This also limits the potential for inclusive growth and linked social returns.
[18] IMF (October 2014): World Economic Outlook: Legacies, Clouds, Uncertainties
Addressing inefficiencies in infrastructure construction: McKinsey reports have identified that 98% of major infrastructure projects face cost overruns or delays[19], and that $1.6tn of productivity savings can be realised if construction ‘ups its game’[20] - this is equivalent to half of the global infrastructure deficit.
[19] McKinsey (June 2015) The Construction Productivity Imperative
[20] McKinsey (February 2017) Reinventing Construction: A Route to Higher Productivity

Alignment with International, UK HMG and FCO strategic priorities
The key importance of infrastructure is reflected in the United Nations’ drive for ‘Implementing the United Nations 2030 Agenda for Sustainable Development through effective, People-First Public-Private Partnerships’ through infrastructure projects and their contribution across a wide range of UN Sustainable Development Goals (SDGs).
The UK Aid Strategy (2015) commits the UK government to build on existing work to support growth and sustainable economic development in developing countries, and to unlock private and public investment in infrastructure in developing regions[21].
[21] UK Aid Strategy (2015): Tackling Global Challenges in the National Interest.
1.3 How the Programme will address the problem
This programme will support inclusive economic growth in the recipient countries by adapting for international application methodologies that the UK has developed for use on infrastructure programmes, and then training recipient country officials in their use. These methodologies help transform the way in which governments in developing countries plan, finance, deliver and operate their key infrastructure and bring projects to market, making them more investable propositions for lenders.
The methodologies are:
- National Infrastructure Planning (NIP)
- Business Case Development using the 5 Case Model
- Project Initiation Route Map (PIR)
- Building Information Modelling (BIM).
The UK is a world leader in infrastructure planning, business case development, financing, design, digital construction and long-term operation, and the raising of private finance for infrastructure[22]. The programme’s goal is to ensure that more inclusive growth-generating infrastructure is built by adapting and implementing these tried and tested UK infrastructure methodologies for use in developing countries.
[22] The UK led the world in developing the PFI methodology; over 50% of UK infrastructure is privately financed and the DLA survey shows UK as being the top country for inward infrastructure investment
Technology and digitalisation of the construction sector, offered by the BIM element of the programme, will provide productivity improvements, leading to reduced costly delays and project over-runs, better value for public money and greater transparency. This means the infrastructure projects are more likely to achieve whole-life performance thereby creating more investable propositions for lenders; facilitating the financial backing to bring them to market and, once built, providing support for significant primary benefits of inclusive growth with high social value. The methodologies are seen as world-class products internationally and:
- were developed by UK Government and have the support of UK Industry, academia and international donors, including the World Bank
- have been demonstrated and repeatedly proven in the UK to save time and cost[23]
  [23] Government Construction Strategy 2016-20 https://www.gov.uk/government/publications/government-construction-strategy-2016-2020
- have helped create a consistent, transparent and predictable environment for infrastructure development in the UK. The UK is a top 10 country for competitiveness in the latest World Economic Forum’s Global Competitiveness Index, and is in the top 10 for infrastructure specifically.[24] Nabarro LLP’s 2016 Infrastructure Index continues to rank the UK as the number one country for infrastructure investors[25]
  [24] http://reports.weforum.org/global-competitiveness- index/country-profiles/#economy=GBR
  [25] http://www.nabarro.com/infrastructure-index- bridging-the- gap/report/
- have embedded within them the principles of inclusive growth, including promoting high standards in social and environmental development
- have been successfully exported to countries such as Australia, New Zealand, Canada, Chile, Mexico and Brazil and are eminently adaptable for use in other Middle Income countries (see Appraisal case); this is because the basic questions which the methodologies ask are universal (though of course the answers to them will differ from country to country).[26]
  [26] https://www.gov.uk/government/world-location-news/sos-liam-fox-signs-mou-with-mdic

These methodologies address the full life-cycle of infrastructure; they work to ensure the desired outcomes are embedded early in the programme, resulting in an infrastructure programme that delivers high social value and return on investment and ensuring whole-life performance and cost efficiencies as shown in figure 2 below
Figure 2: Full life-cycle support

The programme will deliver work streams focussed across two core development regions, ASEAN and Latin America plus the regions covered by Belt and Road (e.g. including East Africa in the longer term), all aligned with Prosperity Fund priorities. Details of the development programme in each region will be determined based upon the requirements of each country, alongside potential for UK expertise to support the project. Substantial investment in Infrastructure has been specifically highlighted in the growth plans of target countries and regions, including the ASEAN Master Plan on Connectivity, the Belt and Road initiative, Colombia’s infrastructure investment programme and development work by key International institutions including the World Bank, ADB and AIIB.
A set of potential countries have been identified in each region that will act as regional pathfinders: Indonesia, Vietnam and Colombia. As the programme moves through the delivery stage, these pathfinder countries could change in the light of experience, in line with the good practice of flexible and adaptive programmes (see Section 2: Appraisal Case).
The ambition of the programme is to generate regional and global change. In the optimum scenario, pathfinder projects will act as a springboard for implementation of the methodologies on a regional basis. Demonstration of the models in the pilot countries will be backed up with engagement work on the ground through the FCO, DFID and DIT’s network and other relevant departments, in collaboration with private sector players to open up markets and support inclusive economic growth.
Why the UK has the experience and expertise to help address the challenges
The UK has developed proven methodologies for deploying major infrastructure programmes. These methodologies have been integral in the delivery of the UK Government Construction Strategy which is targeted to deliver 33% cost reduction and 50% time reduction by 2025.[27] To date this strategy has demonstrated cost savings of 26.3% (£855m) in 2014/15.[28]
[27] Government Construction Strategy 2016-2020 (March 2016)
[28] https://www.gov.uk/government/uploads/system/uploads/attachment_data/file/466952/20150825_Annex_A_Departmental_Cost_Benchmarks_Cost_Reduction_Trajectories_and_Cost_Reductions_2015_Final_Draft.pdf
What are the developmental opportunities?
The increased number of projects delivered to standards that embed inclusion, accessibility, affordability and sustainability will support inclusive growth, poverty reduction and potential for major social change in partner countries. Quality standards on Environment, Social and Governance (ESG) dimensions will be essential to ensure that infrastructure investments contribute to the SDGs. There will be significant new opportunities created to support economic empowerment of women and other excluded groups and wider positive social change (see also Appraisal Case).
What is the market opportunity?
There is a real opportunity for UK expertise to address a market failure in project development and delivery through supporting public authorities in developing countries to build a better pipeline of projects with which industry can engage, through application of professional services expertise, infrastructure planning, project design development and consultancy, digital development and finance.
1.4 What others are doing and how the programme will take a different approach
This programme, supported by UK expertise, will help fill a market gap; there is a clear weakness in the market that matches projects with finance. Enhancing infrastructure project planning and preparation has been a focus of a number of institutions (e.g. World Bank, ADB, AIIB), and also the G20. There is significant demand from developing countries to develop business cases for infrastructure projects to attract private investment.
What this programme offers additionally is the government-to-government dimension, including expertise in these tried and tested methodologies and the lessons learnt in delivery of effective Public Private Partnerships.
The programme is a new approach to addressing the infrastructure gap. The programme integrates a range of UK expertise to take a coherent life-cycle approach to the problem to produce a new truly long term, strategic and sustainable approach. The programme will:
- Draw on the expertise of different government departments, (FCO, BEIS and IPA) and combine with relevant British diplomatic missions to provide a global platform and a joined up cross-Government approach;
- Develop links with the private sector, to co-deliver in-country training programmes, embed change and then leverage private sector resources to roll out the methodologies on pathfinder projects;
- We are, for the first time, combining product development and training with funding to implement the methodologies on pathfinder projects in partner countries. The aim is for the pathfinders to act as regional beacons and embed change;
- Promote policy change on a country-wide programme basis.

The programme will complement and coordinate with other UK Government infrastructure initiatives, including DFID programmes, Prosperity Fund programmes, DIT High Value Campaigns (HVC) and other government initiatives.
1.5 Planned impact: what the programme is expected to achieve
This programme will enable carefully chosen partner countries to support economic development and poverty reduction through improving their capability to select, plan and develop projects that will attract commercial finance and deliver value for money.
The key benefits this will deliver to countries are:
- improved planning and selection of key infrastructure projects
- systematic development of credible business cases plus tested investment appraisal and quality control regimes
- practical project launch and delivery mechanisms
- de-risking project delivery and improving whole-life performance through the application of BIM methodologies and standards, and
- higher inclusive economic growth, poverty reduction and Women’s Economic Empowerment (see below).
Compliance with the Gender Equality Act
The impact on gender equality is considered throughout the programme. The programme will contribute to reducing gender inequality via the proven link between infrastructure development, gender equality and Women’s Economic Empowerment. It will maximise benefits and minimise risks through specific measures summarised below.
Impact on Women’s Economic Empowerment
Improved infrastructure can have a direct positive impact on the lives of women and promote women’s economic empowerment. Infrastructure is a significant driver for improving gender equality and access to opportunities for women and girls.[29] It is an important prerequisite for Women’s Economic Empowerment[30] and has implications for women’s access to jobs.
[29] IFC Jobs Study, 2013
[30] According to the UN High Level panel, Women’s economic empowerment is “about economic equality: such as closing the gender pay gap, increasing job opportunities, or access to loans. But it is also about breaking down barriers that hold women back: from discriminatory laws to an unfair share of home and family care. And it is a game-changer for development: because when more women get the chance to work, it makes their families, communities & countries wealthier.”
Infrastructure development can act as a key enabler for Women’s Economic Empowerment by addressing barriers in both urban and rural settings through six key channels:[31]
[31] July 2016 ICED Infrastructure: A game changer for Women’s Economic Empowerment
  1. Time - Infrastructure provision and improvement can reduce the time women spend on domestic tasks (e.g. fetching water, food, cooking, etc.) (Fontana and Natali, 2008) and free up time for productive, economic activity. As women remain the primary caregivers across the global south, time is of material economic importance at the household level and has a significant impact at the aggregate level (Antonopoulos, 2009).
  2. Mobility – Improvements in transportation infrastructure can have significant knock-on effects on women’s physical mobility, leading to more, higher paid jobs for women and new opportunities for business expansion.
  3. Expanded market activity and new job opportunities – The construction of new transport, ICT and energy facilities yields new opportunities for women’s labour market participation. In many contexts, the physical process of designing and constructing infrastructure increasingly involves women as contractors[32], semi-skilled and skilled workers[33] and supervisory engineers and demonstrates the potential for women to successfully break through gender barriers and enter traditionally male dominated sectors.
    [32] http://www.sparcindia.org/housing.php
    [33] http://mahilahousingtrust.org/#Skill
  4. Increased and more stable incomes – By improving productivity and access to customers and suppliers for existing enterprises, investments in infrastructure can increase and stabilise workers’ earnings. Women are more likely than men to be home-based workers and run businesses in informal settlements, facing barriers of lack of access to basic services. Access to water and energy improves productivity and the provision of drainage and pathways increases demand and reduces the costs of inputs.
  5. Reduced exposure to risk – The perceived and actual risk of gender-based violence (GBV) has a significant impact on women’s economic participation. It has been estimated that violence against women and girls (VAWG) costs the global economy USD 8 trillion annually (What Works, 2015)[34]. Unsafe market spaces, transport and public spaces expose women workers and traders to violence, and limit their economic opportunities (Taylor, 2011; UN Women, 2015). This is exacerbated by the perception of such risks, which can lead to girls and their families giving up on their economic ambitions and perpetuates girls’ exclusion from education and other socio-economic activities. Adequate infrastructure provision, both through clean technologies as well as adequate sanitation, water and storage can also help to alleviate other health and safety risks that disproportionately affect women. These include air pollution, food safety, and personal hygiene, among others.
    [34] Indirect tangible costs, as a loss of potential due to lower earnings and profits resulting from reduced productivity, are particularly difficult to measure, although it is expected that these costs are significant (Day et al, 2005).
  6. Planning, policy and decision-making – The process of demanding improvements in infrastructure and/or housing by low-income women, especially in urban areas, can in itself be empowering.

However, these benefits are not automatic and ‘gender-blind’ planning and design results in lost opportunities. Infrastructure developments may also have potential consequences that unfairly impact on women. For example, the location, price or other factors may unfairly affect women’s ability to benefit. The burden of any resettlement or adjustment may fall disproportionately on women. By embedding Gender, Inclusion and Women’s Economic Empowerment in the adapted UK methodologies for the 5 Case Model, and increasing the number of successful infrastructure projects generated using these methodologies, the Programme will be likely to have positive gender impacts by supporting the conditions for empowerment benefits described above. Training government officials and informing policies on inclusive infrastructure in a way that considers impacts on women and excluded groups (as end-users, workforce members, and local stakeholders) has the potential for transformative change.
Specific Programme Context
The Programme will adopt a range of measures to ensure GEA compliance. Specifically, the adapted 5 Case Business Model will embed provisions to ensure that gender equality and wider inclusion is considered at all stages in project identification, development and design, including identification of opportunities to engage and harness the potential of women over the course of the project.
Meaningful consultation with women’s organisations and groups will be important to inform and improve infrastructure investment, as well as strengthening the capacity and role of women in decision-making positions in both the public and private sectors, in particular ministries of planning and infrastructure[35]. There are key opportunities for the programme to build on and apply the significant learning on good practice and existing guidance on infrastructure and gender (as well as on wider inclusion, disability and VAWG) generated by the DFID-funded Infrastructure and Cities for Economic Development (ICED) programme[36] and the Private Infrastructure Development Group (PIDG)[37].
[35] According to OECD, globally, women only make up 18% of staff in infrastructure ministries (energy, transport and communications).
[36] ICED developed the Gender and Inclusion (G&I) framework, which provides a practical tool to help apply UKAid gender equality and 'leave no one behind' policy objectives in infrastructure and urban programming for economic growth.
[37] PIDG commissioned an independent gender review by the Royal Tropical Institute (KIT) to assess gender risks and opportunities in the infrastructure sector and generate practical actions for mainstreaming by different types of projects.
Multilateral agency and financial institution requirements (e.g. IFC Performance Standards, ESG Standards and related “Equator”[38] principles, which provide a Social risk management framework) will be taken into account in the business case development process embedded in the 5 Case Model. These good practice approaches will ensure that the programme takes into account the different priorities, constraints and opportunities for women and men, and that it will not cause harm or worsen discrimination. Consideration should be given to the potential entry points for mainstreaming disability issues into infrastructure policies and projects, and in promoting universal design principles and accessible solutions[39].
[38] The Equator Principles is a risk management framework, adopted by financial institutions, for determining, assessing and managing environmental and social risk in project finance. The Equator Principles, launched in 2003, are based on existing IFC's Performance Standards for managing environmental and social risks. Both the IFC Standards and the Equator Principles have greatly increased the attention and focus on social/community standards and responsibility, including robust standards for indigenous peoples, labour standards, and consultation with locally affected communities.
[39] Evidence on demand (2016), Disability considerations for Infrastructure programmes – commissioned for DFID.
During the procurement process, suppliers will be required to undertake an evidence-based assessment of the differentiated Gender equality and Inclusion impacts at scoping and design stage with a proper implementation G&I Action plan. All call-off agreements will include a clause on Gender Equality.
Suppliers will also be required to report on differentiated impacts as part of ongoing reporting with sex disaggregated data. They will also be responsible for ensuring that their team have the requisite skills set and capacity to meaningfully deliver on gender equality and women’s economic empowerment. Gender equality and women’s empowerment indicators will be built into the log-frame at outcome and output levels.
The delivery partners, IPA and BEIS, and the third party suppliers appointed, will be required to have the ownership, capacity and leadership to ensure focus on gender equality act compliance and inclusive growth throughout the design and delivery of Programme interventions.
The programme offers sustainability
The programme focus is on spreading and embedding new methodologies and capacity-building to achieve a long-term change of approach to project development and procurement and digital construction in partner countries. The UK methodologies that will be implemented have institutional sustainability embedded within them. The programme aims to deliver lasting change by training in-country officials in new methodologies and inviting governments to adopt and embed new policies at country level, leading to lasting primary and secondary benefits. This will be reinforced by Phase 3 of the programme that leads by example on a real project providing an exemplar on policy adoption.
Environmental and climate impact
The Programme is expected to have a significant positive impact on environmental factors due to the improved efficiency and effectiveness of project planning and delivery. Throughout the Programme, consideration of environmental factors will be built into plans, documentation and contract requirements, with monitoring and evaluation also forming part of the Programme environmental toolkit. The UK methodologies that will be implemented will allow for the typical environmental assessments and requirements of the multilaterals. Use and promotion of industry-recognised IFC Performance Standards (International Finance Corporation), ESG (environmental, social and governance) Standards and related Equator Principles (EP risk management framework) will be essential for identifying and managing environmental risks.
How will these interventions lead to primary impacts in the pathfinder countries?
The Theory of Change (figure 5 below) and Logframe lay out how the programme’s planned interventions will lead to the removal of barriers leading to significant additional infrastructure development and associated primary and secondary benefits, in line with the SDGs and Ministerial priorities for the Cross-Government Prosperity Fund.
The programme, via the benefits of the additional infrastructure it should produce, potentially across a number of sectors relevant to the SDGs, has the potential to make a contribution to the first 11 of the 17 UN Goals - see figure 4 below.
Figure 3: UN Global Goals for Sustainable Development

Figure 4: Programme contribution to UN Development Goals
UN Development Goal	Contribution
1 Poverty	Increased Economic and Social infrastructure reduces poverty (see Appraisal Case for detail)
2 Hunger	Increased infrastructure should facilitate production and passage of food to market
3 Health	Social infrastructure programmes, such as hospitals, improve access to health services, improving health outcomes and therefore productivity of population
4 Education	Social infrastructure programmes, such as schools, enable access and improve education outcomes
5 Gender Equality	Economic infrastructure improves social inclusion for women and girls and Women’s Economic Empowerment
6 Water/ Sanitation	Water infrastructure improves water supplies and water safety and frees up time for women and girls to seek job opportunities or other money-earning activities
7 Energy	Power station infrastructure improves power availability
8 Economic Growth	Multiplier effect of infrastructure on inclusive economic growth
9 Infrastructure	Programme will increase supply of infrastructure
10 Reduce Inequality	Social infrastructure improves social inclusion
11 Sustainable Cities	Urban infrastructure and housing programmes can contribute to sustainable cities

Increasing Transparency and Equity
A strong element of the UK methodologies is the improvement in transparency through use of clear and transparent approval and appraisal processes, open and competitive procurement, and the comprehensive use of digital tools. Anti-corruption and transparency is of particular importance to developing country infrastructure projects. Feedback from The City UK and industry groups indicate that these type of issues present real barriers for entry for international and UK companies and have contributed to decisions from UK companies to withdraw from some countries; the programme has the potential to address those barriers.
The use of BIM in infrastructure improves efficiency, increases transparency and can also help ensure the benefits of infrastructure investment are distributed evenly. Because the entire project from design through construction to operation is captured digitally on one database – ‘one version of the truth’ – the opportunities for contracts to be unfairly distributed or for funds to be unaccounted for, is drastically reduced.
How will these interventions lead to secondary benefits in the UK?
While the UK may not always win major construction work overseas, it has world-leading consultancy and finance expertise. The UK has significant government and private sector professional services expertise in:
- infrastructure planning,
- business case development,
- project design,
- digital construction and consultancy,
- private finance,
- legal,
- technical advisory,
- engineering,
- planning,
- project management, and
- long term life-cycle approaches

The programme’s work should lead to significant opportunities for successful bids for such infrastructure technical assistance work, will increase demand for such skills on offer by UK industry and result in a larger number of projects successfully obtaining project finance from the UK. Consultations with UK industry, including via a market-testing exercise, indicate strong support for this programme.
While there are non-UK companies that would be capable of delivering some of the consultancy services in these contracts, companies with significant UK operations will be particularly well-placed, given that programme specifications will be largely based on operating models that UK companies are familiar with.
A risk to the secondary benefit is that UK companies do not follow up on the opportunities created. A key project requirement will be regular consultation with industry to ensure they are ready to bid for resulting projects. The scale of the opportunity is clear. A single large project of one billion pounds could yield UK consultancy opportunities of £130m - and UK companies (with their expertise in the methodologies involved) will be well placed to win such contracts. Overall, this project will deliver an estimated £453m in additional exports over 10 years (see Appraisal Case below).
In both the design and delivery of the programme, there will be a clear plan for sustained benefits realisation and on-going monitoring and evaluation. A results framework will be developed by the Programme and appropriate indicators will be agreed with Monitoring, Reporting, Evaluation and Learning (MREL) contractors, which will include qualitative measures of inclusive growth promotion, and quantitative measures of UK exports assisted by this work. This will feed into an agreed evaluation plan for the project.
1.6 Theory of Change
The Theory of Change (TOC) (figure 5 below) lays out the connections the programme will make from input of the UK methodologies through to the Primary and Secondary Benefits that the programme is aiming to achieve.
Figure 5: Theory of Change

# 2. Appraisal Case

Strategic Decisions

In order to address the challenges set out in the Strategic Case and in line with the Concept Note that received Ministerial approval in October 2016, decisions on programme Phasing have been agreed. These have been based on the evidence detailed in the Strategic Case and on experience of similar work delivered by the IPA, FCO and BEIS, and consultation with industry, multilateral organisations and other governments working in this area.

The phasing of the Programme has been designed to achieve maximum impact in a small number of focus countries, while retaining the flexibility to work on a more regional basis. It is the combination of these that is crucial to achieving the long-term goals of the Programme. Given the different Programme Phases will be undertaken in different countries, with Phase 3 in three countries only, an overview of options for phasing and the rationale for the three-phased approach is included at the start of this Appraisal Case in order to provide context.

The focus of the Appraisal Case considers the Geographical options (determining which regions and countries to work in) and the Delivery options (assessing which organisations are best-placed to deliver the programme’s objectives at best value for money). This analysis results in two recommended shortlisted options, including a baseline ‘Do Nothing option’, which are then taken forward for a full Cost-Benefit Appraisal.

The overall Economic Benefits of the recommended appraisal options are set out. It should be noted that, while the Prosperity Fund Programme will fund four years of work to 2020/2021, options have been identified and the Programme developed with a view to delivering sustainable benefits which last beyond the end of the funding period.

Phasing of the Work

The Programme has three complementary phases of work designed to achieve maximum impact. As part of the initial development of the Programme and in preparation for the submission of the approved Concept Note, an options analysis was conducted around the phasing of the work. It was concluded and agreed at the Concept bid stage that best value and results were to be achieved by the following a three-phased approach:

- Phase 1: Development and adaptation work for the methodologies.
  This development work would create ‘international versions’ of UK best practice methodologies that can be used overseas, along with activities to raise awareness of the methodologies and encourage their use in other countries. This broader work is necessary for laying the foundations for the Programme, and provides a basis for deeper development work in Phases 2 and 3 of the Programme. However, this Phase does not involve the comprehensive capacity-building work proposed as part of Phase 2 or the direct implementation of methodologies, which will take place in Phase 3 – both of which contribute to realising the main benefits of the Programme. Phase 1 work will be led by the Programme delivery team (IPA, BEIS and FCO Posts), with support from the private sector where necessary.
- Phase 2: Export of and training in the adapted methodologies for officials in overseas countries.
  This will be the start of the “embedding process” and the first step in creating change on the ground – but is not yet applied to actual projects. This would be a shared Programme Team and private sector endeavour.
- Phase 3: Roll out on pathfinder projects.
  This is the last stage of the “embedding” process. By demonstrating the methodologies on real projects, the Programme will allow real, sustainable change on the ground to be effected and usefulness demonstrated. This should facilitate adoption of the methodologies as a policy decision across the board to achieve national or sub-national change (not just on a single project) which will continue beyond the lifetime of the Programme. This work would be led by the private sector with oversight from the Programme Team.

The three complementary phases of work detailed above have been designed to achieve maximum impact, best value for money and will de-risk the programme. The three phases of the work mutually reinforce each other and, after the first few months, are concurrent rather than consecutive (see diagram below). The balance of expenditure for in-country roll out work on the pathfinder projects (phase 3) as against broader development and training work (phases 1 and 2) is illustrated below, with the huge majority focussed on three countries – but all three elements of the work are vital and mutually reinforcing and the small amount of money allocated for broader work is likely to produce high value for money return (as explained in figure 6 below).

Figure 6: Expenditure Profile

The delivery team, its parent ministries HMT, BEIS, DIT and FCO posts, alongside our multilateral sponsors all see the combination of broader regional work, alongside specific pathfinder project support, to be an essential element of the Programme, for the following reasons:
- There is clear and significant demand for these methodologies from the regions– the only real limiting factor being the amount of money/resource available for the programme.
- The multilaterals have expressed great interest in spreading these methodologies to other countries.
- UNOPS wish to enter into an MOU with the programme to cooperate on the further development and dissemination of our methodologies for use in emerging/developing economies.
- The delivery team is fully prepared and able to support this wider regional work alongside the more intensive pathfinder project work and is confident that (even without direct benefit of funding for a pathfinder project) the comparatively small investment needed in development and training work proposed in phases 1 and 2 will return comparatively substantial benefits to this broader range of countries.

In summary, the three phases of work, and mixture of broader regional and focussed roll out work, mutually reinforce each other and are integral to each other; to do phases 1 and 2 without phase 3 would be sub-optimal and to do phase 3 without phases 1 and 2 would achieve little by way of producing lasting change. The relatively very small investment needed to produce this potentially huge regional benefit for poverty reduction and prosperity, programme flexibility and scalability and broader sponsorship interest makes this a vital component of the bid – as is recognised and approved at concept bid stage.

Geographical Options and Country Prioritisation

The phasing approach set out above is designed to achieve the optimum combination of the analytical and development work that is necessary for UK best practice methodologies to be adapted for use in other countries. It will also allow more targeted in-country delivery and implementation to produce measurable benefits in a shortlist of priority countries alongside broader regional uptake. It is not feasible to fund pathfinder projects in a large number of countries, given the budget/resource requirements. Therefore, in this Appraisal Case we have considered a prioritisation process for selecting countries, which has resulted in the identification of the priority countries for the Programme, including three ‘pathfinder countries’ for the most intensive pathfinder project support.

The diagram below (figure 7) illustrates the expected country focus for each phase of the work based on our analytical prioritisation methodology. It was updated in September 2018 drawing upon new information from country contacts and scoping visits.
Figure 7: Spend by target countries

In order to determine the countries for Phase 3 of the Programme, and to guide prioritisation for the further focus countries for Phase 2, we have analysed key Prosperity Fund countries in accordance with the country prioritisation grid below. This has culminated in the selection of the following three countries for the more intensive Phase 3 pathfinder project roll out work: Indonesia, Vietnam and Colombia. Following further scoping visits the programme board agreed to extend the pathfinder countries to include South Africa.

Over the 4 years of the Programme, in accordance with changing local conditions on the ground and best programme management practice, the country focus will be kept under review to ensure that the Programme continues to target the right countries in order to achieve best value for money and results.
The various criteria against which countries have been assessed, and which have been weighted relative to their importance for the Programme are:
1. Primary Benefit: The Primary Purpose of the Prosperity Fund is focussed on efforts to achieve reductions in poverty in partner countries through economic development. The Primary Benefit is assessed by the Prosperity Fund, based on the absolute number of people living in extreme poverty, and is considered as the most important factor in assessing potential focus countries for the Global Infrastructure Programme. Country scores for primary benefit are weighted accordingly - at 35% of the total score.
2. Secondary Benefit: The Secondary Benefit scores are also applied based on guidance from the Prosperity Fund. The Secondary Benefit scores give an indication of the wider market opportunity in each country, based on projected GDP growth and import demand. They are weighted at 20% of the total score.
3. Programme Feasibility: It is important to recognise the difficulty and complexity of working in each country. This assessment relates to the time and resource required to achieve measurable outcomes during the Programme, including the complexity of undertaking the Programme in-country. This criteria also considers previous IPA, FCO and BEIS engagement with potential partner countries; the existing relationships, reputations, knowledge and experience gained from this work will influence the feasibility of the Programme having a positive impact within the funding period. Finally, a portfolio approach has been taken on the selection of countries, given that work will be undertaken simultaneously across different countries and regions. It would not be feasible to undertake multiple phases of the Programme concurrently in two or more countries that have been assessed to be particularly complex to work in, or in which IPA, FCO and BEIS have yet to establish a footing from previous work. These considerations are included in the ‘Programme Feasibility’ category, which is weighted at 15% of the total score to reflect the importance of the factors detailed above.
4. Partner Government Known Buy-In and Associated Political Risk: Each phase of the Programme, in particular Phase 3, requires buy-in and committed resource from partner governments. Therefore, an assessment has been made to give an indication of partner government buy-in to the Programme. The concept note sets out that the Programme would look to work with Indonesia, Vietnam and Colombia. Since then, scoping visits have been undertaken by IPA to Indonesia and Vietnam, and by IPA, FCO and BEIS to Colombia. FCO posts in all three countries have carried out significant engagement with partner governments to gauge levels of political support. These visits were successful in securing interest from these governments, and therefore Indonesia, Vietnam and Colombia have been assessed as being highly likely to commit to the Programme (15% weighting).
5. Fit with the wider Prosperity Fund portfolio: Benefits can be realised in countries where complementary Prosperity Fund activities are taking place; e.g. there is a Colombia in-country Prosperity Fund Programme which the Global Infrastructure Programme complements (10% weighting).
6. External support for the Programme: e.g. from the World Bank or other multilateral institutions, can also be leveraged to increase the impact of the Programme both in-country and more widely (5% weighting).
The prioritisation criteria therefore combine the essential factors of “opportunities to enhance economic development” with partner “commitment” to ensure the maximum prospect of success for the programme within the allocated funding window. The analysis above has resulted in the selection of Colombia, Indonesia, and Vietnam as the pathfinder countries for the Phase 3 rollout of the Programme.
As part of a continual review process, the programme carried out an update of the country assessment in September 2018; with new information from contacts and scoping visits driving the revised assessment. The criteria and methodologies remained unchanged.
An overview of the country assessment is provided in Table 1 below.
Table 1: Country assessment – overview (updated September 2018)

For practical purposes, and in order to take a prudent approach to sizing the likely economic benefit of this programme, the rest of this Appraisal Case concentrates on an economic assessment of the impact of the Programme with respect to the three pathfinder countries alone. But it should be borne in mind that the actual benefits across the regions are expected to be much wider. As well as the Programme operating in the three pathfinder countries, the World Bank has endorsed the proposed broader regional/global approach and we have confidence from preliminary work to date that the Programme will deliver an uptake of our methodologies beyond just the three countries analysed below; with the broader regional work we do in phases 1 and 2[40] being key to securing this regional benefit (see further Commercial case).
[40] Building in particular on the relations we are already developing with the ASEAN Cooperation Committee and OECD collaborative work we are doing in the region.
Delivery Organisations/Methodologies
The Commercial case sets out how the programme will be delivered, including the core role of IPA and BEIS in developing Phase 1 and 2 work, and explains why the most intensive Phase 3 work needs a different delivery mechanism; the four Phase 3 delivery options are explored in table 2 below:
  - Option A: Do nothing Discounted as this would imply no action is taken in Phase 3
  - Option B: FCO In-House Management with FCO–Commercial providing the procurement function to appoint consultants for phase 3 and FCO providing the contract management function
- Option C: Hosting the Phase 3 Facility within an existing institution (e.g. the World Bank)
- Option D: Outsourcing all management work in Phase 3 to private sector management
Table 2 below sets out the assessment and scoring for each option against nine criteria, followed by the main advantages and disadvantages of each option.
Table 2: Delivery option assessment
Criteria	Weight	Option B: In house (FCO Procurement Team and FCO Project Management Office)		Option C: World Bank (or similar organisation)		Option D: Private Sector
		Assessment	Score	Assessment	Score	Assessment	Score
1- Experience and competence in managing comparable technical assistance programmes/services	15	The FCO Team have managed many such overseas assignments as this. It is their full -time expertise. The PMO is also purpose built to deliver the necessary supervision and will be staffed by experienced FCO staff.	4	The World Bank has leading expertise in this area with a cadre of qualified staff.	4	While private sector may have expertise on project management they may not be as experienced as either FCO or World Bank for this precise type of prosperity fund assignment.	3
2- Experience and competence of running similar procurements	15	FCO has substantial experience of running similar PF procurement programmes and have set up a special infrastructure procurement framework to be used specifically for Phase 3.	4	World Bank also has significant experience and capacity from running other World Bank funds.	4	Private sector is likely to have some capacity and experience in this area but less experienced at running public sector procurements. Private sector less efficient as would still need some HMG contract management overheads	3
3- Familiarity and potential engagement with UK and UK supply chains	15	The FCO model can ensure that the programme is able to commercialise the 3 UK based methodologies, as it is capable of accessing the type of UK private sector expertise likely to offer the relevant methodologies and this will be reflected in the FCO framework.	3	World Bank familiarity with UK supply chains is likely to be less than FCO and they may use other established networks	2	The winning provider may well have a high degree of familiarity with relevant UK market and supply chains and knowledge of what makes a commercially viable proposition	4
4- Efficiency (cost)	15	At present, the FCO managed in-house programme seems likely to be the most cost efficient at 4.6% of overall fund size	4	DFID standing arrangements with World Bank suggest that a 17% fee would apply – significantly higher than the FCO.	2	Consultancy costs are typically higher than for employed staff, and an additional profit element is likely to make it more expensive than the FCO option	2
5- Governance: transparency, agility (responsiveness to PMO requests)	10	Lines of communication with the FCO in house option will be extremely short, and there will be frequent routine engagement between the FCO PMO and the FCO procurement teams with a likely smooth working relationship. All will operate under one roof. Need, however, to manage any possible conflict of interest.	4	Neither the World Bank nor its Multi-Donor Trust Funds (MDTFs) are operationally designed to act as client-facing service providers, which can reduce transparency and control for the funder.	2	Contracting mechanisms can reinforce sponsor control and oversight including over strategy and the quality of delivery, including Payment by Results mechanisms, however working relationship will be less close than an in-house option	3
6- Credibility and ability to interact with governments of roll out countries	10	FCO network in place and credibility/links with relevant countries likely to be high.	4	World Bank network in place and credibility/links with relevant countries likely to be high.	4	Requires the contractor to have a well-established route into convening in the locations required, otherwise there is likely to be a high dependence on HMG.	3
7-Ability to set up operation easily and effectively	10	Existing skeleton staff in place for PMO and start up plans already being drawn up and existing capability in FCO procurement team. Initial framework already being planned.	4	The World Bank’s wider programme of work may mean staff are available to roll on and off of facility. The World Bank is also able to buy in contractor expertise as needed. Trust Fund may take time to set up.	3	Any private sector alliances responding to a public procurement would be expected to launch based on existing operational platforms and market networks in London and the required country footprint, but set up challenge still likely to be more significant than FCO in-house option.	3
8- Ease of access to and ability to interact with IPA/BIM and FCO Post and coordinate with their strategic oversight function.	5	The FCO PMO will have regular routine meetings with IPA/BIM/Post and PMO will be integrally lined up with FCO procurement team – all under one roof.	4	The World Bank stakeholder relationships may be more difficult to manage as it will depend on the World Bank’s own governance structures and will not be located in London	2	The private sector management model may work with strict oversight structures, and may interact closely with IPA/BIM – but not as closely as the in –house option	3
9- Broader synergies and ability to connect with related cross Whitehall programmes	5	The structure within CO will have seamless access to various Whitehall departments and programmes, and will be best placed to promote the UK angle and additionality.	4	The independent governance within the World Bank or any other institution would not have such direct access with Whitehall.	2	If set up through the private sector, its independent governance would not have such direct access with Whitehall.	2
Score (out of 400)	100		385		290		295

Overview of Phase 3 Delivery Options: Advantages and Disadvantages

Option A: Do nothing
The Do Nothing option represents a baseline option of not undertaking the Global Infrastructure Programme. Advantages and disadvantages of this option are set out later in the Appraisal case and are therefore not covered here.
Option B: FCO in-house management
Under this option the FCO-Commercial would hold a tender process to appoint service providers to adapt the 5 Case Model; the tender would use the proposed FCO Prosperity Fund Framework. The FCO would then manage those service providers and manage the Fund.
The main advantages of this option are that it:
- is significantly cheaper than other alternatives (e.g. offering a 4.6% overhead against 17% for World Bank)
- offers a strong UK connection and likely secondary benefit
- offers closest connection with IPA/BEIS to ensure joined up approach, and most agile response
- offers efficient use of resource, able to draw from the expertise within FCO’s programme management and procurement offices,
- offers ability to use the FCO’s Prosperity Fund framework (without having to do a new procurement)
- benefits from economies of scale and interconnections with other cross-Government programmes.
- offers best ability to drive coordination with host countries through FCO Posts.
The main disadvantage is the possible underestimation of resources required to set it up and administer over the life of the programme. Mitigation will rest with recruitment and retention of high calibre staff.
Option C: Hosting the Facility within an existing institution such as the World Bank
Under this option the FCO would appoint a multilateral (e.g. the World Bank) to manage the roll out fund, hold competitions to appoint service providers and manage those service providers.
The main advantages, compared to Option B (in-house), are:
- Significant fund management and TA appointment experience and reputation
- Possibility of increased synergies with other World Bank multi-donor facilities
The main disadvantages are:
- costs will be higher (17% overhead as opposed to 4.6%)
- it is less joined up with other Prosperity Fund programmes
- it is less joined up with the Joint Funds Unit (JFU) and IPA/BEIS and therefore less agile/flexible
- weaker route to secondary benefit – the Bank has no direct interest in UK firms benefitting from the outcomes of the programme
- there is a need to run new procurements (no access to existing FCO framework of largely UK advisers)
- challenges in flexibility and speed
- retaining sufficient control on the decision making
- loss of UK branding and ‘additionality’.
As set out in the Strategic Case, the multilaterals do have undoubted useful experience in funding and managing traditional technical advisory funds. However, the purpose of this programme is different to that of a traditional TA fund. We are not seeking to support a country to take forward a particular project in the usual way. We are looking for a country to adopt a fresh approach to developing, initiating and taking forward infrastructure projects with a new policy approach.

Option D: Private sector outsourcing
Under this option, a competitive tender process would be run by the FCO, to appoint a private sector delivery partner (or alliance) to manage the roll out fund, hold competitions to appoint service providers and manage those service providers.
The main advantage under this option is that high quality staffing should be available.
The main disadvantages, compared to option B (in house) are:
- the need to run a competition to appoint them (not needed for in-house)
- their inability to use the FCO Prosperity Fund Framework for subsequent appointments
- the costs are likely to be higher
- it is less joined up with other prosperity fund programmes
- it is less joined up with PMO and IPA/BEIS and therefore less agile/flexible
- it has less close connection with roll out countries and FCO Posts (as compared to FCO in-house)

Preferred option
The full options appraisal is set out in table 2 (above) from which, and in line with the advantages and disadvantages set out above, Option B, in-house delivery by FCO, was identified as the preferred option.
# Shortlisted Options for Economic Appraisal

Given the above assessment of country selection and of delivery options for Phase 3 of the programme, two options have been taken forward for a full cost-benefit appraisal. The options, considered in turn, are:

- Option 1: Do Nothing
- Option 2: Work Phases 1, 2 and 3 in three Pathfinder Countries plus Regional Focus, via FCO In-House Management

Appraisal of Option 1: Do Nothing

The Do Nothing option represents a baseline option of not undertaking the Programme activities. The assumption would be that, while it is possible that other countries or international organisations would fund technical assistance to the proposed Programme countries on specific projects, there would be no change from the status quo in the proposed partner countries, since no other programme offers the methodologies that this Programme offers.

The Do Nothing option has two main advantages. First, none of the potential financial, delivery, or reputational risks associated with delivering the proposed Global Infrastructure Programme exist under this option. Second, it entails no administrative cost.

The Do Nothing option has the following main disadvantages:

- This option would limit the UK’s potential to help the global effort to address the ‘global infrastructure gap’. It is likely that developing countries would continue to face considerable financing constraints for projects aimed at addressing their infrastructure needs, missing opportunities for accelerating progress on inclusive growth and poverty reduction. Given the scale of global infrastructure needs and the size of the infrastructure gap, it is unlikely that current initiatives to support infrastructure development (e.g. Project Preparation Facilities that support single projects) will be enough to meet the challenge.[41]
  [41] A 2014 report by Adam Smith International for the G20 Development Working Group found that while Project Preparation Facilities (PPFs) in Asia were “broadly effective”, the “significant number of prepared projects that appear to not go on to implementation is a concern” and that “while the PPFs have good technical sustainability, their financial sustainability is very weak and their building of developing country government capacity is uncertain”. It recommends that “the scale of project preparation needs to be ramped up to support enhanced infrastructure development”.
- The UK’s government-to-government advice on infrastructure project planning, preparation and delivery would remain largely fragmented. In the past, capacity-building work carried out by the IPA in this area has been largely reactive, and hasn’t been deployed through a regional strategy, as it has primarily been funded through in-country FCO Prosperity Fund sources (on a year-by-year funding basis). This did not offer the opportunity to produce purpose-built best practice methodologies for country use or for methodologies to be embedded through pilot projects in pathfinder countries, or to develop a more strategic longer-term programme of intervention
- Without this funding, other countries are likely to push into the digital construction gap and other standards likely to be developed, while UK opportunity is lost. There is a window of opportunity to leverage UK leadership in the digital construction space, through knowledge sharing and capacity building in the use of BIM and digital build technologies. The Global Infrastructure Programme would allow for such technologies to be incorporated into HMG’s work on capacity-building and strategic government-to-government advice on infrastructure finance and delivery.

The assessment of Option 1 in terms of net present value resulted in zero costs but also zero benefits.
The calculations when appraising Option 2 account for baseline scenario figures and HMG additionality – i.e. “impact minus baseline”. This allows us to accurately identify Net Present Values (NPVs) of funding invested, which relate only to the attributed additional benefits. Typically, a “Do Nothing” case is presented in Business Cases so that it can be subtracted from other options, thus leading to an additionality of HMG intervention. However, because additionality has been incorporated into our Option B scenario, baseline figures here would not be appropriate.

Appraisal of Option 2: Full Programme implementation, via FCO In-House Management and procuring phase 3 delivery.

Option 2 Full Programme implementation is defined as: Phases 1, 2 and 3 undertaken in three pathfinder countries, as well as additional regional focus. The bulk of the money to be spent through the private sector as opposed to in house; FCO will manage the process.

This option would provide funding to enhance infrastructure investment in-country, key to supporting inclusive national and regional growth, but also with potential to deliver secondary benefits. The Programme is designed to deliver the overall impact of increasing inclusive economic growth in each partner country, while increasing export opportunities for international business to these regions, including for UK companies.

Option 2 represents a strong fit with the Prosperity Fund Theory of Change by focusing on investing in infrastructure and human capital; innovation and knowledge transfer and supporting policy reforms for development in specific sectors. In addition, the proposed Programme will ensure sustainability in the following ways:

The interventions support key partner government needs and objectives and are designed to maximise the likelihood of buy-in to deliver long term change;
A comprehensive approach to technical assistance, which delivers support from design to implementation. E.g., by ensuring top-level political buy-in with improved financial viability of infrastructure and projects supported, the programme will help ensure the maximum potential for impact.

How will this Programme achieve the Prosperity Fund’s Primary Purpose?

As set out in the Theory of Change, this Programme aims to support poverty reduction efforts by promoting inclusive economic growth. Investing in public infrastructure projects offers direct service benefits to the population who use the new infrastructure, and promotes productivity growth over the longer term. The direct benefits are difficult to calculate – e.g., the direct benefits from economic infrastructure, such as a road or rail project will be different from those of a social infrastructure project, such as a hospital or school. However, infrastructure projects do have commonalities, such as (but not limited to) increased employment and/or wages in the construction sector, improved public health leading to improved labour market participation, and improved productivity of the public infrastructure stock. These benefits and their multiplier effects can be observed in increased GDP performance (Estache & Garsous, 2012). The same study found that investments in different sectors had different impacts on GDP, with the average ‘estimated output elasticity to sector investment’ being 0.2076 – i.e., a 1% increase in aggregate investment would raise GDP by 0.2076%.

Calculating the costs and benefits of the Programme – Option 2

Overview

Costs: The Programme budget allocated at concept stage was £25 million. We have designed a programme to incorporate direct support to three or more pilot projects in three or more pathfinder countries, as identified earlier in this Appraisal Case, along with early stage development and training support to a wider range of countries. Details of the Programme costs are further set out in the Financial Case.

Benefits: The assessment presented here of the expected Primary and Secondary Benefits of Option 2 indicates Primary Benefits as a result of this Programme of between £368.97 million and 1,936.68 million (NPV) and Secondary Benefits of between £88.81 million and £233.89 million (NPV) over a 10 year period.

However, it should be noted that:

The monetised appraisal of Option 2 only takes into account the impacts of this Programme in the three pathfinder countries: Indonesia, Vietnam and Colombia. However, the Programme will undertake further work in a wider range of countries that will yield benefits that are not accounted for in this appraisal case, e.g. through the development, adaptation and training work undertaken in Phase 1 and 2.
The appraisal period only covers the ten years to 2026/27. However, infrastructure projects have long lead times and benefits (e.g. to productivity) will accumulate over a long period of time. Therefore, there are likely to be benefits from this Programme that are not included in the appraisal.
- There will be wider Programme benefits that are not captured in this Appraisal Case. This appraisal case is primarily based on increased investment in infrastructure which in turn will lead to more projects (and the associated benefits e.g. on GDP further detailed below). However, the monetised benefits do not take into account other likely important benefits from this Programme, such as an increase in the efficiency of infrastructure spending (e.g. helping to prioritise projects that deliver greater benefits to society, reducing the risk of project failure in the construction and operation stage, and mitigating the risk of projects that have a substantial negative social or environmental impact).
- There will also be benefits from achieving cost savings on projects that are not monetised in this Appraisal. Cost savings generated from effective project preparation and the use of digital build methodologies have been found to save projects 10% in costs in the UK.

Expected Primary Benefits

The assessment presented here of the anticipated Primary Benefits of Option 2 indicates that the Programme will yield estimated benefits in the range of c. £368.97 million - £1,936.68 million (NPV) over a 10 year period.

The Primary benefits, in line with the outcomes in the ToC, are expected to derive from:
- Development of a sustainable and inclusive infrastructure programme in each pathfinder country using the methodologies in scope of the Programme. This should be associated with direct and indirect job creation and a narrowing of inequalities (including gender inequality) in access to opportunities and public services.
- More effective government delivery of infrastructure projects, through the use of best practice methodologies and increased capacity of officials working in-country in project planning, preparation and delivery, leading to increased infrastructure investment.

Such benefits will be long-lasting and through the use of the best practice methodologies the programme will deliver enhanced sustainability and support inclusive economic growth over the long-term. In terms of enhancing equity, the use of BIM in infrastructure preparation can also help ensure the benefits of infrastructure investment are distributed evenly.

Table 3 below sets out how the primary benefits derived from the programme activities are assessed.

Table 3: Primary Benefit derivation

Activity	Calculation
New business case preparation and launch methodologies and training for individual countries and pathfinder programme rollout	a. Increase in GDP as a result of more effective government delivery of infrastructure projects. / b. Increase in GDP as a result of more infrastructure projects finding finance.

Below is an outline of the steps taken to calculate the Programme’s Primary Benefits.

Calculation 1: Given an increase in annual public infrastructure investment we could then calculate an impact on GDP to give an indication of the potential scale of Primary Benefits as a result of the Programme.

Step 1: We estimated future infrastructure investment and GDP in each of the three Pathfinder countries (Indonesia, Vietnam and Colombia), without any Programme intervention, over a 10-year period.

Step 2: We estimated the Programme’s impact on infrastructure spending in each of the Pathfinder countries. We judge that delivery of the Programme will support increased capital spend on infrastructure.

Step 3: We then calculated the impact on GDP from this assumed increase in infrastructure spending for each country, using the below formula:

Increase in aggregate investment * Elasticity ratio * GDP

Step 4: We then considered the likelihood of success of the Programme, taking into account judgements on (i) government buy in to programme, (ii) likelihood of adoption of the methodologies for a pathfinder project and (iii) effective take up of methodologies for projects as a matter of government policy. We then reduced our benefits estimates accordingly.

The Prosperity Fund is driving this intervention directly. However, given engagement to date with: (i) partner governments; (ii) the FCO network on the ground who would support the Programme; and (iii) stakeholders including the World Bank and IDB who support the proposed programme of work, we judge the likelihood of success of the programme in terms of the adoption of the methodologies to be 75%.

Step 5: Using the Prosperity Fund guidelines we estimate 66% additionality of UK activity in achieving these benefits. As set out earlier in the Appraisal case, and in the Strategic case, while there is a broad set of work being undertaken by multilaterals to support improved project preparation, their focus not only differs to this Programme’s offer, but is supported by multilaterals such as the World Bank and IDB, who judge this Programme to be complementary.

Following the estimations as set out in Steps 1-5, which incorporates the above likelihood of success rate and additionality ratio, we derive the following NPV table, using a central point estimate of a 3% increase in annual infrastructure investment:

Table 4: Option 2 – Adjusted Primary NPV

Option 2: Medium Impact (with medium additionality and medium likelihood of success)
Year	1	2	3	4	5	6	7	8	9	10	Total
	17/18	18/19	19/20	20/21	21/22	22/23	23/24	24/25	25/26	26/27
Programme cost (£m)	6.25	6.25	6.25	6.25	0.00	0.00	0.00	0.00	0.00	0.00	25.00
PV of cost (£m)	6.04	5.83	5.64	5.45	0.00	0.00	0.00	0.00	0.00	0.00	22.96
Estimated primary benefits (£m)	0.00	0.00	0.00	0.00	352.79	370.67	389.48	409.28	430.12	452.06	2404.40
PV of primary benefits (£m)	0.00	0.00	0.00	0.00	219.05	209.23	199.86	190.93	182.41	174.29	1175.78
Primary NPV (£m)	-6.04	-5.83	-5.64	-5.45	219.05	209.23	199.86	190.93	182.41	174.29	1152.83

Sensitivity Analysis

We further conducted a sensitivity analysis to estimate the break-even level of the Programme. This section incorporates the likelihood of success and additionality assumptions above, but adjusts the scale of benefits and timings to stress test the results.

Our calculations above assume a central scenario of a 3% increase in infrastructure spending (on top of baseline forecast investment levels) per annum as a result of the Programme from Year 5 (2021/22) onwards, giving a primary benefit NPV of £ 1,152.83 million. In this scenario, if only 50% of the impact were to be realised, i.e. an increase in infrastructure spending of 1.5% per annum, then the NPV drops to £564.94 million. To cover the costs of the Programme (£25 million), we would only need an increase in infrastructure spending of 0.06% per annum. If we drop 50% of the benefits, and model benefits to occur from 2024/25 onwards instead, then the NPV falls to £250.86 million. Even with lower benefits and a delayed timeframe (from Year 8 onwards), only an increase in infrastructure spending of 0.126% would need to be realised for the NPV to cover the £25m project cost.

Some further impact scenarios, based on higher and lower increases in infrastructure investment, and their NPV calculations are further detailed in Table 5 below. These are all based on a Programme spend of £25 million and an appraisal period to 2026/27.

Table 5: Primary NPV - Scenarios

NPV Primary Benefit Calculations for Different Programme Impact Scenarios (£ millions)
Increase in Infrastructure Spending	Year					Total
	17/18	18/19	19/20	20/21	21/22	22/23	23/24	24/25	25/26	26/27
1%	-6.04	-5.83	-5.64	-5.45	73.02	69.74	66.62	63.64	60.80	58.10	368.97
2%	-6.04	-5.83	-5.64	-5.45	146.04	139.49	133.24	127.29	121.61	116.19	760.90
2.5%	-6.04	-5.83	-5.64	-5.45	182.54	174.36	166.55	159.11	152.01	145.24	956.86
3%	-6.04	-5.83	-5.64	-5.45	219.05	209.23	199.86	190.93	182.41	174.29	1152.83
4%	-6.04	-5.83	-5.64	-5.45	292.07	278.97	266.49	254.58	243.22	232.38	1544.76
5%	-6.04	-5.83	-5.64	-5.45	365.09	348.72	333.11	318.22	304.02	290.48	1936.68

Wider primary benefits

In addition to the monetised Primary benefits estimated above, the Programme will also deliver cost savings and wider benefits, through the use of the Programme best practice methodologies in infrastructure project planning, preparation and delivery. In terms of the Equity dimension of Value for Money, the use of BIM in infrastructure can also help ensure the benefits of infrastructure investment are distributed evenly.

HMT’s Green Book orthodoxy suggests that properly developed projects using our business case development process and whole life methodologies are more likely to deliver lasting benefits and value for money over the life of the infrastructure (e.g. 30 years) than previous short term approaches.[42] We expect these significant additional benefits to flow through to target countries using our methodologies. However, we have not sought to include these benefits in the calculations as reliable figures will only be available on a whole life 30-year basis. Accordingly, we believe the actual benefits will be higher than calculated.
[42] HMT Green Book

The use of effective digital build methodologies such as BIM supports cost savings, including through tackling corruption. Evidence from the UK has found that using digital build methodologies such as BIM has led to a 10% cost savings on projects. These savings could be higher in the Pathfinder countries: in 2016, when the Government of Vietnam issued a statement approving a scheme to apply BIM in construction and facility management activities; it acknowledged that the application of BIM “enables at least 30% saving in term of holistic cost from related stakeholders, transparency and quality management, quality control improvement in construction, facility management activities”. These potential cost savings are not included in the above NPV calculations but could, e.g. be re-invested in a greater number of infrastructure projects, delivering greater primary benefits and, in turn, greater potential secondary benefits.

There will also be broader indirect primary benefits for Programme countries.[43] Conceptually, infrastructure may affect total output in two main ways:
[43] AIIB business case.
(i)	directly: by contributing to sector-level GDP formation and as an additional input in the production process of other sectors; and
(ii)	indirectly: raising total factor productivity by reducing transaction and other costs, thereby allowing a more efficient use of conventional productive inputs. Infrastructure can therefore be considered as a complementary factor for economic growth.
Most importantly, infrastructure can expand the productive capacity of the economy and society by:
- Supporting job creation and access to income earning opportunities for men and women;
- reducing transaction/transportation costs, hence integrating and enlarging markets;
- increasing capital inputs (as better infrastructure increases investment);
- enabling more efficient use of existing factors; and
- enabling spatial concentration, specialisation and agglomeration, thereby incentivising further private sector investment.

Expected secondary benefits

The assessment presented here of the anticipated Secondary Benefits of Option 2 indicates that the Programme will yield estimated benefits of a central figure of c.£161.35 million (NPV) over a 10 year period, within our estimated range of c.£88.81 million and £233.89 million to better reflect the inherent uncertainty of the forecast. We estimate the potential impact of this programme to increase UK consultancy wins in infrastructure-related professional services to support project planning and preparation.

Step 1: Identifying the source of secondary benefits

Infrastructure design and procurement are affected in many countries by cost-cutting and false economy measures. Distorted and non-transparent decision-making constrains the potential for export of UK expertise. This impacts commercial viability and access to commercial finance, including from the UK. Robust commercial approaches and promotion of better standards will help address any perceived lack of competitiveness of UK companies and lead to increased success in raising finance in the UK. While the UK may not always win basic construction work, we have world-leading consultancy expertise.

The UK has significant government and professional services expertise in infrastructure planning, project design and consultancy. We anticipate that this Programme will increase demand for the skills on offer by UK industry in terms of infrastructure-related professional services.

We expect technical assistance and service delivery to be through a combination of support by HMG institutions and externally placed contracts. Initial industry consultation has shown that UK companies should benefit from the additional advisory and development work derived from the additional number of infrastructure projects brought to market by developing countries as a result of our Programme methodologies.

While there are non-UK companies that would be capable of delivering some of the consultancy services in these contracts, companies with significant UK operations will be particularly well-placed, given that Programme methodologies will be largely based on UK, and equivalent, operating models. More transparent processes will increase the confidence of UK firms to bid for projects. There will be a third-level benefit to the UK in that increased exposure to wider markets will build skills and expertise within our businesses, contributing to our domestic programme, and making us more competitive internationally.

A key risk to the secondary benefit is that UK companies do not follow up on the opportunities created. We will mitigate this risk by close coordination with industry through the advisory board at project selection stage and working with DIT’s Infrastructure Exports UK (IE:UK) team. A key project requirement will be regular consultation with industry to ensure they are ready to bid for resulting projects.

Step 2: Calculating the size of secondary benefits

Calculation 1: UK consultancy wins from additional infrastructure investment. Using the same assumptions as for the Primary benefit calculations, we estimated the increased infrastructure spend (above the baseline) to be unlocked through the Programme.

- We then assume that the UK will only access consultancy and finance elements of these contracts, the industry standard for which is 8%-12%[44] of total spend (assume mid-point of conservative 10%).
  [44] GIB - Scoping Study for the Early Phase Project Preparation & ICA - Effective Project Preparation for Africa's Infrastructure Development:
- Although UK companies are not the only players in the market, we assume (based on the reasoning in Step 1 above, and considering that this additional investment is directly linked to the implementation of UK-based methodologies, that 50% of contracts arising from the additional infrastructure investment will be won by the UK.
- While Gross Fixed Capital Formation includes non-public infrastructure investment, Calculation 1 only takes into account the additional investment brought about as a result of the Programme which, as identified in the Primary Benefit calculation, is accounted for by public infrastructure investment only.

Calculation 2: UK consultancy wins from existing forecast infrastructure investment

Our methodologies should however also open up existing markets (or ‘baseline’ markets) to UK consultancy opportunities. Accordingly, using the same assumptions as for the primary benefit calculations, we have estimated the forecast yearly increase in Gross Fixed Capital Formation (GFCF). This forecast does not include the additional increase in spending brought about as a result of the Programme, the secondary benefits from which are calculated above in Part 2, Calculation 1. This gives an indication of forecast levels of infrastructure investment.

In order to estimate further potential secondary benefits, our calculations are based on the following reasoning:
- We recognise that data for Gross Fixed Capital Formation (GFCF) includes non-public infrastructure investment spend, and Calculation 2 is looking only to assess the Secondary Benefit from public infrastructure investment.
- Therefore, we have reduced the total proportion of GFCF for each country, to estimate the available total market access for Calculation 2 of the Secondary Benefit.
- However, this also means that we have not calculated any Secondary Benefit from, e.g. infrastructure investment from private State-Owned Enterprise sources.
- We assume that the UK will only access consultancy and finance elements of these contracts, the industry standard for which is 8%-12% of total spend (assume mid-point of 10%).
- The City UK (the trade body for City of London consultancies) are supportive of this bid and consider that it will give rise to additional opportunities.
- Nevertheless, given that UK companies are not the only players in the market, we assume in our calculations that only 2% of consultancy/finance opportunities associated with this ‘baseline’ investment will be won by the UK. We believe that this is conservative given the UK is already a major player and these projects will actively promote UK methodologies. E.g. analysis by the European Bank for Reconstruction and Development (EBRD)[45], which looked at 3,005 consultancy contracts worth a total of €189.15 million awarded in 2017 by the EBRD and its clients, found that UK companies won 21% of these contracts. This equated to 682 of the 3,005 contracts – with Germany, who won the second highest number of contracts, winning 141.
  [45] European Bank for Reconstruction and Development (April 2017), Engagements of Consultants 2016

These benefits will likely take 2-3 years to begin to materialise: infrastructure programmes have a long lead time, and our activities will impact decisions made at the start of project development. Contracts arising from these infrastructure projects are likely to be let 3-5 years after project inception. There will also be a lead time between the start of engagement and revised procedures being introduced. It is therefore likely that the largest benefits will arise starting from Year 5. However, there will also be benefits from this work in years 1 to 4 due to increased industry engagement with partner markets, but we have not accounted for this in this Appraisal Case.

Step 3: Calculating the likelihood of success

We judge the likelihood of success to be 75%, in line with the assessment on likelihood of success set out when estimating the Primary benefits of the Programme given that, as set out above, a key project requirement will be regular consultation with industry to ensure they are ready to bid for resulting projects.

Step 4: Calculating the attribution of UK activity on achievement of these benefits

While there are non-UK companies that would be capable of delivering some of the consultancy services in these contracts, we judge that companies with significant UK operations will be particularly well-placed, given that Programme methodologies will be largely based on UK, and equivalent, operating models. We have therefore estimated that additionality for the secondary benefits is 85%.
Following the estimations as set out in Steps 1-4, which incorporates the above likelihood of success rate and additionality ratio, we derive the following NPV table, with a central estimate for the Secondary benefits of c. £161.35 million.
Table 6: Adjusted secondary benefit NPV

Year	1	2	3	4	5	6	7	8	9	10	Total
	17/18	18/19	19/20	20/21	21/22	22/23	23/24	24/25	25/26	26/27
Programme cost (£m)	6.25	6.25	6.25	6.25	0.00	0.00	0.00	0.00	0.00	0.00	25.00
PV of cost (£m)	6.04	5.83	5.64	5.45	0.00	0.00	0.00	0.00	0.00	0.00	22.96
Estimated secondary benefits (£m)	0.00	0.00	0.00	0.00	32.63	35.27	38.12	41.22	44.57	48.21	240.02
PV of secondary benefits (£m)	0.00	0.00	0.00	0.00	27.47	28.69	29.96	31.30	32.70	34.18	184.31
Secondary NPV (£m)	-6.04	-5.83	-5.64	-5.45	27.47	28.69	29.96	31.30	32.70	34.18	161.35

Sensitivity Analysis

As with the primary benefit calculation, we further conducted a sensitivity analysis to estimate the break-even level of the Programme. At even a lower likelihood of success of 15%, the Programme would still generate £13.90 million return in terms of secondary benefits. If we were to see no UK consultancy wins or increase in exports at all, then this intervention would have an NPV of c.-£23m in terms of secondary benefits; yet the primary purpose returns would still be significant.

Furthermore, it is worth noting that a single UK contract win of only £41.5m in year 4 of the intervention would result in a positive secondary benefit NPV.

Some further impact scenarios, based on higher and lower increases in infrastructure investment, and their NPV calculations for secondary benefit are further detailed in Table 7 below. These are all based on a Programme spend of £25 million and an appraisal period to 2026/27.

Table 7: Secondary NPV scenarios

NPV Secondary Benefit Calculations for Different Programme Impact Scenarios (£ millions)
Increase in Infrastructure Spending	Year					Total
	17/18	18/19	19/20	20/21	21/22	22/23	23/ / 24	24/ / 25	25/ / 26	26/ / 27
1%	-6.04	-5.83	-5.64	-5.45	16.59	17.35	18.15	18.99	19.87	20.80	88.81
2%	-6.04	-5.83	-5.64	-5.45	22.03	23.02	24.06	25.15	26.29	27.49	125.08
2.5%	-6.04	-5.83	-5.64	-5.45	24.75	25.86	27.01	28.22	29.50	30.83	143.22
3%	-6.04	-5.83	-5.64	-5.45	27.47	28.69	29.96	31.30	32.70	34.18	161.35
4%	-6.04	-5.83	-5.64	-5.45	32.91	34.36	35.87	37.46	39.12	40.86	197.62
5%	-6.04	-5.83	-5.64	-5.45	38.35	40.02	41.78	43.61	45.53	47.55	233.89

Given the limited evidence on effect of specific interventions, we have sought to use conservative assumptions within the estimations set out in the Appraisal case. Looked at from "the bottom up", a UK company only has to win the main consultancy work on one major project (such as the single contract win of £41.5m above) to recoup the cost of the Programme, We fully expect a number of such wins to arise over a number of years across a number of projects as a result of our Programme.

# 3. Commercial Case

Commercial strategy
The commercial proposition set out in this case is the product of over one year of careful appraisal and development work, built upon three platforms:
- Delivery
- Management
- Procurement
This part of the business case looks at each of the three platforms individually and then combines them at the end for optimum outcomes.
Delivery
As established at Concept Note stage this programme will have 3 delivery phases:
- Phase 1: Engagement - developing the UK’s 5 Case Model and Project Initiation Routemap and related technologies, assimilating the BIM approach within it, and adapting it for International markets - working with overseas countries from a broad internationally based perspective
- Phase 2: Adapt and train - working with a limited number of carefully selected countries to adapt the models and develop the capacity of the relevant officials in the techniques of the 5 Case Model and Project Initiation Routemap and BIM - spending most time on the pathfinder countries
- Phase 3: Rollout - working with the pathfinder countries to roll out the methodologies on a pathfinder project in each - to act as an exemplar for the nation itself and the broader region, and to achieve adoption with the home government of the use of the methodologies as national policy, in order to achieve lasting change.
The programme will use a consistent model for 1) engaging and developing the programme country, 2) building capabilities of the public officials in country through training and adaptation of the methodologies and 3) supporting the implementation and rollout of adapted UK practices and standards to one or more projects. The delivery model is illustrated below in figure 8.
Figure 8: The UK offer to better fund and deliver global infrastructure
Engagement
Build awareness and buy-in to the UK Global Infrastructure offer
Adapt and Train
Provide resource for policy and strategy training in country.
Capacity building of local officials
Rollout
Ensure the offer is rolled out to major infrastructure in country
- Increase capability
- Grow competitiveness and bilateral trade opportunities
- Drive innovation and better value for public money
Management
It is intended (as specified in the Concept Note) that Phase 1 and 2 development work will be conducted by IPA and BEIS themselves with some assistance from the private sector experts called down from the purpose-built framework which the IPA has already set up for the purpose.
The far more substantial phase 3 roll out will require a greater level of management input since the scale of work is larger. It will be very substantially performed by the private sector as this is beyond the resource of IPA/BEIS to administer and is not their core capability. A different management methodology is therefore required for delivery of this element of the work.
The actual management work required for phase 3 comprises two different elements:
- procurement to appoint experts to deliver the roll out work for the pathfinder projects
- management of this service and the roll out fund (over a period of years)
High level strategic oversight (but not day to day management) will continue to be provided by IPA/ BEIS.
Phase 1: The essential development work can be done by the team of experts within IPA and BEIS, with input from broader government.
Phase 2: As the work expands and transitions from broader development work to in-country adaptation and capacity building, so the capacity of the IPA/BEIS to do the work itself reduces with an increasing use of the private sector.
Phase 3: This involves Pathfinder roll-out in three developing countries (see Appraisal case for how these were selected). The scale of this work will be significantly larger than that of the previous two phases and accordingly will need to be delivered mainly by the private sector, with strategic oversight from IPA and BEIS.
Procurement
The overall procurement approach is intended to achieve three things:
- Maximising global in-country benefit
- Maximising UK opportunity (within the scope of the tied aid rules)
- Achieving best VfM
Within the context that:
- this programme is building on early stage development work and foundations which are already in place (in particular the existing purpose-built IPA Framework)
- this is part of an overall strategic approach involving building the capacity of UK PLC to win work and opening up markets on a global basis over the long term.
In anticipation of this programme IPA has already created, and is using, a purpose-built framework for its development work on the Project Routemap and 5 Case Model and can easily and efficiently call down development and service support for the initial stages.
However, the scale of the Phase 3 pathfinder work will be many times larger. Therefore it is proposed that this part of the programme be procured using the FCO PF Framework. We believe that this combination of purpose-built framework support for the early stage work combined with the broader-based FCO framework for such later roll-out work will provide best value for money, producing best in-country results overseas while at the same time helping to open up the market to provide best opportunity for broader UK involvement at home.
Why is this the right arrangement for this intervention?
We believe that combining the Delivery, Management and Procurement platforms in the way described above will offer best value for money and that, for a large-scale multi-year new initiative such as this, this is the optimum approach that will achieve best VfM and maximise in-country benefit.
Suitability of partners (government and 3rd party) to deliver the programme
The IPA is the government’s centre of expertise for infrastructure and major projects. It sits at the heart of government, reporting to Cabinet Office and HM Treasury.
BEIS will deliver the BIM element of the programme via the Centre for Digital Built Britain, the innovation arm of the Department. The UK is the world leader in BIM implementation via the Government BIM Task Group, led by BEIS.
Prior to the appointment of a 3rd party provider, a rigorous procurement competition will be held to find the best provider from those on existing Government Framework agreements. Through the procurement process, third party suppliers appointed will explicitly be required to have the capacity and leadership to ensure focus on gender equality compliance and inclusive growth throughout the design and delivery of Programme interventions. The resulting contract will be managed by FCO.
The IPA conforms to the Cabinet Office Equality and Diversity Policy. Its people management policies and practices reflect the Cabinet Office and Civil Service Management Codes and the Equality Act 2010.  The Cabinet Office is an equal opportunities employer and committed to a policy of equal opportunity for all, regardless of age, disability and gender.  The department recognises that promoting equal opportunities and through positive action, enables all employees to develop their full potential while working in an environment free from discrimination and harassment – with opportunities to raise awareness and share these civil service working practices with partner government Ministries overseas.
The Cabinet Office has a dedicated Gender Equality Group, with priorities on; awareness raising, network co-ordination, data gathering and reporting, influencing HR policies and staff training.
What are the key cost elements that affect overall price? Is there an opportunity to negotiate on anticipated costs?
Management costs: The FCO will carry out the programme management function which will cover all secretariat and administration activities related to the programme, including planning, monitoring and evaluation, project management staff costs, communication costs, etc. These will be paid out of the programme budget.
Programme costs: Prosperity Fund policy is that the funds should not support any non-PF programme staff costs. All staff funded by the PF should be additional and clearly dedicated to programme activities. These costs will be a small percentage of the total programme size. Costs of FCO staff are lower than the private sector. To increase value for money, the number of Programme Office staff will be small.
Outsourcing through either the IPA/BEIS existing Framework agreements or FCO’s PF Procurement Framework will be used to help deliver the programme and the Operations Board would co-ordinate to avoid any ‘doubling-up’ on administrative fees. The FCO will use established procurement process and norms to ensure costs are competitive and provide value for money.
Travel and subsistence: Travel and expenses (including those of any third party private provider) for staff working on the programme will be in line with existing FCO practices. HMG partner staff will work in line with their existing Departmental policy and practices.
Admin and Overhead costs: The FCO Programme Office in London will administer operational costs which will be around 4.6% of total programme budget.
Host Country Commitment
This programme is fundamentally different to a traditional Technical Assistance (TA) infrastructure project programme where monies are handed over to fund technical reports for a preselected project. This programme involves a willingness from the host government to change the way in which business cases are prepared, projects are launched and building information modelling is handled. It will involve willingness for staff to be trained in new ways of doing things and for procedural changes to be made.
Preferred Supplier for BIM Support
Summary and recommendation
In conjunction with FCO’s commercial directorate the programme carried out a procurement exercise in October/November 2018. The objective of the tender exercise was to identify a suitably qualified organisation capable of being programme delivery partner to deliver the Global Infrastructure Programme BIM Phases 2 and 3. The winning bidder was Mott MacDonald Limited and following governance approval, they were awarded the contract, total value £2,563,093.
Procurement process
Using the FCO’s Prosperity Fund Procurement Framework, a procurement exercise was undertaken to procure 3rd party supplier support to BEIS to deliver the BIM element of Phases 2 and 3 of the programme. . All 17 suppliers under the Prosperity Fund Framework Lot 1B Infrastructure were provided with the opportunity to bid and submit a tender submission. Of the suppliers on the framework only one supplier submitted a technical and commercial compliant proposal for the opportunity: Mott MacDonald Limited.
Evaluation
The qualitative technical evaluation comprised of three weighted categories. Each category was split into a number of sub criteria and the weightings divided across those criteria to give weighted criteria. Each criterion contained a number of separate questions, but evaluation scoring was conducted at the criterion level with experts reviewing and reporting on individual questions and providing input to the overall score for the criterion where applicable.
The evaluation process included a breakdown of categories and criteria, highlighting the category and criterion owners, the number of questions within each criterion, the weighting of each category and criterion and the maximum score possible for each criterion. The evaluation of the tender was conducted in line with the Framework Agreement split of 70 marks (70%) technical and 30 marks (30%) commercial on a MEAT basis (Most Economically Advantageous Tender). Use of this split between Technical and Commercial is a requirement of using the Prosperity Fund framework.
Affordability
The winning bid for the contract is within with the business case forecasts for 3rd party supplier support to the BIM element of the programme. This bid covers only support to BEIS to deliver the BIM element of the programme; the further procurements that will follow to seek 5CM and PIR support to IPA are likely to be of a similar or lower value and consistent with the available budget.
Preferred supplier recommended
On the basis of the outcome of the competitive procurement using the process described above and taking into consideration affordability, the conclusion was that Mott MacDonald Limited submitted the most economically advantageous solution for the Programme requirements.
The total value of the recommended contract, which includes deliverables, is based on the whole contract term of up to 31 March 2021 and subject to a break clause after the Inception Phase and ‘mid-contract term’ break clause two years from the award. The value for the duration of the contract is £2,563,093 (two million, five hundred and sixty three thousand, and ninety three) pounds for Lot 3 Colombia, Indonesia and Vietnam.
Preferred Supplier for Support on 5CM and Routemap
Summary and recommendation
In conjunction with FCO’s commercial directorate the programme carried out a procurement exercise in December 2018/January 2019. The objective of the tender exercise was to identify a suitably qualified organisation capable of being the programme delivery partner to deliver the Global Infrastructure Programme’s 5CM and Routemap during Phases 2 and 3. The support work was divided into three work packages: Colombia, Indonesia and Central Support.
The winning bidder for Packages A, (Colombia), B (Indonesia) and C (Central) was PriceWaterhouseCoopers LLP and following governance approval, they were awarded the contract, total value £2,262,534.
Procurement process
Using the FCO’s Prosperity Fund Procurement Framework, a procurement exercise was undertaken to procure 3rd party supplier support to IPA to deliver the 5CM and Routemap elements of Phases 2 and 3 of the programme. All 17 suppliers under the Prosperity Fund Framework Lot 1B Infrastructure were provided with the opportunity to bid and submit a tender submission. The Invitation to Tender (ITT) invited suppliers to bid for each of three separate work packages or a combination thereof: Package A: Colombia; Package B: Indonesia; Package C: Central support
Three suppliers submitted a technical and commercial compliant proposal for package A, one supplier submitted a technical and commercial compliant proposal for packages B and C.

Evaluation
Each work package was evaluated separately. The qualitative technical evaluation for each package comprised of three weighted categories. Each category was split into a number of sub criteria and the weightings divided across those criteria to give a weighted score. Each criterion contained a number of separate questions, but evaluation scoring was conducted at the criterion level with experts reviewing and reporting on individual questions and providing input to the overall score for the criterion where applicable.
The evaluation process included a breakdown of categories and criteria, highlighting the category and criterion owners, the number of questions within each criterion, the weighting of each category and criterion and the maximum score possible for each criterion. The evaluation of the tender was conducted in line with the Framework Agreement split of 70 marks (70%) technical and 30 marks (30%) commercial on a MEAT basis (Most Economically Advantageous Tender). Use of this split between Technical and Commercial is a requirement of using the Prosperity Fund framework.
Affordability
The winning bid for the contract is within with the business case forecasts for 3rd party supplier support to the 5CM and Roadmap elements of the programme. This bid covers only support to IPA to deliver the 5CM and Routemap elements of the programme.
Preferred supplier recommended
On the basis of the outcome of the competitive procurement using the process described above and taking into consideration affordability, the conclusion was that PWC submitted the most economically advantageous solution for the Programme requirements.
The total value of the recommended contract which includes deliverables is based on the whole contract term of up to 31 March 2021 subject to a break clause after the Inception Phase and a ‘mid-contract term’ break clause two years from the award. The value for the duration of the contract is £2,262,534 for work packages A, B and C covering Colombia, Indonesia and Vietnam.
# 4. Financial Case
Expected costs and key cost drivers of the programme
The IPA/FCO/BEIS–led consortium is seeking £25 million Prosperity Funding over four years for the development, delivery and management of its cross-Whitehall Global Infrastructure Programme.
The main cost driver relates to the delivery of the programme. Senior IPA/BIM specialists, with front line experience in their relevant fields, supported by Framework providers, will deliver the policy, guidance, technical advisory and capacity building support activities of the programme. The direct delivery costs of the programme will account for 85.0% of the £25m allocation, i.e. £21.3m. Further detail of the staffing costs can be found in the sections below and in the Management Case.
Given the international nature of our programme, travel and subsistence costs represent another key cost driver of the programme. The nature of the Programme is such that regular visits will be required by Programme team members to maintain progress and momentum. Travel and subsistence expenses incurred by staff working on the programme, including those of third party private providers, will be in line with existing FCO practices. Any HMG secondees will work in line with their existing Departmental policy and practices. Travel and subsistence costs of the programme will account for 10.4% of the £25m allocation, i.e. £2.6m.
The cost drivers of the programme also include administrative fees and overheads. The FCO will provide the programme management function to cover all administrative and secretariat activities related to the programme, including:
- project management
- planning
- monitoring and evaluation
- meetings and communications
- learning and development activities
- operational overheads
These costs will be met from the programme budget. Administrative and overhead costs of the programme will account for 4.6% of the £25m allocation, i.e. £1.1m.
No assets or equipment are expected to be purchased for the delivery of the programme. Where implementers consider it necessary to use funding to buy equipment they shall inform the Programme Team at the earliest opportunity. Written approval must be received prior to such use of the funding. This will be stipulated in all contracts.
Third party organisation costs and income
No costs are expected to be incurred by third party organisations. However, there is a strong prospect of multilateral investment and recipient country in-kind contributions. Multilateral agencies such as the World Bank and the Inter-American Development Bank have suggested they would be willing to co-sponsor some of our policy support, advisory and capacity building activities along with communication events.
Similarly, the three main recipient partner countries, Indonesia, Vietnam and Colombia, have indicated that they will provide logistical and in-kind support for the organisation of in-country activities such as: cost-sharing and booking venues, equipment, transportation, translation and printing services, and sending invitations for workshops, seminars and conferences.
The Programme will leverage other existing programmes to deliver greater primary and secondary benefits. For instance, important synergies exist between our programme and the FCO bilateral Prosperity Fund £25.5m programme in Colombia.
Expected costs profile
We expect the £25 million Prosperity Fund programme to run from autumn 2017 to March 2021. As explained in the Commercial Case, the programme will consist of three main phases:
Phase 1: Development and Engagement will start in Q3 2017 and will continue through to the end of the programme in March 2021 assuming there is no extension to the Prosperity Programme. Activities under Phase 1 will be delivered by IPA and BIM specialists, with the support of HMG officials, through a combination of desk-based support, distance support (via teleconference, email, etc.), and in-country missions. The overall cost of Phase 1 is expected to be £2.22m
- Phase 2: Training and Adaptation will start in Q4 2017/18 and will continue through to the end of the programme, but will have a sharp increase in activity in FY 2018/19 in preparation for the start of Phase 3. The activities under Phase 2 will be jointly delivered by a combination of IPA and BIM specialists along with our Support Framework providers. The overall cost of Phase 2 is expected to be £1.86m
- Phase 3: Rollout will be the most labour intensive as it will involve the preparation of three projects in three countries. It will start on a small scale in 2017/18, building up in 2018/19 with sharp increases in activity at the start of each one of the three projects to be prepared using the tools developed in Phase 1 and 2. This Phase will be mostly delivered by our Support Framework providers with some support and supervision from the IPA and BIM specialists. The overall cost of Phase 3 is expected to be £19.71m.
Table 8 below summarises the indicative programme spend profile by implementer.
Table 8 – Programme profile spend by implementer
Recipient	Service Delivery	Total indicative / Budgets
IPA	Provision of infrastructure-related policy, advisory and training support and development and adaptation of 5 Case Model and PIR international guidance	£3,250,000
BEIS	Provision of BIM-related policy and training support and development and adaptation of BIM standards internationally.	£3,250,000 / (including phase 2/3 / consultancy costs)
3rd Party Support Framework Providers	Technical Assistance during Phases 2 & 3 for the roll out of the methodologies on pathfinder projects	£17,351,014[46]
FCO	Programme planning, management, monitoring and evaluation	£1,148,986*
Total		£25,000,000
[46] The relevant consultancy fees have been sized at a little over £4m for each of the pathfinders. It is difficult to get accurate in-country data on such costings and the amount will vary depending on the exact nature of the project(s) chosen as the pathfinder(s). But, based on equivalent figures taken from the UK (from our project delivery experts in IPA) and estimates from the local World Bank experts, the Programme is confident these figures will be adequate to cover the core central advisory roles which are planned.

*see table 10 for breakdown of FCO resource roles
Table 9 – Programme spend by country
Country	Approx. Programme Spend
Colombia	£4.34m
Indonesia	£4.34m
Vietnam	£4.34m
South Africa / (added November 2018)	£4.34m

Work plans and associated activity-based budgets need to retain a degree of flexibility as it is not possible to accurately predict the pace and scope of policy, institutional and operational changes in one or many of the countries where we will be operating over the duration of the programme. The nature of this global programme is such, however, that it can be relatively easily scaled up or down.
The Commercial Case sets out an indicative plan of activities for each Phase. The structure, content, scope and profile of the programme was finalised following consultations with HMG, industry, target priority recipient countries and multilateral partners.
In ensuring that we adopt a flexible and adaptive approach to the programme, the Programme Team will, as required, flex the programme delivery to increase, reduce or remove activities from any of the Phases of the programme based on primary and secondary impact and value for money. Change approval will be sought in advance from the Programme Board.
To maximise the beneficial impact of the programme, the Programme Team will keep operational flexibility to move funds between the approved Phases up to 20% of the overall budget allocation. Above that level the team will seek prior approval from the Programme Board. Globally, unallocated or unused funds from any country or government department must be surrendered back to the centre for re-allocation.
Accurate forecasting
All expenditure will be recorded on a monthly basis on the FCO’s Financial Management System, Prism. Prism will be the key tool for monitoring/managing performance against the calendar year ODA target, and for actively managing portfolio budgets.
The FCO Project Management Office will maintain a detailed commercial model that aligns with our delivery programme and tracks costs down to individuals working on each workstream along with the travel costs by IPA/BEIS/FCO and suppliers. A detailed model will be prepared for each financial year. The model will be designed such that for each month each item has a budget, forecast and actual value in order for performance and change to be managed and reported in an auditable and controlled manner. The forecasts will be reviewed on a monthly basis with each workstream lead.
The commercial model will have a summary page that tracks the aggregated budget, forecast and actual cost to date, enabling accurate cost reporting and change management, including forecasting.
As each Framework supplier is appointed, the commercial model will be updated with the tender value, with the FCO programme managing change.
Monitoring, reporting and accountability
Programme spend and forecasts will be monitored by the programme team using FCO financial systems.
To manage implementing partner performance, well-defined KPIs will be specified in the Memorandum of Understanding (MOU) and its provisions, in relation to both the IPA/BEIS’s management of the programme and the delivery of programme results. Cross-Whitehall expert advice will be used to ensure this is done effectively. Additional detail on the framework for monitoring and evaluating the programme is included in the management case.
In addition, we will robustly monitor and evaluate progress and results throughout the design and delivery phases to ensure we are achieving maximum impact on the objectives, and to adapt the programme where necessary. The engagement with the three countries will be staggered. This will enable learning and deliverables produced from the first country to be disseminated to countries two and three, which will reduce risks, costs and programme delays.
We envisage that different Framework suppliers will be engaged for each country. Each supplier will be required to follow the IPA / BEIS delivery model / working methods. The UK Government will hold the intellectual property rights of the base materials produced on this programme. The staggered engagement plan will reinforce the establishment of a standard base line approach for each country which is then adjusted to reflect the needs of an individual Country. The Framework suppliers will be required to work collaboratively together sharing the base line data. This standard approach will enable the programme team to closely monitor progress.
The IPA/BEIS will provide quarterly written progress reports, reviewing delivery against the agreed results framework. Within six months of the End Disbursement Date the IPA/BEIS will also provide a final narrative report, which will feed into the FCO’s final programme evaluation. The MOU will contain a provision to ensure that we can review or evaluate funded activities at any time up to closure of the programme.
Assessment of financial risk and fraud
All costs, including travel, will be fully auditable whether they are internal or from the Framework suppliers.
It is envisaged that Framework suppliers will be procured on a capped time and travel cost basis. Framework suppliers will be required to provide a detailed cost breakdown with each monthly invoice. Each application for payment will be verified by the programme office against the Framework supplier’s proposal. The programme office will request that the relevant IPA / FCO / BEIS work stream leads approve each invoice to provide a second level control.
Accounting considerations arising from the project
We will be accounting for expenditure on a resource basis and will update PRISM to reflect the correct position on a monthly basis. We will also review any cash requirements and ensure payments are disbursed only as agreed.
# 5. Management Case

Project Management
Management Platform
It is essential, for the success of the programme, that:
- an integrated management approach is adopted between IPA, BEIS, and FCO
- an overall governance architecture is designed to ensure adherence to highest standards of performance and transparency
- where there are synergies, the programme is linked up with other cross-Government programmes to achieve optimum global outreach for UK PLC.
Parties:
The FCO will provide the key project management function, with
- FCO Posts contributing their global reach and in-country expertise
- IPA and BEIS concentrating on providing technical expertise and maximising delivery outcomes in an integrated manner
- A cross-Government oversight board offering the necessary overarching governance
Overview of contractual relationships:
There will be a Memorandum of Understanding (MOU) between the FCO and each of its Governmental delivery partners IPA and BEIS. Third party suppliers will be contracted directly to IPA and BEIS for Phases 1 and 2 via their existing third party supplier frameworks. Support for Phases 2 and 3 will be procured the FCO Prosperity Fund supplier framework and contracted directly to FCO. Partners and suppliers will have to demonstrate that they have the requisite capacity and experience on their team to deliver gender and inclusion sensitive approaches in a meaningful way.
The Commercial Case sets out how delivery responsibility will be progressively transferred to the private sector over the three phases of the work, while remaining under close public sector management - the more detailed Management Platform arrangements are set out above.
Turning to the different elements:
Programme Board
This is intended to provide overarching strategic direction to the programme, chaired by the Senior Responsible Officer. This will also provide valuable linkage and insight from other programmes which may be operating across Government. It is expected that the Board will be comprised of representatives from FCO, IPA, BEIS, DIT and DFID.
Senior Responsible Officer (SRO)
The SRO will be the Head of Prosperity Fund Department, part of FCO’s Economic Diplomacy Directorate, who will have ultimate accountability for the budget and will chair the Programme Board.
Delivery Board (DB)
This will effectively sit within the Project Management Office (PMO) and will be comprised of representatives of IPA, BEIS and relevant FCO Posts. It will meet weekly or otherwise as frequently as necessary, to ensure that all programme activity is properly integrated and co-ordinated between the three operational parties.
Programme Management Office (PMO)
The PMO will be led and staffed by the FCO. The PMO will provide the project management function for the programme covering operations, management, reporting, budget etc. It will also enter into MOUs with IPA and BEIS. It will convene the Programme Board and provide the Secretariat for it. It will also manage and provide the interface for FCO to the FCO’s commercial team. The PMO will draw on additional advisory support (Social Development, MREL) from the FCO’s Global Programmes Support Team to ensure good practice development and PF policy alignment. See table ‘FCO resourcing – roles’ below.
In-Region Post Resource and Support
The key focus of this programme is influencing policy reform in the developing countries identified that will deliver both on the Prosperity Fund’s primary purpose and on the secondary benefit. Achieving this requires significant Government-to-Government interaction. We have kept Posts and the relevant London FCO Geographical Directorates informed of our plans and progress as we have developed the business case and firmed up our plans for the Programme. We have also visited each of the Posts that will have pathfinder projects and gained FCO senior management buy-in and commitment to support our ideas, including sessions with HMA Jakarta, HMA Hanoi, DHM Colombia and the Prosperity ASEAN manager based in Singapore.
In order to maintain this local focus and co-ordination with the Government authorities and suppliers working in country, the Programme will be resourced with local Infrastructure Advisers, with appropriate infrastructure and local business environment knowledge and language skills. This local resource is seen as critical to maintain the momentum in-country.
Latin America will have a shared manager with the bilateral PF programme in Colombia. In the ASEAN region, which covers two pathfinder countries, a dedicated manager is planned who will be based in Jakarta. There will also be further administrative support in Vietnam, with the latter starting as Phase 3 ramps up in year four. See table 10 ‘FCO resourcing – roles’ below.
The Programme sees a strong Post contingent as being essential to success of the Programme. We propose to review resourcing options at each stage in the Programme. One of the key risks to successful delivery is material change in the political / policy environment – strong engagement by Posts in programme delivery will maximise our chances of anticipating any changes, being prepared for those changes and being able to adapt accordingly.
Resourcing review
Review period: review points are factored in to allow resources to be flexed / adapted to reflect operational need and to ensure effective delivery of the Programme objectives. These resource reviews will be conducted on a half-yearly basis. The likely direction of travel over the course of the programme is for a reduction in UK-based management resource and a flexing of Post-based resource to reflect the different delivery stages of the Programme.
FCO – Procurement Group (Commercial)
Once the international products have been developed, the lion’s share of the programme funding will be spent on pathfinder roll-out in three countries. This will involve procuring private sector service providers for delivery. It is proposed that this overall structure will provide the most efficient management and operating environment with each member being able to concentrate on its core function as follows:
- Cross-Government Board - co-ordination and strategic direction
- FCO SRO - budget
- FCO London PMO - programme and project management
- IPA/BEIS - product development and dissemination
- FCO Post - global outreach and on-the-ground co-ordination
- FCO/Commercial - procurement management
Monitoring and evaluation arrangements
Results framework
The monitoring, reporting, evaluation and learning (MREL) for this programme will be consistent with the Fund level approach to MREL. We will work with the Fund contractors to develop critical indicators for Fund and programme level reporting, identifying indicators for regular reporting and management indicators to allow the programme manager to assess progress and impacts.
Reporting frequency and costs
Consistent with our Fund requirements we will instruct the implementers for the programme to develop a quarterly results reporting system and will work with the Fund Monitoring and Reporting contractor to ensure consistency with Fund processes and systems – particularly around data quality and consistency. Gender, inclusion and poverty dimensions will be reviewed as part of Annual reviews.
Evaluation and Learning
If this programme is selected as one of the samples for fund level evaluation, we will work with the Fund Evaluation and Learning contractor to develop the strategic questions that will be required for both the fund evaluation and to provide feedback to programme managers on routes to impact.

Monitoring and Reporting
Responsibility for data capture, baselining and reporting sits with the programme manager and the implementers. Key performance indicators will be drawn up by the Programme management team and agreed with the fund level monitoring and reporting contractor, the evaluators and the programme implementers. The logframe will include at least one meaningful KPI on gender and women’s economic empowerment. Wherever possible, data will be required to be disaggregated by sex, age and income quintile and other relevant social characteristics (e.g. disability, in line with the central MREL aims.

Financial Management
The FCO SRO will have overall responsibility for the budget and will enter into MOUs with IPA and BEIS as follows:
- IPA: at the beginning of each year IPA would be allocated its programme budget for spend on its Phase 1 and Phase 2 development work, and IPA would account for spend on a quarterly basis against the operational programme
- BEIS: at the beginning of each year BEIS would be allocated its programme budget for spend on its Phase 1 and Phase 2 development work, and BEIS would account for spend on a quarterly basis against the operational programme
Table 10: FCO resourcing - roles
Post	Location	Role
Programme Director D6	UK	Overall responsibility for Programme Management and delivery to ensure Programme objectives are achieved to cost, quality and time as laid out in the business case
Programme Manager C4	UK	Management of programme administration including resources, reporting, finance
Regional Infrastructure Adviser, SE Asia C4 (L)	Indonesia	Pro-active co-ordination and liaison in-country to ensure integration of activities at the national and regional level and links to regional Government authorities, FCO Programme Management, DIT, regional Posts
Regional Infrastructure Adviser, Latin America (50% shared with Colombia PF Programme) C4 (L)	Colombia	Pro-active co-ordination and liaison in-country to ensure integration of activities at the national and regional level and links to regional Government authorities, FCO Programme Management, DIT, regional Posts
Regional Infrastructure Adviser (25%, shared with Future Cities programme)	Vietnam	Pro-active co-ordination and liaison in-country to ensure integration of activities at the national and regional level and links to regional Government authorities, FCO Programme Management, DIT, regional Posts
Total resource cost: £1.12m over 4 years 4.6% of programme budget

A further £55,008 FCO administration fee will cover miscellaneous FCO expenses including travel and subsistence, translation, venue costs, etc., giving a total of £1.15m administration costs, 4.6% of Programme cost.

Risk
The primary risk to achieving both the primary and secondary purpose is political will in the partner pathfinder countries. This risk, however, has been mitigated by the missions and ground work already completed (set out below) and the phased approach taken to the work. This means there is always time to achieve the necessary buy-in with the next scheduled country before the roll-out work is due to start. If any targeted pathfinder fails for any reason, other strong candidates with whom initial Phase 2-type work has already begun can replace them (see Commercial and Appraisal cases for more detail).
The cost/benefit ratio for the same activities would not be significantly different for these other PF priority countries, therefore working in another country would be a viable alternative.

Indonesia
The IPA have engaged with the Indonesian government from 2014 onwards and, in anticipation of this programme, in 2016 completed a major scoping and development mission culminating in a one week visit in March 2017 with a series of seminars, workshops and training sessions to show-case the proposed methodologies. These were enthusiastically received by over 40 key officials within the Ministries of Finance and Planning, culminating in an immediate request from several director-level officials for IPA to take forward further training. Since then, Indonesia has submitted a formal request to be a pathfinder country working with us.
Vietnam
The IPA has completed some work with the Vietnamese government over the last two years. In anticipation of the programme, and to develop this opportunity, the IPA visited Vietnam in March 2017 and made a series of presentations to gauge interest and buy-in. As a result, the Deputy Prime Minister (during a visit to the UK in April to meet with the Chief Secretary to HM Treasury) expressed a desire that the UK government and UK business support the Vietnamese government's infrastructure drive.
Colombia
The Colombia strand of our project was designed based on the IPA’s experience and analysis of the Colombian infrastructure, institutional and operational needs and on the infrastructure-related requests from various Colombian national and sub-national government entities. This project will build on the lessons and principles learned from previous work with Colombia over the last three years and, in anticipation of this programme, the IPA/FCO/BEIS completed a scoping to mission to Bogota in May 2017.  During this visit, key stakeholders expressed their commitment to our programme and the FCO team has subsequently received letters of support from several key Colombian government stakeholders.
Delivery risks in relation to meeting Primary purpose, Gender Equality Act compliance, and safeguarding will be mitigated through specific measures to embed provisions on gender equality and inclusion (G&I) in the 5 Case model, adhere to IFC Social and Environmental performance standards, and ensure G&I Impact Assessment, Action planning and requisite G&I capacity within delivery partners and suppliers. These measures will be essential to ensure that the needs of different social groups are taken into account in infrastructure design and avoid the risk of exclusion of different segments of society.