Business Case Templates

To support better spending and investment decisions and better procurement

The aim of the business case template family is to support thinking, writing and engagement with stakeholders and compliance with best practice. These templates provide a framework for scoping and planning spending proposals, to support evidence based decision-making. They avoid a “one-size fits all” approach and should be used proportionately.

The two Single-Stage Business Case templates are based on the Five Case Model and follow the Better Business Cases Guidance. They have been developed in partnership with the Cayman Islands Government as part of the International Better Business Case Programme.

The Five Case Model can be used for the preparation of:
- Programme Business Cases (PBC)
- Project Business Cases (three stage: SOC, OBC, FBC)
- Business Justification Cases (BJC)
- Policies and Strategies

It is concerned with: Thinking, Evidencing, and Documenting. TBusiness cases should be clear, concise, and avoid unnecessary repetition.

Which template should be used?

Consider:

- the value thresholds (see guidance below),
- the complexity and risk involved,
- whether the situation is novel or contentious,
- whether procurement is required and the scale of the procurement, and
- whether there are any dependencies, e.g. with business as usual matters or other projects?
When in doubt, consider using the higher value business case templates, which provide more structure and support. Contact your local office for advice, support and training.

TEMPLATES / For Procurements and Projects (enabling outputs, activities and infrastructure): / Single Stage Business Case - Low Value and Risk (£0 to £250k value of procurement). / Single Stage Business Case - Medium Value and Risk (£250k to £2 million value of procurement) / Three Stage Business Case (SOC, OBC, FBC) – High Value (Over £2 million value of procurement) / For Overarching Programmes (their outcomes are to be achieved through improved services delivered by the enabling projects that make up the programme): / Programme Business Case using the Five Case Model