CSSF PROGRAMME SUMMARY
PROGRAMME TITLE: Ascension Island Programme (ASIP)
HMG Partners / (LEAD in bold)	Foreign and Commonwealth Office (FCO), Ministry of Defence (MoD) / Foreign, Commonwealth & Development Office (FCDO) from 2/9/2020
COUNTRY AND REGION:	Saint Helena, Ascension and Tristan da Cunha, South Atlantic Ocean
UNIQUE ID:	CSSF-07-000006
DAC Code:	Not applicable
PROGRAMME DURATION: Two years
Start Date: April 2020			End Date: March 2022
IF A NEW PROGRAMME FOR THIS FY, HAVE ANY ELEMENTS DERIVED FROM OLDER PROGRAMMES? IF YES, WHICH ONES? This programme follows the two year Ascension Island Programme that began in March 2018. A Programme Completion Review for that programme has been produced separately.
FY 20-21 BUDGET ALLOCATION:	ODA: £0.00m				Non-ODA: £0.40m
CONTACT DETAILS JointFundsUnit@fcdo.gov.uk
PROJECT/ COMPONENT	LEAD DEPT	IMPLEMENTING ORGANISATION		Implementing Partner Type		CONTRACT START/END DATES	FY20-21 BUDGET (ODA/Non-ODA)
Waste Water Treatment Works	FCO	Ascension Island Government (AIG)		Overseas Territories government		April 2019 – March 2021	£0.00m / £0.02m
Asset Refurbishment	FCO	AIG		Overseas Territories government		April 2019 – March 2021	£0.00m / £0.10m
Fire Service Report	FCO	AIG		Overseas Territories government		April 2019 – March 2021	£0.00m / £0.03m
Hospital Preparatory Work	FCO	AIG		Overseas Territories government		April 2019 – March 2021	£0.00m / £0.07m
Replacement Barge	FCO	AIG		Overseas Territories government		April 2019 – March 2021	£0.00m / £0.15m
Project Surveyor	FCO	AIG		Overseas Territories government		April 2019 – March 2021	£0.00m / £0.03m
WHAT SUPPORT IS THE UK PROVIDING?
The UK is providing support to address prioritised critical infrastructure needs on Ascension Island. The objective of the programme is to deal with identified single points of failure and risks to life, stabilise the island’s financial situation, and demonstrate the UK’s commitment to Ascension.
WHY IS UK SUPPORT NEEDED?
The age and condition of infrastructure on Ascension poses a health and safety risk to the island’s population. In 2017, the consultancy firm White Young Green (WYG) were contracted to carry out a review of the infrastructure for which the Ascension Island Government (AIG) is responsible. Their report concluded urgent investment was needed to address the identified risks to life and single points of failure. The report stated, “the implications of failing to find the necessary funding and take action to address the current state of infrastructure are that the AIG will continue to face an escalating crisis in relation to risks to life, public health hazards…and risks to health and safety”. / The AIG lacks the funding and reserves necessary to undertake substantial infrastructure renewal. In April 2017, the island also lost its regular air service to the UK (the South Atlantic Airbridge) due to runway degradation. This increased the island’s isolation, increased transportation costs and reduced the number of visitors to the island. With many of AIG’s costs fixed, this change rocked the carefully balanced local budget, despite attempts to reduce expenditure. This further reduced AIG’s ability to fund infrastructure projects, including basic repairs, necessitating the need for external intervention and funding. / The Airbridge is due to return by 2022 when runway repairs are completed. While some income streams will be re-established, many private enterprises on Ascension such as hotel and tourism related businesses have closed for good. It is imperative for Ascension to reduce its operating costs by procuring new and efficient infrastructure with reduced labour and maintenance costs before the Airbridge returns.
Which HMG objectives and if spending ODA which SDG’s (goals, targets and indicators) does this contribute to?
The programme will support the following objectives of HMG’s UK Overseas Territories (OTs) strategy: / 3 Support capacity in the Territories for preparing for, responding to and recovering from crises and natural disasters. / 3.1 Support OTs to develop plans, policies, and procedures across all hazards, including natural and man-made disasters. / 4 Promote prosperity, economic development and jobs, to progress the OTs towards financial independence. / 4.1 Technical support to deliver best practice (procurement/financing/PM) for major OTs infrastructure projects to ensure sound governance and unlock private sector lending. / 4.2 Provide support for development/maintenance of key harbours/ports to safeguard access. / 4.5 Improve long-term economic planning and human capacity development to support economic growth and diversification.
WHAT RESULTS DOES THE UK EXPECT TO ACHIEVE?
This programme should deliver the following outputs over 2020-2021: / Prioritised work is assessed for need and subsequent planning for investment over the medium to long term, to secure the future of the Island. Plan is created and signed off by AIG and CSSF Overseas Territories Strategy Board; / Delivery of identified Critical Island Infrastructure (CII) projects with HMG funding; / Increased capacity and resilience to deliver improvements using local resources; / Produce long-term recovery and maintenance strategy. / These outputs should contribute to the following outcomes: / Ascension Island Government addresses a number of items of CII identified as unsafe or life expired allowing long term continued service delivery and potential for recovery; / Effective implementation and maintenance of the asset management framework with reduced instances of health, safety and maintenance non-conformities, resulting in a well-managed, efficient and safe estate.