UK MRV Timeline
End of 1st reporting period. Collection of 2023 data begins.
Ask verifier if existing EU MRV monitoring plan is suitable for UK MRV
Deadline for assessment monitoring plan - 31 Dec 2021
2022 Emissions report sent to verifier – ideally by 15 Feb
Data collection: Start of 1st reporting period for UK MRV – 1 Jan 2022.
Verifiers begin applying to UKAS for accreditation
Verified emissions report submitted – 30 April
2022
2021
2023
Informal Consultation with key stakeholders
Verifier assesses report and resolves any issues.
MCA guidance (MIN)
Planned delivery of key elements of “PMRV”
Doc of Compliance issued to ship for 2022 data – 30 June.
Verifier lead
HMG lead
Ship operator lead
[Speaker Notes: Figure: Timeline of the application of the UK MRV regime. 2021 End of May 2021 – informal consultation with key stakeholders End of September 2021 – publication of MCA guidance (MIN); verifiers begin applying to UKAS for accreditation October 2021 – ask verifier if existing EU MRV monitoring plan is suitable for UK MRV 31st December 2021 – Deadline for assessment of the monitoring plan 2022 1st January 2022 - Data collection: start of 1st reporting period for UK MRV November 2022 – Planned delivery of key elements of “PMRV” 31st December 2022 – end of 1st reporting period 2023 1st January 2023 - Collection of 2023 data begins 15th of February 2023 – 2022 emissions report sent to verifier End of March 2023 – verifier assesses report and resolves any issues 30th April 2023 – verified emissions report submitted 30th of June 2023 – Document of Compliance issued to ship for 2022 data]