To:	Joanna Rowland C.B, Senior Responsible Owner for the Single Customer Account Programme

From:	Jim Harra, Chief Executive of accounting officer of HMRC; and
Nick Smallwood, Chief Executive Officer of the Infrastructure and Projects Authority

31/03/22

Dear Joanna,

APPOINTMENT AS SENIOR RESPONSIBLE OWNER FOR THE Single Customer Account PROGRAMME

We are writing to confirm your appointment as Senior Responsible Owner (SRO) of the SCA Programme with effect from 01/04/2022. This letter sets out your responsibilities and the support you can expect from your department and the Infrastructure and Projects Authority.
As SRO, you are directly accountable to me as HMRC Chief Executive and to ExCom as owners of the HMRC Major Change Portfolio, under the oversight of the Financial Secretary to the Treasury.
Your SCA programme forms part of the departmental HMRC Major Change Portfolio, under the oversight of the Chair of the HMRC Major Change Portfolio and is included in the Government Major Projects Portfolio (GMPP).
You have personal responsibility for the delivery of programme and will be held accountable for the delivery of its objectives, with policy intent and outcomes expected. This encompasses securing and protecting its vision, ensuring that it is governed responsibly, reported on honestly, escalated appropriately and for influencing the context, culture, and operating environment of the programme. You are also responsible for ensuring the ongoing viability of the programme and recommending its pause or termination if appropriate. Where issues arise which you are unable to resolve, you are responsible for escalating these to the HMRC Major Change Portfolio.
You remain accountable to Ministers, as set out in the Civil Service Code, and should deliver the project in accordance with the objectives and policy intent as set by Ministers.
In addition to your internal accountabilities, SROs for GMPP projects and programmes are personally accountable to Parliamentary Select Committees. This means that, from the date of this letter, you will be held personally accountable to and could be called by Select Committees to account for and explain the decisions and actions you have taken to deliver the programme.
It is important to be clear that your accountability relates only to implementation, within the agreed terms in this letter; it will remain for the Minister to account for the relevant policy decisions and development.
More information on this is set out in Giving Evidence to Select Committees - Guidance for Civil Servants, sometimes known as the Osmotherly Rules. Information on the roles and responsibilities of the SRO are detailed in the Infrastructure and Project Authority’s guidance on the role of the senior responsible owner. You should also make yourself familiar with the Government Functional Standard for Project Delivery, the requirements of the Government Project Delivery Framework, and the guidance and requirements for project delivery as set by HMRC Major Change Portfolio.

Time commitment and tenure
This role will require at least 50% of your time to enable effective delivery of the role and execute your responsibilities in full.
You are required to undertake this role until achievement of the managed closure of the programme. Progress towards this will be reflected in your personal objectives. Any changes to the agreed time commitment or tenure of the role, as set out above, will require both departmental and Infrastructure & Projects Authority consent.
Objectives and performance criteria
The policy intent supported by this programme is core to supporting the strategic ambitions of HMRC to be a trusted, modern tax and customs authority, underpinning the aims of the Tax Administration Strategy. The Single Customer Account will be the one point via which customers access HMRC tax and benefit services.
Any proposed changes to scope which impacts on this intent or the realisation of benefits must be authorised by Excom and may be subject to further levels of approval.
The vision of the programme and its objectives are to:
- Replacement of existing PTA/BTA
- Single once and done business registration service
- Single once and done change of circumstances tool
- Richer data being surfaced to customers by year 3 in line with customer support roadmap
- HMRC colleagues can see what the customer sees by year 3 and 4
Your personal objectives and performance criteria which relate to the programme are:
By 30 September 2021:-
To further develop the understanding of the outline scope and how the business and customer behavioural change required will be designed and delivered to achieve a successful outcome.
By 31 December 2021:-
Secure funding for further delivery from SR21 bid.
By 31 March 2022:-
- Improved services for new customers.
- ID checks for customers with no HMRC footprint.
- Full business identity verification solution.
- Ability to delegate.
- Full solution scope outlined.
- Initiate the front door build.
- Commence the initial build end to end of capability.
By 31 March 2023:-
- Develop a single set of customer credentials with biometric sign in and self-serve security management.
- Have a streamlined registration and subscription service for new customers with improved signposting for existing customers including access for existing BTA/PTA customers being in a single place.

By 31 March 2024:-

- Customers can view digital identity across all channels.
- Customers can view digital identify history.
- Richer data surfaced to individuals and organisations.
- Streamlined registration and subscription for all customers.
- Individuals and organisations provide one change of circumstances.
By 31 March 2025
- Continuous improvement of ID and verification services.
- HMRC colleagues see what customers see.

This plan is under review as further detail for the delivery approach is confirmed; however, it forms the framework within which the programme will operate.
You are expected to run your project in accordance with the Government Functional Standard for Project Delivery, the other Functional Standards as applicable to this programme and the requirements of the Government Project Delivery Framework.

Extent and limit of accountability
Finance and Controls
HM Treasury spending controls will apply on the basis set out within the department’s delegated authority letter. Where the programme exceeds the delegated authority set by HM Treasury, the Treasury Approval Point process will apply, and the details of each approval process must be agreed with your HM Treasury spending team. You should consult departmental finance colleagues on how to go about this.
You should note that where expenditure is considered novel, contentious, repercussive, or likely to result in costs to other parts of the public sector, HM Treasury approval will be required, regardless of whether the programme expenditure exceeds the delegated authority set by HM Treasury. If in doubt about whether approval is required you should, in the first instance, consult departmental finance colleagues before raising with the relevant HM Treasury spending team.
The overall estimated budget, resourcing requirements and tolerances for your project/programme will be agreed as part of the approval process. You will be expected to deliver within these tolerances and report quarterly on these as part of GMPP reporting.
You should operate at all times within the rules set out in Managing Public Money. In addition, you must be mindful of, and act in accordance with, the specific HM Treasury delegated limits and Cabinet Office controls relevant to programme. Information on these controls can be found here: Cabinet Office controls.
Delegated authority
You are authorised to:
- approve expenditure agreed by Excom;
- agree project rescheduling within financial year of agreed milestones, but rescheduling beyond that must be agreed with Excom or appropriate governance body; and
- recommend to Excom and the appropriate governance body the need to either pause or terminate the programme where necessary and in a timely manner.
These authority limits are subject to change and other conditions or tolerances may be set as part of the business case approval and ongoing monitoring processes which you should then operate within.
Where issues arise which take you outside of these authority limits which you are unable to resolve, you are responsible for escalating these issues to the appropriate governance body.

Appointments
You should appoint a full time programme director to support you in the management of this programme and make other appointments as required for the control and delivery of your programme within your delegated authority.

Governance and assurance
You should pay attention to ensuring effective governance for your programme, including the establishment of a programme board with appropriate membership and clear terms of reference.
As primary owner, you must ensure that the programme secures business case approval from Excom, CO and HMT. You should also ensure that the programme remains aligned to the strategic outcomes, costs, timescales, and benefits in line with the approved business case as well as monitoring the context within which the programme is being delivered to ensure it remains valid.
Where a change impacts the scope, costs, benefits, or planned delivery milestones agreed as part of an agreed business case, you are responsible for following the agreed change request approval process and setting a new, approved, business case baseline.
You should ensure that an accounting officer assessment is completed alongside the approval of the Outline Business Case and that this is published on GOV.UK as part of the government’s transparency requirements on major projects. You are responsible for bringing to the attention of the accounting officer any material changes in the programme which could require a new accounting officer assessment to be completed and published. Guidance on completing accounting officer assessments for major projects is available from HM Treasury.
Although you are directly accountable for this programme, you are also expected to support delivery of the department’s overall strategic objectives. This means that you are expected to work collaboratively with other SROs and project directors in adjacent projects and programmes and with the HMRC Major Change portfolio management office and portfolio director to manage dependencies, resources, schedules, and funding to support delivery of the overall change the department needs to achieve its strategic objectives.
You should ensure that appropriate and proportionate assurance is in place and agree on the level and frequency of assurance reviews through the maintenance of an integrated assurance and approvals plan. You should develop this plan and its maintenance in collaboration with the Departmental Assurance Coordinator and the Infrastructure and Projects Authority.

Programme status, reporting and transparency requirements
The programme status at the date of your appointment is reflected in the most recent quarterly return on the programme to the Infrastructure and Projects Authority and is the agreed position as you assume formal ownership of the programme.
You are responsible for ensuring the honest and timely reporting on the position of the programme to the Infrastructure and Projects Authority while it remains on the GMPP and for providing reports and information to the HMRC Major Change Portfolio management office as required. To help meet the government's Net Zero ambition this reporting will start to include carbon measurement. Information on the programme will be published annually by the Infrastructure and Projects Authority.
As part of the government’s commitment to transparency on major infrastructure projects, you are responsible for publishing on GOV.UK:
- A summary of the accounting officer assessment completed in line with the approval of the Outline Business Case and summaries of any subsequent assessments should they be required;
- A summary of the HM Treasury approved Full Business Case; and
- A close out report after the programme has completed.

Development and support
As a graduate of the Major Projects Leadership Academy, you are expected to maintain your continuing professional development as a project leader, including your status as an accredited assurance reviewer. To maintain your accreditation, you will be required to participate in a review at least once every 12 months.
The department will assist you in securing the necessary resources to support the programme, and will set clear guidance, requirements and standards, which align to the Government Functional Standard on Project Delivery, to enable good governance and effective delivery. You will be part of the department’s cohort of major project leaders who will be expected to support each other, share good practice and lessons learned and to collectively develop solutions. You should liaise with the department’s Head of Profession for project delivery to discuss the maintenance and development of your delivery and leadership skills.
The Infrastructure and Projects Authority will be available to you for support, advice, and assurance throughout the programme’s time on the GMPP.
Following approval of the business case and entry onto the HMRC Major Change Portfolio, the portfolio governance body will provide ongoing oversight and support and will take steps to help resolve and escalate risks, issues or constraints that are acting as a blocker to successful delivery.
We would like to take this opportunity to wish you every success in your role as SRO.

Yours sincerely,

JIM HARRA		NICK SMALLWOOD

Chief Executive / HM Revenue & Customs		Chief Executive Officer / Infrastructure and Projects Authority

CONFIRMATION OF ACCEPTANCE OF APPOINTMENT

I confirm that I accept the appointment of Senior Responsible Owner for the programme, including my personal accountability for implementation, as set out in the letter above.

28/03/2022
………………………………………………………………………… ……………………
Joanna Rowland C.B.	Date

Appendix B – Senior Responsible Owner Strategic Accountabilities

Project/Programme Name: Single Customer Account

This Appendix supersedes all previous communications on Strategic Accountabilities.

Tenure of Position

Expected time spent on the programme: [50%]

Expected programme closure date: [2025/2026]

As Single Customer Account programme is part of the GMPP, you are required to provide a GMPP quarterly report to the IPA, through Change Assurance and Investment, which will reflect the current programme status. Information on programme status is published annually by IPA at data.gov.

Objectives and Performance Criteria
The policy intent supported by this project is core to supporting the strategic ambitions of HMRC to be a trusted, modern tax and customs authority, underpinning the aims of the Tax Administration Strategy. The Single Customer Account will be the one point via which customers access HMRC tax and benefit services.
The objectives and vision of the project/programme are:
- Replacement of existing PTA/BTA
- Single once and done business registration service
- Single once and done change of circumstances tool
- Richer data being surfaced to customers by year 3 in line with customer support roadmap
- HMRC colleagues can see what the customer sees by year 3 and 4

The programme is still in its very early stages, so plans are emerging. However, it is possible to set out a suite of target deliverables for 21/22 that keep the programme in line with the HMT funding objectives as well as some high-level milestones for 21/22 that are subject to further pre-discovery and discovery activity.

The expected outcomes can be split into three areas.

- Overview of full solution and agreed delivery principles
  - An end state view of the “Front Door” process including IDV&A
  - A list of all services and any features that will in time be delivered via the SCA to support the multiple customer journeys
  - A decision on the level of access for Agents

- Detailed design and initial proof of concept delivery for selected customer cohorts
  - An agreed selection of services to use to develop the SCA customer interface, change of circumstances, business registration and end to end transformation plan
  - An agreed proof of concept for this functionality informed by customer and agent co-design
  - Initiate build of the first services
  - Initiate detailed design for the second tranche of services

- Feasible roadmap for the completion of the SCA delivery taking into account external dependencies
  - Feasible delivery roadmap showing SCA development over 5 to 10 years
  - Benefits map to delivery roadmap
  - Information for SR21

GDPR compliance will be embedded in the design to delivery principles of the Single Customer Account.
Your personal objectives and performance criteria in respect of this project/programme are in accordance with the plan outlined in the spring 2021 budget measure and the high-level milestones set out in the SOC:
By 30 September 2021:-
To further develop the understanding of the outline scope and how the business and customer behavioural change required will be designed and delivered to achieve a successful outcome.
By 31 December 2021:-
Secure funding for further delivery from SR21 bid.
By 31 March 2022:-
- Improved services for new customers.
- ID checks for customers with no HMRC footprint.
- Full business identity verification solution.
- Ability to delegate.
- Full solution scope outlined.
- Initiate the front door build.
- Commence the initial build end to end of capability.
By 31 March 2023:-
- Develop a single set of customer credentials with biometric sign in and self-serve security management.
- Have a streamlined registration and subscription service for new customers with improved signposting for existing customers including access for existing BTA/PTA customers being in a single place.

By 31 March 2024:-

- Customers can view digital identity across all channels.
- Customers can view digital identify history.
- Richer data surfaced to individuals and organisations.
- Streamlined registration and subscription for all customers.
- Individuals and organisations provide one change of circumstances.
By 31 March 2025
- Continuous improvement of ID and verification services.
- HMRC colleagues see what customers see.

This plan is under review as further detail for the delivery approach is confirmed; however, it forms the framework within which the programme will operate.
Finance and Controls
The overall budget for the projects is £74.8m, including total VAT treatment.
Your staffing and project team support budget is £16.81m, broken down as follows:
	Programme / 2021/22	Programme / 2022/23	Programme / 2023/24	Programme / 2024/25	Programme 2025/26	Totals
Paybill Summary Transformation	4.11m	4.32m	4.36m	2.20m	1.11m	16.1m
Paybill Summary / CS&TD	0.18m	0.19m	0.19m	0.097m	0.049m	0.71m
FTE Transformation	64.8	68.0	68.7	34.7	17.5	253.7
FTE CS&TD	2.1	2.2	2.2	1.1	0.6	8.2

The current approved expenditure figure is £0.38m, which provides cover to end of June 2021. In moving towards the end of June 2021, you should be aware of the need to present a strategic outline case and any additional funding requests to Investment Board prior to the current Gated Funding of £0.38m expiring at the end of June 2021.

HMT Better Business Case Training
I commit to enrolling on HMT Better Business Case Training and completing this training.

Major Projects Leadership Academy (MPLA)

As a graduate of the MPLA, I will continue my on-going professional development, and will take an active part in MPLA alumni activities.

I understand there is an expectation that SROs are expected to become accredited Major Project reviewers and to lead or participate in such reviews for other Government departments, the wider public sector or other areas of HMRC as appropriate.

I understand that I will be required to participate in such reviews at least once every 12 months to maintain my accreditation

        28/03/2022
………………………………………………………………………………………………….	.......................................
Joanna Rowland C.B.	Date