To:	Kelly Paterson, Senior Responsible Owner for the Enterprise Security Programme (2022-2025)

From:	Jim Harra, Chief Executive of HM Revenue & Customs; and
Nick Smallwood, Chief Executive Officer of the Infrastructure and Projects Authority

28 March 2022

Dear Kelly,

APPOINTMENT AS SENIOR RESPONSIBLE OWNER FOR THE ENTERPRISE SECURITY PROGRAMME (2022-2025)

We are writing to confirm your appointment as Senior Responsible Owner (SRO) of the Enterprise Security Programme (2022-2025) with effect from 1 April 2022. This letter sets out your responsibilities and the support you can expect from your department and the Infrastructure and Projects Authority.
As SRO, you are directly accountable me as HMRC Chief Executive and to ExCom as owners of the HMRC Major Change Portfolio, under the oversight of the Financial Secretary to the Treasury.
Your Enterprise Security Programme (2022-2025) forms part of the HMRC Transformation Portfolio Group, under the oversight of the Chair of the HMRC Transformation Portfolio Group and is included in the Government Major Projects Portfolio (GMPP).
You have personal responsibility for the delivery of Enterprise Security Programme (2022-2025) and will be held accountable for the delivery of its objectives, with policy intent and outcomes expected. This encompasses securing and protecting its vision, ensuring that it is governed responsibly, reported on honestly, escalated appropriately and for influencing the context, culture, and operating environment of the Enterprise Security Programme (2022-2025). You are also responsible for ensuring the ongoing viability of the Enterprise Security Programme (2022-2025) and recommending its pause or termination if appropriate. Where issues arise which you are unable to resolve, you are responsible for escalating these to HMRC Transformation Portfolio Board.
You remain accountable to Ministers, as set out in the Civil Service Code, and should deliver the project in accordance with the objectives and policy intent as set by Ministers.
In addition to your internal accountabilities, SROs for GMPP projects and programmes are personally accountable to Parliamentary Select Committees. This means that, from the date of this letter, you will be held personally accountable to and could be called by Select Committees to account for and explain the decisions and actions you have taken to deliver the Enterprise Security Programme (2022-2025).
It is important to be clear that your accountability relates only to implementation, within the agreed terms in this letter; it will remain for the Minister to account for the relevant policy decisions and development.
More information on this is set out in Giving Evidence to Select Committees - Guidance for Civil Servants, sometimes known as the Osmotherly Rules. Information on the roles and responsibilities of the SRO are detailed in the Infrastructure and Project Authority’s guidance on the role of the senior responsible owner. You should also make yourself familiar with the Government Functional Standard for Project Delivery, the requirements of the Government Project Delivery Framework, and the guidance and requirements for project delivery as set by HMRC’s Transformation portfolio group.

Time commitment and tenure
This role will require 50% of your time to enable effective delivery of the role and execute your responsibilities in full.
You are required to undertake this role until achievement of programme closure, planned for 31 March 2025. Progress towards this will be reflected in your personal objectives. Any changes to the agreed time commitment or tenure of the role, as set out above, will require both departmental and Infrastructure & Projects Authority consent.

Objectives and performance criteria
The policy intent supported by this Enterprise Security Programme (2022-2025) is ‘The Enterprise Security Programme vision is to bring the security risk posture of HMRC into a tolerance level to be agreed by ExCom that protects our customers, government and staff’. In terms of where it contributes to enabling a transition to Net Zero emissions by 2050, as this is an IT project, it is not in scope of current climate change requirements.
Any proposed changes to scope which impacts on this intent or the realisation of benefits must be authorised by HMRC Transformation Portfolio Board and may be subject to further levels of approval.
The vision of the Enterprise Security Programme (2022-2025) is to move HMRC’s Tier 1 Security risk score to Amber. To achieve this, we will need to deliver a balance of remediation activity and strategic change. Delivering security services that enable secure delivery including the policies and governance processes that safeguard system design, delivery and operation.
We will know we are successful when​:
We strengthen HMRC’s cyber security position through remediating vulnerabilities inherent in our infrastructure, hardening systems/ services and processes that will improve our detect and respond capabilities and access controls, whilst at the same time implementing rigorous governance and leadership that embed ‘secure by design’ principles across the organisation.

We build resilience to monitor and react to events, disaster, civil contingency and continuity events, supporting ‘HMRC to keep the lights on’ in emergency situations and minimise operational impact to our Critical National Infrastructure (CNI) that would jeopardise HMRC’s purpose for ‘collecting the money that pays for the UK’s public services and give financial support to people’.

We continue to manage security risk dynamically by protecting our cryptography assets, setting security standards for managing information assets for our colleagues and our suppliers and their supply chains.

We will change HMRC Security Culture and capability to ensure that security is everyone's responsibility.

We remove digital exclusion for our most sensitive customers whilst ensuring proportionate security, improving their customer experience.
HMRC’s objectives are to:
- HMRC aims to reduce Cyber risk through delivering better tooling, and controls to ensure continuous oversight of our defences supporting targeted remediation resulting in:
  - Lower risk on the Estate to customer data including special customer records
  - Value for Money - for HMRC and Customers
  - Increase Flexibility
- The Enterprise Security Programme will deliver the vision through the following Strategic Pillars:
  - "Making Rule Bending and Breaking Harder" - through Strengthening Cyber Security Initiatives
  - "Modernising our Technology and Data" - through both Delivering Shared Security Services and Managing Security Risk Dynamically Initiatives
  - "Great place to work" - through Strengthening Personnel Security Initiatives
  - "Make Tax Easier" - through Protecting our Sensitive Customers Initiatives
Your personal objectives and performance criteria which relate to the Enterprise Security Programme (2022-2025) are:
- Make Security a great place to work. Put our people at the heart of everything we do, ensuring they have the right skills, tools and support to do their best every day. Reward excellence and tackle underperformance.
- Lead the Enterprise Security Programme through SRO accountabilities, be an advocate for the programme, provide challenge and guidance to ensure outcomes are proportionate, strategic and deliver the risk reduction outcomes as agreed.
- Reduce HMRC’s security risk position and build a plan to move to tolerance through leading the Enterprise Security Programme via SR21 funding. Build and apply security policies and procedures underpinned by strong governance and reporting.
- Redefine the Security org design, ensuring a fit-for-future position. Delivering security services to HMRC in an effective and simple to use way. Create and develop the five-year strategy to deliver enhanced security and response, ‘making cyber-security a business enabler’.
- Develop and deliver security strategy through co-ordination of cyber, physical and data security changes under the Enterprise Security Programme. Enabling maturity of security posture through effective prioritisation and budgetary decision-making.
You are expected to run your project in accordance with the Government Functional Standard for Project Delivery, the other Functional Standards as applicable to Enterprise Security Programme (2022-2025) and the requirements of the Government Project Delivery Framework.

Extent and limit of accountability
Finance and Controls
HM Treasury spending controls will apply on the basis set out within the department’s delegated authority letter. Where the Enterprise Security Programme (2022-2025) exceeds the delegated authority set by HM Treasury, the Treasury Approval Point process will apply, and the details of each approval process must be agreed with your HM Treasury spending team. You should consult departmental finance colleagues on how to go about this.
You should note that where expenditure is considered novel, contentious, repercussive, or likely to result in costs to other parts of the public sector, HM Treasury approval will be required, regardless of whether the programme expenditure exceeds the delegated authority set by HM Treasury. If in doubt about whether approval is required you should, in the first instance, consult departmental finance colleagues before raising with the relevant HM Treasury spending team.
The overall estimated budget, resourcing requirements and tolerances for your project/programme will be agreed as part of the approval process. You will be expected to deliver within these tolerances and report quarterly on these as part of GMPP reporting.
You should operate at all times within the rules set out in Managing Public Money. In addition, you must be mindful of, and act in accordance with, the specific HM Treasury delegated limits and Cabinet Office controls relevant to Enterprise Security Programme (2022-2025). Information on these controls can be found here: Cabinet Office controls.
Delegated authority
You are authorised to:
- approve expenditure of £117,123,000;
- agree project rescheduling within financial year of agreed milestones, but rescheduling beyond that must be agreed with Jo Rowlands, DG – Transformation Portfolio Group or Transformation Portfolio Board; and
- recommend to Jo Rowlands, DG – Transformation Portfolio Group and the Transformation Portfolio Board the need to either pause or terminate the programme where necessary and in a timely manner.
These authority limits are subject to change and other conditions or tolerances may be set as part of the business case approval and ongoing monitoring processes which you should then operate within.
Where issues arise which take you outside of these authority limits which you are unable to resolve, you are responsible for escalating these issues to the Jo Rowlands, DG – Transformation Portfolio Group and the Transformation Portfolio Board.

Appointments
You should appoint a full time Enterprise Security Programme (2022-2025) Director to support you in the management of this Enterprise Security Programme (2022-2025) and make other appointments as required for the control and delivery of your programme within your delegated authority.

Governance and assurance
You should pay attention to ensuring effective governance for your Enterprise Security Programme (2022-2025) including the establishment of an Enterprise Security Programme (2022-2025) board with appropriate membership and clear terms of reference.
As primary owner, you have ensured that the Enterprise Security Programme (2022-2025) secured business case approval from HMRC Investment Board and CIDC and will ensure CO and HMT approvals. You should also ensure that the Enterprise Security Programme (2022-2025) remains aligned to the strategic outcomes, costs, timescales, and benefits in line with the approved business case as well as monitoring the context within which the Enterprise Security Programme (2022-2025) is being delivered to ensure it remains valid.
Where a change impacts the scope, costs, benefits, or planned delivery milestones agreed as part of an agreed business case, you are responsible for following the agreed change request approval process and setting a new, approved, business case baseline.
You should ensure that an accounting officer assessment is completed alongside the approval of the Outline Business Case and that this is published on GOV.UK as part of the government’s transparency requirements on major projects. You are responsible for bringing to the attention of the accounting officer any material changes in the Enterprise Security Programme (2022-2025) which could require a new accounting officer assessment to be completed and published. Guidance on completing accounting officer assessments for major projects is available from HM Treasury.
Although you are directly accountable for this Enterprise Security Programme (2022-2025), you are also expected to support delivery of the department’s overall strategic objectives. This means that you are expected to work collaboratively with other SROs and project directors in adjacent projects and programmes and with the HMRC Transformation Portfolio Group portfolio management office and portfolio director to manage dependencies, resources, schedules, and funding to support delivery of the overall change the department needs to achieve its strategic objectives.
You should ensure that appropriate and proportionate assurance is in place and agree on the level and frequency of assurance reviews through the maintenance of an integrated assurance and approvals plan. You should develop this plan and its maintenance in collaboration with the Departmental Assurance Coordinator and the Infrastructure and Projects Authority.

Enterprise Security Programme (2022-2025) status, reporting and transparency requirements
The Enterprise Security Programme (2022-2025) status at the date of your appointment is reflected in the most recent quarterly return on the Enterprise Security Programme (2022-2025) to the Infrastructure and Projects Authority and is the agreed position as you assume formal ownership of the programme.
You are responsible for ensuring the honest and timely reporting on the position of the Enterprise Security Programme (2022-2025) to the Infrastructure and Projects Authority while it remains on the GMPP and for providing reports and information to the HMRC Transformation Portfolio Group portfolio management office as required. To help meet the government's Net Zero ambition this reporting will start to include carbon measurement. Information on the HMRC Transformation Portfolio Group will be published annually by the Infrastructure and Projects Authority.
As part of the government’s commitment to transparency on major infrastructure projects, you are responsible for publishing on GOV.UK:
- A summary of the accounting officer assessment completed in line with the approval of the Outline Business Case and summaries of any subsequent assessments should they be required;
- A summary of the HM Treasury approved Full Business Case; and
- A close out report after the Enterprise Security Programme (2022-2025) has completed.
Development and support
As SRO of a GMPP programme, you are required to complete the Major Projects Leadership Academy, and you have agreed to enrol on a cohort in the near future. The Head of Profession in [department] can provide further information on the application process.
To widen experience and understanding of the role, SROs are also expected to become accredited assurance reviewers and to lead or participate in such reviews for other government departments, the wider public sector, and other areas of the [department name] as appropriate. Becoming an assurance reviewer and completing a review will form part of your time at the Major Projects Leadership Academy. To maintain your accreditation, you will be required to participate in a review at least once every 12 months.
The department will assist you in securing the necessary resources to support the Enterprise Security Programme (2022-2025)], and will set clear guidance, requirements and standards, which align to the Government Functional Standard on Project Delivery, to enable good governance and effective delivery. You will be part of the department’s cohort of major project leaders who will be expected to support each other, share good practice and lessons learned and to collectively develop solutions. You should liaise with the department’s Head of Profession for project delivery to discuss the maintenance and development of your delivery and leadership skills.
The Infrastructure and Projects Authority will be available to you for support, advice, and assurance throughout the Enterprise Security Programme (2022-2025) time on the GMPP.
Following approval of the business case and entry onto HMRC Transformation Portfolio the HMRC Transformation Portfolio Board will provide ongoing oversight and support and will take steps to help resolve and escalate risks, issues or constraints that are acting as a blocker to successful delivery.
We would like to take this opportunity to wish you every success in your role as SRO.

Yours sincerely,

JIM HARRA		NICK SMALLWOOD

Chief Executive / HM Revenue & Customs		Chief Executive Officer / Infrastructure and Projects Authority

CONFIRMATION OF ACCEPTANCE OF APPOINTMENT

I confirm that I accept the appointment of Senior Responsible Owner for the Enterprise Security Programme (2022-2025), including my personal accountability for implementation, as set out in the letter above.

Kelly Paterson

01 April 2022

Appendix B – Senior Responsible Owner Strategic Accountabilities

Project/Programme Name: Enterprise Security Programme

This Appendix supersedes all previous communications on Strategic Accountabilities.

Tenure of Position

Expected time spent on the Programme: 50%

Expected programme closure date: 31/03/25

Government Major Projects Portfolio (GMPP) status

As Enterprise Security Programme (2022-2025) is part of the GMPP, you are required to provide a GMPP quarterly report to the IPA, through Change Assurance and Investment, which will reflect the current programme status. Information on programme status is published annually by IPA at data.gov.uk

Objectives and Performance Criteria
The policy intent supported by this project is for ‘The Enterprise Security Programme vision is to bring the security risk posture of HMRC into a tolerance level to be agreed by ExCom that protects our customers, government and staff’.
The vision of the programme is to move HMRC’s Tier 1 Security risk score to Amber. To achieve this we will need to deliver a balance of remediation activity and strategic change. Delivering security services that enable secure delivery including the policies and governance processes that safeguard system design, delivery and operation.
We will know we are successful when​:
We strengthen HMRC’s cyber security position through remediating vulnerabilities inherent in our infrastructure, hardening systems/ services and processes that will improve our detect and respond capabilities and access controls, whilst at the same time implementing rigorous governance and leadership that embed ‘secure by design’ principles across the organisation.

We build resilience to monitor and react to events, disaster, civil contingency and continuity events, supporting ‘HMRC to keep the lights on’ in emergency situations and minimise operational impact to our Critical National Infrastructure (CNI) that would jeopardise HMRC’s purpose for ‘collecting the money that pays for the UK’s public services and give financial support to people’.

We continue to manage security risk dynamically by protecting our cryptography assets, setting security standards for managing information assets for our colleagues and our suppliers and their supply chains.

We will change HMRC Security Culture and capability to ensure that security is everyone's responsibility. ​

We remove digital exclusion for our most sensitive customers whilst ensuring proportionate security, improving their customer experience.

In addition, we will ensure that HMRC data management principles are adopted in taking forward the Enterprise Security Programme (2022-2025), to ensure that data is collected and stored in such a way as to enable sharing and reuse where appropriate, that it is protected in line with GDPR requirements.
Following on from year 1 of the Enterprise Security Programme, in 21/22 ongoing and essential change is required within HMRC to reduce the Tier 1 HMRC Security risk exposure. The Tier 1 HMRC Security risk is comprised of Tier 2 security risks including: Cyber, Physical, Supplier, Personnel, Specialist Customer Record & Business Continuity.
A robust Programme Business Case at OBC Maturity has been written seeking for HM Treasury to endorse a £117,123,000 investment inclusive of VAT for a three-year period starting April 2022. 100% funding was endorsed at the February HMRC Investment Board pending HMT confirmation at TAP and delivery capability to start April 2022.
To achieve the risk reduction, we will need to deliver a balance of remediation activity and strategic change. This will be done through delivering five key projects, comprised of twenty-two initiatives, that offer a balance of remediation, enabling and transformational propositions.
As a percentage, our proposition is split out across three key CDIO measures:
40% -	Remediatory
30% -	Transformational
30% -	Enabling

Your personal outcomes and performance criteria in respect of this project/programme are:
Project	Outcomes
Cyber Remediation	We believe that remediating our known vulnerabilities across our systems and services will result in the application of patches and encryption, additional access & auditing controls and strengthening networks security controls and assurance that improves tier 2 cyber risk / We know we are successful when we have: / Patched and encrypted data on priority systems and services / Have automated network security assurance and remediated boundary firewalls / Strengthened access controls to our priority systems and services. / Strengthened vulnerability and management processes reducing opportunities for successful cyber attack and exploitation of our systems and services / Full integration with NCSC threat intelligence reporting
Cyber Operations	We believe that providing new technology and cyber capability will result in enhancing HRMC’s ability to mitigate, detect and respond to Cyber Security threats that improves tier 2 cyber risk / We know we are successful when we have: / Full visibility of threats across the server estate provided to CSCC / Automated protection against contacting malicious domains and control systems / Access to best in class anti-phishing capability across the IT estate / Migrated Cyber ticketing to an HMRC enterprise wide tool (ServiceNow) / Built in continuous updates to the Cyber Security ‘Detect and Response’ capability through deployment latest/cutting edge technology
Security Transformation	We believe that by setting Security strategies, then designing and implementing a ‘best-in-class’ Security culture, creating a ‘Secure by Design’ organisation will result in improved adherence to Security best practice and better behaviours across the department, underpinned by strong governance and leadership, in turn, supporting the improvement of T2 Personnel Security risk reduction / We know we are successful when we have agreed the future direction for: / Security in HMRC with ExCom / Technology roadmaps / blueprints to achieve those strategies / Design and implement the 'to be' Security operating model across defined layers e.g. governance, process, people and tooling / Embedded new ways of working that achieve operational excellence within CSIR and wider HMRC / Up-skilled workforce that have access to latest training and guidance, operating in a positive and culturally supportive environment
SCR Tooling	We believe that enabling the use of digital services including Digital Mail Services by Special Customers whilst enhancing the auditing of SCRs interaction with the estate will result in removing digital exclusion for our most sensitive customers whilst ensuring proportionate security and enhancing their customer experience improving Tier 2 SCR risk / We know we are successful when we have: / When SCRs can use the Digital Mail Service address / When there is a framework to allow existing and future digital services to be opened to SCRs / When we have estate wide audit capabilities and intelligent analytics of the data produced / When we have improved SCR security by reducing concentrated data sets.
Applied Security	We believe that providing access to enhanced central security services will result in reducing insider threat, enhanced resilience to monitor and react to events, disaster, civil contingency and continuity events improving Tier 2 BC risk / We will know we are successful when we have: / Met Cab. Office minimum standards for Personnel Security / Enabled future vetting solutions on HMRC estate / Processes and practices that help identity and remediate HMRC’s exploitable vulnerabilities / Strengthened capability to manage civil contingency incident response

Finance and Controls
The overall budget for the projects is £117,123,000 including VAT.
Your staffing and project team support budget is broken down as follows:
Year	CDEL	RDEL	Total	% of Total Funding
FY22-23	£16,118,000	£29,507,000	£45,625,000	39%
FY23-24	£15,515,000	£28,122,000	£43,637,000	37%
FY24-25	£9,133,000	£18,727,000	£27,861,000	24%
Total	£40,766,000	£76,357,000	£117,123,000	100%

Costs calculated by CDIO Finance Business Partner in the Finance Model submitted with the Programme Business Case (to Outline Business Case maturity). Note. These are shown to the nearest £‘000 here.
The current approved expenditure figure is £117,123,000, which provides cover to 31/03/25. In moving towards 31/03/25, you should be aware of the HMRC Investment Board Programme Business Case approval conditions and any other conditions or controls which may be agreed as part of finance approvals at TAP.
HMT Better Business Case Training
I commit to enrolling on HMT Better Business Case Training and completing this training.

Major Projects Leadership Academy (MPLA)
I commit to enrolling on MPLA and completing this training.

I understand there is an expectation that SROs are expected to become accredited Major Project reviewers and to lead or participate in such reviews for other Government departments, the wider public sector or other areas of HMRC as appropriate.

I understand that I will be required to participate in such reviews at least once every 12 months to maintain my accreditation

01 April 2022
……………………………………………………………………………….......................................
Kelly Paterson	Date
Appendix version: v0.1