To:	Cath Rollo, Senior Responsible Owner for the Unity Programme

From:	Jim Harra, Chief Executive of HMRC; and
Nick Smallwood, Chief Executive Officer of the Infrastructure and Projects Authority

Monday 20th June 2022

Dear Cath,

APPOINTMENT AS SENIOR RESPONSIBLE OWNER FOR THE UNITY PROGRAMME

We are writing to confirm your appointment as Senior Responsible Owner (SRO) of the Unity Programme (previously known as GSS HMRC Led Cluster Programme) with effect from 1st February 2022. This letter sets out your responsibilities and the support you can expect from your department and the Infrastructure and Projects Authority.
As SRO, you are directly accountable to me as HMRC Chief Executive and to ExCom as owners of the HMRC Major Change Portfolio, and via the Government Business Services (GBS) Portfolio, under the oversight of the Financial Secretary as accounting officer for Treasury.
Your programme forms part of the GBS Portfolio, and within HMRC under the Major Change Portfolio, under the oversight of the Chair of the ExCom and is included in the Government Major Projects Portfolio (GMPP).
You have personal responsibility for the delivery of programme and will be held accountable for the delivery of its objectives, with policy intent and outcomes expected. This encompasses securing and protecting its vision, ensuring that it is governed responsibly, reported on honestly, escalated appropriately and for influencing the context, culture, and operating environment of the programme. You are also responsible for ensuring the ongoing viability of the programme and recommending its pause or termination if appropriate. Where issues arise which you are unable to resolve, you are responsible for escalating these to ExCom and Government Business Services.
You remain accountable to Ministers, as set out in the Civil Service Code, and should deliver the programme in accordance with the objectives and policy intent as set by Ministers.
In addition to your internal accountabilities, SROs for GMPP projects and programmes are personally accountable to Parliamentary Select Committees. This means that, from the date of this letter, you will be held personally accountable to and could be called by Select Committees to account for and explain the decisions and actions you have taken to deliver the programme.
It is important to be clear that your accountability relates only to implementation, within the agreed terms in this letter; it will remain for the Minister to account for the relevant policy decisions and development.
More information on this is set out in Giving Evidence to Select Committees - Guidance for Civil Servants, sometimes known as the Osmotherly Rules. Information on the roles and responsibilities of the SRO are detailed in the Infrastructure and Project Authority’s guidance on the role of the senior responsible owner. As this programme is being delivered by HMRC you should also make yourself familiar with the Government Functional Standard for Project Delivery, the requirements of the Government Project Delivery Framework, and the guidance and requirements for project delivery as set by HMRC Change Portfolio.

Time commitment and tenure
This role will require 50% of your time to enable effective delivery of the role and execute your responsibilities in full.
You are required to undertake this role until achievement of programme closure, planned for late 2026. Progress towards this will be reflected in your personal objectives. Any changes to the agreed time commitment or tenure of the role, as set out above, will require both departmental and Infrastructure & Projects Authority consent.

Objectives and performance criteria
There is no policy intent supported by this programme however HMRC also remains integral to the Cabinet Office and CCS “One Government Cloud Strategy”.
Any proposed changes to scope which impacts on this intent or the realisation of benefits must be authorised by Unity Programme board and may be subject to further levels of approval.
The Unity Programme will deliver the Cabinet Office aims to drive greater efficiency and effectiveness in the delivery of corporate services by taking a cross-government approach, allowing for greater interoperability across the Civil Service, thereby delivering better outcomes. HM Revenue & Customs (HMRC), Department for Transport (DfT) and Department for Levelling Up, Housing and Communities (DLUHC) collectively are the Unity Programme and are working with Government Business Services (GBS) to address the Cabinet Office ‘ask’. The Programmes objectives are to:
1. By January 2023: Development and approval of a Full Business Case, supported by completion of detailed design work and creation of the HMRC Shared Service function (across HR, Finance and Purchasing)
2. 2024: HMRC Led Shared Service Centre system solution built and tested and DfT staff transferred into HMRC Led Shared Service Centre
3. 2024: Move HMRC onto Cluster Led services and bring DfT online
4. 2025: Bring DLUHC online and move DLUHC Shared Service staff across to HMRC Led Shared Service Centre
5. 2026: HMRC led full Shared Service (staff and single instance services) delivered and implemented. Legacy estate decommissioned and Programme closedown
You are expected to run your programme in accordance with the Government Functional Standard for Project Delivery, the other Functional Standards as applicable to this programme and the requirements of the Government Project Delivery Framework.

Extent and limit of accountability
Finance and Controls
Your programme will be funded via the GBS portfolio from HMT Reserve funds (during SR21 period). HM Treasury spending controls will apply on the basis set out within the department’s delegated authority letter. Where the programme exceeds the delegated authority set by HM Treasury, the Treasury Approval Point process will apply, and the details of each approval process must be agreed with your HM Treasury spending team. You should consult departmental finance colleagues on how to go about this.
You should note that where expenditure is considered novel, contentious, repercussive, or likely to result in costs to other parts of the public sector, HM Treasury approval will be required, regardless of whether the programme expenditure exceeds the delegated authority set by HM Treasury. If in doubt about whether approval is required you should, in the first instance, consult departmental finance colleagues before raising with the relevant HM Treasury spending team.
The overall estimated budget, resourcing requirements and tolerances for your project/programme will be agreed as part of the approval process. You will be expected to deliver within these tolerances and report quarterly on these as part of GMPP reporting.
You should operate at all times within the rules set out in Managing Public Money. In addition, you must be mindful of, and act in accordance with, the specific HM Treasury delegated limits and Cabinet Office controls relevant to Securing our Technical Future programme. Information on these controls can be found here: Cabinet Office controls.
Delegated authority
You are authorised to:
You are authorised to approve expenditure in line with the funding agreed by ExCom (via its sub-boards), or other authorised bodies and individuals under HMRC financial governance.

You are responsible for ensuring that where a change impacts on the scope, costs, benefits or planned delivery milestones agreed as part of an approved Business Case, it is dealt with via the GBS Portfolio and in conjunction with the HMRC Change Portfolio.

You are also responsible for recommending to ExCom, via its sub-board, the need to either pause or terminate a programme where necessary and to do so in a timely manner.

These authority limits are subject to change and other conditions or tolerances may be set as part of the business case approval and ongoing monitoring processes which you should then operate within.
Where issues arise which take you outside of these authority limits which you are unable to resolve, you are responsible for escalating these issues to ExCom, via its sub-board, as appropriate

Appointments
You should appoint a full-time programme director to support you in the management of this programme and make other appointments as required for the control and delivery of your programme within your delegated authority.

Governance and assurance
You should pay attention to ensuring effective governance for your programme, including the establishment of a programme board with appropriate membership and clear terms of reference.
As primary owner, you must ensure that the programme secures business case approval from GBS Portfolio and HMRC’s Investment Board, Change & Investment Design Committee and HM Treasury. You should also ensure that the programme remains aligned to the strategic outcomes, costs, timescales, and benefits in line with the approved business case as well as monitoring the context within which the programme is being delivered to ensure it remains valid.
Where a change impacts the scope, costs, benefits, or planned delivery milestones agreed as part of an agreed business case, you are responsible for following the agreed change request approval process and setting a new, approved, business case baseline.
You should ensure that an accounting officer assessment is completed alongside the approval of the Outline Business Case and that this is published on GOV.UK as part of the government’s transparency requirements on major projects. You are responsible for bringing to the attention of the accounting officer any material changes in the programme which could require a new accounting officer assessment to be completed and published. Guidance on completing accounting officer assessments for major projects is available from HM Treasury.
Although you are directly accountable for this programme, you are also expected to support delivery of the department’s overall strategic objectives. This means that you are expected to work collaboratively with other SROs and project directors in adjacent projects and programmes and with the HMRC Change portfolio management office and portfolio director to manage dependencies, resources, schedules, and funding to support delivery of the overall change the department needs to achieve its strategic objectives.
You should ensure that appropriate and proportionate assurance is in place and agree on the level and frequency of assurance reviews through the maintenance of an integrated assurance and approvals plan. You should develop this plan and its maintenance in collaboration with the Departmental Assurance Coordinator and the Infrastructure and Projects Authority.

Programme status, reporting and transparency requirements
The programme status at the date of your appointment is reflected in the most recent quarterly return on the programme to the Infrastructure and Projects Authority and is the agreed position as you assume formal ownership of the programme.
You are responsible for ensuring the honest and timely reporting on the position of the programme to the Infrastructure and Projects Authority while it remains on the GMPP and for providing reports and information to the HMRC Change portfolio management office as required. To help meet the government's Net Zero ambition this reporting will start to include carbon measurement. Information on the programme will be published annually by the Infrastructure and Projects Authority.
As part of the government’s commitment to transparency on major infrastructure projects, you are responsible for publishing on GOV.UK:
- A summary of the accounting officer assessment completed in line with the approval of the Outline Business Case and summaries of any subsequent assessments should they be required;
- A summary of the HM Treasury approved Full Business Case; and
- A close out report after the programme has completed.

Development and support
As SRO of a GMPP programme, you are required to complete the Major Projects Leadership Academy, and you have agreed to enrol on a cohort in the near future. The Head of Profession in HMRC Transformation can provide further information on the application process.
To widen experience and understanding of the role, SROs are also expected to become accredited assurance reviewers and to lead or participate in such reviews for other government departments, the wider public sector, and other areas of HMRC as appropriate. Becoming an assurance reviewer and completing a review will form part of your time at the Major Projects Leadership Academy. To maintain your accreditation, you will be required to participate in a review at least once every 12 months.
The department will assist you in securing the necessary resources to support the programme, and will set clear guidance, requirements and standards, which align to the Government Functional Standard on Project Delivery, to enable good governance and effective delivery. You will be part of the department’s cohort of major project leaders who will be expected to support each other, share good practice and lessons learned and to collectively develop solutions. You should liaise with the department’s Head of Profession for project delivery to discuss the maintenance and development of your delivery and leadership skills.
The Infrastructure and Projects Authority will be available to you for support, advice, and assurance throughout the programme’s time on the GMPP.
Following approval of the business case and the acceptance to HMRC Change portfolio, the programme board will provide ongoing oversight and support and will take steps to help resolve and escalate risks, issues or constraints that are acting as a blocker to successful delivery.
We would like to take this opportunity to wish you every success in your role as SRO.

Yours sincerely,

JIM HARRA		NICK SMALLWOOD

Chief Executive / HM Revenue & Customs		Chief Executive Officer / Infrastructure and Projects Authority

CONFIRMATION OF ACCEPTANCE OF APPOINTMENT

I confirm that I accept the appointment of Senior Responsible Owner for the Unity Programme including my personal accountability for implementation, as set out in the letter above.

Cath Rollo / Director Shared Services for the HMRC led Cluster (DfT, HMRC, DLUHC)