Privacy and Consumer Advisory Group minutes

12 April 2023, 2pm to 3:30pm

Virtual meeting

Present	Apologies
Edgar Whitley, co-chair / Louise Bennett, co-chair / Colin Griffiths, Citizens Advice / Swee Leng Harris, Luminate Group / Susannah Copson, Big Brother Watch / Sam Smith, Med Confidential / Ash Smith, GDS / Liz Ridler, GDS / Abby Peel, GDS / Reena Davies, GDS / Alex Maclean, GDS / Rushiv Nayee, GDS / Bobby Lawson, DSIT / Owen Rowland, DSIT / Laurence Read , HMRC	Anna Bartlett-Avery, Welsh Government

1.	Introductions and previous actions / The co-chairs introduced new colleagues and reviewed outstanding actions from previous meetings. The action regarding HMRC onboarding would be covered during this meeting.
2.	GOV.UK One Login Update / GDS provided an update on users and metrics since January, referring to the services that were now live on GOV.UK One login and the onboarding roadmap for 2023. / Actions / GDS to provide an update on GOV.UK One Login’s app strategy at a future meeting. / GDS to follow up with the co-chair regarding his feedback on using the identity checking journey. / Legislation Update / GDS updated on the response to the public consultation to date and confirmed next steps. GDS thanked PCAG members for their feedback. GDS acknowledged the importance of transparency on progress and next steps. / Action / GDS to update on progress for consultation and legislation at the next meeting. / Privacy Principles update / GDS discussed the Privacy Principles and would seek PCAG members' input after a draft paper is published. / Action / GDS to share Privacy principles paper when complete.
3.	HMRC onboarding / HMRC updated on onboarding readiness to GOV.UK One Login, including their initial focus and future phases. HMRC will not be implementing bulk migration, as each customer will be moved to the new platform individually. Delegated authority is out of scope for now. / Action / GDS agreed to share HMRC slides after meeting with the group.
4.	Security update / GDS Head of Security briefly talked through the security approach and agreed to come back to the next meeting to give further details and take any questions from PCAG members. / Action / GDS Head of Security to return to the next meeting with a briefing on the security approach.
5.	DSIT Update / DSIT provided a helpful update on the Data Protection and Digital Info Bill, and answered questions on the impact on small businesses. DSIT is working closely with ICO and civil society to provide relevant guidance and codes and will share when able. / DSIT also provided an update on the Electronic Trade Documents Bill. This bill creates equivalence between paper and electronic trade documents by removing legal blocker and uncertainty.
6.	Any other business / Outstanding request for support to Anna Bartlett from the Welsh Government to ask for a PCAG member to support the new Digital Economy Act Data Sharing Review Board for Wales. / Action / Group to contact Edgar if interested in participating.

The next PCAG meeting is on 12 July 2023 at 2pm.