Full Business Case Form

This form details the information required for each section of the Full Business Case (FBC).

Suggested length of FBC: 110 pages (excluding annexes)

All FBC requirements are additional to the OBC requirements. Throughout all sections, the FBC should also update OBC content if the position has changed materially and incorporate all of the feedback provided on your OBC. Please clearly identify updates to OBC content, e.g. by using tracked changes.

1. Strategic Case
1a. Strategic rationale / Update OBC content if the position has changed materially.

1b. Strategic focus / Deepens the OBC analyses, including by: / Defining the target markets and sectors with greater specificity (at the level of individual value chain components). / Differentiating between target anchor investment and target supporting supply chain investment. / Breaking down the analyses of strengths, weaknesses, and target investment by Green Freeport site. / Defining, in collaboration with the Department for Business and Trade and Scottish Development International (SDI) define how their services will be utilised to accelerate inward investment. / The Green Freeport’s strategic focus should be developed in collaboration with government, landowners, and any local/regional bodies with a remit for investment promotion.

1c. Interventions and levers / Update OBC content for all sub-sections of 1c if the position has changed materially and provide any additional material as described in the respective sub-section. / 1ci1. Seed capital / Confirms and sets out in detail the activities that will be funded using seed capital.

1ci2. Tax sites / Update OBC content if the position has changed materially.

1ci3. Retained non-domestic rates / Provides a detailed strategy for the use of retained non-domestic rates, including: / The criteria projects must meet to be eligible for funding and how these uphold the requirements of Section 6 of the Set Up Phase guidance and align with the objectives of the retained non-domestic rates fund. / Workstreams and, wherever possible, specific projects that will be funded and how these meet the requirements of Section 6 and align with the objectives of the retained non-domestic rates fund. / The overall expected value of retained non-domestic rates profiled over time and an indicative allocation between workstreams and, where possible, specific projects. This should read across to the detailed financial profile at Section 3a of the Financial Case and the project pipeline set out at Section 1ciii. / Any planned borrowing against future income from retained non-domestic rates. This should make clear why borrowing is needed, when it will occur, who will borrow and from whom, and should read across to a more detailed articulation of how borrowing will take place in the Financial Case (Section 3a) and Commercial Case (Section 4e). / How decisions regarding the use of retained non-domestic rates will be taken and the process for prioritising and selecting projects for funding. This must demonstrate that these arrangements will best equip the Green Freeport to realise its objectives. This should read across to the Management Case. / Where ownership of the non-domestic rates policy lies and including how and when it will be reviewed and evaluated. This should make clear how the Green Freeport governing body will ensure delivery of the policy. This should read across to the Management Case.

1ci4. Customs sites / Update OBC content and provide further detail, including: / All customs sites proposed for designation, with a strategic rationale presented outlining how each site is in line with the Green Freeport’s objectives and how the Green Freeport’s customs offer will attract users (this may not be available for secondary sites with longer lead times). / A clear plan for the activation timescales of all proposed customs sites, further detail on operator(s) and delivery timescales in time for FBC approval. (this may not be fully available for secondary sites with longer lead times). / For each customs site, further detail on the kinds of end users (sector and size) together with plans to demonstrate that operations will commence within 12 months of designation. (This may not be available for secondary sites with longer lead times).

1ci5. Planning / For each major development site the Green Freeport should provide a detailed plan setting out how they intend to obtain necessary consents by set date(s). / Apart from updates on material changes from the OBC this detailed plan should include: / A timeline setting out key stages and dependencies; / A detailed approach and plan for consultation, including both statutory and local consultees; / Confirmation of engagement with relevant planning authorities and any risks/issues that they have highlighted and what the Green Freeport is doing to manage them.

1ci6. Innovation / A full innovation strategy should be provided at Annex J endorsed by relevant stakeholders. Further information on what the full innovation strategy should include, will be provided at a dedicated innovation workshop.

1ci7. Trade and investment promotion / A full trade and investment strategy should be provided at Annex K. / This should include a detailed articulation of the Green Freeports strengths and assets with a roadmap detailing: / Which export services, and why, will be required for the Green Freeports intended exporter mix, with reference to their markets, sectors, barriers, risks, geographic regions: / Identifying bespoke and turnkey export services for those sectors the Green Freeport hopes to attract to and grow within the location. An investment to trade action plan should be provided to describe the journey from investment to export, and what support mechanisms will be in place to support new investors in their export plans, and how these will be aligned with the Green Freeports sectorial, regional and growth plans. / Mapping and supporting exporters’ logistical business needs and services, including transportation, storage and distribution. / A business engagement plan describing investment should identify services that are and will be available over the life of the investment. This plan should be a one stop shop, which will include access to business support services, introductions to funding and more. / Development of intelligence and expertise around principle end markets relevant to the Green Freeport’s exporter community. Working with global trade enterprise to define and provide trading and sectorial statistics to support businesses and investor decisions. / A segmentation of priority opportunities for investment by sector, market, and function: / Focussed on key market opportunities, strategically aligned to the Green Freeport’s target sectors and areas of competitive advantage / Clear rationale behind an investment promotion plan, focussed on the value investing businesses will bring to a Green Freeport’s trade or export growth ambitions and objectives. / Clear signposting to local and national agencies providing incentives and business support networks. / An overview of the key target markets for investment, contained within the promotional plan, with approach for structured engagement by the Green Freeport. / The Green Freeport Logic Model outlines resources and activities supporting outcomes and objectives that in turn drive impacts, therefore: / a full FBC should provide detailed metrics, procedures and processes for monitoring and evaluating performance, which will be used to report to the relevant authorities and to provide base data for market positioning of the Green Freeport. / Detailed metrics and evaluation for improved trade outcomes and securing new investment and businesses into the Green Freeport. Green Freeport. / Provide a template gateway policy that will be used for incoming businesses investing in the tax sites to ensure the Green Freeport objectives are adhered to.

1ci8. Skills and Fair Work / Update OBC content if the position has changed materially and provide a detailed skills plan at Annex L. Further guidance on this plan may be obtained from the Hub. / The detailed skills plan should include: / An analysis of the local labour market and any skills gaps (this should read across to Section 1b above) by working with the national skills agencies (Skills Development Scotland and Scottish Funding Council) to access the required skills planning data. In addition to understanding current challenges, Green Freeports should be thinking about future skills provision including how skills may need to adapt or change to support the just transition to net zero. / A summary of existing skills provision in the Green Freeport area and how it might address the identified gaps, national skills agencies can assist with information. / A plan for engaging, and encouraging employers to engage, with local and national skills stakeholders, including colleges and skills providers and DWP. / A plan for providing relevant training opportunities, including by using and contributing to national training programmes such as: Apprenticeships, Individual Training Accounts and the Flexible Workforce Development Fund. / A plan for encouraging/incentivising employers to provide employment and progression in work for those from disadvantaged groups, those not currently in employment, and those in low-paid work. / A summary of the skills initiatives the Green Freeport will fund/deliver and a clear commitment to investing in the upskilling/retraining of the workforce. / A plan for the Green Freeport accessing existing skills funding and aligning with relevant local and national strategies.

1cii. Wider interventions / Update OBC content if the position has changed materially.

1ciii Project pipeline / Update OBC content if the position has changed materially.

1d. Outputs and outcomes / Update OBC content if the position has changed materially.

1e. Net Zero / A detailed decarbonisation plan should be provided at Annex E. / The plan should outline how the Green Freeport will contribute to a just transition to net zero emissions by 2045, with a robust and credible plan of action for decarbonising the Green Freeport following designation including: / An assessment of current progress towards net zero within the Green Freeport geography. This should include an estimate of the main sources of direct and indirect emissions within the area and how these are currently being measured. / Reference to the carbon emissions impact of the Green Freeport included in the Economic Case (in tonnes CO2e), i.e. the decarbonisation plan must be consistent with the carbon emissions impact included in the OBC & FBC. / Clear milestones, targets, and deadlines for achieving net zero emissions (these should reflect interim targets) and a plan for monitoring progress against them and reporting on them to the governments and local partners in accordance with any extant statutory reporting deadlines. / A plan for engaging and collaborating with relevant local partners. / A plan for how the carbon emissions of investments funded by Green Freeports seed capital will be minimised at the start and reduced to net zero by the target date. / A plan for investing and attracting further investment in Clean Growth/Net Zero technologies and supply chains. / A plan for providing an increased number of jobs or improvement in the skills base in the green economy. / A sustainable procurement policy as defined in the Procurement Reform (Scotland) Act 2014 / The decarbonisation plan should also address carbon management, in particular: / Set out the methodology used to manage carbon in this and subsequent stages, e.g. implementing PAS 2080: Carbon Management in Infrastructure / Commit to including carbon as a differentiating factor in procurement through the supply chain. / Explain the mechanism by which carbon performance will be confirmed once the Green Freeport is operational is explained, e.g. 12 months building performance carbon data reviewed against design predictions.

1f. Equalities / A full equalities impact assessment should be provided at Annex M.

1g. Environmental Impact / Update OBC content if the position has changed materially.

2. Economic Case / The economic case should be consistent with Green Book guidance.[1]
2a. Critical Success Factors / The affordability/cost critical success factor should reflect the indicative seed capital allocation confirmed following OBC approval.

2b. Options Appraisal / 2bi. Shortlist of options / The options appraisal should clearly identify which option corresponds to the indicative seed capital allocation confirmed following OBC approval.

2bii. VfM appraisal / Update OBC content if the position has changed materially.

2biii. Qualitative benefits appraisal / Update OBC content if the position has changed materially.

2biv. Wider impacts / Update OBC content if the position has changed materially.

2bv. Risk appraisal / Update OBC content if the position has changed materially.

2bvi. Carbon Emissions Impact appraisal / Update OBC content if the position has changed materially.

2c. Preferred option / Update OBC content if the position has changed materially.
[1] https://www.gov.uk/government/publications/the-green-book-appraisal-and-evaluation-in-central-governent

3. Financial Case
3a. Financial resources and budgets / Models income from retained non-domestic rates growth over the 25-year retention period and sets out any borrowing against future income and associated costs. The assumptions and methodology underpinning this modelling should be submitted as Annex N. / For all seed capital projects the following information must be provided: / The process and timescales that will be followed in finalising the proposal and for the accountable body verifying that it has met the requisite standards of best practice (e.g., project business case signoff by the accountable body’s investment committee). / Cost estimates and the basis for these estimates. / All funding sources, including seed capital and private and public co-funding. / How contingency and/optimism bias has been factored into cost estimates and how cost overruns will be funded. / How the financial requirements relating to the assessment and management of carbon have been considered and incorporated / How VfM has been and will be considered (e.g., by finding cost efficiencies, in-kind contributions, etc.). / How relevant third parties (e.g., utilities, Network Rail) have been or will be engaged in the project. / Where possible, it should be demonstrated how the development of the proposal has followed industry best practice (i.e., The Green Book, IPA Cost Estimating Guidance, The Construction Playbook). Where projects are not yet at this level of maturity, the following must be provided: / Confirmation from the accountable body (lead local authority) that the proposal will be developed in line with these examples of industry best practice. / Confirmation of whether any seed capital is expected to be used to cover costs associated with developing the proposal in this way, how much will be used in this way, what it will be used for, and the processes through which the accountable body will manage cost and ensure VfM.

3b. Further capacity funding / Update OBC if the position has changed materially.

3c. Financial risk / Update OBC if the position has changed materially.

4. Commercial Case
4a. Tax site delivery and management / Update OBC content if the position has changed materially.

4b. Procurement Strategy / Sets out a robust strategy, in line with the UK Government’s Sourcing and Consultancy Playbooks, for procurement using Green Freeport funding (seed capital and capacity funding) that demonstrates how the Green Freeport will secure VFM. This should make clear: / What procurement is required (with an assessment of whether work can be done in house), who will conduct the procurement, timescales and milestones (these should be reflected in the project plan at Annex G), and any dependencies with other programmes/procurements. / The regulatory/best practice standards that will be met and how the following will be considered: modern slavery, generating social value, Net Zero and environmental impact, consultancy controls, SME utilisation, actively embracing innovation. / The approach to cost modelling and pricing mechanisms. / The proposed route(s) to market (procurement route(s)). / Any market testing that has taken place or is planned (including pre-tender market engagement (PTME)). / Evaluation criteria/questions for the procurement and how these will ensure the right goods/services/land/buildings are procured, in a VfM manner, and to standard.

4c. Risk Transfer / Assesses the potential for transfer of risk to delivery bodies and its implications (e.g., impact on price or required effort for contract management). Sets out how risks will be allocated and managed between Green Freeport coalition members and contractors. All commercial risks for the full life of the project, as well as risk owners and mitigations, should be identified in the programme risk register at Annex B.

4d. Contract Management / Sets out how delivery bodies will be managed to deliver the desired outcomes in the most VfM manner. This should include: / The proposed commercial model, including how suppliers will be incentivised (e.g., performance targets) and contract terms. / A clear resourcing plan, demonstrating how sufficient capability will be available to provide effective contract management.

4e. Public Sector Borrowing (if applicable) / Summarises any proposed public sector borrowing and how it will be ensured that borrowing is prudent, affordable, and sustainable.

4f. Subsidy Control / Sets out the lead authority’s assessment of subsidy control considerations in the context of Green Freeports capital and revenue funding as well as non-domestic rates relief and retention and how these will be managed, based on BEIS’ guidance for public authorities.[2]
[2] https://www.gov.uk/government/publications/complying-with-the-uks-international-obligations-on-subsidy-control-guidance-for-public-authorities/annex-2-public-authorities-assessment-of-how-individual-subsidies-comply-with-uk-eu-trade-and-cooperation-agreement-principles https://www.gov.uk/government/publications/complying-with-the-uks-international-obligations-on-subsidy-control-guidance-for-public-authorities/technical-guidance-on-the-uks-international-subsidy-control-commitments

5. Management Case
5a. Governance / Finalises the governance arrangements that will be adopted for the delivery phase and the timescales for doing so. This should include: / Finalising the memberships, powers, and decision-making mechanisms of the Green Freeport governing body and all subcommittees. / A clear schedule of delegation, showing where accountability lies for the various aspects of the Green Freeport and the responsibilities of each party. This must as a minimum include planning, innovation, trade and investment promotion, tax site delivery and operation, customs site delivery and operation, the use of retained non-domestic rates, skills and regeneration, alignment with wider initiatives, stakeholder engagement, security and compliance, Net Zero, risk management, and M&E and reporting. This must clearly show that the Green Freeport governing body will have the necessary powers to deliver (directly or otherwise) on the Green Freeport proposal as articulated in the FBC, including how it will hold delivery partners to account. This should include a Decision Matrix with accompanying RACI table outlining which forums/boards are Responsible/Accountable/Consulted/Informed of decisions and escalation criteria. / Detailed structures and processes for decision-making regarding the use of retained non-domestic rates. / Final governance documents (including governing body Terms of Reference, recruitment and remuneration policies, a conflict-of-interest policy, a diversity and inclusion statement, in-kind/related party charges policy, and any other relevant documents). These should be provided at Annex H.

5b. Team structure / Confirms: / Where responsibility for delivering each part of the Green Freeport proposal sits within the executive team. This must as a minimum include planning, innovation, trade and investment promotion, tax site delivery and operation, customs site delivery and operation, the use of retained non-domestic rates, skills and regeneration, alignment with wider initiatives, stakeholder engagement, security and compliance, Net Zero, risk management, and M&E and reporting. / Procurements associated with any contracted support should be set out in the Commercial Case and all staffing costs in the Financial Case.

5c. Stakeholder management and communications / Update OBC if the position has changed materially.

5d. Building local expertise / Update OBC if the position has changed materially.

5e. Milestones / Delivery plans for seed capital projects should be set out in detail.

5f. Risk management / Update OBC if the position has changed materially.

5g. Security and illicit activity / Update OBC if the position has changed materially.

5h. M&E / Update OBC if the position has changed materially and provide commitment to adhere to the Performance Management and Assurance Framework; M&E Framework, including Indicators and Guidance and Site Delivery Framework.

List of Annexes:
Required at OBC Stage	Required at FBC Stage (in addition to OBC annexes)
Annex A – Maps of each tax site, customs site, seed capital project, and key supporting investment	Annex E – Decarbonisation plan (Fully developed detailed plan)
Annex B – Programme risk register	Annex J – An innovation strategy
Annex C – Plan for embedding fair work practices	Annex K – A trade and investment strategy
Annex D – Logic model	Annex L – A skills plan
Annex E - Decarbonisation plan (High level draft plan)	Annex M – An equalities impact assessment
Annex F – Assumptions, references, and methodology for VfM analysis	Annex N – Assumptions and methodology for retained non-domestic rates modelling
Annex G – Project plan
Annex H – Governance documents
Annex I – Letters from all customs site operators committing to counter illicit activity
Annex O – Security and illicit activity risk register