STATEMENT OF REQUIREMENTS

CDF Lebanon: King Charles III Cedar Tree Trail

1. Introduction
  1. This Statement of Requirement (“SOR”) sets out The Foreign, Commonwealth and Development Office (“FCDO”) requirements for establishment of a King Charles III Trail (the “project”).
  2. This SOR should be read in conjunction with the Request for Quotation Letter (RfQ).
2. Background and Objectives
  1. The British embassy in Lebanon aims to establish a Cedar tree trail to mark the coronation of His Majesty King Charles III. In addition, the project also seeks to support the reforestation in Lebanon by planting Lebenese Cedar Trees (Cedrus Libani) under the funding of the Climate Diplomacy Fund (CDF).
  2. In support of the King Charles III Cedar Tree Trail programme, the primary objectives of this project are to:
  3. [Objective 1] Establish a trail of cedar trees to mark the Coronation of His Majesty King Charles III, with an inauguration event in November 2023.
[Objective 2] Establish The King Charles III Trail with no less than 80 Lebanese Cedars. Set up necessary sign posts, ensuring the trail does no harm to the environment or meaningfully change the landscape. Maintain the trail after the project completion. It is desirable that the trail is conveniently located with respect to the Queen Elizabeth II Trail in the Chouf Biosphere Reserve.
1. Scope of work required
  1. Phases of delivery
    1. The contract will be delivered in [two (2)] phases and each phase shall be dependent upon the success of the previous phase, and will compromise of the following:
    2. Inception Phase: This will be the first phase of the project and the period during which the detailed workplan and Outputs; milestones and associated payment plan for the Implementation Phase(s) will be agreed between the Authority and the Supplier.
    3. Implementation Phase: Also known as the Delivery Phase, this will be the period in which the detailed activities and Outputs agreed in the workplan during the Inception Phase will be delivered by the Supplier.
    4. Exit Phase: This is the last month of the Contract and is the period during which the Supplier is required to provide to provide a project completion report; asset management disposal plan; maintenance plan, and handover plan for all material/documents produced during the project to the Authority; and any other deliverables agreed between the Authority and Supplier for inclusion in the project exit plan (“project Exit Plan”). Implementation will continue during the Exit Phase, but the Supplier will be required to close down activities sensitively during this period and prior to the Contract End Date.
    5. The supplier should be a registered organisation or company in Lebanon.
  2. Delivery locations
    1. The Services will be delivered in Lebanon. The Delivery personnel should be based in the country.
The Authority expects the Supplier to be based in Lebanon with the ability to travel within the country.
  1. Timeframe
    1. The Term of the Call-Off Contract is expected to be up to Three months. The contract is anticipated to commence on 01 September 2023 and end on 30 November 2023. However, the implementation of the stated objectives should be concluded before the 10th of November 2023.
    2. The supplier is expected to continue with maintenance of the trail following the project completion.
  2. Type of contract
    1. The contract will be a Low Value Grant Agreement with payments based on the Activity Based Baseline (ABB) drafted in the Tender and updated during the Inception Phase.
2. Supplier’s responsibilities
  1. All Phases
    1. The Supplier shall deliver services to the Authority in accordance with the requirements described in section 4 (Scope), 5 (Supplier responsibilities) and 6 (Outputs and Deliverables) of this SOR and as otherwise agreed in project workplans or Contract Variations.
    2. The Supplier shall engage, coordinate and communicate as set out below:
      1. Maintain engagement with the Authority and the Project team;
      2. Maintain engagement with the key stakeholders/beneficiaries, co-ordinating with locally employed and HMG Programme staff at Post;
      3. Manage stakeholder expectations regarding the Project’s duration, explaining the fixed period nature of the Project;
      4. Keep a register of engagements and supply the Project lead with minutes of key engagement meetings or correspondences; and
      5. Advise on the design and support delivery of the Project’s external communications, including but not limited to producing and implementing a strategic communications strategy (in conjunction with the Project lead); and being responsive to ad-hoc communications related enquiries from the Project team.
    3. The Supplier shall provide activity, project and contract management as set out below:
      1. All documentation Deliverables/Outputs must be produced in Microsoft Office compatible format unless otherwise agreed;
      2. Manage projects and programmes according to current industry best practice including managing risks and issues; and
      3. Provide any and all reports as set out in section 8 (MREL) and 11 (Financial Management) of this SOR and as agreed from time to time in the Project workplan or Results Framework.

  1. Implementation Phase requirements
    1. The Supplier shall be responsible for establishing the King Charles III Trail with all necessary requirements by the 10th of November 2023. It would be preferable if the trail is conveniently located with respect to the Queen Elizabeth II Trail in the Chouf biosphere reserve.
  2. Exit Phase requirements
    1. During the Exit Phase, the Supplier shall provide a project completion report; asset management disposal plan; and handover plan for all material/documents produced during the project; and any other deliverables agreed between the Authority and Supplier for inclusion in the project exit plan (“Exit Plan”).
  3. Resourcing requirements
    1. The Supplier must be prepared to work flexibly if required and respond quickly to unforeseen or changing requirements of the programme. If the Supplier is unable to meet a new request or change in agreed Deliverables from the Authority using the contracted personnel, the Supplier must have in place cost effective and efficient processes for sourcing and/or sub-contracting the necessary expertise in order to meet these requests in a timely manner.
  4. Skills and competencies requirements
    1. The Supplier is expected to have a strong working knowledge and experience of Cedar tree planting and maintenance in Lebanon.
    2. The Supplier should be able to ensure maintenance of the trail following the project completion.
  5. Social Value
    1. The Supplier needs to ensure that money spent on buying goods and services benefits society more widely as well as delivering value for money. The Social Value Act requires contracting authorities to consider how the services being procured might improve the economic, social and environmental well-being of the relevant area. The Supplier needs to show evidence of their values so that their actions in society are rightly recognised and rewarded.
    2. The Social Value Model published on gov.uk alongside Procurement Policy Note 06/20 ‘Taking account of social value in the award of central government contracts’ sets out the requirements that Central government organisations should use to take account of the additional social benefits that can be achieved in the delivery of its contracts, using policy outcomes aligned with this Government’s priorities.
    3. The Supplier must provide a response to the Social Value evaluation criteria in relation to Lebanon.
# Other requirements
  1. Quality Assurance
    1. The Authority expects that the Supplier will have robust quality assurance processes in place to ensure the quality and effectiveness of the services to be delivered.
  2. Risk Management
    1. The Tender shall include a robust assessment of the key risks, detail their approach to risk management and how they propose to manage and mitigate risks for the duration of the contract. This will be revisited and reflected on and updated regularly throughout project implementation. The Supplier shall be proactive in identifying risks or threats to programme delivery.
    2. Suppliers should consider how they will adapt and respond to changes in context and any potential alterations to the project.
    3. The Supplier will be required to identify financial and programme risks in order to undertake necessary mitigation actions. Any risk mitigations should be agreed in consultation with the Authority.
  3. Gender sensitivity
    1. The Authority views gender equality and women’s rights as central to promoting peace and stability overseas. This project will take into account any gender-related differences; consider its contribution to reducing inequality between persons of different gender; and ensure that the project does no harm to any particular gender group.
    2. As such, gender must be fully integrated across all aspects of the intervention. The project design must be underpinned by a full gender analysis (completed in Q1 of the project cycle) that is monitored and updated regularly, and that demonstrably shapes the project's design and implementation, with concrete commitments and action demonstrating the project is suitably privileging gender.
  4. Disability
    1. The UK is keen to maintain a focus on disability in its programmes. We take a rights-based approach to disability inclusion in line with the United Nations Convention on the Rights of Persons with Disabilities. This recognises that disability results from the interaction between persons with impairments and the society around them. It is caused by attitudinal and environmental barriers that hinder the full and effective participation in society on an equal basis with others.
    2. The Tender shall include details about how the Bidder intends to design, develop and implement the project in ways that take into account the needs and capabilities of people with disability and other vulnerable groups.
  5. Conflict sensitivity
    1. The Authority requires suppliers to take a robust approach to conflict sensitivity. This includes going beyond ‘do no harm’ principles to include maximising opportunities for positive effect on peacebuilding and conflict dynamics, such as improved community relations and enhanced mediation, and good governance
  6. Duty of Care
    1. The Supplier is responsible for the safety and well-being of their Personnel and any Third Parties delivering activities under this Call-Off Contract. The Supplier is responsible for the appropriate security arrangements and documentation required for in-country personnel. The Supplier shall also be responsible for the provision of suitable security arrangements for their domestic and business property. The Supplier is responsible for ensuring appropriate safety and security briefings for all of their Personnel working under this contract and ensuring that all Personnel register and receive briefing as outlined above. Travel advice is also available on the FCDO website and the Supplier must ensure all Personnel are briefed and up to date with the latest position.
    2. The Supplier shall develop their Tender response on the basis of being fully responsible for Duty of Care in line with the details provided above. They must confirm in their Tender that:
    3. The Supplier fully accepts responsibility for security and Duty of Care.
    4. The Supplier understands the potential risks and have the knowledge and experience to develop an effective risk mitigation plan.
    5. The Supplier has the capability to manage their Duty of Care responsibilities throughout the life of the contract.
    6. If a Bidder is unwilling or unable to accept responsibility for Duty of Care as detailed above, their Tender will be viewed as non-compliant and excluded from further evaluation.
    7. Acceptance of responsibility must be supported with evidence of capability. In providing evidence Tenderers should consider the following questions:
      1. Have you completed an initial assessment of potential risks that demonstrates your knowledge and understanding, and are you satisfied that you understand the risk management implications?
      2. Have you prepared an outline plan that you consider appropriate to manage these risks at this stage (or will you do so if you are awarded the contract) and are you confident/comfortable that you can implement this effectively?
      3. Have you ensured or will you ensure that your staff are appropriately trained (including specialist training where required) before they are deployed and will you ensure that on-going training is provided where necessary?
      4. Have you an appropriate mechanism in place to monitor risk on a live/on-going basis (or will you put one in place if you are awarded the contract)?
      5. Have you ensured or will you ensure that your staff are provided with and have access to suitable equipment and will you ensure that this is reviewed and provided on an on-going basis?
      6. Have you appropriate systems in place to manage an emergency/incident if one arises?
  7. Counter-Terrorism legislation
    1. Terrorism is a serious threat and given the countries the Authority operates in there is an increasing risk that the Authority resources could be diverted for use by terrorist organisations or for terrorist activity. The Authority is responsible for protecting its funds from diversion to these organisations. The Authority, along with our partners, have to comply with domestic and international law.
    2. The Terrorism Act 2000 enables proscription of certain terrorist groups and makes it illegal to provide material assistance and support to individuals or groups knowing or having reasonable cause to suspect it will or may be used for terrorist purposes. This includes fund-raising, use and possession of money or other property and funding arrangements.
    3. The Authority takes its own responsibility for protecting its funds from diversion to a proscribed organisation seriously and expects its partners to do the same. In line with UK legislation, throughout this project legal responsibility lies with the Supplier who must undertake the appropriate checks to ensure it is not inadvertently funding or providing humanitarian goods to terrorist organisations. The Authority therefore expects all suppliers to demonstrate an awareness and policies to ensure compliance with UK counter-terrorism legislation.
  8. Cyber Security
    1. The Supplier must ensure that every effort is made to provide the project with effective cyber security provision. All IT must have up-to-date encryption installed, and its make/type should be specified in the proposal. The method of communication between the Supplier and the Authority will be confirmed once the contract has been awarded, and may include an end-to-end encrypted email service.
  9. Asset Management
    1. The Supplier will need to set out how they will maintain, control and report on any assets purchased with project funds, mitigating against theft, damage or loss. An asset management plan should be developed if assets exist and/or created within the delivery plan for this programme. The Authority will then determine how the assets are disposed of at the end of the programme as part of the closure activities. All assets will be disposed of in a way that represents best value for money with a clear record of decision making, including approval by the Authority’s project SRO and in accordance with relevant legislation on asset disposal.
  10. Safeguarding
    1. The Authority’s aim across all its programming is to avoid doing harm by ensuring that their interventions do not sustain unequal power relations, reinforce social exclusion and predatory institutions, exacerbate conflict, contribute to human rights risks, and/or create or exacerbate resource scarcity, climate change and/or environmental damage, and/or increasing communities’ vulnerabilities to shocks and trends. The Authority seeks to ensure their interventions do not displace/undermine local capacity or impose long-term financial burdens on partner governments, therefore, require partners to lead and robustly consider environmental and social safeguards through its own processes and to live up to the high standards in safeguarding and protection which the Authority requires.
2. Budget
  1. This project has a maximum budget of £7,000 from 01 September 2023 to 30 of November 2023.
  2. The Supplier is expected to spend 100% of the agreed annual budget by the end of December of each calendar year.
3. Financial Management and Payments
  1. The payment schedule will be set out in line with the project delivery workplan and agreed Activity Based Budget (ABB).