To:	Craig Ogilvie, Senior Responsible Owner for the Unique Customer Record Programme

From:	Jim Harra, Chief Executive of HMRC; and
Nick Smallwood, Chief Executive Officer of the Infrastructure and Projects Authority

31/05/2023

Dear Craig,

APPOINTMENT AS SENIOR RESPONSIBLE OWNER FOR THE UNIQUE CUSTOMER RECORD PROGRAMME
We are writing to confirm your continued appointment as Senior Responsible Owner (SRO) of the Unique Customer Record Programme which took effect from 06/12/2021. This letter sets out your responsibilities and the support you can expect from your department and the Infrastructure and Projects Authority.
As SRO, you are directly accountable to Joanna Rowland, under the oversight of the Chief Executive as accounting officer for HMRC, and the Rt Hon Lucy Frazer QC MP, the Financial Secretary to the Treasury.
Your programme forms part of HMRC Transformation Portfolio, under the oversight of the Chair of the HMRC ExCom and is included in the Government Major Projects Portfolio (GMPP).
You have personal responsibility for the delivery of the Unique Customer Record Programme and will be held accountable for the delivery of its objectives, with policy intent and outcomes expected. This encompasses securing and protecting its vision, ensuring that it is governed responsibly, reported on honestly, escalated appropriately and for influencing the context, culture, and operating environment of the programme. You are also responsible for ensuring the ongoing viability of the Unique Customer Record Programme and recommending its pause or termination if appropriate. Where issues arise which you are unable to resolve, you are responsible for escalating these to HMRC ExCom.
You remain accountable to Ministers, as set out in the Civil Service Code, and should deliver the project in accordance with the objectives and policy intent as set by Ministers.
In addition to your internal accountabilities, SROs for GMPP projects and programmes are personally accountable to Parliamentary Select Committees. This means that, from the date of this letter, you will continue to be held personally accountable to and could be called by Select Committees to account for and explain the decisions and actions you have taken to deliver the Unique Customer Record Programme.
It is important to be clear that your accountability relates only to implementation, within the agreed terms in this letter; it will remain for the Minister to account for the relevant policy decisions and development.
More information on this is set out in Giving Evidence to Select Committees - Guidance for Civil Servants, sometimes known as the Osmotherly Rules. Information on the roles and responsibilities of the SRO are detailed in the Infrastructure and Project Authority’s guidance on the role of the senior responsible owner. You should also make yourself familiar with the Government Functional Standard for Project Delivery, the requirements of the Government Project Delivery Framework, and the guidance and requirements for project delivery as set by HMRC Transformation Portfolio.

Time commitment and tenure
This role will require up to 50% of your time to enable effective delivery of the role and execute your responsibilities in full.
As SRO your time is split across two GMPP programmes within the Data and International Tax Transformation Directorate: Unique Customer Record and Data Protection Remediation; as well as the non GMPP Organisation for Economic Cooperation and Development (OECD) Pillar 2 Programme. The synergies between the Data Transformation and International Data Programmes will allow you to flex your time accordingly without introducing risk to delivery of the Programme’s objectives and timescales.
You are required to undertake this role until achievement of programme close, planned for March 2025. Progress towards this will be reflected in your personal objectives. Any changes to the agreed time commitment or tenure of the role, as set out above, will require both departmental and Infrastructure & Projects Authority consent.
Objectives and performance criteria
In July 2020 the Government published “Building a Trusted, Modern Tax Administration System”, an ambitious and visionary expression of the future of customer centric tax administration. The Government is looking to a future world where:

“People and businesses to be able to pay the right tax as they live their lives and go about their business. It should be easy for people to pay any tax due, and for the vast majority of people the calculation and payment of tax should be effortless. For the majority of businesses, tax should be straightforward and hard to get wrong”.

The HMRC Tax and Benefits systems in their current form are unable to serve a homogeneous view of the UK taxpayer to all customer facing processes and solutions. Those systems have been audited with clear GDPR risks highlighted. We are also unable to provide modern, intuitive self-service solutions for citizens to manage their affairs until we address the fundamental core issues with our customer data. It is extremely labour intensive and costly to build a data footprint of the taxpayer to aid compliance activity.

Any proposed changes to scope which impacts on this intent or the realisation of benefits must be authorised by Unique Customer Record Programme Board and may be subject to further levels of approval.
The purpose of the programme is the creation of a Unique Customer Record (UCR) which is the fundamental building block needed to deliver this vision of a trusted and modern tax authority.
It is a pre-requisite for a Single Customer Account, which is the means by which we allow our customers to see themselves and manage their affairs with HMRC.

Having a unique tax record which incorporates, all a customers’ key information (NINO, VRN, UTR, name, address, date of birth, company name, company address, email, etc), the taxes and services they are enrolled for and what money is either owed to HMRC and/or owed to the customer from HMRC in one place will drive a more personalised, data driven approach to our customers. A customer can be described as an individual, an individual with business interests or a large corporate organisation. This underpins a healthy and trusted tax administration system, making it easier for customers to get their tax right first time and increasing compliance. HMRC must design systems, products and processes around whole customers and make it as easy as possible for them to deal with us. We need to understand and segment our customers through data and insight to better tailor and target improved compliance, improved customer experience, reduce HMRC costs, reduce customer costs and build trust. This will allow Debt Management to better segment those who owe tax, match against receipts and deploy the most effective, tailored collection campaign (efficient for customers and HMRC) which is core to our strategic collection approach

A UCR is an essential dependency behind accurate calculation of tax and payments in near real time. It will put in place the foundations that enables HMRC to more efficiently and effectively take a holistic view of customers with a tax debt, and in due course, make system changes that enables automatically set off credits and debits between taxes, reducing overall debts and the need to chase customers for payment.

Having a unique record in one place simplifies and streamlines compliance risking, underpins customer interactions by providing a complete picture of a customer in one place and opens up a wider world of data and analytical capability, insight and behavioural change based around the holistic view of the customer. Clean, accurate and up to date records are fundamental to ensuring that HMRC can meet its UK GDPR legal obligations and reduce wasteful failed contacts driven by inaccurate customer records. And of course, without a unique record, from which to provide the required information, HMRC will not be able to deliver the single tax account committed to in the Tax Administration Strategy.

This Programme directly contribute towards the achievement of HMRC’s strategic objectives as follows:
Collect the right tax and pay out the right financial support.
Bringing customers information and tax affairs together and linking them to historic contact information will assist our customers to be able to see more accurate information relating to their affairs, and Customer Service Group (CSG) and Customer Compliance Group (CCG) colleagues to understand their current and previous interactions with HMRC.
Make it easy to get tax right and hard to bend or break the rules.
The creation, management and addition to a single consolidated dataset relating to our customers (and their relationships to other customers) will enable us to minimise the likelihood of a customer breaking the rules and provide opportunities for upstream intervention as required.
Make HMRC a great place to work.
At present our flawed and disjointed data on customers and their interactions with us means we have significant amounts of manual workarounds and ‘matching’ happening across many teams that are managing numerous processes. This low value/low interest work can be replaced by higher value/ higher stimulation analysis and intervention work across HMRC teams including the use of data management tools such as Informatica which will make it easier for colleagues to discover the data they need.

Your personal objectives and performance criteria which relate to the Unique Customer Record Programme are:
- Delivering the Complete UCR Solution
  - Match
  - Merge
  - Restructure/Cleanse
  - Customer Registry
- Implementing a Data Management Culture
  - Information Governance Framework Operating Model (IGF/TOM)
  - Business Process Management (BPM)
  - Informatica
  - Address Data Management (ADM)
  - Enterprise Data Model (EDM)
Implementing Business Improvements
The Core Business Change (CBC) project will derive the real business value from the UCR programme by helping business areas understand the UCR outputs, impact them against processes and determine how they can exploit the potential of better and more accurate and available customer data. CBC has two main functions:
  - Unlock UCR potential through Business Value Delivery Projects; projects that are designed to bring together specific outputs from UCR to add value to the business as early as possible.
  - Govern, manage, own and control all other business change activity in the wider UCR programme.

You are expected to run your project in accordance with the Government Functional Standard for Project Delivery, the other Functional Standards as applicable to this programme and the requirements of the Government Project Delivery Framework.

Extent and limit of accountability
Finance and Controls
HM Treasury spending controls will apply on the basis set out within the department’s delegated authority letter. Where the Unique Customer Record Programme exceeds the delegated authority set by HM Treasury, the Treasury Approval Point process will apply, and the details of each approval process must be agreed with your HM Treasury spending team. You should consult departmental finance colleagues on how to go about this.
You should note that where expenditure is considered novel, contentious, repercussive, or likely to result in costs to other parts of the public sector, HM Treasury approval will be required, regardless of whether the programme expenditure exceeds the delegated authority set by HM Treasury. If in doubt about whether approval is required you should, in the first instance, consult departmental finance colleagues before raising with the relevant HM Treasury spending team.
The overall estimated budget, resourcing requirements and tolerances for your project/programme will be agreed as part of the approval process. You will be expected to deliver within these tolerances and report quarterly on these as part of GMPP reporting.
You should operate at all times within the rules set out in Managing Public Money. In addition, you must be mindful of, and act in accordance with, the specific HM Treasury delegated limits and Cabinet Office controls relevant to Unique Customer Record Programme. Information on these controls can be found here: Cabinet Office controls.
Delegated authority
You are authorised to:
- approve expenditure of £36.5m (TDEL) to cover the period of 2023/24
- agree project rescheduling within the agreed tolerance period of agreed milestones, but rescheduling beyond that must be agreed with Joanna Rowland or HMRC IB/CIDC; and
- recommend to Joanna Rowland and the HMRC ExCom the need to either pause or terminate the programme where necessary and in a timely manner.
These authority limits are subject to change and other conditions or tolerances may be set as part of the business case approval and ongoing monitoring processes which you should then operate within.
Where issues arise which take you outside of these authority limits which you are unable to resolve, you are responsible for escalating these issues to the Joanna Rowland and the HMRC ExCom.

Appointments
You should appoint a full time Unique Customer Record Programme Director to support you in the management of this programme and make other appointments as required for the control and delivery of your programme within your delegated authority.

Governance and assurance
You should pay attention to ensuring effective governance for your programme, including the establishment of a programme board with appropriate membership and clear terms of reference.
As primary owner, you must ensure that the Unique Customer Record Programme secures business case approval from appropriate management board(s) including CO and HMT. You should also ensure that the Unique Customer Record Programme remains aligned to the strategic outcomes, costs, timescales, and benefits in line with the approved business case as well as monitoring the context within which the Unique Customer Record Programme is being delivered to ensure it remains valid.
Where a change impacts the scope, costs, benefits, or planned delivery milestones agreed as part of an agreed business case, you are responsible for following the agreed change request approval process and setting a new, approved, business case baseline.
You should ensure that an accounting officer assessment is completed alongside the approval of the Outline Business Case and that this is published on GOV.UK as part of the government’s transparency requirements on major projects. You are responsible for bringing to the attention of the accounting officer any material changes in the Unique Customer Record Programme which could require a new accounting officer assessment to be completed and published. Guidance on completing accounting officer assessments for major projects is available from HM Treasury.
Although you are directly accountable for this programme, you are also expected to support delivery of the department’s overall strategic objectives. This means that you are expected to work collaboratively with other SROs and project directors in adjacent projects and programmes and with the HMRC Transformation Portfolio portfolio management office and portfolio director to manage dependencies, resources, schedules, and funding to support delivery of the overall change the department needs to achieve its strategic objectives.
You should ensure that appropriate and proportionate assurance is in place and agree on the level and frequency of assurance reviews through the maintenance of an integrated assurance and approvals plan. You should develop this plan and its maintenance in collaboration with the Departmental Assurance Coordinator and the Infrastructure and Projects Authority.

Programme status, reporting and transparency requirements
The Programme status at the date of your appointment is reflected in the most recent quarterly return on the Unique Customer Record Programme to the Infrastructure and Projects Authority and is the agreed position as you assume formal ownership of the programme.
You are responsible for ensuring the honest and timely reporting on the position of the Unique Customer Record Programme to the Infrastructure and Projects Authority while it remains on the GMPP and for providing reports and information to the HMRC Transformation Portfolio portfolio management office as required. To help meet the government's Net Zero ambition this reporting will start to include carbon measurement. Information on the Unique Customer Record Programme will be published annually by the Infrastructure and Projects Authority.
As part of the government’s commitment to transparency on major infrastructure projects, you are responsible for publishing on GOV.UK:
- A summary of the accounting officer assessment completed in line with the approval of the Outline Business Case and summaries of any subsequent assessments should they be required;
- A summary of the HM Treasury approved Full Business Case; and
- A close out report after the programme has completed.

Development and support
As a graduate of the Major Projects Leadership Academy, you are expected to maintain your continuing professional development as a project leader, including your status as an accredited assurance reviewer. To maintain your accreditation, you will be required to participate in a review at least once every 12 months.
The department will assist you in securing the necessary resources to support the Unique Customer Record Programme, and will set clear guidance, requirements and standards, which align to the Government Functional Standard on Project Delivery, to enable good governance and effective delivery. You will be part of the department’s cohort of major project leaders who will be expected to support each other, share good practice and lessons learned and to collectively develop solutions. You should liaise with the department’s Head of Profession for project delivery to discuss the maintenance and development of your delivery and leadership skills.
The Infrastructure and Projects Authority will be available to you for support, advice, and assurance throughout the Unique Customer Record Programme’s time on the GMPP.
Following approval of the business case and entry onto the HMRC Transformation Portfolio, the Transformation Portfolio Group will provide ongoing oversight and support and will take steps to help resolve and escalate risks, issues or constraints that are acting as a blocker to successful delivery.
We would like to take this opportunity to wish you every success in your role as SRO.

Yours sincerely,
JIM HARRA		NICK SMALLWOOD

Chief Executive / HM Revenue & Customs		Chief Executive Officer / Infrastructure and Projects Authority

CONFIRMATION OF ACCEPTANCE OF APPOINTMENT

I confirm that I accept the appointment of Senior Responsible Owner for the Unique Customer Record Programme, including my personal accountability for implementation, as set out in the letter above.

Craig Ogilvie

13/06/2023