Outline Business Case Form

This form details the requirements for each section of the outline business case (OBC).

Suggested length of OBC: 85 pages (excluding annexes)

Please be as concise as possible in the OBC and, where necessary, provide further detail in the annexes.

Strategic Case (suggested length of OBC: ~30 pages)
1a. Strategic rationale / Sets out the Freeport’s[1] strategic context, including: / how the Freeport will improve the Well-Being of Future Generations / the long-term vision for the Freeport area / the economic rationale for public intervention; / why a Freeport (as opposed to other possible interventions) is the correct response; / what would happen in the absence of intervention; and / the high level, strategic interdependencies of the Freeport. This should make clear where delivery is dependent on actions or decisions from central government departments.

1b. Strategic focus / Sets out: / an analysis of the Freeport’s key strengths and weaknesses, with comparative reference to domestic and international competitors. This must consider the characteristics of the local labour market (including the prevalence of relevant skills), the availability of developable land and key physical infrastructure, existing clusters and anchor tenants, and local innovation assets; / the sectors and markets the Freeport will target and how this strategic focus will most effectively realise the policy objectives; / how the target markets and sectors build on the Freeport’s strengths and, through comparison with domestic and international competitors and an assessment of the size of these markets and sectors, how the Freeport will be able to compete effectively for investment from them; and / how Freeport status will strengthen the competitiveness of the area for the target markets and sectors, including how it will help mitigate key weaknesses identified. / The Freeport’s strategic focus should be developed in collaboration with local communities (including under-represented groups), government, landowners, and any local/regional bodies with a remit for investment promotion.

1c. Interventions and levers / Sets out in summary how each Freeport lever (1ci1 to 1ci8) will be deployed and any interactions. Where activity is geographically limited, this section should make clear where it is taking place. / 1ci1. Seed capital / Sets out: / the specific activities that will be funded using seed capital. If seed capital will be used to support a larger project, the specific elements that seed capital will fund should be identified; / the need for public funding of these activities, with evidence that they would not materialise or would deliver the policy objectives to a significantly lesser degree without it; / how these activities support the Freeport to realise its objectives and how they will maximise the impact of other Freeport levers (for example, by addressing marginal viability gaps for a tax site); / why these activities are most appropriately delivered at the outset of the Freeport, through seed capital (as opposed to at a later date); and / that these activities either constitute land assembly/site remediation or small-scale transport infrastructure. If not, a compelling case must be made that the activities: (1) Have especially clear and well-evidenced expected benefits, in line with the Freeport policy objectives; (2) Would not otherwise take place and/or would unlock a particularly high level of private sector match funding; and (3) If skills or digital activities, are well aligned with wider skills/digital initiatives and will not duplicate or fragment this work.

1ci2. Tax sites / Sets out: / the economic case for designating each of the sites as Freeport tax sites. This should include a viability gap analysis for each site, showing how the Internal Rate of Return is affected by designation (e.g., through considering planned and projected operating and capital expenditure for landowners and tenant businesses with and without the designation); / the strategic vision for each tax site, including the sectors that will be targeted and how this focus will support clustering and the policy objectives. This should read across to and build on Section 1b (strategic focus); / the timescales to which proposed tax sites will be brought forward for approval; and / demonstrates that each site complies with the requirements articulated at Section 5 of the Set-Up Phase Guidance. A map of each proposed site should be provided at Annex A.

1ci3. Retained non-domestic rates / Sets out: / a high-level summary of the proposed approach and rationale that will be taken regarding decisions about the use of any anticipated retained non-domestic rates revenue, including any planned pooling arrangements and how the proposed approach will allow the Freeport governing body to provide strategic direction and the local authority/authorities to be accountable for the use of public funds. This should read across to the Management Case; / an initial assessment of the overall expected value of retained non-domestic rates revenue. This should clearly set out the total forecast and expected timeline for non-domestic rates uplift from planned developments above the baseline over the 25-year period and quantify and justify any proportion of this that will be excluded from Freeport uses (this will be considered only in exceptional circumstances); / an initial proposal and rationale for the assumed displacement factor for the tax sites used to estimate the amount of non-domestic rates to be retained (see section 6.1.8 of Set Up Phase guidance). The final displacement factor will be determined by the Welsh Government based on the information provided in business cases; / alongside the rates retention forecasts there should also be a clear 5-year forecast for the estimated cost of NDR relief, factoring in all planned developments that will be eligible for the relief. This relief forecast should align with the rates retention assessment; and / the objectives for the use of any retained non-domestic rates revenue and the rationale behind them, including how they relate to the objectives of the Freeport and the Freeports Programme in Wales more widely.

1ci4. Customs sites / Sets out: / the Freeport’s strategy for using customs sites to deliver the policy objectives, including any plans to support SMEs to make use of them. This should identify and justify (in relation to the policy objectives) the types of businesses (sector and size) that will be targeted as Customs Site Operators (CSOs) and end users and set out a plan for engaging them and communicating the benefits of customs sites in a tailored, targeted manner; / the criteria and processes that will be adopted by the Freeport governing body in deciding whether to support potential CSO applications to HMRC; / the timescales to which all customs sites proposed in the original bid will be brought forward for designation and their operator(s). Where customs sites that are not currently being brought forward for designation, or are being brought forward to slower timescales, this should be clearly explained and justified. This should read across to the delivery plan and key milestones provided at Section 5e of the Management Case; and / that at least one prospective CSO has completed HMRC’s registration of interest form and begun conversations with HMRC about getting their site(s) designated.

1ci5. Planning / For each major development site of significance for the Freeport (including all seed capital, tax, and customs sites as well as any other key supporting infrastructure/initiatives), sets out: / their current status with respect to relevant development plans (including both emerging and adopted documents); / whether planning permission has been granted or an application has been submitted, and details of the types of permissions being sought; / the planning and development needs of each site together with any additional permits and/or consents anticipated (this includes but is not limited to: planning applications, marine licences, Harbour Revision Orders; Development Consent Orders; Development of National Significance); / the ways in which planning measures may support site delivery at pace; / key planning risks and the Freeport’s approach to mitigate them, which should be captured at Annex B; / key planning opportunities; / a plan for engaging on an ongoing basis the relevant planning authorities and statutory consultees to explore how best to support key developments through the planning process; and / how the Freeport will work with planning authorities to establish a planning environment conducive to appropriate development in line with the policy objectives.

1ci6. Innovation / Set out an outline innovation strategy at Annex J, encompassing: / what innovation Freeport status will enable beyond current plans; / reference to and alignment with relevant Welsh Government / UK Government policy including Wales Innovates, Prosperity for All Economic Action Plan, UK Innovation Strategy: leading the future by creating it, and the Levelling up White Paper; / how the Freeport will use its enabling powers to stimulate research and innovation within the Welsh innovation eco-system and as such will support the increase of RD&I within the economy; / outline plans for accessing wider innovation funding, including: (1) the innovation issues that will be solved; (2) the impact that innovation activities will have in relation to the Freeport's published impacts & outputs; and (3) the innovation funding and support already in place (public and private) – identifying specific projects by name and type of funding and/or support in place; / how wide-ranging local, national and government support will be utilised to complement the Freeport’s own support, outlining how such support will be consistent with delivering the Freeport's published “outputs and impacts”. Evidence relevant responsibilities, interfaces and interdependencies; / a plan for utilising the Freeports Regulation Engagement Network (FREN), including: (1) potential regulatory barriers to innovative opportunities to explore with firms and regulators through the engagement via FREN; (2) a plan for engaging with the FREN, including an identified FREN co-ordinator in the Freeport; and (3) an understanding of the areas in which the Freeport and businesses operating within it will require support from FREN in both existing and potential innovatory regulation; / a comprehensive stakeholder engagement plan demonstrating how the Freeport will engage with key innovation related stakeholders (Private / Public) at a local / Wales / UK / International level, providing evidence of resource and governance considerations that are to be established to manage these relationships; / potential Innovation related risks and recommends mitigation strategies; and / how the above will be delivered, including team structures, roles, and responsibilities. This should read across to Sections 5a and 5b in the Management Case below.

1ci7. Trade and investment promotion / An outline trade and investment strategy should be provided at Annex K. / This should be aligned with the Freeport’s planning, mobilisation and operation phases, demonstrating how it will attract and bring targeted new investment into its location and how it will increase trade through the port(s) involved, including outline proposed activities and support to be delivered, together with the expected overall impacts these will have. / This strategy should: / identify and explain the rationale for target sectors, markets and supply chains to be prioritised for trade and investment promotion for the Freeport, considering local strengths, market opportunities and supply chain gaps; / set out indicative proposals and plans for activities to deliver trade and investment promotion relating to these target sectors and markets and the impact proposed trade and investment activities will have. This should recognise existing promotional structures; outline how work will dovetail and complement these structures; and how they intend to limit duplication; / demonstrate how the Freeport will become an active part of the wider global trading and investment market and as such will support an increase in the internationalisation of our economy, generate sustainable trade growth, and enable trade processes to become easier and more efficient; / refer to and show how it aligns with relevant government policy plans (mentioned previously in the bidding prospectus), including the Levelling Up White Paper, DBT’s Made in the UK, Sold to the World paper, Welsh Government International Strategy, Economic Mission and Export Action Plan for Wales; / indicate how government support will be utilised and how this will complement the Freeport’s own support and show clear evidence as to how such support will be consistent with delivering the Freeport’s intended “outputs and impacts”, described in the logic model, as well as clearly highlighting responsibilities, interfaces and interdependencies; / include a stakeholder engagement plan outlining ways in which the Freeport will work with both Welsh and UK Governments and any local/regional bodies with a remit for investment promotion, providing evidence of procedural and governance considerations that are to be established and resourced to manage these interfaces; / provide a stakeholder map that identifies key private and public sector stakeholders relevant to the successful delivery of the Freeport’s trade and investment capacity building and promotional programme of activities (including, but not limited to, defining the Freeport’s target sectors and supply chains), and sets out a clear and ambitious strategy for communicating and engaging with them. This should read across to Section 5c in the Management Case below; and / clearly set out how the strategy will be delivered, including governance and team structures, roles, resources and responsibilities. This should read across to Sections 5a and 5b in the Management Case below.

1ci8. Skills and Fair Work / Sets out an outline skills plan at Annex L for ensuring: (1) the necessary skills are available in the local labour market for the Freeport to achieve the expected investment and job creation; (2) that local people are able to access jobs created by the Freeport including removing barriers faced by individuals with protected characteristics, those not currently in employment, and those in low-paid work; and (3) the creation of high-quality employment opportunities, attracting companies to locate in the area. / In developing the skills plan, the Freeports may wish to hold a workshop(s) with Welsh Government officials, social partners and relevant UK Government partners. / A plan of action for how fair work practices will be embedded across the Freeport area at Annex C. This should include, for example: / how the Fair Work approach will be adopted across the Freeport, reflecting commitments made in the bid; / how the Freeport will align with Welsh Government policy on the Economic Contract;how they will facilitate an effective voice for workers and trade unions – such as the establishment of a Workers' Consultative Forum with a remit for representing the interests of workers across the Freeport; and / clear milestones, targets and deadlines for adopting a fair work approach and a plan for monitoring progress against them and reporting on them. / The plan should exemplify progressive best practice, including that set out in the Fair Work Guide.

1cii. Wider interventions / Sets out wider activity taking place in and around the Freeport geography that will support the Freeport to realise its objectives, how it will do so, any associated risks (e.g. if wider interventions are delayed) and how alignment has been ensured between the Freeport and the wider activity. This should encompass confirmed investments (public and private), local and central government initiatives, and local (industrial, skills, transport, etc.) strategies.

1ciii Project pipeline / Sets out a pipeline of planned and potential projects (infrastructure, skills, land remediation, innovation, decarbonisation etc.) in and around the Freeport geography that would support the Freeport to realise its objectives and for which funding is yet to be secured. These may ultimately be funded through retained non-domestic rates, wider public funding pots, or private investment. This should outline the expected value of the investment, its location, its objectives, its expected outputs, its funding status (request made/source identified/no source identified), how they would support the Freeport to realise its objectives, and rough timelines for delivery from the point of securing funding.

1d. Outputs and outcomes / Sets out the outputs (benefits) the different activities detailed at 1c will generate and how. This must clearly connect each piece of Freeport activity to its expected outputs and these outputs to the Freeport’s objectives. This section should also explain: / how these outputs constitute additional value that would not be realised without the Freeport activity; / how these benefits enhance and/or address any shortfalls in the Freeport’s value proposition; / how interventions will complement each other to maximise outputs; and / the geography of benefit, including how the benefits will spill out from tax, customs, and investment sites to the wider Freeport geography and sub-region. A map showing the location of each tax site, customs site, seed capital project, and key supporting investment should be provided at Annex A. / A detailed logic model illustrating the above should be provided at Annex D (guidance on creating a logic model).

1e. Net Zero / Sets out: / a high-level draft decarbonisation plan which will be developed fully at FBC stage; / the relationship between the Freeport activity and just transition to net zero; and / how the Freeport aligns with relevant local or national carbon policies and strategies, such as accordance with a local authority net zero target date and the principles described in the Net Zero Wales Plan (drawing links to other relevant sections of the OBC as appropriate, such as fair work and skills, innovation etc.).

1f. Equalities / Sets out, with evidence, how the Freeport proposal will impact each protected group and how the proposal has been designed and developed in light of this impact, including any mitigating actions that will be taken.

1g. Environmental Impact / Freeports are expected to demonstrate how negative environmental impacts will be mitigated through compliance with applicable regulations pertaining to air and water quality, the management of waste and the treatment and handling of chemicals, as well as any additional assessment and mitigation of impacts on protected species and sites (including Habitats Regulations Appraisal where activity is likely to affect a National site, even at a distance (known as the “in combination” effect)). All species protections in force at the time should also be considered at the same time. This should make clear what activity will be undertaken by the Freeport and what will be undertaken by site tenants/end users and outline any processes through which the Freeport may ensure compliance and how consideration of environmental impact will be reflected in the Freeport’s governance. / Demonstrates how resilience to future climate change has been considered, with reference to the latest supplementary guidance to the Green Book on ‘Accounting for the Effects of Climate Change’, / Indicate whether the maritime ports or airports in the Freeport will receive imports of animals, animal products, high risk food and feed of non-animal origin, plants, plant products or wood, or any other product that must enter the UK through a Border Control Post or that are subject to routine sanitary and phytosanitary (SPS) checks. If required, the Welsh Government will provide guidance on adherence to SPS standards and the role of a Border Control Post for the performance of controls to ensure the protection of public, animal and plant health, complementing the guidance on how to set up a border control post on gov.uk.
[1] The two prospective Freeports in Wales are referred to as Freeports throughout this document.

Economic Case (suggested length of OBC: ~20 pages) / The economic case should be consistent with Green Book guidance.[2]
2a. Critical Success Factors / Sets out the key attributes upon which successful delivery of the Freeport depends, which should be used to rule out unsuitable or unfeasible options. These should include, as a minimum, the following: / strategic fit with the policy objectives; / VfM; / capacity and capability; / achievability/risk profile; / affordability/cost; and / alignment with the Net Zero agenda. / Factors (including any additional ones) should be defined in enough detail that they can be used to rule out options and are clear to the reader.

2b. Options Appraisal / 2bi. Shortlist of options / Provides a shortlist of options for deploying the seed capital, including a maximum ask of £25m and a minimum viable ask. In line with standard practice, a ‘do nothing’ option should also be included. / Each option must assess the expected benefits associated with each Freeport lever and how the use of seed capital will impact these. At a minimum, this must include a quantitative assessment of: / the expected value of the tax benefits to the businesses operating on the proposed tax sites (per site). This should be based on an analysis of expected commercial take-up of the tax and customs sites (including firms on site, sectors on site, expected staffing levels, expected investment). Central support will be available in calculating this; / the expected value of the customs benefits to businesses operating on the proposed customs sites (per site); and / the expected impact of each option on the creation of additional jobs and wage uplift in the Freeport Travel to Work Area, investment into the Freeport area, and trade throughput in the Freeport area. / The shortlist of options should also include an assessment, for each option, of: / contributions to Net Zero and other environmental impacts; / innovation impacts; / the extent to which benefits are additional or displaced from another area; / the impact of the tax incentives, customs measures, and seed capital investments on the viability of investment in the Freeport tax and customs sites; / deadweight loss; / the extent to which there may be leakage; and / the extent to which there may be substitution. / Each option should be summarised, including the scope of work, delivery mechanism, delivery partners, delivery timescales, and funding options. Methodologies and assumptions should be outlined in detail, ideally in a way that allows for estimates to be replicated in order to allow for robust appraisal. However, the Welsh Government and UK Government acknowledge that some assumptions and inputs may be based on commercially sensitive information. Support and advice can be provided to assist prospective Freeports with a methodological approach for modelling the policy levers.

2bii. VfM appraisal / Provides a VfM appraisal for all shortlisted options. Assumptions, references, and methodologies underpinning the VfM analysis, including all modelling, should be set out in full at Annex F. / The prospective Freeports should estimate the costs and benefits arising from the Freeport as set out in the options appraisal and value any they can. These should be discounted into the present value following the Green Book process. / If possible, prospective Freeports should calculate the costs and benefits associated with each site individually and then derive total costs and benefits for the option from this. This should then be used to estimate the Net Present Value and Benefit Cost Ratio (BCR) of each option. / The Prospective Freeports should undertake sensitivity analysis that models what the VfM of the various options would be if some of the key underlying assumptions were different. This could either take the form of estimating the BCR under different assumptions, or what the minimum/maximum value of the variable would need to be for the BCR to be under 1. / The Freeports should note that the VfM appraisal only forms one aspect of the Economic Case Appraisal and, given the uniqueness of the Freeport model, both governments will take a flexible approach to assessing the Economic Case. The Freeport should focus on demonstrating the overall economic impact of their Freeport in this section.

2biii. Qualitative benefits appraisal / Sets out any benefits that cannot easily be quantified/monetised, and each option’s ability to deliver them. A list and weighting of relevant benefits should be identified, and each option should be evaluated (with a score and some narrative text) for its ability to deliver each benefit. / No particular approach for scoring benefits that cannot easily be quantified is mandated. The Freeports should adopt the most suitable scoring methodology.

2biv. Wider impacts / Sets out the wider impacts of each option, including at a minimum: / Wider economic impacts. This should include showing how each investment proposal facilitates and enables the impact of the wider Freeport proposal, as set out in the Strategic Case, including: / by addressing displacement/providing additionality – to what extent does the option bring new jobs and investment to the Freeport location versus displacing it from another location?; / by promoting agglomeration/clustering; / by considering labour demand effects – to what extent does the option consider the local labour market and potential for new labour markets?; / by considering export and import substitution – to what extent do prospective Freeports’ interventions promote the delivery of goods and services traded with other regions than those that are principally sold locally?; / social, health, community cohesion, and cultural and Welsh language impacts; and / equality impact. / The Welsh Government and UKG are aware that there is not a standardised approach for modelling these impacts or benefits, so the prospective Freeports should clearly set out their methodology and assumptions. Where these impacts can be monetised, prospective Freeports should include them as part of the VFM appraisal.

2bv. Risk appraisal / Sets out key risks associated with each option. A list of relevant risks should be identified, and a score and narrative text should be provided for each option against each risk, reflecting the likelihood and impact of them coming to pass under each scenario. This should include planning risks associated with each option.

2bvi. Carbon Emissions Impact appraisal / Sets out: / the whole life Carbon Emissions Impact associated with the option, including embodied carbon from construction, has been estimated in tonnes CO2e over the economic appraisal period; / the Carbon Emissions Impact has been assigned an economic value using the DESNZ carbon values (£/tonne per year, with workings appended) and included in the cost / benefit calculations; and / whole life carbon has been used as a differentiating factor in options appraisal

2c. Preferred option / Recommends a preferred option on the basis of the VFM, qualitative, wider impact, and risk appraisals. This should set out in tabular form for the performance of each option against each appraisal to clearly show why the preferred option has been selected. Multiple singular options can be combined as the preferred option.
[2] https://www.gov.uk/government/publications/the-green-book-appraisal-and-evaluation-in-central-governent

Financial Case (suggested length of OBC: ~10 pages)
3a. Financial resources and budgets / Demonstrates the affordability of the Freeport proposal. A full year-by-year financial profile should be provided for the period over which seed capital will be spent and a higher-level profile for the remainder of the non-domestic rates retention period (25 years) in tabular format, plus accompanying narrative. This should set out: / how seed capital funding will be spent; / all private and public match funding, broken out by funding source; / all complementary investments (i.e., those listed at Section 1cii); / Freeport operating costs; / how costs associated with customs security infrastructure will be met; / all revenue streams that will be used to fund Freeport activity; / how the Freeport will be self-funding in the medium-term; and / whole life cost tolerances should be provided for all spending. Any works that have already been procured should be identified and their contract costs stated.

3b. Further capacity funding / Makes the case for further capacity funding (up to a total of £1M) across the period of 2023/24 - 2024/25. This should clearly set out how further funding would be used, why it is needed, and how it will help the Freeport to become fully self-funding from 2025/26 onwards.

3c. Financial risk / Sets out the main financial risks and summarises the best and worst-case cost scenarios. These may include many of the same risks identified at 2bv but should be evaluated in financial (rather than economic benefit) terms.

Commercial Case (suggested length of OBC: ~10 pages)
4a. Tax site delivery and management / Sets out for each tax site in turn: / the tax site management strategy that will be adopted (see Section 5.1 of the Set-Up Phase Guidance). This must detail how (against what criteria and by whom) investment will be appraised for its alignment with the policy objectives and the specific and concrete steps that will be taken (by the Freeport governing body and by landowners) to encourage well-aligned investment and prevent poorly aligned investment; / the land ownership and planning status of each site; / a project plan showing all activities needed to bring the site forward for development and dependencies, key risks, and timelines for delivering investment on the sites. This should include estimates of hectares of development and value of investment expected by year; / evidence of commercial demand for each site (i.e., proportion of land for which leases have been signed, heads of terms agreed, enquiries are active, no enquiries are active); and / any relevant corporate and project governance policies, procedures, or project controls.

4b. Procurement Strategy / Not required for OBC

4c. Risk Transfer / Not required for OBC

4d. Contract Management / Not required for OBC

4e. Public Sector Borrowing (if applicable) / Not required for OBC

4f. Subsidy Control / Not required for OBC

Management Case (suggested length of OBC: ~15 pages)
5a. Governance / Sets out the governance arrangements in place for the setup phase and the planned arrangements for the delivery phase, clearly identifying where arrangements are interim. This should include: / the proposed corporate structure of the Freeport governing body (for example, company limited by guarantee, Special Purpose Vehicle, unincorporated joint venture) and, if applicable, timescales for incorporation. This should make clear why the proposed structure has been favoured over alternative options; / the memberships, powers, and decision-making mechanisms of the Freeport governing body; / a list of all subcommittees/sub-boards sitting beneath the Freeport governing body; / the approach and timescales for recruiting key figures to the Freeport’s governance structures, including board members and an independent chair; / a clear explanation of how the Freeport governing body will be able to hold partners to account for the delivery of tax sites in accordance with the tax site management strategy; / a clear explanation of how the Accountable Body will retain accountability for the use of public funding and the good functioning of the Freeport’s governance structures; / a high-level summary of how decisions will be taken about the use of resources (including any income from retained non-domestic rates); / a clear explanation of how the collective voice of workers through trade unions will be incorporated into the governance of the Freeport, including a summary of the relationship between the Workers' Consultative Forum and wider Freeport governance structures and an explanation how trade unions will be engaged on the Freeport board; and / a clear explanation of what is temporary and permanent. / The Terms of Reference for the governing body should be provided at Annex H.

5b. Team structure / Details the structure of the central Freeport executive team. This should set out: / the roles within the team and their associated responsibilities; / the proposed level of FTE and seniority of roles; / required skills and experience for the roles; / reporting lines and accountabilities of the roles; and / the recruitment approach (e.g., TUPE Local Authority staff, temporary contractor, contracted legal service, etc.) and timescales for filling each role. / Recruitment and remuneration policies should be provided at Annex H.

5c. Stakeholder management and communications / Sets out a communications and engagement strategy which includes a plan for marketing the opportunities and benefits of the Freeport, a stakeholder map, and a detailed plan for engaging: / local communities (including under-represented groups); / prospective investors in the Freeport; / local strategic stakeholders, including entities with a remit for (sub-)regional economic strategy; / local innovation stakeholders; / local political stakeholders; / local security stakeholders (including the Police, Border Force, and HMRC); and / local education and skills providers (FECs, HEIs and skills provider base).

5d. Building local expertise / Sets out how long-term, sustainable capacity and capability will be built within the Freeport executive team, including using central government revenue funding and any contracted consultancy support.

5e. Milestones / Sets out key delivery milestones for the Freeport covering the activity detailed at Sections 1c-e above, including planned start and finish dates and key interdependencies. A project plan (e.g., Gantt chart or equivalent) should be supplied as Annex G. This should set out the key activities and milestones from OBC submission (or prior) through until after the completion of all works for the site to be fully operational/occupied.

5f. Risk management / Sets out a risk management strategy (including risk appetite and tolerance, issues and opportunities) that will allow effective monitoring and managing of risks and support a culture of well-thought-out risk-taking. A comprehensive programme risk register, setting out the probability and impact of risks, responsible parties, and mitigating actions, should be supplied as Annex B.

5g. Security and illicit activity / This section: / commits: (1) the Freeport governing body to an annual audit of security measures in place and any breaches, conducted in partnership with the Government; (2) the Freeport governing body and all customs site operators to honouring the obligations set out in the OECD Code of Conduct for Clean Free Trade Zones and the UK’s Money Laundering, Terrorist Financing and Transfer of Funds (Information on the Payer) Regulations 2017; and (3) the Freeport governing body and all customs site operators to register with a Government approved supervisory authority to follow anti-money laundering regulations if their business sector or business activity is covered here: Who needs to register for money laundering supervision. To register for money laundering supervision, please see guidance: Anti-money laundering registration. Letters from all customs site operators committing to counter illicit activity attached at Annex I. / includes an approach to identifying, managing, and mitigating fraud, crime and security risks (e.g. counterterrorism, insider threat, robbery, theft, human trafficking, money laundering, etc.) associated with the Freeport; / includes a mechanism within the governance structure (e.g. a Security Committee) for delivering necessary security infrastructure and engaging local security stakeholders (including the Police) and agreeing with them lines of accountability and resourcing arrangements for Freeport security; / sets out a risk management strategy (including risk appetite and tolerance, issues and opportunities) that will allow effective monitoring and managing of risks and support a culture of well-thought-out risk-taking; and / as a baseline, all operating procedures to take into account the World Customs Organisation SAFE Framework of Standards to protect international supply chain security. / A comprehensive security and illicit activity risk register, setting out the probability and impact of risks, responsible parties, and mitigating actions, should be supplied as Annex O. A template will be provided. The prospective Freeports should use this as a starting point and add risks as necessary.

5h. Monitoring &Evaluation / Sets out where responsibility for meeting UK and Welsh Governments’ M&E, reporting and assurance requirements will sit and how these will be resourced. Provides written commitment to meeting these requirements and putting in place the necessary data sharing agreements with all users of the Freeport. Sets out any local M&E plans.

List of Annexes:

Required at OBC Stage	Required at FBC Stage (in addition to OBC annexes)
Annex A – Maps of each tax site, customs site, seed capital project, and key supporting investment	Annex E – Decarbonisation plan (Fully developed detailed plan)
Annex B – Programme risk register	Annex J – A full innovation strategy
Annex C – Plan for embedding fair work practices	Annex K – A trade and investment strategy
Annex D – Logic model	Annex L – A skills plan
Annex E - Decarbonisation plan (High level draft plan)	Annex M – An equalities impact assessment
Annex F – Assumptions, references, and methodology for VfM analysis	Annex N – Assumptions and methodology for retained non-domestic rates modelling
Annex G – Project plan	Annex P – Assumptions and methodology for estimating the cost of non-domestic rates relief
Annex H – Governance documents
Annex I – Letters from all customs site operators committing to counter illicit activity
Annex J – An outline innovation strategy
Annex K – An outline trade and investment strategy
Annex L – An outline skills plan
Annex O – Security and illicit activity risk register