TERMS OF REFERENCE FOR AN ‘EX-POST ECONOMIC EVALUATION OF ZAMBIAN TRANSPORT INFRASTRUCTURE INVESTMENT, 2010-2020’

Background

International Monetary Fund (IMF) and World Bank (WB) cross-country econometric studies of the efficiency of infrastructure investment have found considerable waste, particularly in Low Income Countries: ‘On average, more than one-third of the resources spent on creating and maintaining public infrastructure are lost because of inefficiencies’ (IMF 2023). One of the main causes is weak Public Investment Management, leading to selection of projects with low economic viability. While the damaging impact of poor project selection on Low Income Countries’ (LIC) growth and debt is well understood by the Foreign, Commonwealth & Development Office (FCDO), the IMF, WB and other stakeholders, there is little public awareness of the effects.
In view of the foregoing, the FCDO has embarked on a Responsible Infrastructure Investment (RII) campaign. It aims to tackle the damaging effects of undertaking infrastructure projects without economic appraisal and competitive procurement. More generally, it seeks to promote greater transparency and accountability for all aspects of public infrastructure investment including project appraisal and selection.
Further the campaign seeks to increase government and public awareness of the importance for growth and for debt sustainability of transparent Public Investment Management (PIM) in ensuring that only the most viable infrastructure investments are prioritised, and of the dangers of bypassing the PIM process. The more different stakeholders (e.g. Parliamentarians, CSOs, the public, media) are aware of these dangers, the more likely they are to demand transparency and to challenge poor infrastructure decisions.
Unfortunately, there is little quantitative country-level evidence available on the impact specifically of weak PIM on growth and debt. Conducting country case studies which quantify / value the impact should increase awareness and help the public (in the country and globally) to prevent a recurrence of debt distress and low contribution of public infrastructure investment to growth.
Zambia is a particularly useful case study. Being at the forefront of the G20 Common Framework on debt restructuring, there is global interest in its experience. Zambia undertook a substantial infrastructure investment programme between 2010-2020, largely financed by borrowing. However, a ZIPAR study in 2012 concluded that ‘the Government lacks a system for appraising and prioritising capital project proposals’. An IMF Public Investment Management Assessment in 2017 also found significant shortcomings. While certain projects (e.g. Kafue Gorge Lower and Kazungula Bridge) were subject to economic appraisal by international financial institutions and demonstrated to be viable, most projects went ahead without being appraised.
Zambia’s economic crisis has been partly attributed to borrowing for un-appraised and likely unviable projects; the IMF refers to an ‘overly ambitious and inefficiently managed investment drive’ and the World Bank to ‘the lack of productive assets Zambia can show from the borrowing’. However, they have not presented project level evidence to back this up. Since most investment was in the transport sector, for which there is reasonable data, it should be relatively easy to measure the productivity of transport investment and see whether the IMF and WB are correct.
Zambia’s transport sector is potentially a valuable source of quantitative evidence, both for Zambians and for the RII campaign generally. In view of this, an ex-post economic evaluation of Zambian transport infrastructure investment 2010-2020 study has been proposed.
Zambia undertook a major reform of its PIM system with the National Planning and Budgeting Act 2020. It requires that all major public investment projects are subject to the PIM process, to support fiscal sustainability and budget credibility; appraisal is now a condition for inclusion in the National Budget, National Development Plan and Medium-Term Budget Plan. The study is envisaged to inform policy to strengthen the PIM system in line with the new Act. It will also be used to raise awareness of RII campaign issues, both in Zambia and globally. The study will be financed by the Evidence Fund, an FCDO programme intended to help develop evidence-informed policies, programmes and practices which contribute to development outcomes.

Scope and Objectives

2.1	Scope
The study will assess the economic impact of public infrastructure investment in Zambia’s Transport sector over the period 2010-2020, with particular focus on roads and airports.

  1. Objectives

2.2.1	Main Objective

To undertake a quantitative ex-post economic evaluation of the Government of the Republic of Zambia’s infrastructure investment in the transport sector over the period 2010 – 2020 in order to assess the impact on Zambia’s economic growth and debt and to provide lessons and recommendations for strengthening Public Investment Management, both in Zambia and globally.

2.2.2	Specific Objectives
2.2.2.1	To establish indicators and a baseline for the economic ex-post impact evaluation of Zambian transport infrastructure investment over the period 2010-2020. This involves identifying and defining key indicators that will be used to measure the impact of the investments on the economy and establishing a baseline against which the impact will be measured.

2.2.2.2	To establish a theory of change to show how road and airport infrastructure investments were expected to lead to specific development change.
2.2.2.3	To assess and quantify the economic impact of Zambia’s infrastructure investments in roads between 2010-2020.
2.2.2.4	To assess and quantify the economic impact of Zambia’s infrastructure investments in airports between 2010-2020.
2.2.2.5	To disseminate, both in Zambia and globally, the findings of the study through the RII campaign to demonstrate the importance of PIM to governments and civil society.

Theory of Change

The theory of change will provide a qualitative evaluation framework for the study, outlining how road and airport investment was expected to lead to specific development changes. The supplier should draw on a causal analysis based on available evidence to establish the linkages between the transport infrastructure investments and anticipated development outcomes. The theory of change sets the foundation for understanding the expected pathways through which the investments were intended to bring about positive changes in the Zambian economy.

Below is an example of the kind of Theory of Change that could be constructed:

IMPACT
Enhanced economic growth

Outcome
Reduced transit time

Outcome
Increased contribution of Transport to GDP (and Increased Revenues from transport sector)

Outcome
Increased road and air passenger transit
Outcome
Increased volume of cargo transported by road and air

Output
Increased number of flights / buses operating across the country
Output
Increased number of businesses involved in trade
Output
Increased Kms of road rehabilitated

Output
Increased investment in transport sector

Methodology

The study will have two phases:
- Inception Phase – Constructing a Theory of Change to be used in guiding the evaluation questions, engagement with critical stakeholders, including data owners for data collection, establishing baseline data, and recommendations on technique / metrics to be used to calculate viability and on threshold for projects to be evaluated.
- Implementation Phase – analysis, report writing, and dissemination.
Details of transport infrastructure projects undertaken in the period 2010-2020 shall be obtained from the Ministries of Transport & Logistics; Infrastructure & Urban Development; Finance & National Planning and Commerce, Trade & Industry; and from the Road Development Agency (RDA) and Zambia Statistics Agency. The scope of work will particularly focus on debt financed projects in the transport sector. The study will capture data on project loans published on the Finance Ministry website as well as disclosable data as shall be provided by the Ministry of Finance & National Planning.
The methodology adopted will depend in part on data availability and quality. Consultancy reports underpinning the second Road Sector Investment Programme, 2004-2013 (RoadSIP II) shall be used to provide baseline roads data and data for ex-ante analysis. Additional data should be available from the forthcoming RoadSIP III document, which will be completed shortly. Stakeholders in the roads sector such as consultants and contractors may also provide useful data and insights. Other data needed for project evaluation (e.g. costs, traffic counts) may require significant research.
The core of the research is economic ex-post evaluation of Zambian transport infrastructure projects undertaken between 2010 and 2020. For all road projects (costing above an agreed threshold) and for KKIA and Ndola airports, the analysis requires assessment of projects’ ex-ante and ex-post economic viability. It involves comparing the impact (costs and benefits) of actual road and airport projects with the counterfactual of doing nothing.
Project viability should be calculated using discounted cash flow techniques such as Net Present Value (NPV) and Internal Rate of Return (IRR). Historically, RDA has used the Highway Development & Management Model (HDM-4) road planning software to prioritise road investment. Depending on the current state of RDA modelling capacity and data, it may be possible to utilise HDM-4 or other software to assess project viability. Following assessment by the lead researcher of data availability and RDA capacity, a key Inception phase output will be a recommended technique for calculating project viability.
Results of the individual project evaluations should be aggregated and used as the basis for an order of magnitude estimate of the impact of the overall transport infrastructure programme on Zambia’s growth and on the debt/GDP ratio.

Research / Evaluation Questions

For each road project (above cost threshold) and for Kenneth Kaunda International (KKIA) and Ndola Airports:
- what was the expected ex ante economic viability of the project (using metrics such as NPV, IRR, HDM-4) when the decision to undertake it was announced, compared to doing nothing?
- what is the estimated ex post economic viability of the project in 2024, based on actual costs and traffic up to 2023 and expected future costs and traffic, compared to doing nothing?

(If possible to assess) what was the impact of single source procurement on project costs and viability compared to competitive procurement?

Is there sound evidence for claims that KKIA airport could have been upgraded for US$150 million instead of the actual cost of $360 million?

On the basis of the individual project evaluations, what has been the impact of the overall transport infrastructure programme on Zambia’s economic growth and debt/GDP ratio?

Recipient

The principal recipient of the study will be FCDO. The immediate recipient is the FCDO Public Finance & Tax Department, which leads the RII campaign. FCDO has two main ultimate target audiences in mind:
- Parliament, civil society and media in Zambia
- Parliament, civil society and media globally
The intention is to raise public awareness of the importance of sound PIM both in Zambia and globally and thereby to encourage increased scrutiny and challenge of infrastructure investment decisions.
Within Zambia the main recipient will be the Ministry of Finance & National Planning, in particular the Public Investment Planning Department.

A Government Technical Support Group encompassing the Ministry of Finance & National Planning, Ministry of Transport & Logistics, Ministry of Infrastructure, Housing & Urban Development, Zambia Statistics Agency, University of Zambia and the Road Development Agency has been constituted by the Office of the Secretary to the Treasury to provide technical guidance pertaining to this research.

Uptake and Dissemination

The researchers are expected to:
- present a draft report to the Ministries of Finance & National Planning, Transport & Logistics and Infrastructure, Housing & Urban Development for comment prior to finalisation; and
- make a public presentation of the final report through a body such as the Economics Association of Zambia.
The Zambian think tank / consultant will be responsible for dissemination of the report within Zambia. FCDO may ask the researchers to make presentations to international audiences.
The final report should be written for a non-research policy audience, in plain English and clearly highlighting the main findings. Additional publications, for example in academic journals, may be supported if they comply with FCDO’s Open Access Policy. This should be discussed with the FCDO team in the inception meeting.
It is the intention that the output(s) will be uploaded to Research for Development Outputs on GOV.UK[1]. This does not exclude these outputs from being uploaded to other websites or platforms and repositories.
[1] Research for Development Outputs - GOV.UK (www.gov.uk)

Application and Stages

8.1 Application Phase

The bidder will be required to develop a technical proposal of no more than 6 pages setting out detailed plan and approach to address the Research / Evaluation Questions (section 5). The proposal should include:
Research plan including proposed approach to stakeholder engagement, data collection and analysis.
- Work plan that sets out the division of labour across the team members and includes a clear approach to enabling the work to be adaptive and responsive to changes.
- Risk management strategy that sets out the main risks (e.g. absence of data, political sensitivity of findings) and how these will be mitigated.
- Proposed budget (commercial proposal) for delivery of the research – separate to the technical proposal and in the provided template. Please include a high-level budget split of the work in the technical proposal as well.

8.2 Inception phase

The Supplier will prepare an Inception Report covering a Theory of Change, data collection, baseline data, and recommendations on techniques / metrics to be used to calculate viability and on a threshold for projects to be evaluated.

8.3 Implementation phase

Following the FCDO and Government Technical Support Group response to the Inception Phase recommendations, the Supplier will adaptively deliver the agreed research and regularly feedback to FCDO and the Support Group as needed.

8.4 Administrative arrangement

The study would be supported through the Evidence Fund, an FCDO programme intended to support a broad spectrum of FCDO’s evidence needs to inform policy and programming decisions. The expected impact of the programme is to help develop evidence-informed policies, programmes and practices which contribute to development outcomes.

An FCDO project team will manage the engagement with the Supplier, including providing technical inputs and challenge, drawing in colleagues from the Research and Evidence Directorate, the Public Finance & Tax Department, and the British High Commission in Zambia.

The FCDO appointed Fund Manager, PwC and Integrity, will manage procurement, conduct the due diligence assessment on the preferred supplier, , ​​​​manage research and evaluation contracting, and manage financial payments and processes.

Time Frame, Deliverables and Budget

9.1 ITT timeline

Activity	Timeline
Deadline for expression of interest	5 May, 2024
EME	Tuesday 7 May 2024, 10-11 am UK time
ITT published on Funding Finder	9 May 2024
Deadline for Clarification Questions	21 May, 2024
Clarification Responses	24 May, 2024
Deadline for Applications	27 May 2024
Anticipated Award Date	6 June 2024
Due Diligences and contract signing process	7 to 10 days after award date
Inception meeting with supplier	TBD

9.2 Deliverables
The study should be completed within a period of four months, starting 1 July 2024.
The delivery plan will be as per the table below:
Milestone	Deliverable	Delivery timelines ​​
Output 1	Collection of data and reports needed to conduct individual project evaluations.	End July 2024
Output 2	Inception Report, including Theory of Change, baseline data, recommended evaluation methodology and cost threshold for projects to be evaluated.	End August 2024
Output 3	Draft Report covering results of project evaluations and assessment of aggregate impact on growth and debt.	End September 2024
Output 4	Final Report	Mid-October 2024
Output 5	Dissemination of Final Report within Zambia	End October 2024

9.3 Budget (upper limit)

The total budget for the study should not exceed £75,000 excluding taxes. Anticipated minimum consultancy inputs are indicated in section 10.

Skill Requirements / expertise needed

Lead researcher

An internationally respected transport economist with substantial experience of conducting appraisals and evaluation of transport – particularly road – projects. S/he will be primarily responsible for: (a) technical evaluation of the individual transport projects; and (b) on the basis of the findings, estimating the aggregate impact of the transport infrastructure programme on growth and debt. [6 person-weeks]

Zambian economic think tank / consultant

The lead researcher will be supported by a Zambian economic think tank or consultant who will be responsible for: (a) compiling a list of all externally financed transport infrastructure projects undertaken between 2010 – 2020, including total project costs, sums borrowed and lending terms; (b) collecting and compiling data (eg traffic counts) and relevant reports needed to conduct the individual evaluations - from RDA, Ministry of Transport & Logistics, etc; (c) liaison between the researchers and Government; (d) assist the lead researcher with the aggregation of individual project evaluations and estimation of the impact of the transport infrastructure programme on growth and debt; and (e) dissemination of the final report within Zambia. [10 person-weeks]

Bidding process

Your tender must be submitted electronically only. This should be submitted in PDF format in four Electronic Files by email as follows:

Letter and Declaration to Accompany Tenders (Volume 8)
Part A - Application (to include Forms A, B, C, D & E from Volume 3)
Part B - Technical (to include Form F from Volume 3 and Long Form CVs)
Part C - Commercial (Volume 4)

Electronic File size per submission, must not exceed 10MB.

Tenders must be sent to the e-mail address of the Procurement Manager evidence.fund@integrityglobal.com by 29 May 2024 (23:59 GMT). as detailed in the ITT Covering Letter. The Tender covering e-mail must state the following:

- ITT Title
- Due Date of Tender
- Name of Tenderer

The Tender must be received by the due date and time indicated in the ITT Covering Letter. Late Tenders will not be accepted in any circumstances.

Duty of care

The Supplier is responsible for the safety and well-being of their personnel and relevant third parties affected by their activities under this assignment, including appropriate security arrangements where needed.

General Data Protection Regulation (GDPR)

Please refer to the details of the GDPR relationship status and personal data (where applicable) for this project as detailed in Annex 1, and the standard clause 30 in section 2 of the contract.

Delivery Chain Mapping

In advance of any release of funds, the Supplier will be required to produce a ‘delivery chain risk map’ which should, where possible, identify all partners (funding and non-funding e.g. legal/contributions in kind) involved in the delivery of this study.  This is applicable only if the lead organisation engages downstream partners.

Safeguarding

FCDO places utmost importance on all potential partners’ ability to safeguard children, young people, and vulnerable adults they work with from sexual exploitation and abuse, and their ability to protect staff and volunteers. The Supplier Code of Conduct will be included in the terms and conditions of the Contract. New compliance checking mechanisms are now in place to review supplier documentation, their approaches to legal compliance and demonstration of good practice in meeting international principles on labour and ethical employment and to provide assurance that whistleblowing systems are accessible across delivery chains. FCDO will monitor risk and mitigation plans throughout the project cycle. The commitments made by all organisations in receipt of FCDO funding need to provide spending teams with concrete assurance that the new enhanced safeguarding standards are being applied.  The approach will help to promote the adoption of new standards for all organisations in the aid sector.

Ethical principles and standards

Suppliers are required to refer to ethical guidelines available at  https://www.gov.uk/government/publications/dfid-ethical-guidance-for-research-evaluation-and-monitoring-activities.  Bidders should include a statement in their proposals, confirming that the study will comply with ethical guidelines as mentioned above. This is a mandatory requirement.

Research for Development Outputs (R4D)
FCDO requires that all final research output(s) from this funding are uploaded to Research for Development Outputs (R4D) on GOV.UK. By law documents published on GOV.UK must comply with the  Public Sector Bodies (Websites and Mobile Applications) (No. 2) Accessibility Regulations 2018.  This is so they can be used by as many people as possible, including those with disabilities. Further information on open document formats and content accessibility on GOV.UK can be accessed here  https://www.gov.uk/guidance/content-design/planning-content.  Uploading final output(s) to Research for Development Outputs on GOV.UK does not exclude these outputs from being uploaded to other websites or platforms and repositories.

Annex 1: Summary Risk Assessment Matrix

Title: ‘EX-POST ECONOMIC EVALUATION OF ZAMBIAN TRANSPORT INFRASTRUCTURE INVESTMENT
Location: Zambia
Date of assessment: 19 April 2024
Assessing officials: FCDO Programme Team

Theme	FCDO Risk score

OVERALL RATING	2
FCDO travel advice	2
Host nation travel advice	2
Transportation	2
Security	2
Civil unrest	2
Violence/crime	2
Espionage	2
Terrorism	2
War	2
Hurricane	2
Earthquake	2
Flood	2
Medical Services	2
Nature of Project/ Intervention	2

1 / Very Low risk	2 / Low risk	3 / Med risk	4 / High risk	5 / Very High risk
Low		Medium	High Risk