To:	Kelly Paterson, Senior Responsible Owner for the Technical Health Programme

From:	Jim Harra, Chief Executive of HM Revenue & Customs; and
Nick Smallwood, Chief Executive Officer of the Infrastructure and Projects Authority

11 April 2024

Dear Kelly,

APPOINTMENT AS SENIOR RESPONSIBLE OWNER FOR THE TECHNICAL HEALTH PROGRAMME

We are writing to confirm your appointment as Senior Responsible Owner (SRO) of the Technical Health Programme with effect from 04 September 2023. This letter sets out your responsibilities and the support you can expect from your department and the Infrastructure and Projects Authority.
As SRO, you are directly accountable to HMRC Chief Executive and to ExCom as owners of the HMRC Major Change Portfolio, under the oversight of the Financial Secretary to the Treasury.
Your Technical Health Programme is managed from HMRC Change Delivery Group, under the oversight of the Chair of HMRC’s ExCom and is included in the Government Major Projects Portfolio (GMPP).
You have personal responsibility for the delivery of Technical Health Programme and will be held accountable for the delivery of its objectives, with policy intent and outcomes expected. This encompasses securing and protecting its vision, ensuring that it is governed responsibly, reported on honestly, escalated appropriately and for influencing the context, culture, and operating environment of the Technical Health Programme. You are also responsible for ensuring the ongoing viability of the Technical Health Programme and recommending its pause or termination if appropriate. Where issues arise which, you are unable to resolve, you are responsible for escalating these to HMRC’s Portfolio Management Group.
You remain accountable to Ministers, as set out in the Civil Service Code, and should deliver the project in accordance with the objectives and policy intent as set by Ministers.
In addition to your internal accountabilities, SROs for GMPP projects and programmes are personally accountable to Parliamentary Select Committees. This means that, from the date of this letter, you will be held personally accountable to and could be called by Select Committees to account for and explain the decisions and actions you have taken to deliver the Technical Health Programme.
It is important to be clear that your accountability relates only to implementation, within the agreed terms in this letter; it will remain for the Minister to account for the relevant policy decisions and development.
More information on this is set out in Giving Evidence to Select Committees - Guidance for Civil Servants, sometimes known as the Osmotherly Rules. Information on the roles and responsibilities of the SRO are detailed in the Infrastructure and Project Authority’s guidance on the role of the senior responsible owner. You should also make yourself familiar with the Government Functional Standard for Project Delivery, the requirements of the Government Project Delivery Framework, and the guidance and requirements for project delivery as set by HMRC’s Chief Project Delivery Officer (CPDO).

Time commitment and tenure
This role will require 50% of your time to enable effective delivery of the role and execute your responsibilities in full.
You are required to undertake this role until achievement of programme closure planned for 31 March 2025. Progress towards this will be reflected in your personal objectives. Any changes to the agreed time commitment or tenure of the role, as set out above, will require both departmental and Infrastructure & Projects Authority consent.

Objectives and performance criteria
The policy intent supported by the Technical Health Programme is The Technical Health Programmes ambition is to improve HMRC’s Technical Health and put in place the strategic change required to enable the department to look towards Technical Health becoming a BAU activity managed by service owners.
Any proposed changes to scope which impacts on this intent or the realisation of benefits must be authorised by HMRC’s CPDO and may be subject to further levels of approval.
The vision of the Technical Health Programme is to solve HMRC’s critical technical health challenges of today, whilst preparing for tomorrow. Mitigate critical risks, remediate known vulnerabilities, and raise the profile of technical health acting as a champion in the wider business. We seek to transform the way HMRC views technical health and promote good technical health for the future.
HMRC’s overarching purpose is to “collect the money that pays for the UK’s public services and help families and individuals with targeted financial support.”
The Technical Health Programme will deliver the vision through the following Strategic Pillars:
- Collect the right tax and pay out the right financial support.
- Maintain taxpayers consent through fair treatment and protect society from harm.
- Support wider government economic aims through resilient, agile tax administration system.

Your personal objectives and performance criteria which relate to the Technical Health Programme are:
- Lead the Technical Health Programme through SRO accountabilities, be an advocate for the programme, provide challenge and guidance to ensure outcomes are proportionate, strategic and deliver the risk reduction outcomes as agreed.
- Improve HMRC’s Technical Health maturity score and build a plan to transform the way HMRC views technical health and promote good technical health for the future.
- Develop and deliver improved Technical Health through co-ordination of Security, Architecture, Performance Resilience and Availability and Data changes under the Technical Health Programme. Enabling the maturity of the Technical Health Risk
You are expected to run your Programme in accordance with the Government Functional Standard for Project Delivery, the other Functional Standards as applicable to Technical Health Programme and the requirements of the Government Project Delivery Framework.

Extent and limit of accountability
Finance and Controls
HM Treasury spending controls will apply on the basis set out within the department’s delegated authority letter. Where the Technical Health Programme exceeds the delegated authority set by HM Treasury, the Treasury Approval Point process will apply, and the details of each approval process must be agreed with your HM Treasury spending team. You should consult departmental finance colleagues on how to go about this.
You should note that where expenditure is considered novel, contentious, repercussive, or likely to result in costs to other parts of the public sector, HM Treasury approval will be required, regardless of whether the programme expenditure exceeds the delegated authority set by HM Treasury. If in doubt about whether approval is required you should, in the first instance, consult departmental finance colleagues before raising with the relevant HM Treasury spending team.
The overall estimated budget, resourcing requirements and tolerances for your project/programme will be agreed as part of the approval process. You will be expected to deliver within these tolerances and report quarterly on these as part of GMPP reporting.
You should operate at all times within the rules set out in Managing Public Money. In addition, you must be mindful of, and act in accordance with, the specific HM Treasury delegated limits and Cabinet Office controls relevant to Technical Health Programme. Information on these controls can be found here: Cabinet Office controls.
Delegated authority
You are authorised to:
- approve expenditure of £159.23m for 04/09/23 to 31/03/25
- agree project rescheduling within financial year of agreed milestones, but rescheduling beyond that must be agreed with HMRC’s CPDO and Change Investment and Design Committee (CIDC) and
- recommend to HMRC’s CPDO and CIDC the need to either pause or terminate the programme where necessary and in a timely manner.
These authority limits are subject to change and other conditions or tolerances may be set as part of the business case approval and ongoing monitoring processes which you should then operate within.
Where issues arise which take you outside of these authority limits which you are unable to resolve, you are responsible for escalating these issues to HMRC’s CPDO, CIDC and HMRC’s Portfolio Management Group.

Appointments
You should appoint a full time Technical Health Programme Director to support you in the management of this programme and make other appointments as required for the control and delivery of your programme within your delegated authority.

Governance and assurance
You should pay attention to ensuring effective governance for your Technical Health Programme, including the establishment of a Technical Health Programme board with appropriate membership and clear terms of reference.
As primary owner, you must ensure that the Technical Health Programme secures business case approval from CIDC, CO and HMT. You should also ensure that the Technical Health Programme remains aligned to the strategic outcomes, costs, timescales, and benefits in line with the approved business case as well as monitoring the context within which the Technical Health Programme is being delivered to ensure it remains valid.
Where a change impacts the scope, costs, benefits, or planned delivery milestones agreed as part of an agreed business case, you are responsible for following the agreed change request approval process and setting a new, approved, business case baseline.
You should ensure that an accounting officer assessment is completed alongside the approval of the Outline Business Case and that this is published on GOV.UK as part of the government’s transparency requirements on major projects. You are responsible for bringing to the attention of the accounting officer any material changes in the Technical Health Programme which could require a new accounting officer assessment to be completed and published. Guidance on completing accounting officer assessments for major projects is available from HM Treasury.
Although you are directly accountable for Technical Health Programme, you are also expected to support delivery of the department’s overall strategic objectives. This means that you are expected to work collaboratively with other SROs and Project Directors in adjacent projects and programmes and with the HMRC Change Delivery Group portfolio management office and portfolio director to manage dependencies, resources, schedules, and funding to support delivery of the overall change the department needs to achieve its strategic objectives.
You should ensure that appropriate and proportionate assurance is in place and agree on the level and frequency of assurance reviews through the maintenance of an integrated assurance and approvals plan. You should develop this plan and its maintenance in collaboration with the Departmental Assurance Coordinator and the Infrastructure and Projects Authority.

Technical Health Programme status, reporting and transparency requirements
The Technical Health Programme status at the date of your appointment is reflected in the most recent quarterly return on the Technical Health Programme to the Infrastructure and Projects Authority and is the agreed position as you assume formal ownership of the programme.
You are responsible for ensuring the honest and timely reporting on the position of the Technical Health Programme to the Infrastructure and Projects Authority while it remains on the GMPP and for providing reports and information to the HMRC portfolio management office as required. Information on the Technical Health Programme will be published annually by the Infrastructure and Projects Authority.

Development and support
As a graduate of the Major Projects Leadership Academy, you are expected to maintain your continuing professional development as a project leader, including your status as an accredited assurance reviewer. To maintain your accreditation, you will be required to participate in a review at least once every 12 months.
The department will assist you in securing the necessary resources to support the Technical Health Programme, and will set clear guidance, requirements and standards, which align to the Government Functional Standard on Project Delivery, to enable good governance and effective delivery. You will be part of the department’s cohort of major project leaders who will be expected to support each other, share good practice and lessons learned and to collectively develop solutions. You should liaise with the department’s Head of Profession for project delivery to discuss the maintenance and development of your delivery and leadership skills.
The Infrastructure and Projects Authority will be available to you for support, advice, and assurance throughout the Technical Health Programme time on the GMPP.
Following approval of the business case and entry onto the GMPP and HMRC Portfolio, the HMRC Portfolio Management Group will provide ongoing oversight and support and will take steps to help resolve and escalate risks, issues or constraints that are acting as a blocker to successful delivery.
We would like to take this opportunity to wish you every success in your role as SRO.

Yours sincerely,

JIM HARRA		NICK SMALLWOOD

Chief Executive / HM Revenue & Customs		Chief Executive Officer / Infrastructure and Projects Authority

CONFIRMATION OF ACCEPTANCE OF APPOINTMENT

I confirm that I accept the appointment of Senior Responsible Owner for the Technical Health Programme, including my personal accountability for implementation, as set out in the letter above.

Kelly Paterson

04 July 2024