Key learnings from East Lindsey District Council’s migration experience –

Type of data: Hybrid - paper and digital
LLC system software:
Number of charges: 73,116
Go-Live date:	26 June 2020

Top 10 key learnings from East Lindsey District Council

Understand the scope and format of your data to allow for better planning before migration

Perform regular checks before, during and after any scanning activity

Make use of available collaborative platforms (like Microsoft Teams) as a central repository and interactive tool

Ensure enough resource is dedicated to the project. This can include offering overtime and bringing outside resource if necessary

Set clear areas of responsibility for suppliers and the local authority to avoid duplication of work

The data analysis spreadsheets are easier to understand when also explained verbally by a Business Analyst

Make use of HM Land Registry’s (HMLR) quality tools, which are very helpful when dealing with large areas of land

Remove obsolete and/or defunct charges before analysis by engaging with Other Originating Authorities early in the process

Keep open communication between HM Land Registry, suppliers and the local authority throughout migration

Ensure the local authority is well prepared before notice is served

HM Land Registry can put you in touch with East Lindsey District Council or HMLR teams if you want to ask further questions: llcproject@landregistry.gov.uk.

Advice for other local authorities

A good understanding of the scope of your data helps in the handover communication with HM Land Registry, allowing for better planning around data analysis.

Perform regular checks before, during and after any scanning activity. Incomplete datasets cause unnecessary delays to the process. Regular checks will minimise delays.

Make use of available collaborative platforms like Microsoft Teams or equivalent. When working remotely, a virtual team environment is key in creating and maintaining the momentum of the project. You can use these platforms as a central repository and interactive tool for the migration activities. This also removes the need for unnecessary email traffic.

Once HM Land Registry has provided guidance on the work involved, ensure you adequately resource the project. A dedicated operational lead is recommended. To ensure timely delivery, overtime and external resources can be considered. HM Land Registry’s burdens payments can be used to support this.

Set clear areas of responsibility before work commences. This is particularly important where suppliers are involved, as there can be risk of duplication of work.

For clarity and a deeper understanding of data analysis spreadsheets, a business analyst can also talk you through the findings. This helps when planning the work required to prepare your data for migration after the initial data analysis has been performed.

HM Land Registry’s quality tools are very helpful when dealing with large areas of land, which can cause delays and duplication of work. Using these tools earlier in the process gives an indication of the scope of the charges to be worked on. The changes made in this area should be communicated to personal search agents by a local authority operational lead.

Engage early with Other Originating Authorities in order to assess the data and ensure all fixes have been completed before analysis. This ensures that all data is accounted for during analysis.

The HM Land Registry led surgeries are essential to the success of your migration. The virtual meetings offer a screen share option which makes talking through data issues easier. Maintain constant communication with HM Land Registry to address issues arising throughout the processes.

Before notice is served, HM Land Registry will review progress regularly and hold preparatory meetings. These meetings are to ensure your team and data are ready to go live. Use this period to prepare and consult all stakeholders so that they are familiar with the new processes.

Read more about who was involved and how they resolved issues.

Who was involved?

East Lindsey District Council	HM Land Registry LLC Programme
	Simon Parker / Delivery Lead
	Richard Evans
	Michael Welch
	Kirsty Bassett
	Raj Pandya
	Louize Birch

Resolving issues

Quantity and quality of data held

Communication

Final phase before go-live

Further information

Video: Creating a national LLC Register
Video: How to add, update or cancel charges on the LLC Register using the Maintain service
Video: Searching for local land charges on GOV.UK
Practice Guide 79: Local Land Charges
Infrastructure Act 2015
LLC Act 1975 (as amended)
LLC Rules 2018
LLC Fees (England) Rules 2018
New burdens information
Read our pre-migration guide for more detailed information on preparing your data.

Any questions?

Contact llcproject@landregistry.gov.uk