Contents

Acronyms
ABB	Activity Based Budget
AMISP	Advanced Metering Infrastructure Service Provider
AP	Andhra Pradesh
ASPIRE	Accelerating Smart Power and Renewable Energy in India
AWS	Amazon Web Services
BEE	Bureau of Energy Efficiency
BESS	Battery Energy Storage Systems
BRD	Business Requirement Definition
CAPEX	Capital Expenditure
CMD	Chairman & Managing Director
CPSE	Central Public Sector Enterprises
DIT	Department for International Trade
DUM	Digital Utility Manager
ES	Energy Storage
FCDO	Foreign, Commonwealth and Development Office
FMP	Future Mobility Park
GESI	Gender Equality and Social Inclusion
GH	Green Hydrogen
GHG	Green House Gases
GPCL	Gujarat Power Corporation Limited
HMG	His Majesty's Government
IBM	International Business Machines Corporation
ICF	International Climate Funding
IDEE	Industrial Decarbonisation and Energy Efficiency
IEE	Industrial Energy Efficiency
IEEMA	Indian Electrical and Electronics Manufacturers' Association
IIT	Indian Institute of Technology
ISGF	India Smart Grid Forum
KEP	Knowledge Exchange Platform
MNRE	Ministry of New and Renewable Energy
MOP	Ministry of Power
MREL	Monitoring, Reporting and Evaluation and Learning
NGHM	National Green Hydrogen Mission
NIWE	National Institute of Wind Energy
NSGM	National Smart Grid Mission
OPE	Out of Pocket Expenses
OSW	Offshore Wind
PAT	Perform Achieve Trade
PFC	Power Finance Corporation
PLI	Production Linked Incentive
PSR	Power Sector Reforms
RDSS	Revamped Distribution Sector Scheme
RE	Renewable Energy
RfP	Request for Proposal
RLDC	Regional Load Dispatch Centre
SE	Solar Energy
SECI	Solar Energy Corporation of India
SIPCOT	State Industries Promotion Corporation of Tamil Nadu
SME	Subject Matter Expert
SP	Smart Power
TA	Technical Assistance
TAT	Turnaround Time
UKIBC	UK India Business Council
VfM	Value for Money
VJTI	Veermata Jijabai Technological Institute
WLDC	Western Regional Load Dispatch Centre

Title: Accelerating Smart Power, and Renewable Energy (ASPIRE) programme
Programme Value £ (full life): £7,317,322		Review date: 12 April 2023 / Review Period: January 2022 – December 2022
Programme Code: [AMP ID#] Programme not on AMP	AMP start date:	AMP end date:

Summary of Programme Performance
Year	2022
Overall Output Score	A
Risk Rating	Medium

Link to Business Case:	https://www.gov.uk/government/publications/prosperity-fund-india-programme-documents
Link to results framework:	To be published June 2023

2. SUMMARY AND OVERVIEW
The Government of India (GoI) has set ambitious commitments with respect to energy transition, including a target to achieve about 50 percent cumulative electric power installed capacity from non-fossil fuel-based energy resources by 2030 and achieving Net Zero by 2070. This commitment to a renewable energy target, coupled with improved energy access, has made India one of the leading emerging market economies for clean energy investments. The UK Government is committed to supporting India’s energy transition and climate goals. Building on four decades of cooperation between the UK and India, the Accelerating Smart Power and Renewable Energy (ASPIRE) programme was launched during the 3rd India – UK Energy for Growth Partnership – Ministerial Energy Dialogue, to support sustainable development and inclusive growth for the mutual benefit of both countries.
The ASPIRE programme aims to contribute towards India’s low carbon energy transition through support in standardising policy and regulatory frameworks, developing new (and sustainable) business models, creating platforms to encourage investments, introducing new and innovative technologies and capacity building of key stakeholders in the energy sector. Through technical assistance across two Projects, the Smart Power (SP) project in collaboration with the Ministry of Power (MoP) and the Renewable Energy (RE) project in collaboration with the Ministry of New and Renewable Energy (MNRE), the programme is seeking to achieve the following objectives:
- Support India’s low carbon energy transition to deliver on renewable energy targets and Net Zero commitments;
- Catalyse trade and investment opportunities and develop commercial partnerships between Indian and international entities (including from the UK);
- Establish knowledge partnerships between Indian and international (including from the UK) academic, regulatory and policy organisations to strengthen research and innovation;
- Enable focus on gender and social inclusion across the energy sector initiatives.
  1. Overview
This is the first Annual Review for the programme. The inception phase of the programme concluded in February 2022. The implementation phase commenced in March 2022 and the programme has successfully delivered against all its year one outputs and is on track to deliver its outputs and results for next year.
Based on the output scores presented below, the programme scores an overall ‘A’ in this annual review. The overall operating context of the programme in India has remained favourable for most programme components and significant traction was gained with the central ministries, state governments, and the central and state level agencies. Within a short span of ten months of implementation, the collective efforts of the UK government team including the regional advisors and the KPMG-led consortium have resulted in strong counterpart support with central and state beneficiaries and the initiation of thirteen work packages[1]. All work packages are being delivered in partnership or agreement with relevant stakeholders (such as central/state ministries/departments, Public Sector Undertakings (PSUs), Distribution utilities etc.).
[1] Work Packages are agreed set of activities under the programme on the themes of Renewable Energy and Smart Power
:
No.	Outputs	Performance on Indicators	Score	Impact Weight
Smart Power
	Output 1: Improvements in investment environment through policy and project development	Target achieved	A+	30%
	Output 2: Commercial and Knowledge Partnerships	Target achieved	A+	20%
Renewable Energy
	Output 1: Improvements in investment environment through policy and project development	Target achieved	A	20%
	Output 2: Set of innovation partnership projects between Indian and international (including UK) academia, and industry are implemented to support technical/business model innovations on focus themes	Target achieved	B	15%
	Output 3: Commercial and knowledge partnerships	Target achieved	A	15%

The Annual Review covers progress made during the implementation phase from March to December 2022. The highlights of the programme achievements this year (until December 2022) are as follows:
- Inception Phase completed on schedule, incorporating 100+ stakeholder consultations with central ministries, central and state agencies, industry associations, academia and private organisations to seek views, opinions and in-principle agreement for the overall programme strategy and identification of work packages.
- Implementation plan approved by the central ministries i.e., the Ministry of Power (MoP) and the Ministry of New and Renewable Energy (MNRE). The plan has in-principle agreement from different departments of the respective Ministry and key beneficiaries including state governments, central and state agencies.
- Initiated thirteen work packages with potential investment mobilisation[2] of ~£5,153 million, capacity building of 530+ professionals and carbon reduction potential of ~4 million tons CO2 annually (detailed theme-wise breakdown provided in Table 1 as part of Theory of Change and programme overview section)
  [2] Mobilization is a broad construct of catalytic activities which facilitates investment – This can range from actively facilitating/arranging financial investment opportunities from GoI, private sector to developing commercial partnerships between Indian and international entities (including from the UK);

- Supported enhanced gender outcomes through –
  - Incorporation of Gender Equality and Social Inclusion (GESI) related clauses in three tender documents for smart meter implementation in Andhra Pradesh, making it the first state to do so
  - Increased female participation in capacity building programmes, including on boarded 9 women trainers to deliver the course content on ‘Digital Utility Manager’.
  - Incorporated GESI criteria in India’s first (draft) tender for 4 GW offshore wind

- The smart power programme:
  - Mobilisation of potential investment opportunities worth £243 million through support to three electric utilities in the state of Andhra Pradesh (AP) for the rollout of smart meters[3]
    [3] Estimated number of smart meters to be deployed across three distribution utilities in Andhra Pradesh is 2.8 million. The smart meter system cost per meter has been considered as ~88 GBP (on the basis of industry consultations, approved costs by the National Smart Grid Mission (NSGM), and regulatory approvals received for other states like Uttar Pradesh and Bihar). Therefore, total investment for smart meter installation is estimated to be ~£243 Mn.
  - Supported the Bureau of Energy Efficiency (BEE) in developing Market Assessment Reports and conducting workshops on energy efficiency for hard to abate industries (Aluminium and Textile). The findings of these workshops will contribute to rejuvenating the ‘Knowledge Exchange Platform’ (KEP), a one stop shop for all energy efficiency / decarbonisation needs of Indian heavy industries.
  - Knowledge partnerships established with the Imperial College London, Indian Institute of Technology (IIT) Tirupati and Veermata Jijabai Technological Institute (VJTI) Mumbai for developing and delivering capacity building program for distribution utilities professionals.
  - MoU signed between State Industries Promotion Corporation of Tamil Nadu (SIPCOT), Government of Tamil Nadu and the British High Commission for providing technical assistance for the development of the Future Mobility Park
  - Organised multiple knowledge exchange sessions for capacity building of 362 senior level stakeholders.
- The renewable energy programme:
  - Mobilisation of potential investment opportunities worth £4,910 million through three work packages i.e. (i) procurement support to the Solar Energy Corporation of India (SECI) for large-scale energy storage project[4] (ii) support to MNRE in design of Production Linked Incentive scheme for solar module manufacturing[5], and (iii) support to MNRE in development of draft tender for the first 4 GW offshore wind tender in Tamil Nadu[6].
    [4] Technical assistance was provided to SECI for first tranche of 500 MW / 1 GWh BESS tender. Potential investment for first tranche (£ 340.9 million) estimated at BESS cost of 375 $/kWh, basis industry consultation and current BESS cost trends for 1GWh capacity and conversion rate of 1.1 $/£. Link has been provided here: https://pib.gov.in/PressReleaseIframePage.aspx?PRID=1817294, last accessed on 18th November 2022
    [5] The cabinet has approved INR 19,500Cr. (~£2.18 billion) PLI scheme supporting 65 GW of solar module manufacturing. The PLI scheme included ten key activities, out of which ASPIRE programme supported (i) analytical support on domestic and global supply chain cost economics including inputs on guidelines for co-branding of cells and modules under ALMM (ii) Project Management Support for PLI tender including stakeholder management and coordination and project management support. Accordingly, 20% attribution (i.e., 2/10 tasks) has been considered resulting in total investment mobilization of £420mn. The programme has also received written acknowledgement from MNRE.
    [6] Support provided to MNRE for first 4 GW draft seabed leasing tender off the coast of Tamil Nadu. Potential capex investment for first 4 GW capacity is estimated at INR 20.75 Cr./ MW basis Financial Modelling of Offshore Wind in India (FIMOI) studies. Accordingly, it will lead to mobilization of INR 83,000 Cr. Considering that MNRE received support from another agency as well (on select aspects of the tender), a potential investment mobilisation of £4,150 million at conversion of INR 100/GBP and 50% attribution.
  - Organised multiple knowledge exchange sessions for capacity building of 170 senior level stakeholders.

## Major lessons and recommendations for the year ahead
## Lessons learned this year
1. Investing time on relationships with officials from central and state agencies through in-person meetings and informal discussions has proved critical in generating timely collaboration. Involvement of local experts is critical to ensure successful delivery of work packages.
2. Gender and Social Inclusion (GESI) strategy needs to be embedded across all work packages from the scoping stage. GESI interventions comprise range of interventions including – (i) ensuring minimum participation from women officials in knowledge exchange workshops; (ii) embedding GESI related clauses in procurement documents; and (iii) including GESI principles in planning and design of infrastructure projects.
3. Early design of the communication and outreach plan including social media handles, programme brochures, outreach strategy, is critical to create an evidence base and build confidence of the programme stakeholders.
4. Finalising dates for events / workshops at an early stage is critical in getting a strong UK and international involvement / participation.

## Recommendations for year ahead
1. Long term budget certainty for programme duration will help in creating a coherent strategy and accordingly align the supplier ecosystem.
2. In addition to an output level Value for Money (VfM) strategy, a coherent VfM approach at the programme level needs to be reported to ensure common ethos and practices are applied across all work packages. (Revise programme level VfM strategy – August 2023)
3. It is important to monitor election periods across states in close coordination with UK government regional advisers and flex delivery plans and risk registers, accordingly, owing to the potential impact on support from state-level agencies and overall engagement.
4. Leverage networks of resident state leads and UK Government regional advisors to deliver specific outputs at state level and ensure continued engagement.
5. Early approval of a robust communication and outreach plan is critical to ensure that programme activities and success stories are communicated to the key stakeholders.
6. Identify opportunities for integrating GESI considerations in the investments/projects being identified and supported under the programme. Leverage learnings from GESI toolkit developed as part of UK Government’s Power Sector Reforms (PSR) Programme.
7. Improved impact tracking and results reporting: Revision in log frame with clear segregation of outputs, outcomes, and Impact rating. (June 2023)
8. Understanding the work delivered by other bilateral and multilateral agencies, to avoid duplication of efforts and have a cooperative approach.
1. THEORY OF CHANGE AND PROGRESS TOWARDS OUTCOMES
  1. Evaluation of the programme’s original business case and theory of change
The Government of India (GoI) has set ambitious commitments with respect to energy transition, including a target to achieve about 50 percent cumulative electric power installed capacity from non-fossil fuel-based energy resources by 2030 and achieving Net Zero by 2070. This sends a clear signal to the Indian market to develop clean energy technologies, sustain and grow employment opportunities, deliver new skills to the workforce, and reduce reliance on fossil fuels. However, this energy transition requires regulatory and policy reforms, development of new (and sustainable) business models, introduction of new and innovative technologies and capacity building of all stakeholders. This is in line with the anticipated key challenges identified in our Theory of Change.

The outputs and activities within our Theory of Change reflect the key barriers this programme will help address, including:
- Policy and Regulation: clear and standardised policy and regulatory frameworks can support market development by making the pathway to clean energy transition clearer and encouraging private sector investment at a larger scale.
- Knowledge and Skills: train and develop people to adapt their skills to engage productively in the clean energy transition and ensure no-one is left behind.
- Technology Risk: create innovative models for introducing new technology into established systems to enable the transition.
- Financial Sustainability: develop profitable and sustainable business models for energy transition in the Indian market.
Our approach to delivery of work packages embeds the concept of Value for Money (VfM), that has been achieved in the following ways:
- Maintaining an integrated Programme Management Unit (PMU) to deliver efficiencies across two sub-programmes optimising time and effort across activities (e.g., timesheet collation, invoice preparation)
- Ensuring the average per day cost incurred for delivering the components remains within the contractual cap.
- Developing a procurement manual to provide guidance to the ASPIRE project team, for procurement of goods and services.
- Balancing the personnel time between UK and India resources effectively to ensure the programme is capitalising on the specific expertise of both teams and minimising travel costs.
- Minimising out of pocket expenses (OPEs) spent by optimising resources required for travelling and conducting online meetings wherever possible.

The ASPIRE programme Business Case has identified four criteria for assessment of VfM – economy, efficiency, effectiveness, and equity.
Economy (input / £): The economy was achieved through:
- Balancing the personnel time between UK and Indian resources effectively has enabled reduced cost of implementation.
- Large number of stakeholder consultations were held online, and travel was optimised across the programme. This has led to OPE spend of 8% out of the targeted budget[7] during inception phase.
  [7] The details of OPE spent during the inception phase (GBP 1,085) was submitted to UK Government ASPIRE team with respective evidence. Further, the total budget for the inception phase (GBP 13,676) is in line with the financial proposal submitted during bid submission.
- The programme successfully negotiated costs of setting-up a UK pavilion at the conference named ‘ELECRAMA 2023’[8]. This resulted in cost saving of about 81%[9]
  [8] ELECRAMA is the flagship event of IEEMA (Indian Electrical & Electronics Manufacturer’s Association) that showcases the Indian Electrical & Allied electronics Industry ecosystem and is the largest congregation of power sector ecosystem in India.
  [9] The initial quotation of £ 0.16 million for 120 square metre area was optimized to a revised cost of £ 0.01 million for 42 square metre area (including free entry for ASPIRE team) and space for UK companies in panel discussion and CEO forum - led to a commensurate cost reduction of 81%.
- Existing relationships and work done in the past have been leveraged where possible, instead of creating parallel systems. Some specific examples are as follows:
- Building on existing relationships of UK Government’s regional coordinators across states and the work done by the UK Government in the PSR programme, two new work packages with the states of Andhra Pradesh and Tamil Nadu were initiated quickly owing to the prior engagement.
- Data repositories for Knowledge Exchange Platform prepared during previous UK Government engagement with the BEE were leveraged to deliver market assessment reports.

Efficiency (output/£ input):
During the review period, significant outputs were delivered vis-à-vis the inputs spent. These include:
- Establishment of three knowledge partnerships between Imperial College London, Indian Institute of Technology (IIT)-Tirupati and Veermata Jijabai Technological Institute (VJTI)
- Facilitation of a Memorandum of Understanding (MoU) between State Industries Promotion Corporation of Tamil Nadu (SIPCOT), Government of Tamil Nadu and the British High Commission to provide technical assistance for development of a Future Mobility Park
- Mobilisation of potential investments worth £5,153 million
- Capacity building of 530+ senior level stakeholders[10] on priority areas such as smart meters, energy storage, Industrial Decarbonisation and Energy Efficiency (IDEE), offshore wind and others
  [10] Senior level stakeholders have been considered as personnel from India and UK with designation as ‘Managers and above’.
- Development of 27 technical reports/analytical study/whitepapers across smart power and renewable energy themes. (List of key outputs provided in Table 4)
- Facilitation of a delegation of Indian officials visiting UK for offshore wind opportunities to showcase UK capabilities in offshore wind and explore potential cooperation with India.
Effectiveness (outcome/output): The programme has been able to commence thirteen work packages across Renewable Energy and Smart Power which will lead to potential investment of £5,153 million and capacity building of 530 professionals. (Detailed breakdown provided below): These numbers will get revised upward, as the work packages are implemented.
Table 1: Achievements under work packages for Smart Power and Renewable Energy projects
S. No.	Theme	Achievements
		Investment mobilisation (Mn.)	Capacity building (#)	Progress
Smart Power
1.	Electricity Distribution	£243 Mn	187	Investment mobilisation: / Estimated deployment of smart meters in three distribution utilities of Andhra Pradesh is 2.8mn. The smart meter system cost per meter has been considered as ~£88 (on the basis of industry consultations, approved costs by National Smart Grid Mission (NSGM), and regulatory approvals received for other states like Uttar Pradesh and Bihar). Therefore, total investment mobilised as a result of smart meter installation is ~£243 Mn. / Capacity building: / Trainings on smart meters and consumer rules for 60 senior officials from Power Finance Corporation (PFC) / Webinar on Indian smart meter market opportunities for international companies (including UK) witnessed participation from 20 senior delegates. / Workshop on Smart Meter deployment in Andhra Pradesh witnessed participation from 48 senior officials. / Capacity building workshop for Jammu Power Distribution Company Limited & PFC witnessed participation from 34 senior officials to provide an overview of the RDSS scheme framework, apprise them on the various Standard Bidding documents (SBDs) on AMISP, infrastructure & ERP and discuss SCADA implementation and new operation and maintenance practices envisaged under RDSS / Capacity building workshop for PFC officials on regulatory framework for tariff determination process for distribution utilities witnessed participation from 25 senior officials.
2.	Industrial Energy Efficiency	-	175	Capacity Building / Workshop on best practices in IEE in Aluminium sector witnessed participation of 105 delegates from India and UK / Workshop on best practices in IEE in Textile sector witnessed participation of 70 delegates from India and UK
Sub-total		£243 Mn	362
Renewable Energy
1.	Solar Energy	£420 Mn	-	The cabinet has approved INR 19,500Cr. (~£2.18 billion) Production Linked Incentive (PLI) scheme supporting 65 GW of solar module manufacturing. The PLI scheme included ten key activities[11], out of which ASPIRE programme supported (i) analytical support on domestic and global supply chain cost economics including inputs on guidelines for co-branding of cells and modules under ALMM (ii) Project Management Support for PLI tender including stakeholder management and coordination and project management support. Accordingly, 20% attribution (i.e., 2/10 tasks) has been considered resulting in total investment mobilization of £420mn. The support mentioned above has also received written acknowledgement from MNRE.
2.	Energy Storage	£340 Mn	49	Investment Mobilisation / Support provided to Solar Energy Corporation of India (SECI) for first tranche of 500 MW / 1 GWh BESS tender. Potential investment for first tranche (£ 340.9 million) estimated at Battery Energy Storage System (BESS) cost of $375 /kWh basis industry consultation and current BESS cost trends for 1GWh capacity and conversion rate of 1.1 $/£. / Capacity Building / Webinars on Energy storage theme highlighting “Opportunities for UK entities in Energy storage Market in India” were carried out which witnessed participation from 49 senior delegates from India and UK
3.	Offshore wind	£ 4,150 Mn	121	Investment Mobilisation: / Support provided to MNRE for the first 4 GW draft seabed leasing tender off the coast of Tamil Nadu. Potential capex investment for first 4 GW capacity is estimated at INR 20.75 Cr./ MW basis financial modelling for offshore wind in India (FIMOI) studies. Accordingly, it will lead to mobilization of INR 83,000 Cr. Considering that MNRE received support from another agency as well (on select aspects of the tender), a potential investment mobilisation of £4,150 at conversion of INR 100/GBP and 50% attribution. / Capacity Building: / A workshop was conducted on offshore wind theme for senior level officials from Tamil Nadu which witnessed participation of 121 officials on available/planned OSW transmission infrastructure.
Sub-total		£ 4,910 Mn	170
Total		£ 5,153 Mn	532

Equity: ASPIRE programme continues to focus on embedding GESI as key criteria in all work packages. The key actions undertaken include:
- Developed a GESI action plan capturing activities to be embedded in work packages.
- Identified nine women trainers (out of the total 32 trainers) from India and UK, for delivering the course content as part of the Digital Utility Manager course.
- Encouraging and continuous monitoring of female participation during workshops/capacity building programmes and webinars organised under the ASPIRE programme.
- Three tender documents for smart meter implementation in Andhra Pradesh developed with two GESI related clauses incorporated (first state to include specific GESI clauses in such procurement tenders)
- Incorporated GESI criteria in India’s first (draft) tender for 4 GW offshore wind
- Recommendations document with specific measures for embedding GESI aspects in implementation of Revamped Distribution Sector Scheme (RDSS) scheme developed and shared with the Power Finance Corporation (PFC), nodal agency for implementation of the RDSS scheme.

Gender and Social Inclusion in the ASPIRE programme.
The ASPIRE programme is committed to meeting the primary objectives of the programme whilst at the same time delivering on Gender and Social Inclusion (GESI) – increasing access, identifying latent demand, expanding market activity, increasing employment opportunities and improving working conditions for women and socially excluded groups.
The ASPIRE programme is operating in a sector which is fast changing and where innovation creates great opportunities as well as challenges. Hence, GESI will be considered both for risk management and for identifying positive impact.
- Risk management – ensuring that environmental and social risk management of the work packages address gender and social inclusion in a comprehensive way
- Achieve positive socio-economic impact but also to enhance the viability of business opportunities by:
  - Enhancing market potential through assessing basic access
  - Developing effective and sustainable supply chains
  - Reaching customers
  - Realising latent demand
  - Achieving efficiency through a diverse workforce
The Programme is taking an integrated approach to GESI, ensuring that GESI informs design and implementation and is embedded within decision making across the programme cycle. A GESI action plan has been drafted, focusing on the GESI outputs and outcomes that will be achieved through successful delivery of the work packages, and the indicators that will be set to monitor achievement of these outcomes. A summary of the work packages and their GESI potential is presented below:
Work Packages	Opportunities for GESI benefits	G&I Level of Ambition[12]
Institutionalising India-UK certificated course: “Digital Utility Manager”	Participation of women in Capacity Building Workshops / Targets to ensure participation of women - Recruitment of expert women speakers to deliver some of the sessions in the Digital Utility Manager Course - 9 out of 32 speakers delivering the training session will be female speakers from the sector and wider industry. Given the gender challenges in the Indian power sector, having 28% participation of women trainers is a good indicator but the programme intends to increase the share of women participation further. / Awareness creation for female participation in power distribution utilities through nodal agency (letter to be sent by nodal agency to the power distribution utilities encouraging women participation in physical workshop)	Minimum/ Empowerment
Implementation Support on Smart Meter Rollout	Tender documents for appointments of Advance Metering Infrastructure Service Provider (AMISP) integrates GESI considerations to fully take account of opportunities and understand challenges. First-of-its-kind tender in India with focus on participation of at least 20% women officials in the training / Consumer engagement toolkit will be developed in a way that considers the diversity of consumers	Minimum/ Empowerment
Programme Management support to Power Finance Corporation (PFC) on the Revamped Distribution Sector Scheme (RDSS)	Assistance to PFC in its role of implementation and governance of RDSS in supporting distribution companies (DISCOMs) to undertake large scale reforms in the distribution sector. PFC is responsible for monitoring 17 states and UTs covering 33 power distribution utilities. GESI actions include: / Power Distribution Utilities and PFC officials are sensitised in a way that increases their understanding of GESI aspects, including a survey sent to PFC to assess the current composition of woman workforce of Power Distribution sector in India / Note on ‘Embedding GESI principles in implementation of RDSS scheme’ was shared with PFC outlining initiatives that PFC can undertake to encourage and ensure gender equality in power sector	Transformative
Rejuvenation of Knowledge Exchange Platform	Through the Knowledge Exchange Platform (KEP) and wider engagement, facilitate opportunities for women and marginalised groups, e.g. / Participation of women and marginalised groups in industry workshops / Targeted capacity development for professional women, including capacity building workshops – with on average, 10% female participation across workshops and webinars held to date. / Inviting female speakers from technology/solutions providers – with on average 15% female representation across panellists in workshops held to date. / Forum to enhance knowledge and commercial partnerships focussing on women-led enterprises.	Minimum/ Empowerment
Industrial Energy Efficiency and Decarbonisation Knowledge and Technology Partnerships	UK/International and Indian research consultations address GESI issues. / Deployment facilitation sessions – in the form of workshops developed which includes participants from GESI groups. / Mapping activities for technology providers also includes information on GESI achievements and policies. / Deployment toolkit for technology providers interested in entering Indian industrial sector included women’s participation in the Indian labour force and recommends international solution providers (including UK) to consider women as an integral part of building a local team in India. Deployment support includes GESI considerations	Minimum/ Empowerment
Conceptual Master Plan for Future Mobility Park in Tamil Nadu	The draft conceptual master plan for this project has incorporated GESI aspects throughout its design. This includes features such as: / Wheelchair-accessible buildings / Separate restrooms for different genders / Demarcated roads for safe and easy navigation / Vocational Training Institute / Innovation Campus with dedicated space for women and disabled employees to build solutions. / Gender Sensitive Sports Complex – regional and national	Minimum /Empowerment/ Transformative
Policy frameworks for promoting solar manufacturing	Prepared an overview of the current GESI context in the renewable energy sector in India and identified key considerations and gaps in GESI in solar manufacturing along with recommendations for the same. / Baselined international best practices in solar manufacturing including their GESI related policies in the solar manufacturing sector. / Developing a data collection template and monitoring framework to provide MNRE with a mechanism to obtain relevant GESI data and monitor the same to guide future initiatives	Empowerment
Support in accelerating energy storage penetration	More inclusive policy and removal of institutional barriers in the Energy Storage sector through: / Procurement strategies incorporating GESI. / Capacity building with targeted inclusion of women and other marginalised communities with for example over 15% female representation at all workshops and webinars and continue to improve women participation in further engagements	Empowerment/ Transformative
Market Development Framework and Policy Mechanism for OSW	Embedding GESI criteria in the first draft tender for 4 GW offshore wind in eligibility for tender participation. OSW is an emerging sector and the GESI clause will help in encouraging women participation early on.	Empowerment/ Transformative
Grid integration and model evacuation framework	Discussions are taking place around potential indicators that could seek to protect marginalised communities from any development that occurs – these include policy measures to ensure environmental and social risk management accounts for women and other marginalised groups, and that women and other GESI groups are beneficiaries of capacity building efforts. / A dedicated session on Environmental Impact of Offshore Wind projects was conducted during the Model Evacuation Framework (MEF) Workshop in Chennai with 66% women participation	Transformative
Central and State Procurement & Policy and regulatory support for the National Green Hydrogen Mission to SECI and State Governments	Green Hydrogen Production policy in each State to be developed in a way that fully exploits opportunities presented by GESI. Incorporating this in discussions from the engagement stage. / Entities in the Green Hydrogen Sector operate to maximise GESI potential to the benefit of the entity and GESI groups with specific inclusion of state policy recommendations	Empowerment
[12] Because the work packages have a range of indicators, they sometimes incorporate more than one level of ambition.

GESI is also embedded in the programme’s monitoring and evaluation efforts. Work package leads meet monthly with the programme’s GESI lead and expert to ensure targets are being met and blockers to achieving these targets are mitigated well in advance. Specific expertise is provided to work packages where they may need support in achieving GESI outcomes. For example, by identifying international best practices and receiving advice on technical issues including for example, accessibility requirements for people with disabilities. All GESI outcomes are reported in progress reports and programme updates.
1. DETAILED OUTPUT SCORING
  1. Smart Power
  2. Output 1 (SP)
Output Title: OUTPUT 1 (SP)
Improvements in investment environment during the programme duration through: a) Policy: At least 6 policy products and analytical tools (including portals on knowledge management, analytics for electricity distribution sector) to be co-created and socialised at national level and in the focus states with key policy, regulatory, and market stakeholders in Project focus areas, and include climate and environment, gender, and inclusion considerations. / b) Project development - A robust and structured pipeline of at least 6 projects/programmes designed and supported for implementation that incorporate best practice approaches on procurement, business models, climate and environment and social and gender considerations.
Output number:	1 (SP)	Output Score1:	A+
Impact weighting (%):	30	Weighting revised since last AR?	This is 1st annual review

Indicator(s)	Milestone(s) for this review	Progress
Number of policy products, analytical studies and tools developed with national and state level stakeholders on policy and regulatory initiatives, performance standards to address barriers to investment	8 policy products/ analytical studies/tools developed with national and state level stakeholders to address barriers to investment.	Over-achieved: / 12 technical reports/tools/toolkits[13] to address the investment barriers including technical barriers, knowledge gap, policy and regulatory barriers have been developed.
Number of policy products that inform design of infrastructure (e.g., grids) to support large scale deployment in the priority theme	4 policy products/analytical studies/tools that inform design of infrastructure to support large scale deployment in the priority themes	Achieved: Out of the above 12 technical reports/tools/toolkit, 4 informed design of infrastructure (DOI) to support large scale deployment in the priority themes (i.e., smart metering infrastructure, Supervisory control and data acquisition (SCADA) systems etc.)
Number of new infrastructure projects developed with and supported for implementation with respective sponsors	2 new infrastructure projects supported for implementation with respective sponsors	Over-achieved: The programme has supported development of 3 new infrastructure projects[14]
Number of industry leaders mobilised to scale up implementation of energy efficient/ industrial decarbonisation solutions that could be showcased at COP 26	N/A	N/A (indicator removed as the programme commenced implementation post COP 26)
Number of business cases/ pilots/ programmes demonstrated using Gender and Social inclusion lens	3 business case/ pilots/ programmes demonstrated using Gender and Social Inclusion lens	Over-achieved: 1 GESI action plan formulated capturing activities to be embedded in work packages and 4 key actions[15] have been taken up related to business case/inputs to programmes for Gender and Social Inclusion
[13] (1) 3 technical reports developed as part of work package on KEP are as follows: (i) Business Requirement Definition (BRD), (ii) Web Hosting Requirement, and (iii) Market Assessment Report on IDEE (2) 3 tender documents (technical reports) as part of Smart Meter implementation support have been issued by AP DISCOMS (DOI) (3) 4 Technical Reports/Analytical Studies have been developed as part of support to PFC: (i) White Paper (technical report) to discuss the envisaged end-state of Distribution sector post implementation of Revamped Distribution Sector Scheme (ii) Technical report on assessment of modified AMISP tender with respect to model AMISP Standard Bidding Document (SBD) (iii) Analytical study to identify inputs for enhancing effectiveness of model SBD for appointment of SCADA system integrator under RDSS (distribution modernisation) (DOI), and (iv) Analytical study to identify inputs on proposed Electricity (Amendment) Bill, 2022 towards comments sought by Parliamentary Standing Committee of Energy (4) Report on key technology deployment opportunities and pathways developed to support IDEE knowledge and technology partnership activities, and (5) 1 deployment toolkit for UK/international technology providers.
[14] Smart meter implementation support for 3 Andhra Pradesh power distribution utilities
[15] (i) 3 tender documents for smart meter implementation in Andhra Pradesh has been developed with two GESI related clauses incorporated (ii) recommendations on ‘Embedding GESI principles in implementation of RDSS scheme’ was shared with PFC

## Evaluation of output activities
The programme has exceeded Output 1 for the reporting period. The overview of activities are as follows:
  - A systematic step-by-step approach was followed to form a solid foundation for delivery of the programme. This includes:
    - Strong engagement with 100+ potential beneficiaries and other stakeholders
    - Co-design of work packages with beneficiaries to achieve expected outcomes.
    - Accelerated mobilisation of team to ensure timely commencement of work packages.

  - MoP appointed nodal agencies for 3 themes of Smart Power project which includes: (i) PFC for Electricity Distribution, (ii) BEE for Industrial Decarbonisation and Energy Efficiency (IDEE), and (iii) MoP for E-Mobility charging infrastructure.
  - The inception phase was completed on schedule with commencement of four work packages with central and state agencies (Details provided in Table 2)
  - India-UK business co-operation/partnership has been prioritised as part of ASPIRE in line with the priorities of HMG. The activities include setting up platform like webinar and knowledge exchange series on matchmaking and plan to setup dedicated pavilions for trade engagement in collaboration with DIT and other HMG ministries.
## Changes to this output during the past year, and any planned changes as a result of this review
There was a temporary pause in UK Official Development Assistance (ODA) as a result of the global pandemic and emerging priorities including the response to the crisis in Ukraine due to which the programme went through adaptive changes and reprioritisation of resources. However, post the reprioritisation all outputs are on track.
  1. Lessons learned this year.
- Investing time on relationships with officials from central and state agencies through in-person meetings and informal discussions has proved critical in generating timely buy-in
- Priority setting of work packages is critical to respond to the changes in the annual budget.
- Flexible and responsive approach to respond to requests from the Government at the central and state level is important. For instance, new work packages on Knowledge Exchange Platform and conceptual master plan for future mobility park were designed to respond to specific asks from key beneficiaries like BEE and SIPCOT
- It is crucial to document all the communication with central agencies including MoP, PFC, BEE for timely project kick-off. It is important, as it instils confidence in the state beneficiaries and gives authenticity to the support. The ASPIRE programme has always aimed to win the buy-in from the central agencies and documenting all relevant correspondence and approvals.
- Physical interaction of sectoral experts with key beneficiaries (at central and state level) is needed for better understanding of stakeholder’s requirements and to achieve the desired outcomes.
Recommendations for year ahead
- The tool / toolkit being developed as part of the programme including Digital Utility Manager Course and Knowledge Exchange Platform must be extensively promoted through programme activities, including sharing with other agencies delivering such programmes;
- Identify opportunities for integrating GESI considerations in the investments being identified through work packages. Leverage learnings from GSI toolkit developed as part of UK Government’s PSR programme;

  1. Output 2 (Smart Power)
Output Title: OUTPUT 2 (SP)
Commercial and Knowledge Partnerships to be established during the programme duration. / At least 5 targeted knowledge exchange projects (including at state-level) between India and international entities (including from the UK) are delivered to senior level stakeholders at national and state-levels on Project focus themes matched to international standards that promote quality infrastructure interventions, inclusivity, sustainability, and widely shared prosperity.
Output number:	2 (SP)	Output Score1:	A+
Impact weighting (%):	20	Weighting revised since last AR.	This is 1st annual review

Indicator(s)	Milestone(s) for this review	Progress
Number of senior level stakeholders within policy and regulatory bodies, system operators and businesses at national and state levels and internationally (including from the UK) that participate in structured knowledge exchange programmes.	Structured knowledge exchange programmes for at least 150 senior level stakeholders involved within policy and regulatory bodies, system operators and businesses at national and state levels and internationally (including from the UK)	Over-achieved: Organised structured knowledge exchange programmes for 362[16] senior level stakeholders[17] within policy and regulatory bodies, central agencies, state departments, and businesses at national and international level (including from the UK)
Number of platforms created for facilitating matchmaking between Indian and international businesses (including from the UK)	1 platform created for facilitating matchmaking between Indian and international businesses (including from the UK)	Over-achieved: 2 platforms[18] were created to facilitate matchmaking between India and international businesses.
Number of information materials circulated to international (including the UK) and Indian businesses on market opportunities, players, and routes to entry	9 information materials circulated with UK and Indian businesses on market opportunities and routes to entry	Achieved: 9 information materials/technical reports/brochures/information memorandum/technical presentations[19] have been circulated with relevant Indian and UK stakeholders (including businesses) on market opportunities, players, technical capabilities etc.
Number of MoUs.	4 MoUs and partnerships established	Achieved: 3 knowledge partnerships have been established with Imperial College, UK and IIT-Tirupati and VJTI Mumbai in India / Further, 1 MoU has been signed[20] between SIPCOT, Government of Tamil Nadu and British High Commission for providing technical assistance for development of Future Mobility Park
[16] The knowledge exchange sessions included (i) trainings on smart meters and consumer rules for 60 senior officials from PFC, (ii) webinar on Indian smart meter market opportunities for international companies (incl. UK) witnessed participation from 20 senior delegates, (iii) workshop on Smart Meter deployment in Andhra Pradesh witnessed participation from 48 senior officials, (iv) capacity building workshop for Jammu Power Distribution Company Limited & PFC witnessed participation from 34 senior officials, (v) capacity building workshop for PFC officials on regulatory framework for tariff determination process for DISCOMs witnessed participation from 25 senior officials, (vi) workshop on best practices in IEE in Aluminum sector witnessed participation of 105 delegates from India and UK, and (vii) workshop on best practices in IEE in Textile sector witnessed participation of 70 delegates from India and UK
[17] Senior level stakeholders have been considered as personnel from India and UK with designation as ‘Managers and above’.
[18] 2 platforms created to enable matchmaking opportunities are (i) knowledge exchange series on smart meter market opportunities in India; and (ii) platform for organising sectoral workshops on best practices and leading technologies in IDEE space.
[19] 9 information materials include: (i) report on Indian Smart Metering Market Landscape and Opportunities, (ii) report on market opportunities in the areas of Artificial Intelligence, Machine Learning and robotics for electric utilities, (iii) 4 information memorandum/brochures comprising industry needs (technology and best practices in IDEE) and market potential for hard-to-abate Aluminium and Textile sectors, (iv) Technical presentations on technologies available in the UK market for implementing IDEE measures in Aluminium Sector, (v) Technical presentations on technologies available in the UK market for implementing IDEE measures in Textile Sector, and (vi) KEP Newsletter.
[20] Source: https://www.thehindu.com/news/national/tamil-nadu/sipcot-signs-mou-with-british-high-commission-on-future-mobility-park/article65992975.ece

Evaluation of output activities
The programme has achieved the required outputs by delivering several activities. The overview of activities include:
- Knowledge exchange sessions conducted:
  - A training and orientation session for 60 senior level officials of PFC, on (i) policy and regulatory developments in smart metering and (ii) Rights of Consumer Rules
  - A high-level knowledge exchange webinar on Smart Metering market opportunities in India was organized which witnessed participation from ~20+ delegates from UK companies[21]
    [21] ASPIRE team is continuously engaging with international companies (including UK based companies) to identify collaboration opportunities, which can facilitate increased trade partnerships with India.
  - A sensitisation workshop on smart meter deployment was organised for Andhra Pradesh State distribution utilities which witnessed participation from 48 senior officials.
  - Capacity building workshop for Jammu Power Distribution Company Limited, & PFC which witnessed participation from 34 senior officials.
  - Capacity building workshop for PFC officials about regulatory framework for tariff determination process for power distribution utilities which witnessed participation from 25 senior officials.
  - Workshop on best practices in energy efficiency in Aluminium sector was organised with participation from 105 delegates from India and UK
  - Workshop on best practices in energy efficiency in Textile sector was organised with participation from 70 delegates from India and UK
Platforms created for facilitating matchmaking between Indian and international businesses.
  - Knowledge exchange series on smart meter market opportunities in India
  - Platform for organising sectoral workshops on best practices and leading technologies in IDEE space.
Partnerships created:
- 3 knowledge partnerships have been established with Imperial College (UK), IIT Tirupati and VJTI Mumbai for development of course content under Digital Utility Manager course.
- An MoU has been signed between SIPCOT, Government of Tamil Nadu and British High Commission for providing technical assistance for development of Future Mobility Park
Information materials disseminated:
- A report on Indian Smart Metering Market Landscape and Opportunities capturing market assessment and potential opportunities has been shared with international and UK companies attending the Indian smart metering webinar.
- A report on market opportunities in the areas of Artificial Intelligence, Machine Learning and robotics for electric utilities has been shared with international and UK companies attending the Indian smart metering webinar.
- 4 information memorandum/brochures for industry needs (technology and best practices in IDEE), market potential for Aluminium and Textile sectors has been shared with IDEE sectoral workshop participants.
- Technical presentations on technologies available in the UK market for implementing IDEE measures in Aluminium Sector has been shared with Aluminium sectoral workshop participants.
- Technical presentations on technologies available in the UK market for implementing IDEE measures in Textile Sector has been shared with Aluminium sectoral workshop participants.
Changes to this output during the past year, and any planned changes as a result of this review
There was a temporary pause in UK Official Development Assistance (ODA) as a result of the global pandemic and emerging priorities including the response to the crisis in Ukraine due to which the programme went through adaptive changes and reprioritisation of resources. However, post the reprioritisation all outputs are on track.
Lessons learned this year.
- Involvement of local experts is critical to ensure successful delivery of work packages being implemented with central and state agencies.
- Institutionalising of outputs developed under the programme is critical to ensure sustainability of programme outcomes.
- It is imperative to leverage existing body of knowledge and work already undertaken by beneficiaries or the UK Government e.g., KEP is being developed based on similar work undertaken by UK Government in 2015
- Pinning down dates for events / workshops and planning early is critical in getting a strong UK and international involvement / participation.
  1. Recommendations for year ahead
- Enhance physical interaction of sectoral experts with key beneficiaries at the central and state level Leverage existing work implemented by beneficiaries, UK Government and KPMG consortium to deliver VfM;
- Ensure that capacity building or knowledge exchange session are inclusive by identifying and addressing barriers to participation;

Renewable Energy
## Output 1 (RE)
Output Title: OUTPUT 1 (RE)
Improvements in investment environment during the programme duration: / (a) Policy – At least 6 Policy products and analytical tools co-created and socialised with key policy, regulatory, and market stakeholders in Project focus areas, at both national and state level, including climate and environment, gender and inclusion considerations and, / (b) Project development - A robust and structured pipeline of projects/ programmes are designed and supported for implementation that incorporate best practices on procurement, business models, climate and environment and social and gender considerations.
Output number:	1 (RE)	Output Score1:	A
Impact weighting (%):	20%	Weighting revised since last AR?	1st Annual Review

Indicator(s)	Milestone(s) for this review	Progress
Number of policy products, analytical studies and tools developed with national and state level stakeholders on policy and regulatory initiatives, performance standards to address barriers to investment.	3 National/State Policy products, analytical studies and tools developed.	Achieved: / 3 national policy reports have been developed to address barriers to investments in the areas of solar energy, energy storage and green hydrogen. These were submitted to the beneficiaries[22]
Number of policy products that inform design of infrastructure (e.g., grids) to support large scale deployment in the priority themes.	3 National /State policy reports that inform design of infrastructure (e.g., grids) to support large scale deployment in the priority themes	Achieved: / 3 policy product/report that inform design of infrastructure in Green Hydrogen and Offshore Wind Energy were developed and submitted to relevant beneficiaries[23]
Number of new renewable energy infrastructure projects developed with and supported for implementation with respective sponsors.	Support provided to a nodal agency in developing 1 new RE infrastructure project i.e., Energy Storage project with capacity: 250MW/ 500MWh	Over-Achieved: / Support provided to 2 nodal agencies (SECI and MNRE) for development of 2 new RE infrastructure projects on Energy storage and Offshore wind tender development[24]
[22] 3 national policy paper were developed: 1) White paper on policy and regulatory matters in energy storage, 2) Assessment report containing review of existing policy, regulations, and existing manufacturing ecosystem for Solar Energy, and 3) Critical review of National Green Hydrogen policy for India conducted.
[23] 3 National /State policy reports that inform design of infrastructure:1) Whitepaper on Green Hydrogen Demand with insights into refinery and fertilizer industries, and technical and economic considerations, 2) Report on Planning & Integration for grid evacuation framework in Gujarat, and 3) Report on Planning & Integration for offshore grid evacuation framework in Tamil Nadu
[24] 2 New RE infrastructure projects: Support on standalone battery energy storage systems (BESS) of 500 MW/ 1000MWh capacity to SECI and to MNRE on 4000 MW Offshore Wind farm tender off the coast of Tamil Nadu

## Evaluation of output activities
The programme has achieved the stipulated outputs. The overview of activities are as follows:
  - A systematic step-by-step approach was followed to form a solid foundation for delivery of the programme. This includes:
      - Strong engagement with 25+ beneficiaries and other stakeholders
      - Co-designed work packages with beneficiaries to achieve expected outcomes.
      - Accelerated mobilisation of team to ensure timely commencement of work packages.
  - MNRE provided in-principle approval for work plan and has appointed (i) SECI as nodal agencies for energy storage theme; (ii) NIWE as nodal agency for offshore wind theme and (iii) MNRE as nodal agency for solar.
  - The inception phase was completed on schedule with commencement of five work packages (Details provided in Table 3)
## Changes to this output during the past year, and any planned changes as a result of this review
There was a temporary pause in UK Official Development Assistance (ODA) as a result of the global pandemic and emerging priorities including the response to the crisis in Ukraine due to which the programme went through adaptive changes and reprioritisation of resources. However, post the reprioritisation all outputs are on track.
## Lessons learned this year.
- It is important to leverage existing relationships of the UK Government regional advisors for identification and implementation of work packages at the state level.
- A flexible and responsive approach to respond to the changing requirements of central and state governments has proved crucial to ensure the programme relevance in the fast-changing sector[25].
  [25] For instance, Green Hydrogen was identified as additional key priority area for the programme post MNRE’s suggestion.
- Better coordination with other departments of HMG (i.e., DIT) can help leverage investment opportunities and create partnerships.
- Regular interaction with programme beneficiaries in form of formal and informal discussions, online and physical meetings is critical to ensure success and timely project delivery.
## Recommendations for year ahead
- Closer coordination with DIT team on the events planned for the focussed themes to ensure that programme activities are successfully executed in a timely manner.
- Early design of work packages and stakeholder consultation should be initiated for proposing work packages for next year.

## Output 2 (RE)
Output Title: OUTPUT 2 (RE)
Innovation / A set of innovation partnership projects between Indian and international (including the UK) academia, and industry are implemented to support technical/business model innovations on focus themes.
Output number:	2 (RE)	Output Score1:	B
Impact weighting (%):	15%	Weighting revised since last AR?	This is 1st annual review

Indicator(s)	Milestone(s) for this review	Progress
Number of studies/documents prepared to shape innovation programmes	4 studies/ document prepared to shape innovation programs	Achieved: / 4 study reports have been developed and submitted to relevant beneficiaries[26]
Number of innovation programmes between Indian and international (including UK) institutions finalised	2 innovation programmes finalised between Indian and international (including UK) institutions	Under Achieved: / Developed 2 reports identifying areas to support innovation programmes between India and international businesses[27]
Volume of financing commitments secured from other sources for supporting the innovation programmes (in £M)	~ £1 million of financing commitments secured from other sources for supporting the innovation programmes	Achieved: / Supported MNRE for preparation of OSW tender which will include potential £1 million[28] financing commitment from public and private entity including from UK
Number of innovation programmes supported with implementation, results monitoring and dissemination	2 innovation programmes supported with implementation, results monitoring and dissemination	Achieved: / Supported 2 innovative programs to boost implementation of solar manufacturing and offshore wind projects in India[29]
Number of project focus areas on which Ministry of New and Renewable Energy and other key institutions are provided recommendations to adopt/ update/ develop standards for relevant systems/ components/ devices of the new technologies	2 project focus area on which MNRE and other key institutions are being provided with recommendations to adopt/ update/ develop standard practices for relevant systems/ components/ devices of the new technologies	Achieved: / Provided recommendations to MNRE on (i) adoption of standard practices in offshore wind and (ii) updated regulatory measures in the solar module manufacturing sector[30]
[26] Studies undertaken on innovation programme: 1) Comparative study of UK’s Hydrogen strategy with India’s national green hydrogen mission, 2) Report on development processes in Netherlands and Denmark and India’s proposed approach for first OSW tender in India, 3) Report on Offshore Wind Development and Contractual Framework for India, and 4) Report on model grid evacuation framework- planning and integration for first of a kind OSW project in Gujarat.
[27] Reports identifying areas of support:1) Report on international transmission topologies highlighting innovative transmission mechanisms for deployment in India for grid evacuation of OSW power, and 2) Report on overview of OSW development processes in Netherlands and Denmark highlighting innovative leasing processes in countries at advanced stages of deployment and suggested lessons for replication in India.
[28] Supported MNRE for first 4GW draft seabed leasing tender for Offshore Wind in India. With expected capital expenditure of INR 20.75 Cr/MW (GBP 2.075 mn/ MW) as per FIMOI studies, potential financing commitment for supporting 4000 MW capacity is expected to be more than GBP 1.0 mn.
[29] Innovation programmes supported with implementation results:1) Support provided to MNRE on PLI scheme (an innovative programme of GOI for enhancing domestic production of solar modules) for solar module manufacturing, and 2) Model evacuation report on Business models for first offshore wind grid evacuation infrastructure in India developed.
[30] Project focus areas on which support provided: 1) Report submitted to MNRE/ NIWE capturing recommendations to adopt the standard practices followed in offshore wind across the globe, and 2) 1 assessment report containing review of existing policy, regulations, and existing manufacturing ecosystem with recommendations on solar module manufacturing submitted to MNRE.

## Evaluation of output activities
The programme has achieved the stipulated outputs. The overview of activities are as follows:
Following studies / reports have been submitted to Ministry of New and Renewable Energy to facilitate innovative projects in India:
- A comparative study of UK’s Hydrogen strategy with India’s national green hydrogen mission to develop a conducive policy environment for large scale adoption of GH was conducted. The report provides insights from development and early implementation of the UK strategy and highlight barriers to implementation of Green Hydrogen in India.
- Study has been submitted on Offshore Wind leasing processes in Netherlands and Denmark and similarities in Indian context for the proposed Offshore Wind project leasing process. The report has served as one of the documents used for the draft 4GW offshore wind tender.
- Study report submitted on new institutional framework for OSW in India and possible OSW project implementation models in India. 1 tender for deployment of 500MW/1000MWh BESS project has been successfully floated with provisions for International Competitive Bidding with support to SECI.
- A report on assessment of potential capital expenditure requirements for each component of solar module manufacturing supply chain was submitted as part of support provided to MNRE on PLI scheme[31]
  [31] Production Linked Incentive (PLI) scheme is aimed to incentivise domestic manufacturing of key components of solar module. (Polysilicon, ingot and wafers)
- Recommendations are being provided in 2 project focus areas of Solar Energy and OSW to adopt standard practices / policy inputs:
- Submitted a policy framework report on solar manufacturing including review of existing domestic solar manufacturing ecosystem and profiling of key players.
- A report has been submitted to MNRE and NIWE capturing the standard offshore leasing process followed in OSW farms across the globe for probable adoption in the India context. The report has served as one of the documents used for the draft 4GW offshore wind tender.

## Changes to this output during the past year, and any planned changes as a result of this review
There was a temporary pause in UK Official Development Assistance (ODA) as a result of the global pandemic and emerging priorities including the response to the crisis in Ukraine due to which the programme went through adaptive changes and reprioritisation of resources. However, post the reprioritisation all outputs are on track.
## Lessons learned this year
- Continuous engagement with various state and central stakeholders is crucial for smooth project delivery. For instance, physical interaction has been critical during delivery of OSW project.
- Regularly track UK innovations to enable adoption of best practices for India's Energy Transition. opportunities for transfer of technologies and inter-se learning[32]
  [32] For instance, the rapid advancements in battery chemistry needs to be updated to meet demand like In Li-ion batteries, to increase energy density, reduce weight and make it safer for use such as replacement of Lithium-Cobalt electrodes with Li-polymer/Li-air electrodes, new battery technologies like, Vanadium redox battery technology, and other battery chemistries like Sodium batteries, Cu-Zn batteries are under prototype or demonstration state.
- The dynamic requirements of state stakeholders will need an adaptive and flexible approach to incorporate in the work activities.
## Recommendations for year ahead
- Ensure increased interactions with OSW department in MNRE and various state Transmission agencies to manage delivery expectations and fulfill program level commitment.
- Track innovations in UK market to identify opportunities for fostering partnerships;
- Regular interactions with state level stakeholders are necessary to identify and accommodate key state level requirements.

## Output 3 (RE)
Output Title: OUTPUT 3 (RE)
Commercial and Knowledge Partnerships / Targeted knowledge exchange projects between India and international entities (including from UK) is delivered to senior level stakeholders at national and state-levels on Project focus themes matched to international standards that promote quality infrastructure interventions, inclusivity, sustainability and widely shared prosperity.
Output number:	3 (RE)	Output Score1:	A
Impact weighting (%):	15%	Weighting revised since last AR?	1st Annual Review

Indicator(s)	Milestone(s) for this review	Progress
Number of senior level stakeholders within policy and regulatory bodies, system operators and businesses at national and state levels and internationally (including from the UK) that participate in structured knowledge exchange programmes	Structured knowledge exchange programmes for at least 65 senior level stakeholders involved within policy and regulatory bodies, system operators and businesses at national and state levels and internationally (including from the UK)	Over-achieved: / 170 senior level stakeholders participated in the knowledge exchange programmes organized for energy storage and offshore wind themes[33]
Number of platforms created for facilitating matchmaking between Indian and international businesses (including from the UK)	Facilitate at least 2 platforms for interaction between India and international entities (including from the UK)	Achieved: / 2 platforms created for matchmaking between India and UK organisations[34]
Number of information materials circulated to international (including the UK) and Indian businesses on market opportunities, players and routes to entry	7 information materials developed and circulated with UK and Indian businesses on market opportunities and routes to entry	Achieved: / 7 information material developed and circulated through workshops and webinars for Indian and UK organizations[35]
[33] Structured knowledge exchange programmes conducted:1) A workshop was conducted on offshore wind theme for senior level officials from Tamil Nadu which witnessed participation of 121 officials on available/planned OSW transmission infrastructure, and 2) Webinars on Energy storage theme highlighting “opportunities for UK entities in Energy storage Market in India’ were carried out which witnessed participation from 49 senior delegates from India and UK
[34] Platforms created for networking between India and UK organization:1) A delegation of Indian officials visiting UK on Offshore Wind was facilitated, and 2) initiated a series of webinar on energy storage to facilitate interaction with UK companies and Indian businesses on exploring business opportunities in India
[35] Information reports developed: 1) Developed and circulated Coffee Table booklet highlighting investment opportunities in Offshore wind, 2) E-booklet on international transmission case studies in offshore wind released, 3) Report on Business Models and Implementation Structures for grid evacuation framework for offshore wind, 4) Exchange programme summary note circulated for the Offshore Wind Chennai workshop participated by UK stakeholders, 5) Summary report on Energy storage Webinar highlighting the opportunities for BESS in India , 6) Presentation on Solid-state sodium batteries highlighting innovative storage technology as a part of Energy storage webinar, and 7) Technical presentation conducted on Battery cell manufacturing as a part of Energy storage webinar.

## Evaluation of output activities
The programme has achieved the stipulated outputs. The overview of activities are as follows:
A delegation of senior officials from India was assisted and provided an opportunity to interact with UK entities for matchmaking between India and UK businesses to showcase UK’s OSW capabilities and explore cooperation with India.
A draft tender document with technical and commercial standards for selection for 4 GW OSW project development in state of Tamil Nadu has been submitted to MNRE for review.

## Changes to this output during the past year, and any planned changes as a result of this review
There was a temporary pause in UK Official Development Assistance (ODA) as a result of the global pandemic and emerging priorities including the response to the crisis in Ukraine due to which the programme went through adaptive changes and reprioritisation of resources. However, post the reprioritisation all outputs are on track.
## Lessons learned this year
- Sharing of information developed through workshops and dialogues at various fora provides a useful platform to disseminate knowledge and discuss potential collaboration opportunities.
- It is important to leverage network of UK Government and ASPIRE consortium to promote participation in platforms facilitating interaction between Indian and international entities.
- Regular dialogue and close coordination with the beneficiary organisations are critical to understand the local requirements and respond accordingly.
## Recommendations for year ahead
- ASPIRE team to ensure optimum use of consortium network to enhance participation of UK entities for future workshops to showcase expertise and explore opportunities in Indian market across the programme themes-Energy Storage, Green Hydrogen, Offshore Wind and Solar Energy.
- Planning workshops on a periodic basis across themes. For instance, model evacuation framework and business models have been planned in November 2022.
1. RISK
  1. Overview of risk management
- The programme’s risk profile has not changed substantially since initiation.
- The main risks impacting the programme relate to beneficiary buy-in and sustainability of outcomes following programme closure. These risks are being mitigated by close working amongst the ASPiRE team (UK Government and KPMG-led consortium) to communicate with the beneficiaries and build on existing engagement with state and central stakeholders. Interventions have been carefully targeted using the to ensure a balanced delivery programme benefitting a wide variety of states.
- New political and contextual risks have been added on the potential impact of upcoming state elections, and on differing political direction coming from state and central governments.
- To help maximise the sustainability of programme outcomes, the programme is seeking to embed sustainable capacity building through creation of collateral that can be retained and reused. A clear roadmap for institutionalisation and scale up strategy will be developed prior to work packages been completed, including resources required, roles / responsibilities, costs, benefits, timeline, implementation etc.​
- The programme risk register is reviewed on a monthly basis and discussed in regular programme management meetings.
The following risks were the highest rated risks as of December 2022:

#	Risk Description (cause, event, consequence)	Risk Category	Proximity	Gross Likelihood	Gross Impact	Gross Risk Rating	Mitigation Strategy (including timescales)
1	Lack of buy-in amongst beneficiary groups/ key stakeholder, causing delays or blockers to implementation of planned interventions	Policy and Programme Delivery	0-3 months	Possible	Major	Major	Continuous efforts to build existing engagement with state and central stakeholders – leverage connects of resident state leads proposed​ Identify quick wins for the stakeholders aligned to the programme goals / Involvement of beneficiaries/ stakeholders in design of politically sensitive programme activities and/or in the governance framework​ / Planning alternative champions to test programme approaches​ / Clear understanding of UK Government Programme roles related to stakeholders
4	Institutional capacity within national and state level agencies to implement measures is weak, reducing the effectiveness and sustainability of programme activities	Policy and Programme Delivery	3-6 months	Possible	Major	Major	Capacity development incorporated in the Programme Activity Design / Experienced team members involved in reform process of India for more than 2 decades – understand the vulnerability and will duly incorporate in the institutional strengthening / Selection of states and partner organisations should include consideration of capacity to implement reforms
11	Beneficiaries have a negative reaction to the programme due to not receiving support that is requested due to other programme priorities	Reputational	0-3 months	Highly Likely	Moderate	Major	The KPMG-led consortium work closely with UK Government officials to communicate with beneficiaries and, through the state support matrix, work to support the goal of a balanced delivery programme benefitting a wide variety of states
19	Risk of funding realignment from UK Government and/or state priorities	Strategy & Context	3-6 months	Likely	Major	Major	Focus on early wins in the programme to drive and deliver value / Clear understanding of the outcomes expected in the work packages to ensure we are delivering value for money and outcomes

PROGRAMME MANAGEMENT: DELIVERY, COMMERCIAL & FINANCIAL PERFORMANCE
- A significant proportion of the programme management budget was invested upfront, to set up consistent processes and templates for work package scoping and initiation, and to respond to UK Government requests for more centralised coordination and integration of UK expertise across the programme. This has subsequently been streamlined and UK inputs into the central programme management function reduced to ensure cost-effectiveness.
- A robust quality assurance process has been put in place to ensure that all deliverables receive SME input and sign off at the appropriate level.
- Quarterly reports have been delivered on time by the Delivery Partner to summarise progress over the last quarter, results achieved, and key risks. There has only been one full cycle of quarterly reporting since Implementation began (a monthly report was provided at the end of March, and the first quarterly report, covering the April-June period was produced in July).
- Financial forecasting is provided via the Activity Based Budget (ABB), and monthly financial reports documenting spend to date (by work package) are submitted. These have all been submitted on time.
- The Monitoring, Reporting and Evaluation and Learning (MREL) for the programme is in its infancy, as the programme has only been in implementation for six months. However, an MREL tracker has been developed which integrates multiple results frameworks (Logframe outcomes, International Climate Funding (ICF) indicators and GESI outcomes) to ensure that results achieved through work package delivery can be easily captured on an ongoing basis.
- Surveys have been used to collect feedback and results from events that the programme has organised (e.g., the training for Distribution Engineers at PFC held in April 2022), to measure effectiveness of programme interventions. Lessons learnt identified during this Annual Review process will be recorded in a central learning log and used to inform design of future work packages.
- The programme’s approach to VfM is set out in Inception Report. The value for money plan set outs how VfM measurement and reporting will be integrated into wider programme management, aligned to UK Government guidelines. Changes in the global economic context over the last year have led to some increased cost drivers, which may be reflected in increased Operational Expenses in some areas (e.g., domestic travel costs). Staff costs however remain the same as those presented in the commercial submission in 2020 despite inflationary pressures.

The programme responded flexibly to the budget reprioritisation at the start of the year which led to some additional programme management costs to support prioritisation and re-planning activity. Much of this time was delivered at no cost to the UK Government. The flexibility in resource planning has helped ramp up the work activities rapidly, despite several unforeseen changes in work packages.

Date of last narrative financial report	31st March 2023	Date of last audited annual statement	12th January 2023

Annex
Table 2: Details of work packages commenced under Smart Power project of ASPIRE programme
Theme	Nodal Agency	Work Package	Key purpose of WP	Status
Electricity Distribution / (ED)	Power Finance Corporation (PFC)	Implementation Support on Smart Meter Rollout	Implementation support for smart meter deployment in the 3 power distribution utilities of Andhra Pradesh to mobilize ~£243 million worth of investments	Three tender documents for smart meter rollout have been issued by Andhra Pradesh State Distribution Utilities / Organised technical knowledge sessions on smart meter deployment with participation from 48 senior officials from state power distribution utilities and PFC
		Institutionalising India-UK certificated course— “Digital Utility Manager”	Development of Digital Utility Manager Course which will enable enhanced skill and institutional capability of 200 officials incl. 50+ women and 3 knowledge partnerships	3 knowledge partnerships established. / Course content approved by PFC. / 17 out of 32 course modules have been developed, while rest are at advanced stages of finalisation
		Programme Management Support to Power Finance Corporation (PFC) on the Revamped Distribution Sector Scheme (RDSS)	Support to PFC on implementation of RDSS which will facilitate investment mobilisation worth £20 Mn and capacity building of ~50 senior stakeholders	Developed white paper (technical report) to discuss the envisaged end-state of Distribution sector post implementation of Revamped Distribution Sector Scheme / Developed technical report on assessment of modified Advanced Metering Infrastructure Service Provider (AMISP) tender with respect to model AMISP Standard Bidding Document (SBD) / Conducted analytical studies to identify inputs for: / Enhancing effectiveness of model SBD for appointment of Supervisory control and data acquisition (SCADA) system integrator under Revamped Distribution Sector Scheme (RDSS) (distribution modernisation) / Parliamentary Standing Committee of Energy on proposed Electricity (Amendment) Bill, 2022 / Conducted a capacity building workshop for officials of Jammu Power Distribution Company Limited, & PFC Ltd which witnessed participation from 34 senior officials to provide an overview of the RDSS scheme framework, apprise them on the various Standard Bidding documents (SBDs) on AMISP, infrastructure & ERP and discuss SCADA implementation and new operation and maintenance practices envisaged under RDSS. / Conducted a capacity building workshop for internal employees of PFC about regulatory framework for tariff determination process for Distribution companies which witnessed participation from 25 senior officials
Industrial Energy Efficiency (IEE)	Bureau of Energy Efficiency (BEE)	Rejuvenation of Knowledge Exchange Platform	Rejuvenate “Knowledge Exchange Platform” to enable exchange of knowledge between industries and technology providers. Expected to support project pipeline worth £10 -25 million[36] and commercial partnerships	3 technical reports developed for KEP: / Business Requirement Definition (BRD) / Web Hosting Requirement / Market Assessment Report / Workshop on best practices in energy efficiency in Aluminium and Textile sector was organised with participation from 175 delegates from India and UK / KEP is at advanced stages of development
		IDEE Knowledge and Technology Partnerships	Tailored technology partnership activity to provide deployment support to international companies (including from the UK) which will lead to investment mobilization worth £10 Mn and enable creation of 5-10 technology partnership opportunities	Developed report on key technology deployment opportunities and pathways to support IDEE knowledge and technology partnership activities / Developed deployment toolkit for UK/international technology providers with market entry guidance for Indian industrial sector
E-Mobility Charging Infrastructure (EMCI)	Ministry of Power (MoP)	Conceptual Master Plan for Future Mobility Park in Tamil Nadu	Development of a conceptual master plan for a Future Mobility Park in Tamil Nadu	1 technical report on “site appreciation analysis” prepared / Conceptual master plan for Future Mobility Park is being developed
[36] Total energy saving target of PAT cycle VI is 1.277 MTOE. Large industrial sectors (which would be part of KEP) such as Cement, Pulp & Paper, Iron & Steel, Textile, etc. would contribute to ~60% of this target i.e., 0.77 MTOE. During PAT Cycle I & II, average investment of £331 Mn (https://beeindia.gov.in/sites/default/files/PAT%20Cycle-II.pdf) was mobilised for saving 1 MTOE of energy. Considering this, it is envisaged that large industries (which would focus on KEP) will mobilise ~£255 Mn worth investments for achieving the targets. Since KEP will facilitate exchange of knowledge, technical partnerships among these industries, about 10% of this investment mobilisation has been attributed to this work package i.e., worth ~£25 Mn by 2026 and ~£10 Mn. by 2023

Table 3: Details of work packages commenced under RE project of ASPIRE programme
Theme	Nodal Agencies	Work Package	Key purpose of WP	Activities undertaken / reports submitted
Solar Energy (SE)	Ministry of New and Renewable Energy (MNRE)	Development of Policy Frameworks for promoting Solar Manufacturing	Support MNRE on evaluation of policy framework & investments for solar module manufacturing / WP aims to mobilize investments worth ~£420 million for solar module manufacturing ecosystem	Quarterly advocacy reports and a policy assessment report containing review of existing policies, regulations, and manufacturing ecosystem. / Supported MNRE on evaluating capex funding for £ 2.1 billion PLI scheme for solar module manufacturing
Energy Storage (ES)	Solar Energy Corporation of India (SECI)	Support in Accelerating ES Penetration in India	Assistance to SECI in accelerating BESS penetration in India leading to a potential investment of ~£340 million through development of a 500 MW (1GWh) project pipeline	White paper on international best practices for BESS was developed. / Supported 500MW/1GWh BESS tender for SECI. / A webinar on investment opportunities in India for UK entities in BESS conducted
Green Hydrogen / (GH)	Solar Energy Corporation of India (SECI)	Procurement Strategy, Policy and Regulatory Support for the Green Hydrogen Mission	Assistance to SECI in strategic policy support for the National Green Hydrogen Mission (NGHM) and sectoral demand assessment of GH	Assessment of the India’s GH policy was conducted. / A comparative study on UK Hydrogen strategy vis-à-vis India’s National Hydrogen Policy. / A whitepaper on GH demand with insights into hard to abate sectors of India
Offshore Wind (OSW)	MNRE: Overall / Central Transmission Utility of India (CTUIL): Grid infrastructure	Market Development Framework and Policy Mechanism for OSW	Support to MNRE & NIWE in 4GW Offshore wind tender preparation and create knowledge partnerships between Indian and UK organisations	Draft tender for 1st 4 GW OSW project in Tamil Nadu / Report on planning and deployment methods of OSW projects / UK offshore wind leasing process & policy discussion paper for India / OSW development and contractual framework for Indian OSW sector / Overview of development processes in Netherlands and Denmark
		Grid Integration and Model Evacuation Framework	Facilitate framework preparation for OSW power evacuation in Tamil Nadu & Gujarat to facilitate knowledge exchange. / Prepare roadmap for OSW power evacuation in India till 2030	OSW transmission case studies to share international experience with the Indian OSW stakeholders. / Report on Planning & Integration focused on Tamil Nadu & Gujarat

Table 4: List of outputs delivered in Smart Power and Renewable Energy
S. No.	Work Package	Key Outputs (Technical Reports/Analytical Study/Toolkit/Whitepaper)
Smart Power
	Implementation Support on Smart Meter Rollout	3 tender documents developed as part of Smart Meter implementation support to Andhra Pradesh power distribution utilities
	Program Management support to Power / Finance Corporation (PFC) on the / Revamped Distribution Sector Scheme / (RDSS)	White paper to discuss the envisaged end-state of Distribution sector post implementation of Revamped Distribution Sector Scheme
		Technical report on assessment of modified AMISP tender with respect to model AMISP Standard Bidding Document (SBD)
		Analytical study to identify inputs for enhancing effectiveness of model SBD for appointment of SCADA system integrator under RDSS (distribution modernisation) (DOI)
		Analytical study to identify inputs on proposed Electricity (Amendment) Bill, 2022 towards comments sought by Parliamentary Standing Committee of Energy
	Rejuvenation of Knowledge Exchange Platform (KEP)	Market assessment report on industrial decarbonisation & EE technology/ solution needs & gaps of PAT industries
		Web Hosting Requirement for KEP
		Business Requirement Definition (BRD) for development of KEP
	Industrial Energy Efficiency and Decarbonisation Knowledge and Technology Partnerships	Report on key technology deployment opportunities and pathways developed to support IDEE knowledge and technology partnership activities
		1 deployment toolkit for UK/international technology providers
Renewable Energy
	Policy frameworks for promoting solar manufacturing	Assessment report containing review of existing policy, regulations, and existing manufacturing ecosystem for Solar Energy
		Technical report on international best practices followed under solar manufacturing and comparative study on policies
	Support to SECI in accelerating energy storage penetration in India	White paper on policy and regulatory matters in energy storage
		Global case studies and Recommendations for Battery energy storage system
		Supported SECI for 500 MW/1 GWh capacity standalone energy storage tender
	Procurement Strategy, Policy, and Regulatory Support for the Green Hydrogen Mission	Analytical study on comparison of UK’s Hydrogen strategy with India’s national green / hydrogen mission
		Critical review of National Green Hydrogen policy for India conducted
		Whitepaper on Green Hydrogen Demand with insights into hard to abate sectors of India
	Grid Integration and Model Evacuation / Framework	Report on Planning & Integration for grid evacuation framework in Gujarat
		Report on Planning & Integration for offshore grid evacuation framework in Tamil Nadu
		Technical report on OSW transmission case studies to share international experience with the Indian OSW stakeholders.
		Model evacuation report on Business models for first offshore wind grid evacuation infrastructure in India developed
	Market Development Framework and Policy Mechanism for OSW	Draft tender for 4 GW OSW project in Tamil / Nadu
		Offshore wind leasing process & policy / discussion paper for India
		OSW development and contractual framework for Indian OSW sector