To:	Sarah Hartley Senior Responsible Owner for the Single Customs Platform (SCP) Programme

From:	JP Marks, Permanent Secretary, HMRC; and
Karina Singh Director, Function, Insight & Professions

11 June 2025

Dear Sarah,

APPOINTMENT AS SENIOR RESPONSIBLE OWNER FOR THE SINGLE CUSTOMS PLATFORM PROGRAMME

We are writing to update your appointment letter as Senior Responsible Owner (SRO) of the Single Customs Platform Programme, a role which you have held since 21 November 2022. This letter sets out your responsibilities and the support you can expect from your department and the National Infrastructure and Service Transformation Authority.
As SRO, you are directly accountable to Carol Bristow, DG Borders and Trade, and Suzanne Newton, Chief Projects Delivery Officer under the oversight of the Chief Executive as Accounting Officer for HMRC and the Exchequer Secretary to the Treasury.
Your programme forms part of the HMRC portfolio, under the oversight of the ExCom and is included in the Government Major Projects Portfolio (GMPP).
You have personal responsibility for the delivery of SCP Programme and will be held accountable for the delivery of its objectives, policy intent and outcomes. This encompasses securing and protecting its vision, ensuring that it is governed responsibly, reported on honestly, escalated appropriately and for influencing the context, culture, and operating environment of the programme. You are also responsible for ensuring the ongoing viability of the programme and recommending its pause or termination if appropriate. Where issues arise which, you are unable to resolve, you are responsible for escalating these to HMRC’s Executive Committee, ExCom.
You remain accountable to Ministers, as set out in the Civil Service Code, and should deliver the project in accordance with the objectives and policy intent as set by Ministers.
In addition to your internal accountabilities, SROs for GMPP projects and programmes are personally accountable to Parliamentary Select Committees. This means that, from the date of this letter, you will be held personally accountable to and could be called by Select Committees to account for and explain the decisions and actions you have taken to deliver the programme.
It is important to be clear that your accountability relates only to implementation, within the agreed terms in this letter; it will remain for the Minister to account for the relevant policy decisions and development.
More information on this is set out in Giving Evidence to Select Committees - Guidance for Civil Servants, sometimes known as the Osmotherly Rules. Information on the roles and responsibilities of the SRO are detailed in Government Project Delivery’s guidance on the role of the senior responsible owner,
You are expected to run your project/programme in accordance with the Government Functional Standard for Project Delivery, and the requirements of other functional standards as required, which is mandated for government departments and arm’s length bodies to follow. You should also make yourself familiar with The Teal Book, Government Project Delivery’s code of practice for project delivery, and any further guidance and requirements set by [MRC’s Chief Project Delivery Officer (CPDO).
## Time commitment and tenure
This role will require at least 30% of your time to enable effective delivery of the role and execute your responsibilities in full.
You are required to undertake this role until achievement of programme closure, Progress towards this will be reflected in your personal objectives. Any changes to the agreed time commitment or tenure of the role, as set out above, will require both departmental and National Infrastructure and Service Transformation Authority consent.
## Objectives and performance criteria
The policy intent supported by this programme is in line with the government’s ambitious trade plans and technical advancements already being made by the industry and reduce system and operational costs. The changes will ensure the UK’s single customs platform is a flexible service fit for purpose in a modern customs authority; and adaptable in the future to implement our long-term strategy to attain our vision. Any proposed changes to scope which impacts on this intent or the realisation of benefits must be authorised by HMRC’s Chief Project Delivery Officer and may be subject to further levels of approval.
The vision of the programme is to have a world-class customs system that supports the UK’s economic stability and growth, protects against market, security, biosecurity and fiscal risks from imports and exports and delivers a high-quality professional service and its objectives are to:
- Reduce the requirements on traders to the minimum necessary.
- Ensure the remaining processes are as simple and frictionless as possible.
- Stabilise, optimise, and transform HMRC’s performance in delivering a trusted, modern customs system.
Your personal objectives and performance criteria which relate to the programme are:
delivery of its objectives and policy intent.
- securing and protecting its vision.
- ensuring it is governed responsibly.
- honest and accurate reporting.
- appropriate escalation of material issues and concerns.
- influencing constructively the context, culture, and environment in which it operates.
- ensuring a Post Implementation Review is undertaken (where applicable).
## Extent and limit of accountability
### Finance and Controls
HM Treasury spending controls will apply on the basis set out within the department’s delegated authority letter. Where the programme exceeds the delegated authority set by HM Treasury, the Treasury Approval Point process will apply, and the details of each approval process must be agreed with your HM Treasury spending team. You should consult departmental finance colleagues on how to go about this.
You should note that where expenditure is considered novel, contentious, repercussive, or likely to result in costs to other parts of the public sector, HM Treasury approval will be required, regardless of whether the programme expenditure exceeds the delegated authority set by HM Treasury. If in doubt about whether approval is required you should, in the first instance, consult departmental finance colleagues before raising with the relevant HM Treasury spending team.
The overall estimated budget, resourcing requirements and tolerances for your project/programme will be agreed as part of the approval process. You will be expected to deliver within these tolerances and report quarterly on these as part of GMPP reporting.
You should operate at all times within the rules set out in Managing Public Money. In addition, you must be mindful of, and act in accordance with, the specific HM Treasury delegated limits and Cabinet Office controls relevant to the programme. Information on these controls can be found here: Cabinet Office controls.
### Delegated authority
You are authorised to:
- approve expenditure as set out within the business case.
- agree project rescheduling within financial year of agreed milestones, but rescheduling beyond that must be agreed with DG Borders and Trade, HMRC’s CPDO and Change Investment and Design Committee (CIDC) and
- recommend to DG Borders and Trade and the HMRC’s CPDO and CIDC the need to either pause or terminate the programme where necessary and in a timely manner.
These authority limits are subject to change and other conditions or tolerances may be set as part of the business case approval and ongoing monitoring processes which you should then operate within.
Where issues arise which take you outside of these authority limits which you are unable to resolve, you are responsible for escalating these issues to the DG Borders and Trade and the HMRC’s CPDO, CIDC and HMRC’s Enterprise Transformation Group (ETG) Portfolio Management.
## Appointments
You should appoint a full-time Programme Director to support you in the management of this programme and make other appointments as required for the control and delivery of your programme within your delegated authority.
## Governance and assurance
You should pay attention to ensuring effective governance for your programme, including the establishment of a Programme Board with appropriate membership and clear terms of reference.
As primary owner, you must ensure that the programme secures business case approval from appropriate board(s) including CO and HMT. You should also ensure that the programme remains aligned to the strategic outcomes, costs, timescales, and benefits in line with the approved business case as well as monitoring the context within which the programme is being delivered to ensure it remains valid.
Where a change impacts the scope, costs, benefits, or planned delivery milestones agreed as part of an agreed business case, you are responsible for following the agreed change request approval process and setting a new, approved, business case baseline.
You should ensure that an accounting officer assessment is completed alongside the approval of the Outline Business Case and that this is published on GOV.UK as part of the government’s transparency requirements on major projects. You are responsible for bringing to the attention of the accounting officer any material changes in the programme which could require a new accounting officer assessment to be completed and published. Guidance on completing accounting officer assessments for major projects is available from HM Treasury.
Although you are directly accountable for this programme, you are also expected to support delivery of the department’s overall strategic objectives. This means that you are expected to work collaboratively with other SROs and project directors in adjacent projects and programmes and with the HMRC Borders & Trade Customs Change Board and portfolio director to manage dependencies, resources, schedules, and funding to support delivery of the overall change the department needs to achieve its strategic objectives.
You should ensure that appropriate and proportionate assurance is in place and agree on the level and frequency of assurance reviews through the maintenance of an integrated assurance and approvals plan. You should develop this plan and its maintenance in collaboration with the Departmental Assurance Coordinator and the National Infrastructure and Service Transformation Authority.
## Single Customs Platform Programme status, reporting and transparency requirements
The programme status is reflected in the most recent quarterly return on the programme to the National Infrastructure and Service Transformation Authority and is the agreed position as of the date of this letter.
You are responsible for ensuring the honest and timely reporting on the position of the programme to the National Infrastructure and Service Transformation Authority while it remains on the GMPP and for providing reports and information to the HMRC Borders & Trade Customs Change Board as required. Reporting should include carbon measurement, and other sustainable development goals demonstrating evidence that the project contributes to an overarching environmental strategy and is aligned with defined Net Zero pathways. Information on the programme will be published annually by the National Infrastructure and Service Transformation Authority.
You are responsible for publishing on GOV.UK a summary of the accounting office assessment completed in line with the approval of the Outline Business Case and summaries of any subsequent assessments should they be required. You are also responsible for registering all planned, live and completed evaluations on the Government Evaluation Registry. Guidance on using the evaluation registry is available on GOV.UK.
## Development and support
As a graduate of the Major Projects Leadership Academy, you are expected to maintain your continuing professional development as a project leader, including your status as an accredited assurance reviewer. You are also currently applying for Chartership (ChPP). Once you achieve ChPP our expectation is that you will apply for Senior Practitioner status within the following 3 months.  The Project Delivery Professional Excellence Team will support you.
To maintain your accreditation, you will be required to participate in a review at least once every 12 months.
The department will assist you in securing the necessary resources to support the programme, and will set clear guidance, requirements and standards, which align to the Government Functional Standard on Project Delivery, to enable good governance and effective delivery. You will be part of the department’s cohort of major project leaders who will be expected to support each other, share good practice and lessons learned and to collectively develop solutions. You should liaise with the department’s Head of Profession for project delivery to discuss the maintenance and development of your delivery and leadership skills.
The National Infrastructure and Service Transformation Authority will be available to you for support, advice, and assurance throughout the programme’s time on the GMPP.
Following your appointment, the HMRC ETG Portfolio Management will provide ongoing oversight and support and will take steps to help resolve and escalate risks, issues or constraints that are acting as a blocker to successful delivery.
We would like to take this opportunity to wish you every success in your role as SRO.

Yours sincerely,

JP Marks		Karina Singh

Permanent Secretary, HMRC		Director, Function, Insight & Professions / National Infrastructure & Service Transformation Authority

CONFIRMATION OF ACCEPTANCE OF APPOINTMENT

I confirm that I accept the appointment of Senior Responsible Owner for the [project/programme], including my personal accountability for implementation, as set out in the letter above.

[NAME OF SRO]

[Date]

## Notes for completion of the SRO letter (delete them once the letter is ready to go to the IPA)
1. You are encouraged to let your NISTA POC know that you are planning this letter. They can help you.
2. Please follow this template letter. Wording and phrasing can change to suit the styles of individual government organisations, while still observing the cross-government style guides, but the meaning should not change.
3. If you feel you need to deviate from any part of this template which is not optional, please say why in your covering email to NISTA.
4. In your covering email to NISTA please say how you came to select the SRO candidate
5. Please include a copy of the SRO’s CV with your email.
6. The NISTA counterpart does not select SROs, but will check the letter for following before agreeing to countersign the appointment:
  1. Vision, objectives and performance.
  2. Chain of accountability
  3. Time commitment and tenure
  4. Development and support (MPLA etc)
  5. Status reporting and transparency (Net Zero, infrastructure programme reporting)
  6. CV and suitability
## Formatting instructions
- As this letter is coming from both the appointing organisation and NISTA, the HM Government logo should be used on its own as this is the government’s style guide on co-branding. If there is a compelling need to include the organisation’s logo then this should be used alongside the logo of NISTA and these should then replace the HM Government logo
- Parts of the template which need to be completed, confirmed as applicable, or where an option needs to be selected have been indicated in square brackets and bold text. Once editing has been completed, these square brackets should be deleted and the text returned to regular Arial (removing the bold)
- Bullets and numbered lists should have a 0mm indentation with a 0.63mm hang. Bullets and numbered lists should not end in a full stop.