PFI Contract 
Management Guidance

Intelligent Client Function

Toolkit 3: ICF Calculator – A tool to help you determine the size and shape of your ICF

PFI Centre of Excellence

Published 2026

Intelligent Client Function

Toolkit 3: ICF Calculator – A tool to help you determine the size and shape of your ICF

Use this toolkit estimate the appropriate size and skill mix of your ICF. The toolkit covers both:

Structure: Determining the size and shape or your ICF to ensure that you have right quantity and mix of skills to delivery its outputs.

Sourcing: Deciding whether to make, buy or borrow those skills.

Remember that your ICF design should be:

Function-led, not role-led: Focus on ensuring all ICF functions are covered, rather than creating fixed job titles.

Flexible and scalable: Able to adapt to changes in contract phase, workload or emerging risks.

Integrated within the authority: Drawing on wider organisational expertise (e.g. legal, finance, estates).

Designing for resilience and scalability

When structuring your ICF, it’s important to build in the ability to adapt and endure. This is about how your ICF is designed not just how it is resourced. Consider how your structure will:

Maintain continuity during staff turnover or organisational change.

Retain institutional knowledge and support succession planning.

Scale up during high-risk periods (e.g. expiry, disputes, refinancing).

Access external or shared expertise when needed.

Evolve in response to contract performance and strategic shifts.

This design thinking sets the foundation for the sourcing decisions in Section 5.3.2.

Clearly accountable: With roles and responsibilities defined, documented and understood.

When using the toolkit, keep the following in mind:

PFI contracts are typically high risk and high value. This should be reflected in your assessment of required capability.

When developing the ICF functions you may want to start with high-level functions and then break these down e.g. assurance might breakdown to include:

undertake sample checks on the help-desk report

undertake audit of cleaning

request maintenance documentation

Treat the output as indicative, not definitive. The toolkit provides a guide to help shape your thinking, not a fixed answer.

| ICF function | Tasks/activities (what does this function involve in your context?) | Skills needed (what expertise is required?) | Volume/intensity (how often/ intensively is this function needed?) | Estimated FTE (based on volume/ intensity) |  | Sourcing approach (make/buy/ borrow) |  | Resilience/ scalability plan (How will you manage peaks, succession, etc?) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Summary item | Details |
| --- | --- |
| Total estimated FTEs |  |
| Core in-house roles |  |
| External/borrowed roles |  |
| Key resilience risks |  |
| Mitigation strategies |  |

Illustrative examples (not comprehensive) ICF Calculator table completed

| ICF function | Tasks/activities (what does this function involve in your context?) | Skills needed (what expertise is required?) | Volume/intensity (how often/ intensively is this function needed?) | Estimated FTE (based on volume/ intensity) | Sourcing approach (make/buy /borrow) | Resilience/ scalability plan (how will you manage peaks, succession, etc?) |
| --- | --- | --- | --- | --- | --- | --- |
| Commercial management | Monitor payment mechanism, manage variations | Commercial negotiation, financial modelling | High (monthly) | 0.25 | Make (in-house) | Access to external support for disputes |
| Technical oversight | Asset condition monitoring, lifecycle planning | Building surveying, FM expertise | Medium (quarterly) | 0.2 | Borrow (shared estates team) | Use regional technical hub |
| Governance and reporting | Prepare board reports, manage stakeholder meetings | Governance, communication | Medium (monthly) | 0.3 | Make (internal PMO) | Cross-trained team members |
| Legal support | Review contract clauses, support disputes | PFI legal expertise | Low (ad hoc) | 0.1 | Buy (external legal firm) | Call-off contract in place |