Project name

Project stage / gateway

Project type: sustain standard of service

Assurance route: local assurance

Project stage:

Date:

Version:

Check your project is to sustain standard of service

You should use this template where your project has followed the sustain standard of service appraisal type from the appraisal guidance. This is when there is no need to change the current Flood and Coastal Erosion Risk Management (FCERM) approach. This might happen if your project is:

a capital maintenance project

to sustain the standard of service (SoS) recommended by a current, approved FCERM strategy

You should only use this business case template if you can answer ‘yes’ to the questions below.

| Number | Question |
| --- | --- |
| 1 | Is your best estimate of project out-turn cost less than £3m to Gateway 6, Project Closure? |
| 2 | Do you have one or more assets, or components of large complex assets, in the same flood compartment or coastal cell that are near the end of their design life? |
| 3 | Is investment to sustain the design SoS of your asset(s) in the flood compartment or coastal cell consistent with the approved SMP/FRMP/local FCERM Strategy? |
| 4 | For the FCERM compartment or coastal cell containing the asset requiring investment, is the ratio of whole life benefits to the whole life capital and revenue costs, robustly greater than 1.0? |
| 5 | The total capital investment of sustain projects in the flood compartment or coastal cell will be less than £3m over the life that your project will provide? |
| 6 | Will you explain in your project business case why only sustaining the asset is justified over exploring alternative ways to manage FCERM in the flood compartment or coastal cell i.e., using a proportionately designed simple or complex type appraisal? |

These questions are taken from the Appraisal Type Selector you completed at the start of your project development.

Sections 4 and 7 of the FCERM Appraisal Guidance provide more detail on selecting and carrying out an appropriate appraisal type.

You should delete this page before submitting your business case for assurance.

Financial Scheme of Delegation (FSoD) approvals

You must complete section 1 of this sheet.

If your project is Environment Agency-led, you must complete section 2. If your project is led by another risk management authority (RMA), you must complete section 3.

Section 1: all projects should complete this section

| 1.1 | Project name (Enter project name exactly as it appears on AIMS PD PoL) |  |
| --- | --- | --- |
|  | SOP Project Code |  |
|  | Start date (dd/mm/yyyy) |  |
|  | End date (dd/mm/yyyy) |  |
|  | For FSoD team use only |  |
|  | FSoD reference |  |
|  | FSoD date (dd/mm/yyyy) |  |

| 1.2 | Items approved under Section A | Items approved under Section C6/C7/C11 | FSoD Ref | Date (dd/mm/yyyy) | Amount Requested (£k) | Approval amount (£k) |  |  | Current Total Approval (£k) (for FSoD team use) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Confirm stage* |  |  |  |  |  |  |  |  |
|  |  | BCUR 1 |  |  |  |  |  |  |  |
|  | Add rows as required |  |  |  |  |  |  |  |  |
|  | Total project cost (£k) (Estimated at SOC & OBC, actual at FBC) (£k) |  |  |  |  |  |  |  |  |
|  | Whole Life Cash Cost (£k) | Leave blank | Leave blank | Leave blank |  |  |  |  |  |

* strategic outline case (SOC) / outline business case (OBC) / full business case (FBC) / single stage business case

| 1.3 | Lead assurer | Post title | Assurance confirmation (Red/amber/green) | Date (dd/mm/yyyy) |
| --- | --- | --- | --- | --- |

| 1.4 | Information to be highlighted to the Approving Officer |
| --- | --- |

| 1.5 | If the business case contains sensitive or commercial information or data that should be restricted (see Government Security Classifications) place an X in the box. |  |
| --- | --- | --- |

| 1.6 | FSoD approver name(s) | Post title | Attach emailed approval (not email address) | Date (dd/mm/yyyy) |
| --- | --- | --- | --- | --- |

| 1.7 | FSoD schedule | Description |  | Place an X in the relevant box |  |
| --- | --- | --- | --- | --- | --- |
|  | A1 | Projects (including FCRM or Navigation revenue) |  |  |  |
|  | A2 | FCRM or Navigation capital projects |  |  |  |
|  | Name and FSoD ref of approved strategy (A2) if applicable |  |  |  |  |
|  | A4 | FCRM capital projects led by LA, IDB and other RMAs |  |  |  |
|  | T2 | Corporate Property Projects / acquisitions |  |  |  |

| 1.8 | For FSoD team use only: |
| --- | --- |

Section 2: only Environment Agency-led projects should complete this section

| 2.1 | SOP Project Code |  |
| --- | --- | --- |
|  | Programme |  |
|  | National team name |  |
|  | Area name |  |
|  | Function |  |

| 2.2 | Role | Name | Post Title | % time on project |
| --- | --- | --- | --- | --- |
|  | Project Sponsor |  |  |  |
|  | Project Executive |  |  |  |
|  | Project Manager |  |  |  |

| 2.3 | Required level of Environmental Impact Assessment (EIA) from programme (place an X in the relevant box) | N/A | Low | Medium | High |
| --- | --- | --- | --- | --- | --- |

Section 3: only other RMA-led projects should complete this section

| 3.1 | RMA reference number |  |
| --- | --- | --- |

| 3.2 | Assurance and endorsement from Risk Management Authority |
| --- | --- |
|  | I confirm that this business base meets our guidelines, quality assurance requirements, environmental obligations and Defra investment appraisal conditions. All internal approvals, including member approval, have been completed. I apply to the Environment Agency for capital grant and local levy in the sum of £_______ (Grant Claim Value). |

|  | Name of RMA Project Executive |  |
| --- | --- | --- |
|  | Date of endorsement (dd/mm/yyyy) |  |
|  | Attach emailed endorsement (not email address) |  |
|  | Version approved |  |

! Important

The text in brackets explains how to complete the template. You should delete this text once you have read it and use the space to fill out the template.

- Introduction and project summary (executive summary)

  - Introduction

(You should explain what your project is about and the approval you are asking for. This should include the funding needed and the benefits or outcomes the project will achieve.

You should also:

explain why sustain SoS is the right approach for your project

check that your project supports the 5 case model and you have information for each case

stick to around one page)

  - Recommendation

(You should formally recommend your project for approval. Include your main outcome and the amount of funding you are seeking approval for.)

- Strategic case

  - Introduction

(Introduce your project and its background. You should include a location map showing the geographic context.)

  - Strategic context

(Summarise the strategies and plans that apply to your project and the area of the proposed investment. You should refer to the relevant local flood risk management strategy (LFRMS).

Also include any:

investigations under Section 19 of the Flood and Water Management Act (FWMA) 2010

surface water management plans

Environment Agency flood risk management plans

river basin management plans (RBMPs)

shoreline management plans (SMPs)

other relevant strategies

You should:

summarise what these say about this specific problem in this specific location

discuss the FCERM actions these documents identify that need to be considered

explain how they support your proposal to sustain the current SoS

list all the strategies or plans relevant to your project – include those that support the development of your objectives later in the strategic case

explain if these plans conflict with your project

highlight wider sensitivities you need to account for

You should provide a more detailed map. This should show the:

important features in the location

location of the asset requiring investment

other assets in the flood compartment/erosion frontage

flood risk area or erosion zones – use standard published maps or better locally-modelled maps if available

Explain how this investment will contribute to achieving strategies and plans owned by other organisations. This could include a local enterprise partnership (LEP) or local authority.)

  - Current arrangements

(Describe the current flood or coastal risk situation. You could include the current organisational approach and activities.

You should also include:

- any existing revenue costs

- previous investments made on the wider system of assets

- details of the system and the assets within it, including their condition and expected needs over time

You may find it difficult to get approval for a sustain SoS project if the system or assets need short term capital investments. If they do, you may need to appraise other options. This means you would need to use a simple or complex change project.)

  - Case for action

(Explain the current problem and what this means for the flood or erosion risk.

List the properties at risk using table 2.4.1, indicating their annual exceedance probabilities (AEPs). You may need to estimate of the risk using the best available data.

You should describe what will happen to these numbers if this investment does not go ahead and the SoS is not sustained.

Make sure you describe any local or national implications that come from the flood or coastal erosion impacts to property or infrastructure.)

    - Table: number of properties at risk

| Risk source & level | Residential properties | Non-residential properties |
| --- | --- | --- |
| Fluvial |  |  |
| High (≥3.33% AEP) |  |  |
| Medium (<3.33% to >1% AEP) |  |  |
| Low (<1% AEP) |  |  |
| Pluvial |  |  |
| High (≥3.33% AEP) |  |  |
| Medium (<3.33% to >1% AEP) |  |  |
| Low (<1% AEP) |  |  |
| Coastal erosion |  |  |
| Medium-term (until 2055) |  |  |
| Long-term (until 2105) |  |  |

(You should include evidence to explain why the proposed intervention is needed.

This may include:

- a photo or table showing typical poor or failed asset components – you may need to include an appendix with supporting detail

- records of increased operational breakdowns

- condition reports and information from asset inspections

You should describe in detail what will happen if you do nothing.

List existing defences or other assets and include their:

- standard of protection (bands of probability)

- residual life

- environmental designations

- access issues

- maintenance arrangements

- any other criteria that is relevant to the proposed change

Under sustain SoS projects, it is expected that other major assets in the system will not require capital investment within the investment period you plan for this project. If other investments are likely to be needed, you will need to justify your choice of period and why you have not used a simple change project or hybrid approach.)

  - Impacts of climate change

(You should explain how climate change will affect the current problem and those benefiting. You should use the best available data and the Climate Change guidance to estimate the impacts on this location. You will not require bespoke modelling in most cases.

If the climate change impacts are significant you must explain why you are using a sustain SoS project.

This may be because:

- other assets are in fair/good condition and will not require capital investment over the investment period

- ongoing or planned wider initiatives will consider a range of future scenarios for FCERM)

  - Environmental, social, and other considerations

(You should list:

- relevant environmental issues

- opportunities to reduce construction and whole-life carbon emissions

- regulatory requirements or legal obligations

- environmental, sustainability and carbon assessments

- social considerations you have made in your project development)

  - Risks, assumptions, constraints, dependencies and opportunities

(You should use this section to explain the considerations you listed in section 2.6. This will help you explain your thoughts about the circumstances around the proposed investment.

Make sure you describe how you will manage the following:

- Main strategic risks (you should explain the operational and delivery risks and how you will manage them in the management case)

- Constraints (these are external considerations that set limits on the viability of different options; include those coming from internal and external sources.)

- Dependencies (these are external factors on which an option is reliant to be successful, but which are beyond its direct control)

- Opportunities (for example, opportunities to create outcomes for wider society and stakeholders))

  - Objectives

(You should you include a list of the main project objectives.

Split these into:

- primary objectives, which are the main reasons for this investment

- secondary objectives, which are the wider benefits you could achieve.

Your objectives should be specific, measurable, achievable, relevant and time-bound (SMART). See section 6 of the FCERM appraisal guidance for more information on setting objectives.

Your primary project objective should be to sustain the current SoS. You should reflect the criteria for the sustain SoS appraisal route which are listed on page 2. For example, your primary objective could be to “maintain the flow control function of the weir gates”.

Your objectives should clearly align with your strategic context from section 2.2. They should reflect requirements to meet sustainability and net zero carbon strategies.

You should also confirm that your objectives fit within a sustain SoS project type.)

- Economic case

  - Introduction

(Summarise the approach you are taking.

You should:

- explain how you choose the preferred way forward or option

- confirm that you can achieve this option

- confirm that the option meets your project objectives

- include your project appraisal period

You should focus on the most cost-effective option that will achieve your project’s critical success factors (CSFs).)

  - Critical success factors

(This is where you should review the attributes that are essential to the successful completion of your project. They are presented in the table below along with how they will be measured. These are the things that need to go well for the objectives to be achieved and you should assess each of your options against them. See section 6 of the FCERM appraisal guidance for more information on CSFs.)

    - Table: critical success factors

(You should not normally need to add to this list. If you do, you must explain why you have added further CSFs.)

| Number | Critical success factor | Measurement criteria |
| --- | --- | --- |
| 1 | strategic fit and business needs | your options must be consistent with the national FCERM strategy |
| 2 | potential value for money | the whole life benefits of the option should exceed costs and provide good value when compared to alternative options and other FCERM investments |
| 3 | supplier capacity and capability | potential suppliers must have the capacity to carry out your option |
| 4 | potential affordability | your option can be funded within the funding policies of contributing partners |
| 5 | potential achievability | you must be able to get necessary approvals and consents and it must be physically possible to construct and maintain over its intended life |

  - Short-list options and technical assessment / appraisal

(Briefly explain the decisions and process of creating your long-list and narrowing it to your short-list. Where appropriate, describe what the national investment steer indicated and how you developed your options list.

You should summarise the options and explain how they:

- sustain the SoS

- contribute to objectives

- meet CSFs

See section 8 of the FCERM appraisal guidance for more information on reducing a long-list of options to a short-list.

You are not expected to include a Do Nothing scenario in your list of options. Your options should focus on design and engineering differences to sustain the SoS.

You should provide a brief technical description of each solution. This should include how you will address any:

- technical risks

- opportunities

- innovations

You should refer to any relevant technical guidance you will comply with. You should summarise the requirements of the project and how these have been assessed. Provide additional detail in an appendix.

You should not look to make changes to the SoS, but you may make operational improvements to bring an asset(s) up to date. For example, where newer technology is available that improves efficiency or safety while achieving the same outcome, you should look to use it.

Note that your short-list of options should not be exhaustive. The aim is to achieve the objectives and meet the CSFs with the lowest-cost option. Remember to be proportionate when identifying your options and do not explore every eventuality. Where possible, your decision-making should be based on the best available existing data.)

  - Environment assessment / appraisal

(You should provide details of any positive and, or negative environmental impacts arising from each of your options. This should include environmental and carbon assessments of options and any effects on the local community or other stakeholders. You should include mention of any consenting or planning permissions needed or refused. Provide details of the assessment results in an appendix.)

  - Costs

(Summarise the present value costs for each option, including those related to managing the risks you highlight in section 6.6. You should provide details of all estimates in an appendix. These should include the cost of:

- mitigating adverse environmental effects

- specialist surveys

- meeting any planning conditions or obligations, such as biodiversity net gain

You should consider the evidence on which you are basing your option costs, particularly at early project stages.

Make sure you carry out an appropriate risk analysis of costs for each option and apply an appropriate optimism bias to your project costs.

You should note the basis of the risk calculation and the value included within the project costs. Present the main details in the Economic Summary Table below.

See section 9 of the FCERM appraisal guidance for more information on describing and estimating costs.)

  - Appraisal of opportunities, sustainability and carbon

(You should use this section to explain how you will maximise opportunities. For example, in innovation, environmental enhancement, or health and safety.

Describe how you have considered sustainability in the design of all the options. Make sure you distinguish between providing a net benefit and mitigating adverse effects. Provide the results of environmental assessment of the options in a supporting appendix.

You should provide a summary of the results of carbon assessments; you can include details in an appendix. This should show efforts and innovations that have gone into reducing carbon. Refer to results from the carbon assessment (for Environment Agency teams, this will be the whole life carbon assessment (LIT_14284)). Your carbon impacts should be factored into your economic calculations. See the valuing the carbon net impacts of FCERM projects guidance for more information on including carbon in your project economics. You should include details of your project’s carbon emissions in the table in the management case.)

  - Economic appraisal

(You must use a cost-effective analysis (CEA) to identify the least-cost option to achieve the investment objectives and CSFs.

You should show a high-level estimate of the Present Value (PV) Whole Life Cost for the wider system of assets. Provide a breakdown of these costs in an appendix. These cost estimates should be taken from the best available data, for example, NaFRA or an FCERM strategy. Make sure you state the source of any such data you use. Note the remaining life of the other assets in the system.

See section 11 of the FCERM appraisal guidance for more information on using a CEA to select a preferred option.)

  - Table: economic summary

| Option | Description | Whole Life Cost (PV £k) |
| --- | --- | --- |
| 1 | Sustain SoS 1 |  |
| 2 | Sustain SoS 2 |  |
| 3 | Sustain SoS 3 |  |
| Add rows as required |  |  |

  - Preferred option

(Provide a brief written description of the preferred option. Show how the preferred option:

- meets your project objectives

- achieves the CSFs

- provides the most cost-effective solution to the problem

To show the viability of your preferred option, you should include the following information on the wider system:

- PV Whole-Life Costs

- Whole Life Benefits

- Benefit-Cost Ratio (BCR)

Briefly explain how the BCR was derived, referencing all sources and, if appropriate, copying important tables from those sources.)

  - Value for money statement

(You need to include your value for money (VfM) statement here. Your VfM statement should be project specific, but you must make sure you satisfy the following 4 questions:

- To what extent does the proposal offer value for money?

- What are the main impacts of the proposal?

- Why has the value for money category been chosen?

- What is the level of confidence in the value for money category?

For more guidance and information on the requirements, you should refer to the Value for Money Framework. Your VfM statement should be brief, try and keep it to no more than 250 words.)

  - Sensitivity analysis

(You should show the robustness of the chosen option. Ways you could do this include:

- identifying how much more expensive your preferred option would have to be for the preferred option to change

- showing the effects of varying the important cost assumptions on the overall ranking and ultimate option choice

- where the option choice is marginal, consider including actions in your risk management that reduce the likelihood of your preferred option becoming sub-optimal

See section 10 of the FCERM appraisal guidance for more information on sensitivity analysis)

- Commercial case

(Provide a brief introduction to the commercial case. You should set out:

- the services or works to be procured

- the estimated contract values

- a summary of important issues

Make sure the commercial case is written to reflect the stage at which the project is being assured. For example, business cases for projects that have not yet completed final design and tendering will differ from those written for projects that have completed these stages.

For Environment Agency-led projects, you should engage early with your project review team and commercial contacts. This will ensure the financial and commercial data in your business case are appropriate before submitting it for assurance. For collaborative partnerships engage and seek early input from relevant commercial, finance and legal contacts.)

  - Procurement strategy

(You should summarise your approach to the procurement strategy by considering the following points:

- briefly describe what procurement options you have considered

- whether you are using a framework (delivery hub or in-house) or other arrangements

- whether you have undertaken market testing, and if so, how you have used the conclusions

- what lessons you have drawn upon from other projects or external organisations

Include a copy of the procurement strategy as an appendix.)

  - Procurement timescales

(Provide a summary of any implementation milestones agreed. Make sure you include details of the planned tender assessment process and timescales where applicable. Take these from the relevant programme.

Include the outcome of the tender process, summarise why you chose the successful supplier and any important points. If relevant, include a copy of the Contract Award Report as an appendix. You should not make this document available to suppliers.)

  - Contractual terms and risk allocations

(You should summarise the:

- main commercial risks

- details of the impact of these risks and mitigation measures

- risk management plan through the procurement process and delivery phases

Set out the basis for how you have apportioned risk among parties. Make sure you cover those that arise in:

- planning

- design

- implementation or construction

Also include any residual risks.

You should note the general principle that risks should be passed to ‘the party best able to manage them’, whilst considering probability and consequence when determining value for money. Include a summary of how you will use terms in contracts with external parties to manage important risks.)

  - Efficiencies and commercial issues

(You should summarise the strategy and plan for promoting project efficiency and value for money. Set out what has been done to date and the opportunities going forward. Make sure you include detail in an appendix. You should also comment on any efficiencies gained through the tender exercise (if applicable) and main commercial issues to note for contract management.)

- Financial case

  - Financial summary

(You should use the financial summary table below to provide a summary of the project costs. You should also consider including an appendix to provide more detail, where relevant. For example, a breakdown of environmental costs into mitigation, enhancement, compensation and aftercare costs. The same applies for risk and inflation figures. Provide summary figures in the table below and include full details of how you calculated these in an appendix.

Remember that the costs you quote in your financial case should be cash costs including inflation but not present value (PV) including discounting.

Environment Agency projects only: engage with your project review team and commercial contact at the earliest opportunity. This will ensure the financial and commercial data in your business case are appropriate before submitting it for assurance. For collaborative partnerships engage and seek early input from relevant commercial, finance and legal contacts.)

  - Funding sources

(Describe the proposed sources of funds that you have identified for your project in the financial summary table below. You should use this section to confirm their status and highlight any funding sources that are not yet secured. Include details of each funding type and source.

You should complete the table below to show important details about your project. Using the financial summary table in 5.8, show each functional budget contributing on a separate line. You should note what agreement has been reached to share any cost overruns.)

    - Table: financial details

| Detail | Total / score |
| --- | --- |
| Whole life project cost (£k) |  |
| 3rd party contributions (£k) |  |

  - Funding prioritisation

(Your project prioritisation will depend on its ‘return on government investment’. It enables consistent comparison across different projects. This is calculated as your net present value of benefits (NPV B) divided by your grant in aid costs (G), as the formula below.

Prioritisation = NPV B / G

If you secure contributions to your project costs, your prioritisation score will increase. This will increase the likelihood of securing funding through the investment programme.)

  - Mitigating cost variations

(Explain what facilities have been agreed if any risks lead to potential cost increases and need additional funding. You should refer to the risks you have highlighted in this business case.

You must append your quantified risk assessment (QRA) to your business case to show how you have arrived at the cost figures.

Mitigations may include risk provision in sums secured, or further funding available from different partners. You should outline any plan for potential scope changes as a contingency in section 6.10.)

  - Impact on resource and balance sheet (Environment Agency-led projects only)

(Describe the impact on resource budgets that result from the project in the current and future years. Make sure you indicate any agreement that has been reached about who will be responsible for any ongoing costs. Provide confirmation from Environment Agency budget holders in an appendix for the commitments to fund both the capital and future resource contributions.

State whether the project will result in the creation of an asset. If it will, you should identify who will own and be responsible for the maintenance and future costs. If the project includes disposing of an old asset, state when this will happen and the agreed balance sheet treatment. You should note if there are any other financial matters or implications for example, VAT issues and how you will deal with these.

You should use an appendix to provide more detail on the split between capital and resource costs.)

  - Overall affordability

(You should complete the summary table below to show the breakdown of the overall project costs during its lifespan. Include any extended contract period. You can provide a more detailed breakdown in an appendix, if appropriate.

Make sure you show future capital and resource costs with associated future risks and comment on any assumptions.)

  - Depreciation (Environment Agency-led projects only)

(You need to include the cost of depreciation of any assets to be created through your project. You must state the depreciation for all capital spend that results in an asset, either tangible or intangible.

You should use the “straight line method”, which splits the cost of the asset equally over the course of its “life". This means the total depreciation is divided equally across the expected asset lifetime.

Make sure you clearly differentiate the annual impact of depreciation split between charges and grant funding, if applicable. This is necessary to ensure future year affordability as charging schemes must recover this cost from customers, and departmental limits must be adhered to for grant.

You can refer to the Environment Agency’s depreciation guidance for more information.)

    - Table: asset depreciation

| Asset name | Cost of asset creation (£k) | Year of asset creation | Annual depreciation (charges, £k) | Annual depreciation (grant, £k) | Total annual depreciation (£k) | Lifetime of asset (years) |
| --- | --- | --- | --- | --- | --- | --- |
| Add a row for each asset being created |  |  |  |  |  |  |

  - Table: financial summary

| Annualised and itemised spend profile (cash, £k) | Pre-Yr 0 | Yr 0 (this financial year) | Yr 1 | Yr 2 | Yr 3 | Yr 4+ | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Costs to develop business case: |  |  |  |  |  |  |  |
| - Internal costs |  |  |  |  |  |  |  |
| - External consultant fees |  |  |  |  |  |  |  |
| - Specialist fees and investigations |  |  |  |  |  |  |  |
| Post approval costs: |  |  |  |  |  |  |  |
| - Internal staff costs |  |  |  |  |  |  |  |
| - External consultant fees |  |  |  |  |  |  |  |
| - Project implementation costs (construction/services/goods) |  |  |  |  |  |  |  |
| - Environmental |  |  |  |  |  |  |  |
| Other(s) (add rows as required) |  |  |  |  |  |  |  |
| Risk (95th %ile + optimism bias) |  |  |  |  |  |  |  |
| Inflation (state % used here) |  |  |  |  |  |  |  |
| Project delivery costs (total of above rows) |  |  |  |  |  |  |  |
| Future costs: |  |  |  |  |  |  |  |
| - Resource (specify) |  |  |  |  |  |  |  |
| - Capital (specify) |  |  |  |  |  |  |  |
| - Future risk/optimism bias |  |  |  |  |  |  |  |
| Project whole life costs (total of initial + future cost rows) |  |  |  |  |  |  |  |
| Funding sources: |  |  |  |  |  |  |  |
| - Grant in Aid (capital) |  |  |  |  |  |  |  |
| - Grant in Aid (resource) |  |  |  |  |  |  |  |
| - Other(s) (add rows as required) |  |  |  |  |  |  |  |

- Management case

  - Project management

(Describe how you will manage the project, including the basis you will follow. This may simply refer to following your organisation’s standard arrangements, for example, PRINCE 2 methodology, agile.)

  - Project structure and governance

(Outline the governance arrangements and how different individuals or groups will interface and report. Governance charts can be useful, and you should include these in an appendix if they are extensive.)

    - Project roles and responsibilities

(Confirm the name and organisation of individuals with primary roles and responsibilities involved in the project work and delivery.

As a minimum, you should include:

- Project Executive

- Project Manager

- Senior User

- Finance Business Partner (where applicable))

  - Project plan

(Summarise the stages and timings from your project plan. Use the table below to outline the important milestones for the project.

You should include details like:

- project-critical approvals

- dates for when trigger points are reached that initiate significant expenditure

- commitment from the relevant responsible organisation

If your project is complex you may need to provide additional details in an appendix.)

    - Table: project stage summary

(You should use actual dates and budgets for stages and gateways that have been passed. Use estimated dates and budgets for stages and gateways that have not yet been passed. Make sure you state which are estimated and which are actual.)

| Project stage / gateway | Project stage description | Start date | End date | Responsible organisation | Likely budget required (£k) |
| --- | --- | --- | --- | --- | --- |
| Gateway 0 | Strategic assessment |  |  |  |  |
| Gateway 1 | Business justification |  |  |  |  |
| Gateway 2 | Delivery strategy |  |  |  |  |
| Gateway 3 | Investment decision |  |  |  |  |
| Gateway 4 | Readiness for service |  |  |  |  |
| Gateway 5 | Operational review |  |  |  |  |
| Gateway 6 | Benefits management and project closure |  |  |  |  |
| Add any additional stages | These may fit in between those listed above |  |  |  |  |

  - Engagement with stakeholders and compliance with Equality Act 2010

(In this section you should describe the results of your Stakeholder Engagement Risk Assessment. This should describe how the outputs of your stakeholder engagement influenced the selection of your preferred option. Include a summary of your engagement plan, including how you will mitigate the engagement risks on your risk register. The Environment Agency’s Working With Others guidance is available to help you to develop your engagement plan.

Describe the steps you are taking to meet the statutory requirements of the Equality Act 2010. Refer to the Equality Act 2010: guidance or the Equality Impact Assessment hub for more information.

Summarise the steps you have taken to:

- eliminate unlawful discrimination

- advance equality of opportunity

- foster good relations between people who share a protected characteristic and those who do not

You can provide additional detail in an appendix.)

    - Table: consulted partners

(You should use this table to identify the partners with whom you have consulted on this project. Note that this is for your project’s consulted partners and may differ from any stakeholder engagement you have carried out.)

| Person(s) consulted | Department and organisation | Date consulted | Outcome of consultation |
| --- | --- | --- | --- |
| An Other | Project Review Team, Environment Agency | April 2026 | Confirmed project financial details and verified financial appendix |
| Add rows as required |  |  |  |

  - Benefits, outcomes and change management

(Summarise the benefits and outcomes arising from this investment. Provide the main metrics in table 6.5.1 below. You should include who is responsible for achieving the main outcomes and when they will be completed. If there are extensive outcomes, you should consider including a benefits register in an appendix.

Where relevant provide details of your approach to the people side of the change you are implementing. For example, make sure you include:

- managing any changes to structures, roles, ways of working and processes

- ensuring that people have the required skills/capability needed to use any product or output your project is developing

- assessing business readiness and acceptance

- identifying any resource implications for achieving any of the above and who is responsible in your governance

For Environment Agency projects, the Benefits Management Framework is available to support this section.)

    - Table: main benefits metrics

(Complete all relevant rows for your project. Leave those that do not apply to your project blank.)

| Metric | Type | Description | Value |
| --- | --- | --- | --- |
|  | Economic benefits | Total economic benefits (present value) | £ |
|  | Economic benefits | Monetised environmental benefits (present value) | £ |
|  | Economic benefits | Benefit cost ratio | Ratio |
| 2.1 | Flood risk benefits | Number of properties benefitting from investment to prevent an increase in the probability of flooding. | # |
| 2.2 | Flood risk benefits | Number of properties benefitting from a reduction in the probability of flooding by 50% or more. | # |
| 2.3 | Flood risk benefits | Number of properties benefitting from a reduction in the probability of flooding by less than 50% | # |
| 2.4 | Flood risk benefits | Number of properties benefitting from new individual property flood resilience measures. | # |
| 3.1 | Coastal erosion benefits | Number of properties benefitting from investment to prevent an increase in coastal erosion risk. | # |
| 3.2 | Coastal erosion benefits | Number of properties benefitting from investment to reduce coastal erosion risk. | # |
| 4A | Environmental benefits | The number of hectares of qualifying habitat created or enhanced. | ha |
| 4B | Environmental benefits | The length in kilometres of rivers enhanced. | km |

    - Table: carbon benefit summary

(You should populate this table using the results of a carbon assessment and supporting carbon calculator tool. Further detail can be provided in an appendix.

The target for Environment Agency-led projects is the capital carbon budget from Environment Agency carbon assessment tools and AIMS:PD for operational carbon.

The target for RMA projects will relate to the partners’ own target measures. Where these are not available, use the indicative figures provided in AIMS:PD.

Net carbon = whole-life carbon value – any sequestration – carbon avoided (carbon impacts tool).)

|  | Forecast (tCO2e) | Target (tCO2e) | Forecast / Target (%) | Current Authorised Budget (tCO2e) | Previous Authorised Budget (tCO2e) |
| --- | --- | --- | --- | --- | --- |
| Capital Carbon |  |  |  | Environment Agency-led projects only | Environment Agency-led projects only |
| Operational Carbon |  |  |  |  |  |
| Net Carbon |  |  |  |  |  |

  - Project risk management

(Describe the plan to manage project risk. You are expected to apply an established risk methodology to your project and provide details in an appendix (Environment Agency-led projects should refer to Risk guidance for capital flood risk management projects (LIT_14847)).

You should refer to:

- lessons learnt from previous projects

- any early Risk Potential Assessment (major projects)

- the detailed risk register, which should be attached as an appendix

Strategic risks are covered in the Strategic Case, but your risk register should include:

- the main operational or project delivery risks

- who is responsible

- the required counter measures

As stated in section 5.4 above, you must carry out a QRA to determine your 50%ile and 95%ile project costs. You must include your QRA with resulting cost figures as an appendix to your business case.

Assessment of risks will change during the project. Therefore, this should be the best assessment at the point of business case submission.)

  - Contract management

(Summarise the plan for managing the contract once this has been signed. You should set out who is responsible over the life of the contract. You can refer to the Commercial Case.)

  - Assurance

This is a sustain the SoS appraisal type project. It will be assured in line with the Environment Agency’s Integrated Assurance and Approval Strategy (IAAS).

(For projects under £3m, this is local assurance at or after Gateway 2 and no later than Gateway 3. You should explain the maturity of your project and why it is appropriate to seek assurance at this point (single stage business case).

You should leave the first lines of text above in the final business case submission. You should then describe your project specifics in line with the second paragraph above.)

  - Post project evaluation

(If there is any novel or contentious element to your project, you may want to consider a monitoring and evaluation programme.

Environment Agency project teams should refer to the relevant sections of the Project Manager’s Handbook.

See section 13 of the FCERM Appraisal Guidance for more information on monitoring and evaluation.)

  - Contingency plans

(Describe any guarantees required for achieving the required outputs if this project, or part of it, fails or changes significantly. For example, in the face of a substantial cost change. This may include whether the scope will be reduced, or how will cost overruns be managed and funded.)

- List of appendices

(There are some appendices that you are required to provide (listed below). You should include information in the appendices that is necessary to expand on summarised sections within the business case. You are encouraged to provide any appendices beyond those listed below where they support specific sections of the business case.

The following appendices are expected for all projects:

- confirmation and details of consultation (included as Appendix A below)

- risk register and quantified risk assessment (QRA)

- economic appraisal report (including Carbon Impacts Tool outputs)

- environmental assessment / appraisal

- outputs and methodology for the carbon assessment (see the Construction Playbook and Net Zero Carbon supplement for more information; for Environment Agency projects this will be a verified carbon appendix)

- equality analysis

- list of acronyms used

The following appendices are expected for Environment Agency-led projects:

- Equality Analysis Full Form (LIT 13722)

You should insert a list of your appendices. Include them in the order in which they are referenced in the business case.)

Appendix A – Confirmation and details of consultation

| Names of consultees (for example, Finance Business Partner, NEAS, NE, Commercial, Legal etc.) |  |  |  |
| --- | --- | --- | --- |
| Name and job title |  | Date | Outcomes from consultation |
| I confirm that the documentation is ready for submission to Assurance/Budget Holder (delete as appropriate). I, as Project Executive, have ensured that relevant parties have been consulted in the development of this project and the production of this update in particular the Project Sponsor and Senior User. |  |  |  |
| Name |  |  |  |
| Job Title |  |  |  |
| Emailed approval |  |  |  |
| Date |  |  |  |

Paste the full email from the Project Executive here.