Leicester Enhanced Partnership Scheme
Network Integration and Optimisation
12 December 2022

Introduction

1. All Leicester’s bus operators together with the City Council established a formal Enhanced Bus Partnership from May 2022. This agreed an eight year Enhanced Partnership Plan, together with a three year Enhanced Partnership Scheme with a range of joint commitments. Full details are on the partnership website www.leicesterbuses.co.uk

2. The Plan includes a section on integration, setting out the customer and operator benefits of co-ordination across each operator’s commercial networks in a range of areas including:
a. timetables and routes on shared corridors
b. printed and electronic information
c. fares and ticketing
d. branding
e. promotions

3. The Scheme sets out a range of commitments to help meet these aims by given milestone dates.

4. This report sets out :
a. the progress made with these commitments over the past 6 months. 
b. a review and recommended approach for network timetable and route co-ordination on shared bus corridors. This is a specific EP commitment to implement by April 2023.

5. It is felt important to cover these two areas in tandem, since there are significant linked customer benefits involved. Any adverse restriction in competition that might be perceived from the recommended approach to network optimisation needs to be set against the wider range of integration measures being delivered.



Progress - Integration Commitments
6. The tables in appendix 1 show the progress with the overall EP Scheme commitments to date. Appendix 2 shows those commitments which will have a direct impact on promoting integration.

7. This shows that significant progress has already been made in promoting integration, largely focussed in the areas of :
a. printed and electronic information
b. fares and ticketing
c. branding
d. promotions

Network optimization review and proposal

8. There has also been significant consultation and consideration given to network optimisation, in relation to co-ordinated timetable integration and maximisation of geographic network accessibility across all commercial and tendered services. 

9. This has been done in conjunction with a joint network review following an assessment of the impact of covid, as stipulated by the Department for Transport as part of its Bus Recovery Grant conditions.

10. This has resulted in various relatively minor changes over the past 6 months in relation to commercial service registrations and tendered service expansion to give a more stable network moving forward.

11. The following joint plan has emerged in relation to promoting network integration and optimisation on those bus corridors served by more than one operator :
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12. For the Humberstone Rd corridor the draft Qualifying Agreement between Firstbus and Arriva, is attached in Appendix 3. This includes a joint timetable between Firstbus 38/38A and Arriva 53.
 
13. This will be certified by Leicester City Council to be compliant with Part 1 and Part 2 in Schedule 10 of the Transport Act 2000 for the reasons set out below:
· places no commercial restrictions on any other operator registering a bus service along this bus corridor. 
· places no commercial restriction on either operator operating other bus services which partially operate along this same corridor. 
· is open to amendment – with the required notice - to include co-ordination with any other new operator registering a service along this same corridor.
· can be terminated by either party with 84 days notice.


14. For the Evington Rd, Beaumont Leys Lane and East Park Rd shared corridors, a combined draft Qualifying Agreement relating to co-ordinated route rationalisation between Firstbus 54 and 22 and Centrebus 54A and 22A/22C is attached in Appendix 4. This is certified by Leicester City Council to be compliant with Part 1 and Part 2 in Schedule 10 of the Transport Act 2000 for the reasons set out below.

Proposed Co-ordinated Rationalisation – Evington Rd, Beaumont Leys Lane and East Park Rd shared bus corridors
15. For the Evington Rd, Beaumont Leys Lane and East Park Rd shared corridors, a trial route rationalisation is proposed between Firstbus and Centrebus for the remaining period of the EP Scheme to March 2025. This will be established under a Qualifying Agreement, certified by Leicester City Council.

16. The current provision on each corridor is as follows:

Beaumont Leys Lane and East Park Road Corridors
Firstbus 54
Mon – Friday	every 12 min		0700 - 1800
			every 20 min		to 2000
			every 50 min		to 2230+
Saturday		every 15 min		to 1830
			every 20 min		to 2000
			every 50 min		to 2230
Sunday		every 15 min		0900 – 1800
	
Centrebus 54A
Mon – Friday	every 12 min		0700 - 1800
			every 60 min		to 2100
Saturday		every 15 min		0730 - 2000
			every 60 min		to 2145
Sunday		No Service




Evington Rd corridor

Firstbus 22
Mon – Friday	every 10-20 min	0700 - 1900
Saturday		every 10-20 min	0730 - 1900
Sunday		every 20-30 min	0930 – 1800

Centrebus 22A
Mon – Friday	every 30-40 min	0700 - 1830
Saturday		every 30 min		0730 - 2000
Sunday		No Service 

17. The proposed Qualifying Agreement is for the following provision on each corridor:
 
Beaumont Leys Lane and East Park Road Corridors

New Firstbus 54

Mon – Friday	every 7/8 min		0700 - 1800
			every 15 min		to 2000
			every 30 min		to 2100
			every 60min		to 2230+
Saturday		every 7/8 min		0900 - 1800
			every 15 min		to 2000
			every 30 min		to 2100
			every 60 min		to 2230+
Sunday		every 15 min		0900 – 1800
			every 30 min		to 1900
			every  60 min		to 2100

Evington Rd corridor

New Centrebus 22

Mon – Friday	every 10-12 min 	0700 – 1800
			every 60 min		to 2100
Saturday		every 10-12 min	0700 – 1800
			every 60 min		to 2100
Sunday		every 20 min		0800 – 1800
Precise start and finish times will vary in line with actual timetables drawn up.

18. This is supported by the City Council - in terms of being in the public interest and consistent with the Enhanced Partnership Plan aims and objectives - on the grounds set out below.

19. Such rationalisation would be for a trial period, purely in support of the overall objectives as laid out and agreed within the approved Enhanced Partnership Plan, namely to :
· improve reliability and journey times – through co-ordination and rationalisation
· accelerate investment in electric buses – through saved resources and more a more sustainable longer term integrated network
· improve ‘available’ frequency as explained in paragraph 23 and 
· simplify the network for the ease and understanding by public.

20. All three corridors currently have, from observation by the Council, prolonged over-capacity in terms of bus provision. This has been exacerbated post-covid with passenger numbers currently at around 85% of pre-covid levels. 

21. The proposed frequency provision will exceed EP Plan network aspirations of every 15 minutes or better daytime and every 30 minutes or better evening and weekends for each Mainline service. 

22. The proposed arrangement delivers an overall reduction in the number of buses operated on each corridor. However, the effective ‘available’ frequency of the current provision on each corridor is viewed to be worse than that proposed in the agreement, since current over-bussed provision leads to bunching due to signal phasing and passenger loading -  resulting in leapfrogging and full buses followed by empty buses.

23. The alternative option of timetable co-ordination has been trialled over the past 2 years as a Covid arrangement made under the temporary derogation granted by CMA and proved not to be operationally effective or significantly better for the public due to:
a. the sheer number of buses (10 buses per hour in each direction weekdays on two corridors, 6 buses per hour weekdays on the other corridor) leads to constant bunching and leapfrogging. 
b. this operational and environment inefficiency leads to unreliability, congestion and delays in the City Centre, together with corridor pollution. 
c. there is significant overcapacity post-covid.
d. different run times of each operator lead to bunching and delays along each corridor and in the City Centre.
e. difficulties in agreeing common routings at the ends of each route.
f. difficulties in merging web and printed information
g. different branding 

24. The proposal maintains geographical competition. Each corridor has bus services operated by other bus companies on nearby corridors – meaning that many sections of these corridors are within walking distance of a choice of routes served by different operators. See attached analysis in appendix 5, showing the walking maximum and minimum distance to an alternative bus service for those living either side of the proposed corridor. 

25. Firstbus is committed within the Enhanced Partnership Scheme to investing in 68 electric buses in 2023 and Arriva to 22 electric buses in 2023 – ahead of other cities across the UK. This demonstrates that the overall EP Plan and its associated integration measures are in the public interest in terms of driving up quality through private sector investment.

26. Centrebus has yet to confirm any commercial investment in electric buses in Leicester. This network optimisation will make it commercially more attractive to make this step change, particularly since the operator already has suitable electric charging facilities at its depot for charging contracted electric bus services.

27. Rationalisation will reduce the overall number of buses across the three corridors by 4-6 diesel buses per annum. This will have associated air pollution savings in areas of dense urban housing.

28. It will improve reliability and reduce congestion, particularly in the City Centre. Punctuality is at around 75% for both the 54 and 22 bus services, below the City average: 

· Evidence shows that significant reliability and journey speed is lost due to buses delaying themselves. This is due to the number of buses funnelling into constrained road space, particularly Charles St and Haymarket bus station. 
· The table below is from Firstbus ‘Prospective’ analytics for May 2019. It shows the top 20 worst areas of delay over their network, after having removed delay down to boarding and alighting. It is important to note that shows passenger weighted delay, rather than pure bus delay. 
· This shows that 10 out of 20 of these are in the City Centre on the length Charles St, where buses effectively delay each other due their quantity and the relatively tight area involved. These include services 22,22A/C, 54, 54A operated by Firstbus and Centrebus.
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· It will free up capacity at congested on-street stops on Charles Street by reducing the overall number of buses used on these three corridors into the City.

29. The overall network across the conurbation remains shared between five commercial operators, with no one operator having a cohesive network or geographical dominance.

30. Over 90% of employment, health and educational facilities in Leicester lie outside the City, requiring interchange between operators in the City Centre. This dilutes the importance of single bus operator operation on one particular corridor.

31. There is now a very well developed integrated ticketing system, with a significant range of all-operator tickets, together with all-operator ‘best fare’ capping. This ensures openness and flexibility for the passenger, reducing the need for them to lock into to a given operator’s tickets.

32. Part of an overall network optimisation plan across 9 shared corridors - supported by the Enhanced Partnership – employing a range of measures including joint timetabling and single operator route rationalisation. 

33. Places no commercial restrictions  

· any other operator can register a bus service along these bus corridors.
· either Firstbus or Centrebus can operate other bus services which partially operate along this same corridor. 
· is open to amendment – with the required notice - to include co-ordinated rationalisation with any other new operator registering a service along this same corridor.
· can be terminated by either party with 84 days notice.


Legal Advice
 
This position has been considered by our external legal advisers.  They have confirmed that whilst, compared to route coordination proposals the impact of these proposals would potentially be to limit competition on certain routescareful consideration needs to be given to the “indispensability” of each requirement to ensure that all terms are required under paragraph 18(4)(b) of the Part 2 Competition Test under Schedule 10 of the Transport Act 2000.  The Council’s analysis supports such an analysis on the basis that:
A. there is a clear view that the proposal will deliver material passenger benefits compared to other options for this corridor, and the Council has considered and trialled with operators whether other less intrusive measures are effective, and they have not delivered the desired benefits;
B. Whilst the operators are committing to greater interventions from a passenger perspective, the terms of the arrangement can be terminated on 84 days notice, allowing operators to quickly respond to other competitive responses, and the arrangements can be amended if required.  It will also be possible for participating operators to also partially operate other services on the corridors limiting the wider adverse impacts on competition. The approach has therefore sought to limit the express commitments required from the operators in order to achieve the required outcomessupporting satisfaction of the indispensability test under paragraph 18(4)(b) of the Part 2 competition test



Appendix 1.
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Appendix 2.
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Appendix 3.

Qualifying Agreement

(within the meaning of Schedule 10 of the Transport Act 2010 as amended by Schedule 2 of the Local Transport Act 2008)

Part A	Certificate of the Local Authority

Part B 	Agreement between the Parties


Part A	Local Transport Act 2008 – Certificate of the Local Authority
The Agreement in Part B is certified in accordance with paragraph 18(3) of Schedule 10 to the Transport Act 2000 which states that:
A qualifying agreement falls within this sub-paragraph if 
(a) It has as its object or effect the prevention, restriction or distortion of competition in the area of the authority, or the combined area of the authorities, but
(b) The authority, or any of the authorities, has certified that they have considered all the terms and effects (or likely effects) of the agreement and that in their opinion the requirements mentioned in paragraph (4) are satisfied
This is a certificate provided by Leicester City Council (the “Authority”)
The Authority certifies that, having considered all the terms and effects (or likely effects) of the proposed agreement set out in Part B between 
Leicester CityBus Ltd
And
Arriva UK Bus Holding Ltd
It is of the opinion that it meets the requirements of paragraph 18 (4) of Schedule 10 to the Transport Act 2000 in that it (a) is in the interests of persons using local bus services within the area of the Authority and (b) does not impose on the abovenamed operators restrictions that are not indispensable to the attainment of the Authority’s bus improvement objectives.
For the avoidance of doubt this certificate relates to the Agreement between First Leicester Ltd and Arriva Leicester Ltd presented to the Authority on 12 December 2022 and does not apply to any modification or variation of that Agreement other than as permitted explicitly under Part B.

Signed

……………………………………………………………………….
[name]
Position 
[Position], Leicester City Council

Date 	[date]	

Part B	Local Transport Act 2008 – Agreement to Co-ordinate

This is a voluntary agreement to co-ordinate the operation of local bus services.  

The parties to the Agreement are:
Leicester CityBus t/a First Leicester of Abbey Lane Leicester LE3 0DA (“First Leicester”)
and
Arriva UK Bus Holdings Ltd (“Arriva”)
1 Admiral Way, Doxford International Bus Park, Sunderland, Tyne & Wear, SR3 3XP

The operation of : 
First Leicester service 38 (City Centre – Netherhall – City  Centre)
First Leicester service 38a ( City Centre – Thurnby Lodge – City Centre)
Arriva Leicester Service 53 (City Centre – Thurnby Lodge)
or their equivalent successors shall be co-ordinated to provide an even headway to passengers over common sections of route with effect from 17 April 2023 (the “Commencement Date”) PROVIDED the Authority (as defined in Part A) has first completed the certification as set out in Part A in accordance with paragraph 18 (3) of Schedule 10 of the Transport Act 2000.  The indicative timetable to take effect from the Commencement Date is appended to this Agreement and any changes to this are to be agreed between the signatories prior to the commencement of the service registration process for local bus services as it applies from time to time.
In respect of the operation of bus services this co-ordination Agreement is the whole agreement between the parties.
This Agreement may be terminated by either First Leicester or Arriva Leicester at not less than 84 days’ notice.
Signed						on behalf of First Leicester Ltd

Date


Signed 						on behalf of Arriva Leicester Ltd

Date

Draft Timetable : Monday - Friday
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Draft Timetable : Saturday
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Draft Timetable : Sunday
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Appendix 4.

Qualifying Agreement

(within the meaning of Schedule 10 of the Transport Act 2010 as amended by Schedule 2 of the Local Transport Act 2008)

Part A	Certificate of the Local Authority

Part B 	Agreement between the Parties


Part A	Local Transport Act 2008 – Certificate of the Local Authority 
The Agreement in Part B is certified in accordance with paragraph 18(3) of Schedule 10 to the Transport Act 2000 which states that:
A qualifying agreement falls within this sub-paragraph if 
(a) It has as its object or effect the prevention, restriction or distortion of competition in the area of the authority, or the combined area of the authorities, but
(b) The authority, or any of the authorities, has certified that they have considered all the terms and effects (or likely effects) of the agreement and that in their opinion the requirements mentioned in paragraph (4) are satisfied
This is a certificate provided by Leicester City Council (the “Authority”)
The Authority certifies that, having considered all the terms and effects (or likely effects) of the proposed agreement set out in Part B between 
Leicester CityBus Ltd
And
Centrebus Ltd
It is of the opinion that it meets the requirements of paragraph 18 (4) of Schedule 10 to the Transport Act 2000 in that it (a) is in the interests of persons using local bus services within the area of the Authority and (b) does not impose on the abovenamed operators restrictions that are not indispensable to the attainment of the Authority’s bus improvement objectives.
For the avoidance of doubt this certificate relates to the Agreement between First Leicester Ltd and Centrebus Ltd presented to the Authority on 12 December 2022 and does not apply to any modification or variation of that Agreement other than as permitted explicitly under Part B.

Signed

……………………………………………………………………….
[name]
Position 
[Position], Leicester City Council

Date 	[date]	

Part B	Local Transport Act 2008 – Agreement to Co-ordinate

This is a voluntary agreement to co-ordinate the operation of local bus services across three bus corridors. 
The parties to the Agreement are:
Leicester CityBus t/a First Leicester of Abbey Lane Leicester LE3 0DA (“First Leicester”)
and
Centrebus Ltd of 43 Wenlock Way Leicester LE4 9HU (“Centrebus”)
The operation of: 
Firstbus 54 on the Beaumont Leys Lane corridor and East Park Road corridor (cross city)
Centrebus 54A on the Beaumont Leys Lane corridor and East Park Road corridor (cross city)
Firstbus 22 on the Evington Road corridor
Centrebus 22A, 22C on the Evington Road corridor
or their equivalent successors shall have co-ordinated rationalization to provide a single operator service on each of the three specified corridors with effect from 17 April 2023 (the “Commencement Date”) PROVIDED the Authority (as defined in Part A) has first completed the certification as set out in Part A in accordance with paragraph 18 (3) of Schedule 10 of the Transport Act 2000.  
The indicative co-ordinated and rationalized service provision to take effect from the Commencement Date is shown below. 
Any changes to this are to be agreed between the signatories prior to the commencement of the 
service registration process for local bus services as it applies from time to time.
In respect of the operation of bus services this co-ordination Agreement is the whole agreement between the parties.
This Agreement may be terminated by either First Leicester or Centrebus Ltd at not less than 84 days’ notice.
Signed						on behalf of First Leicester Ltd

Date


Signed 						on behalf of Centrebus Ltd

Date

Co-ordinated Rationalisation

Beaumont Leys Lane and East Park Rd corridors 
New Firstbus 54

Mon – Friday	every 7/8 min		0700 - 1800
			every 15 min		to 2000
			every 30 min		to 2100
			every 60min		to 2230+
Saturday		every 7/8 min		0900 - 1800
			every 15 min		to 2000
			every 30 min		to 2100
			every 60 min		to 2230+
Sunday		every 15 min		0900 – 1800
			every 30 min		to 1900
			every  60 min		to 2100
New Firstbus 54 will run cross-city linking the Beaumont Leys Lane and East Park Rd bus corridors:
Beaumont Leys Centre – City Centre – Goodwood via Stocking Farm, Railway Station and East Park Rd
The following commercial service (currently 54A) provision by Centrebus will cease to operate
· City Centre – Beaumont Leys Centre : Beaumont Leys Lane
· City Centre – Goodwood : East Park Rd, Green Lane Rd, Wicklow Dr.

Evington Road Corridor

New Centrebus 22

Mon – Friday	every 10-12 min 	0700 – 1800
			every 60 min		to 2100
Saturday		every 10-12 min	0700 – 1800
			every 60 min		to 2100
Sunday		every 20 min		0800 – 1800

Precise start and finish times will vary in line with actual timetables drawn up.

New Centrebus 22 will run cross-city Birstall – Leicester City Centre - Evington. This agreement only relates to the City Centre – Evington section of the route.
The following commercial service provision by Firstbus (currently 22) will cease:
between City Centre and Evington : Evington Drive, Headland Rd, Spencefield Rd, Downing Dr.

· 

Appendix 5.
Route Choice - Corridors proposed for trial co-ordinated rationalization 
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Map showing other routes within walking distance of both the East Park Rd and the Evington Rd corridors
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Map showing alternative bus services within walking distance of  Beaumont Leys shared corridor
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Leicester Buses Enhanced Partnership Scheme

Funded, Agreed and Committed Projects 2021/2 - 2023/4 (circa £100m investment)

Status:

01-Sep-22

Plan Aim

Integration 

Impact Project Committed Date Completion Date Status Partner

Easy  Yes

Leicester Buses Website - covering all areas of 

partnership working 01 May 2022 01 April 2022 Delivered  City Council

Easy  Yes

Leicester Buses Website stage 2 - covering 

integrated information and ticketing  01 April 2023 01 September 2022 Delivered City Council

Easy  Yes

Leicester Buses Website stage 2 - covering more 

dynamic information streams 01 April 2023 On track City Council

Easy  Yes

Leicester Buses Enhanced Partnership Scheme and 

Plan - legally made 01 April 2022 01 March 2022 Delivered  City Council

Easy  Yes

Leicester Buses Enhanced Partnership Scheme - 

starts operation 01 May 2022 21 April 2022 Delivered  City Council

Easy  Yes

Leicester Bus Partnership Branding - across all 

council infrasture channels - stops, bus station 01 April 2023 Partially delivered City Council

Easy  Yes New St Margarets Bus Station - opened 01 April 2023 01 June 2022 Delivered  City Council

Easy  Yes

Both bus stations - staffed and fully maintained for 

plan period Plan Period Whole plan period On track City Council

Easy  Yes

Leicester Buses Printed Guides - Maps, Ticketing, 

Plan 01 April 2023 01 July 2022 Delivered  City Council

Easy  Yes

Leiceser Buses marketing campaign 1 : Tap-on-Tap-

Off and Contactless - co-ordinate 01 April 2023 01 July 2022 Delivered  City Council

Easy  Yes

Leiceser Buses marketing campaign 1 : Tap-on-Tap-

Off and Contactless - participate 02 April 2023 02 July 2022 Delivered  Operators

Easy  Yes

Leicester Buses Network  - agreed fixed registration 

change dates Whole plan period Whole plan period On track Operators/Council

Easy  Yes

Leicester Bus Partnership Branding - agree branding 

protocols 01 May 2022 01 May 2022 Delivered Operators/Council

Easy  Yes

Leicester Bus Partnership Branding - across all 

operators channels 01 April 2023 On track Operators

Easy  Yes

Bus Shelter Replacement Programme - complete at 

480 stops 01 April 2023 On track City Council

Easy  Yes Bus shelter estate - maintained for plan period Plan period Plan period On track City Council

Easy  Yes

Bus Stations - pay prevailing departure fee for plan 

period Plan period Plan period On tract Operators

Easy  Yes Customer Charter developed and consulted  01 September 2022 Draft out for consultationCity Council

Easy  Yes Customer Charter - agreed 01 April 2023 Operators

Easy  No

General Hospital P&R - new site opened (x80-100 

spaces) 01 April 2023 On track with NHS though some issuesCity Council

Easy  Yes

Real Time Bus Stop Totem programme completes 

installation at 650 stops.  01 April 2023

On track. 500 installed to 

date City Council

Easy  Yes

Real Time System and display/totem estate - 

maintain for plan period Plan Period On track City Council

Easy  Yes

Leicester Buses marketing campaign 2 : Customer 

Charter and Get the Bus 01 April 2023 Get the bus campain Sept 22Operators/Council

Easy  Yes

Exsiting P&R sites and Greenlines services - 

maintained for plan  period Plan period On track City Council

Easy  No

Beaumont Leys P&R - new site in operation (x280-

300 spaces) 01 April 2023

Design agreed and works 

contract let. Maybe some 

time slippage though City Council

Easy  Yes

Buses to agreed standard in relation to ticketing, 

tracking and emissions 01 April 2023 On Track Operators/Council

Easy  No

New electric buses to meet enhanced accesibility 

standards as detailed Plan Period Plan Period

On track with each 

electric bus delivery stageOperators/Council

Easy  Yes

Removal of route numbering duplication across 

different operator routes 01 April 2023 On track.  Operators

Easy  Yes

Agreed registration change dates - three agreed 

dates per year Plan Period Plan Period

On track, but awaits 

stability post covid Operators/Council

Easy  Yes

Standardisation of ticket definition across operators 

- review 01 September 2022

Difficulties in progressing - 

each operator making 

unilateral changes Operators

Easy  Yes

Standardisation of ticket definition across operators 

- implement 01 April 2023 Difficulties in progressing Operators
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Aim

Integration 

Impact Project Committed Date Completion Date Status Partner/s

Electric  No

Large operators invest in at least 20 new electric 

buses over plan period Plan Period Plan period On track - see below Operators

Electric  No

Greenlines : Park and Rides x11 Electric buses and 

electric charging depot 01 April 2022 01 September 2021 Delivered 

City 

Council/Roberts

Electric  No Successful ZEBRA funding bid for x96 electric buses . 01 April 2022 01 September 2021

Delivered - awarded in 

full

City 

Council/Operators

Electric  No

Greenlines : Hospital Hopper  x4 electric buses and 

electric charging depot  01 April 2023 01 June 2022 Delivered 

City 

Council/Centrebus 

Electric  No

Greenline : Orbital x6 electric buses and electric 

charging depot 01 April 2023 01 November 2022

On track. Buses ordered 

and shipped. Charging 

depot under construction

City 

Council/Centrebus 

Electric  No

Mainlines : Firstbus new electric bus charging depot 

for whole fleet 01 January 2024

On track. Power and 

charging equipment 

ordered Firstbus

Electric  No Mainlines : Firstbus x20 electric buses` 01 January 2024 01 March 2023 On track. Buses ordered Firstbus

Electric  No Greenlines: City Centre Hop x3 electric buses 01 April 2023

On track. Buses and 

charging equipment 

ordered

City 

Council/Centrebus

Electric  No Mainlines : Firstbus  x48 electric buses 01 January 2024 On track. Buses ordered Firstbus

Electric  No Mainlines : Arriva x22 electric buses  01 January 2024 On track  Arriva

Electric  No Mainlines : Stagecoach x22 electric buses 01 January 2025 On track  Stagecoach

Aim

Integration 

Impact Project Committed Date Completion Date Status Partner/s

Frequent No

Mainlines : DfT Funding to Oct 22 continue at high 

service following pandemic N/a 01 April 2023 Delivered  Operators/Council

Frequent No

Greenlines : DfT Funding to Oct 22 continue at high 

service following pandemic N/a 01 April 2023 Delivered  Operators/Council

Frequent No

Greenlines : Internal Funding package to maintain 

current frequencies post pandemic to 2024 N/a 01 April 2023 Delivered  Operators/Council

Frequent No

Mainlines : Post pandemic network review complete 

- no impact on commercial frequencies N/a 01 April 2023 Delivered  Operators/Council

Frequent Yes

Mainline Network : Cross-operator timetable 

integration on 5+ shared corridors. Methodology 

review in conjuction with overall network review 

update post-covid. 01 September 2022 01 September 2023

Draft review written up 

for legal comments Operators/Council

Frequent Yes

Mainline Network : Cross-operator timetable 

integration on 5+ shared corridors. Implement 

review recommendations 01 April 2023 Operators

Frequent No

Greenlines : Meynells Gorse, Enderby and Birstall 

P&R services maintained for plan period Plan Period Plan Period On track City Council

Frequent No

Greelines : Orbital bus service maintained for plan 

period Plan Period Plan Period On track City Council

Frequent No Greenlines : City Centre Hop - new free service 01 April 2023

On track - funding all in 

place, operating and bus 

purchase contracts both 

let

City Council/ 

Centrebus
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Aim

Integration 

Impact Project Committed Date Completion Date Status Partner/s

Great Value Yes

Contactless Tap In ticketing on all buses - Mainlines - 

maintained for plan period Plan Period Plan Period On track Operators

Great Value Yes

Contactless Tap In ticketing on all buses - Greenlines 

-maintained for plan period Plan Period Plan Period On track City Council

Great Value Yes

Single operator fare capping - Mainlines for plan 

period Plan Period Plan Period On track Operators

Great Value Yes Single operator fare capping - Greenlines (not P&R) Plan Period Plan Period On track City Council

Great Value Yes

Maintain mobile phone sales platforms for Flexi 

products Plan Period Plan Period Delivered  All

Great Value Yes

Administration and co-ordinated management of 

Flexi travel scheme, inc reimbursement Plan Period Plan Period On track City Council

Great Value Yes

Participate in Flexi scheme for plan period (based 

on current scheme conditions) Plan Period Plan Period On track Operators

Great Value Yes

Widen range of Flexi ticketing products  including 

scholars, child and family variants 01 April 2023 01 July 2022 Delivered  Operators

Great Value No

Discounted fares on park and ride services - 

concessions and health workers 22/23 01 April 2023 On track City Council

Great Value No

Free annual Flexi tickets for eligible scholars - plan 

period Plan Period Plan Period On track City Council

Great Value No

Half fare 'Travel Aid' bus tickets for unemployed - 

plan period Plan Period Plan Period Delivered  City Council

Great Value No

Multi-operator 'best fare' day and week capping - 

Mainlines 01 September 2022 01 June 2022 Delivered  Operators

Great Value No

Multi-operator 'best fare' day and week capping - 

Greenlines (not P&R) 01 September 2022 01 June 2022 Delivered  City Council

Great Value No

Maintain current pricing policy for City Centre on-

street an Coucil car parks Plan Period Plan Period On Track City Council

Great Value No

Consultation and review introduction of Workplace 

Parking Levy 01 September 2023 On track City Council

Aim

Integration 

Impact Project Committed Date Completion Date Status Partner/s

Reliable No

New Savoy St bus link connecting Haymarket and St 

Margarets Bus Stations - implement 01 April 2023 01 July 2022 Delivered  City Council

Reliable No London Rd Red Route - made permanent 01 September 2023 01 April 2022 Delivered City Council

Reliable No Red routes - review suggested new locations 01 April 2023 On track City Council

Reliable No

Bus lane enforcement - maintain existing camera 

enforcement estate for plan period Plan Period Plan Period On track City Council

Reliable No

Bus lane enforcement - expand camera 

enforcement estate as detailed 01 March 2024 On track City Council

Reliable No

Anstey Lane Bus lane (inbound southern section) - 

design and consultation 01 April 2023 01 June 2022 Delivered  City Council

Reliable No

Anstey Lane Bus lane (south) - implement s.t. 

consultation 01 April 2025 City Council

Reliable No

Groby Rd Bus Lane (inbound Mary Rd - Medina Rd) - 

design and consult 01 April 2023 31 July 2022 Delivered  City Council

Reliable No

Groby Rd Bus Lane (inbound Mary Rd - Medina Rd) - 

implement s.t. consultation 01 April 2025 City Council

Reliable No

Melton Road (A607) Bus Lane (inbound section) - 

design and consult 01 April 2023 01 September 2022 City Council

Reliable No

Melton Road (A607) Bus Lane (inbound section) - 

implement s.t consultation 01 April 2025 City Council

Reliable No

Abbey Park Rd Bus Lane (both directions) - design 

and consult 01 April 2023 01 March 2023

On track. Designs agreed 

consultation complete  City Council

Reliable No

Abbey Park Rd Bus Lane (both directions) - 

implement s.t. consultation 01 April 2025 City Council

Reliable No

Roadworks Management Protocol - for bus 

operators 01 September 2022 Delay - Under review City Council

Reliable No

Smart Signalisation for Buses - review and funding 

options 01 April 2023 TBD City Council

Reliable No

Moving Traffic Offence Enforcment - review of 

extension options 01 April 2023 TBD City Council

Reliable No

St Margaret's to Birstall A6 corridor Bus Lanes - 

design and consult 01 April 2023 01 May 2023

On track. Designs agreed 

consultation complete  City Council

Reliable No

St Margaret's to Birstall A6 corridor Bus Lanes - 

implement s.t consultation 01 April 2025 City Council

Reliable No

Anstey Lane Bus lane (Bennion Rd outbound)  - 

design and consult 01 April 2023

On track. Design options 

under consultation City Council

Reliable No

Anstey Lane Bus lane (Bennion Rd outbound) -

implement subject to consultation 01 April 2025 City Council

Reliable No

Fosse Road North Bus Lane - Stephenson Drive to 

Five Ways (inbound) 01 April 2023

Installation to start Jan 

2023 as part of wider Five 

Ways project, to take at 

least a year City Council

Reliable No

Fosse Road North Bus Lane - Stephenson Drive to 

Five Ways (inbound) 01 April 2025 City Council

Reliable No

Existing Bus Lanes across network - maintain for 

plan period Plan Period On track City Council
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Leicester Buses Enhanced Partnership Scheme

Funded, Agreed and Committed Projects 2021/2 - 2023/4 (circa £100m investment)

Status:

01-Sep-22

Plan Aim

Integration 

Impact Project Committed Date Completion Date Status Partner

Easy  Yes

Leicester Buses Website - covering all areas of 

partnership working 01 May 2022 01 April 2022 Delivered  City Council

Easy  Yes

Leicester Buses Website stage 2 - covering 

integrated information and ticketing  01 April 2023 01 September 2022 Delivered City Council

Easy  Yes

Leicester Buses Website stage 2 - covering more 

dynamic information streams 01 April 2023 On track City Council

Easy  Yes

Leicester Buses Enhanced Partnership Scheme and 

Plan - legally made 01 April 2022 01 March 2022 Delivered  City Council

Easy  Yes

Leicester Buses Enhanced Partnership Scheme - 

starts operation 01 May 2022 21 April 2022 Delivered  City Council

Easy  Yes

Leicester Bus Partnership Branding - across all 

council infrasture channels - stops, bus station 01 April 2023 Partially delivered City Council

Easy  Yes New St Margarets Bus Station - opened 01 April 2023 01 June 2022 Delivered  City Council

Easy  Yes

Both bus stations - staffed and fully maintained for 

plan period Plan Period Whole plan period On track City Council

Easy  Yes

Leicester Buses Printed Guides - Maps, Ticketing, 

Plan 01 April 2023 01 July 2022 Delivered  City Council

Easy  Yes

Leiceser Buses marketing campaign 1 : Tap-on-Tap-

Off and Contactless - co-ordinate 01 April 2023 01 July 2022 Delivered  City Council

Easy  Yes

Leiceser Buses marketing campaign 1 : Tap-on-Tap-

Off and Contactless - participate 02 April 2023 02 July 2022 Delivered  Operators

Easy  Yes

Leicester Buses Network  - agreed fixed registration 

change dates Whole plan period Whole plan period On track Operators/Council

Easy  Yes

Leicester Bus Partnership Branding - agree branding 

protocols 01 May 2022 01 May 2022 Delivered Operators/Council

Easy  Yes

Leicester Bus Partnership Branding - across all 

operators channels 01 April 2023 On track Operators

Easy  Yes

Bus Shelter Replacement Programme - complete at 

480 stops 01 April 2023 On track City Council

Easy  Yes Bus shelter estate - maintained for plan period Plan period Plan period On track City Council

Easy  Yes

Bus Stations - pay prevailing departure fee for plan 

period Plan period Plan period On tract Operators

Easy  Yes Customer Charter developed and consulted  01 September 2022 Draft out for consultationCity Council

Easy  Yes Customer Charter - agreed 01 April 2023 Operators

Easy  Yes

Real Time Bus Stop Totem programme completes 

installation at 650 stops.  01 April 2023

On track. 500 installed to 

date City Council

Easy  Yes

Real Time System and display/totem estate - 

maintain for plan period Plan Period On track City Council

Easy  Yes

Leicester Buses marketing campaign 2 : Customer 

Charter and Get the Bus 01 April 2023 Get the bus campain Sept 22Operators/Council

Easy  Yes

Exsiting P&R sites and Greenlines services - 

maintained for plan  period Plan period On track City Council

Easy  Yes

Buses to agreed standard in relation to ticketing, 

tracking and emissions 01 April 2023 On Track Operators/Council

Easy  Yes

Removal of route numbering duplication across 

different operator routes 01 April 2023 On track.  Operators

Easy  Yes

Agreed registration change dates - three agreed 

dates per year Plan Period Plan Period

On track, but awaits 

stability post covid Operators/Council

Easy  Yes

Standardisation of ticket definition across operators 

- review 01 September 2022

Difficulties in progressing - 

each operator making 

unilateral changes Operators

Easy  Yes

Standardisation of ticket definition across operators 

- implement 01 April 2023 Difficulties in progressing Operators

Frequent Yes

Mainline Network : Cross-operator timetable 

integration on 5+ shared corridors. Methodology 

review in conjuction with overall network review 

update post-covid. 01 September 2022 01 September 2023

Draft review written up 

for legal comments Operators/Council

Frequent Yes

Mainline Network : Cross-operator timetable 

integration on 5+ shared corridors. Implement 

review recommendations 01 April 2023 Operators

Great Value Yes

Contactless Tap In ticketing on all buses - Mainlines - 

maintained for plan period Plan Period Plan Period On track Operators

Great Value Yes

Contactless Tap In ticketing on all buses - Greenlines 

-maintained for plan period Plan Period Plan Period On track City Council

Great Value Yes

Single operator fare capping - Mainlines for plan 

period Plan Period Plan Period On track Operators

Great Value Yes Single operator fare capping - Greenlines (not P&R) Plan Period Plan Period On track City Council

Great Value Yes

Maintain mobile phone sales platforms for Flexi 

products Plan Period Plan Period Delivered  All

Great Value Yes

Administration and co-ordinated management of 

Flexi travel scheme, inc reimbursement Plan Period Plan Period On track City Council

Great Value Yes

Participate in Flexi scheme for plan period (based 

on current scheme conditions) Plan Period Plan Period On track Operators

Great Value Yes

Widen range of Flexi ticketing products  including 

scholars, child and family variants 01 April 2023 01 July 2022 Delivered  Operators
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A1 53 .... .... .... .... 05:40 .... 05:48 05:52 06:00

F1 38A 05:40 05:48 .... .... 05:57 06:00 06:09 06:13 06:22

A4 53 05:50 05:58 .... 06:04 06:13 .... 06:23 06:28 06:40

F5 38A 05:57 06:07 .... .... 06:17 06:20 06:31 06:35 06:50

A1 53 06:05 06:15 .... 06:21 06:28 .... 06:39 06:43 06:58

F7 38 06:12 06:22 06:31 .... 06:35 .... 06:46 06:50 07:05

A2 53 06:20 06:30 .... 06:36 06:43 .... 06:54 06:58 07:13

F1 38A 06:27 06:37 .... .... 06:47 06:50 07:01 07:05 07:20

A3 53 06:35 06:45 .... 06:51 06:58 .... 07:09 07:13 07:28

F3 38 06:42 06:52 07:01 .... 07:05 .... 07:16 07:20 07:35

A4 53 06:50 07:00 .... 07:06 07:14 .... 07:26 07:30 07:45

F5 38A 06:55 07:05 .... .... 07:15 07:20 07:32 07:37 07:52

F6 38 07:00 07:11 07:20 .... 07:25 .... 07:38 07:43 07:58

A1 53 07:05 07:16 .... 07:22 07:31 .... 07:44 07:50 08:05

F7 38A 07:10 07:21 .... .... 07:33 07:38 07:50 07:56 08:11

F8 38 07:15 07:27 07:36 .... 07:41 .... 07:56 08:02 08:17

A2 53 07:20 07:32 .... 07:39 07:47 .... 08:02 08:08 08:23

F1 38A 07:25 07:38 .... .... 07:51 07:54 08:08 08:14 08:29

F2 38 07:30 07:43 07:53 .... 07:58 .... 08:13 08:19 08:34

A3 53 07:35 07:48 .... 07:55 08:03 .... 08:18 08:24 08:39

F3 38A 07:40 07:53 .... .... 08:06 08:09 08:23 08:29 08:44

F4 38 07:46 07:59 08:09 .... 08:14 .... 08:29 08:35 08:50

A4 53 07:52 08:05 .... 08:12 08:20 .... 08:35 08:41 08:56

F5 38A 07:58 08:11 .... .... 08:24 08:27 08:41 08:47 09:02

F6 38 08:04 08:17 08:27 .... 08:32 .... 08:47 08:53 09:08

A1 53 08:10 08:23 .... 08:30 08:38 .... 08:53 08:59 09:14

F7 38A 08:16 08:29 .... .... 08:42 08:45 08:59 09:05 09:20

F8 38 08:22 08:35 08:45 .... 08:50 .... 09:04 09:10 09:25

A2 53 08:28 08:41 .... 08:48 08:56 .... 09:09 09:15 09:30

F1 38A 08:34 08:47 .... .... 08:59 09:02 09:14 09:20 09:35

F2 38 08:40 08:53 09:03 .... 09:08 .... 09:20 09:25 09:40

A3 53 08:46 08:59 .... 09:05 09:13 .... 09:25 09:30 09:45

F3 38A 08:52 09:05 .... .... 09:17 09:20 09:31 09:36 09:50

F4 38 08:58 09:11 09:20 .... 09:25 .... 09:37 09:42 09:55

A4 53 09:04 09:16 .... 09:22 09:30 .... 09:42 09:47 10:00

F5 38A 09:10 09:21 .... .... 09:32 09:36 09:47 09:52 10:05

F6 38 09:15 09:26 09:35 .... 09:40 .... 09:52 09:57 10:10

A1 53 09:20 09:31 .... 09:37 09:45 .... 09:57 10:02 10:15

F7 38A 09:25 09:36 .... .... 09:47 09:51 10:02 10:07 10:20

F8 38 09:30 09:41 09:50 .... 09:55 .... 10:07 10:12 10:25

A2 53 09:35 09:46 .... 09:52 10:00 .... 10:12 10:17 10:30

F1 38A 09:40 09:51 .... .... 10:02 10:06 10:17 10:22 10:35

F2 38 09:45 09:56 10:05 .... 10:10 .... 10:22 10:27 10:40

A3 53 09:50 10:01 .... 10:07 10:15 .... 10:27 10:32 10:45

F3 38A 09:55 10:06 .... .... 10:17 10:21 10:32 10:37 10:50

F4 38 10:00 10:11 10:20 .... 10:25 .... 10:37 10:42 10:55

A4 53 10:05 10:16 .... 10:22 10:30 .... 10:42 10:47 11:00

F5 38A 10:10 10:21 .... .... 10:32 10:36 10:47 10:52 11:05

F6 38 10:15 10:26 10:35 .... 10:40 .... 10:52 10:57 11:10

A1 53 10:20 10:31 .... 10:37 10:45 .... 10:57 11:02 11:15

F7 38A 10:25 10:36 .... .... 10:47 10:51 11:02 11:07 11:20

F8 38 10:30 10:41 10:50 .... 10:55 .... 11:07 11:12 11:25

A2 53 10:35 10:46 .... 10:52 11:00 .... 11:12 11:17 11:30

F1 38A 10:40 10:51 .... .... 11:02 11:06 11:17 11:22 11:35

F2 38 10:45 10:56 11:05 .... 11:10 .... 11:22 11:27 11:40

A3 53 10:50 11:01 .... 11:07 11:15 .... 11:27 11:32 11:45

F3 38A 10:55 11:06 .... .... 11:17 11:21 11:32 11:37 11:50

F4 38 11:00 11:11 11:20 .... 11:25 .... 11:37 11:42 11:55

A4 53 11:05 11:16 .... 11:22 11:30 .... 11:42 11:47 12:00

F5 38A 11:10 11:21 .... .... 11:32 11:36 11:47 11:52 12:05

F6 38 11:15 11:26 11:35 .... 11:40 .... 11:52 11:57 12:10

A1 53 11:20 11:31 .... 11:37 11:45 .... 11:57 12:02 12:15

F7 38A 11:25 11:36 .... .... 11:47 11:51 12:02 12:07 12:20

F8 38 11:30 11:41 11:50 .... 11:55 .... 12:07 12:12 12:25

A2 53 11:35 11:46 .... 11:52 12:00 .... 12:12 12:17 12:30

F1 38A 11:40 11:51 .... .... 12:02 12:06 12:17 12:22 12:35

F2 38 11:45 11:56 12:05 .... 12:10 .... 12:22 12:27 12:40

A3 53 11:50 12:01 .... 12:07 12:15 .... 12:27 12:32 12:45

F3 38A 11:55 12:06 .... .... 12:17 12:21 12:32 12:37 12:50

F4 38 12:00 12:11 12:20 .... 12:25 .... 12:37 12:42 12:55

A4 53 12:05 12:16 .... 12:22 12:30 .... 12:42 12:47 13:00

F5 38A 12:10 12:21 .... .... 12:32 12:36 12:47 12:52 13:05

F6 38 12:15 12:26 12:35 .... 12:40 .... 12:52 12:57 13:10

A1 53 12:20 12:31 .... 12:37 12:45 .... 12:57 13:02 13:15

F7 38A 12:25 12:36 .... .... 12:47 12:51 13:02 13:07 13:20

F8 38 12:30 12:41 12:50 .... 12:55 .... 13:07 13:12 13:25

A2 53 12:35 12:46 .... 12:52 13:00 .... 13:12 13:17 13:30
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F1 38A 12:40 12:51 .... .... 13:02 13:06 13:17 13:22 13:35

F2 38 12:45 12:56 13:05 .... 13:10 .... 13:22 13:27 13:40

A3 53 12:50 13:01 .... 13:07 13:15 .... 13:27 13:32 13:45

F3 38A 12:55 13:06 .... .... 13:17 13:21 13:32 13:37 13:50

F4 38 13:00 13:11 13:20 .... 13:25 .... 13:37 13:42 13:55

A4 53 13:05 13:16 .... 13:22 13:30 .... 13:42 13:47 14:00

F5 38A 13:10 13:21 .... .... 13:32 13:36 13:47 13:52 14:05

F6 38 13:15 13:26 13:35 .... 13:40 .... 13:52 13:57 14:10

A1 53 13:20 13:31 .... 13:37 13:45 .... 13:57 14:02 14:15

F7 38A 13:25 13:36 .... .... 13:47 13:51 14:02 14:07 14:20

F8 38 13:30 13:41 13:50 .... 13:55 .... 14:07 14:12 14:25

A2 53 13:35 13:46 .... 13:52 14:00 .... 14:12 14:17 14:30

F1 38A 13:40 13:51 .... .... 14:02 14:06 14:17 14:22 14:35

F2 38 13:45 13:56 14:05 .... 14:10 .... 14:22 14:27 14:41

A3 53 13:50 14:01 .... 14:07 14:15 .... 14:27 14:32 14:47

F3 38A 13:55 14:06 .... .... 14:17 14:21 14:32 14:38 14:53

F4 38 14:00 14:12 14:22 .... 14:26 .... 14:38 14:44 14:59

A4 53 14:05 14:17 .... 14:24 14:32 .... 14:44 14:50 15:05

F5 38A 14:10 14:23 .... .... 14:34 14:37 14:50 14:56 15:11

F6 38 14:15 14:28 14:40 .... 14:44 .... 14:56 15:02 15:17

A1 53 14:20 14:34 .... 14:42 14:50 .... 15:02 15:08 15:23

F7 38A 14:25 14:39 .... .... 14:52 14:55 15:08 15:14 15:29

F8 38 14:30 14:45 14:58 .... 15:02 .... 15:14 15:20 15:35

A2 53 14:36 14:51 .... 14:59 15:08 .... 15:20 15:26 15:41

F1 38A 14:42 14:57 .... .... 15:10 15:13 15:26 15:32 15:47

F2 38 14:48 15:03 15:16 .... 15:20 .... 15:32 15:38 15:53

A3 53 14:54 15:09 .... 15:17 15:26 .... 15:38 15:44 15:59

F3 38A 15:00 15:15 .... .... 15:28 15:31 15:44 15:50 16:05

F4 38 15:06 15:21 15:34 .... 15:38 .... 15:50 15:56 16:11

A4 53 15:12 15:27 .... 15:35 15:44 .... 15:56 16:02 16:17

F5 38A 15:18 15:33 .... .... 15:46 15:49 16:02 16:08 16:23

F6 38 15:24 15:39 15:52 .... 15:56 .... 16:08 16:14 16:29

A1 53 15:30 15:45 .... 15:53 16:02 .... 16:14 16:20 16:35

F7 38A 15:36 15:51 .... .... 16:04 16:07 16:20 16:26 16:41

F8 38 15:42 15:57 16:10 .... 16:14 .... 16:26 16:32 16:47

A2 53 15:48 16:03 .... 16:11 16:20 .... 16:32 16:38 16:53

F1 38A 15:54 16:09 .... .... 16:22 16:25 16:38 16:44 16:59

F2 38 16:00 16:15 16:28 .... 16:32 .... 16:44 16:50 17:05

A3 53 16:06 16:21 .... 16:29 16:38 .... 16:50 16:56 17:11

F3 38A 16:12 16:27 .... .... 16:40 16:43 16:56 17:02 17:17

F4 38 16:18 16:33 16:46 .... 16:50 .... 17:02 17:08 17:23

A4 53 16:24 16:39 .... 16:47 16:56 .... 17:08 17:14 17:29

F5 38A 16:30 16:45 .... .... 16:58 17:01 17:14 17:20 17:35

F6 38 16:36 16:51 17:04 .... 17:08 .... 17:20 17:26 17:41

A1 53 16:42 16:57 .... 17:05 17:14 .... 17:26 17:32 17:47

F7 38A 16:48 17:03 .... .... 17:16 17:19 17:32 17:38 17:53

F8 38 16:54 17:09 17:22 .... 17:26 .... 17:38 17:44 17:59

A2 53 17:00 17:15 .... 17:23 17:32 .... 17:44 17:50 18:05

F1 38A 17:06 17:21 .... .... 17:34 17:37 17:50 17:56 18:10

F2 38 17:12 17:27 17:40 .... 17:44 .... 17:56 18:02 18:15

A3 53 17:18 17:33 .... 17:41 17:50 .... 18:02 18:07 18:20

F3 38A 17:24 17:39 .... .... 17:52 17:55 18:08 18:13 18:25

F4 38 17:30 17:45 17:58 .... 18:02 .... 18:14 18:19 18:31

A4 53 17:36 17:51 .... 17:59 18:08 .... 18:20 18:25 18:37

F5 38A 17:42 17:57 .... .... 18:10 18:13 18:26 18:31 18:43

F6 38 17:48 18:03 18:16 .... 18:20 .... 18:32 18:37 18:49

A1 53 17:54 18:09 .... 18:15 18:23 .... .... .... ....

F7 38A 18:00 18:14 .... .... 18:25 18:28 18:39 18:44 18:56

F8 38 18:07 18:20 18:29 .... 18:34 .... 18:46 18:51 19:03

A2 53 18:15 18:27 .... 18:33 18:41 .... 18:53 18:58 19:10

F2 38A 18:22 18:34 .... .... 18:45 18:49 19:00 19:05 19:17

F3 38 18:30 18:42 18:51 .... 18:56 .... 19:08 19:13 19:25

A4 53 18:45 18:57 .... 19:03 19:11 .... 19:23 19:28 19:40

F7 38A 19:00 19:11 .... .... 19:21 19:25 19:36 19:40 19:52

A2 53 19:15 19:26 .... 19:32 19:40 .... 19:51 19:55 20:07

F3 38 19:30 19:41 19:50 .... 19:55 .... 20:06 20:10 20:22

A4 53 19:45 19:56 .... 20:02 20:10 .... 20:21 20:25 20:37

F7 38A 20:00 20:11 .... .... 20:21 20:25 20:36 20:40 20:52

A1 53 20:30 20:41 .... 20:47 20:55 .... 21:06 21:10 21:22

F7 38 21:00 21:11 21:20 .... 21:25 .... 21:36 21:40 21:52

A1 53 21:30 21:41 .... 21:47 21:55 .... 22:06 22:10 22:22

F7 38A 22:00 22:11 .... .... 22:21 22:25 22:36 22:40 22:52

A1 53 22:30 22:40 .... 22:46 22:51 .... .... .... ....

F7 38 23:00 23:10 23:18 .... 23:21.... 23:29.... ....
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F1 38A 06:00 06:08 .... .... 06:17 06:20 06:29 06:33 06:42

A1 53.... .... .... .... 06:33 .... 06:42 06:46 06:55

F7 38 06:30 06:40 06:49.... 06:53 .... 07:04 07:08 07:23

A4 53.... .... .... .... 07:05.... 07:17 07:22 07:35

F1 38A 06:50 07:01 ........ 07:12 07:16 07:27 07:32 07:45

A1 53 07:00 07:11.... 07:17 07:25 .... 07:37 07:42 07:55

F4 38 07:10 07:21 07:30.... 07:35 .... 07:47 07:52 08:05

A2 53 07:20 07:31 .... 07:37 07:45.... 07:57 08:02 08:15

F7 38A 07:30 07:41 ........ 07:52 07:56 08:07 08:12 08:25

A4 53 07:40 07:51.... 07:57 08:05 .... 08:17 08:22 08:35

F1 38 07:50 08:01 08:10.... 08:15 .... 08:27 08:32 08:45

A1 53 08:00 08:11 .... 08:17 08:25.... 08:37 08:42 08:55

F3 38A 08:07 08:18.... .... 08:29 08:33 08:44 08:49 09:02

F4 38 08:14 08:25 08:34.... 08:39 .... 08:51 08:56 09:09

A2 53 08:20 08:31 .... 08:37 08:45.... 08:57 09:02 09:15

F5 38A 08:27 08:38.... .... 08:49 08:53 09:04 09:09 09:22

F7 38 08:34 08:45 08:54.... 08:59 .... 09:11 09:16 09:29

A4 53 08:40 08:51 .... 08:57 09:05.... 09:17 09:22 09:35

F8 38A 08:47 08:58.... .... 09:09 09:13 09:24 09:29 09:42

F1 38 08:54 09:05 09:14.... 09:19 .... 09:31 09:36 09:49

A1 53 09:00 09:11 .... 09:17 09:25.... 09:37 09:42 09:55

F3 38A 09:07 09:18.... .... 09:29 09:33 09:44 09:49 10:02

F4 38 09:14 09:25 09:34.... 09:39 .... 09:51 09:56 10:09

A2 53 09:20 09:31 .... 09:37 09:45.... 09:57 10:02 10:15

F5 38A 09:25 09:36.... .... 09:47 09:51 10:02 10:07 10:20

F6 38 09:30 09:41 09:50.... 09:55 .... 10:07 10:12 10:25

A3 53 09:35 09:46 .... 09:52 10:00.... 10:12 10:17 10:30

F7 38A 09:40 09:51.... .... 10:02 10:06 10:17 10:22 10:35

F8 38 09:45 09:56 10:05.... 10:10 .... 10:22 10:27 10:40

A4 53 09:50 10:01 .... 10:07 10:15.... 10:27 10:32 10:45

F1 38A 09:55 10:06.... .... 10:17 10:21 10:32 10:37 10:50

F2 38 10:00 10:11 10:20.... 10:25 .... 10:37 10:42 10:55

A1 53 10:05 10:16 .... 10:22 10:30.... 10:42 10:47 11:00

F3 38A 10:10 10:21.... .... 10:32 10:36 10:47 10:52 11:05

F4 38 10:15 10:26 10:35.... 10:40 .... 10:52 10:57 11:10

A2 53 10:20 10:31 .... 10:37 10:45.... 10:57 11:02 11:15

F5 38A 10:25 10:36.... .... 10:47 10:51 11:02 11:07 11:20

F6 38 10:30 10:41 10:50.... 10:55 .... 11:07 11:12 11:25

A3 53 10:35 10:46 .... 10:52 11:00.... 11:12 11:17 11:30

F7 38A 10:40 10:51.... .... 11:02 11:06 11:17 11:22 11:35

F8 38 10:45 10:56 11:05.... 11:10 .... 11:22 11:27 11:40

A4 53 10:50 11:01 .... 11:07 11:15.... 11:27 11:32 11:45

F1 38A 10:55 11:06.... .... 11:17 11:21 11:32 11:37 11:50

F2 38 11:00 11:11 11:20.... 11:25 .... 11:37 11:42 11:55

A1 53 11:05 11:16 .... 11:22 11:30.... 11:42 11:47 12:00

F3 38A 11:10 11:21.... .... 11:32 11:36 11:47 11:52 12:05

F4 38 11:15 11:26 11:35.... 11:40 .... 11:52 11:57 12:10

A2 53 11:20 11:31 .... 11:37 11:45.... 11:57 12:02 12:15

F5 38A 11:25 11:36.... .... 11:47 11:51 12:02 12:07 12:20

F6 38 11:30 11:41 11:50.... 11:55 .... 12:07 12:12 12:25

A3 53 11:35 11:46 .... 11:52 12:00.... 12:12 12:17 12:30

F7 38A 11:40 11:51.... .... 12:02 12:06 12:17 12:22 12:35

F8 38 11:45 11:56 12:05.... 12:10 .... 12:22 12:27 12:40

A4 53 11:50 12:01 .... 12:07 12:15.... 12:27 12:32 12:45

F1 38A 11:55 12:06.... .... 12:17 12:21 12:32 12:37 12:50

F2 38 12:00 12:11 12:20.... 12:25 .... 12:37 12:42 12:55

A1 53 12:05 12:16 .... 12:22 12:30.... 12:42 12:47 13:00

F3 38A 12:10 12:21.... .... 12:32 12:36 12:47 12:52 13:05

F4 38 12:15 12:26 12:35.... 12:40 .... 12:52 12:57 13:10

A2 53 12:20 12:31 .... 12:37 12:45.... 12:57 13:02 13:15

F5 38A 12:25 12:36.... .... 12:47 12:51 13:02 13:07 13:20

F6 38 12:30 12:41 12:50.... 12:55 .... 13:07 13:12 13:25

A3 53 12:35 12:46 .... 12:52 13:00.... 13:12 13:17 13:30

F7 38A 12:40 12:51.... .... 13:02 13:06 13:17 13:22 13:35

F8 38 12:45 12:56 13:05.... 13:10 .... 13:22 13:27 13:40

A4 53 12:50 13:01 .... 13:07 13:15.... 13:27 13:32 13:45

F1 38A 12:55 13:06.... .... 13:17 13:21 13:32 13:37 13:50

F2 38 13:00 13:11 13:20.... 13:25 .... 13:37 13:42 13:55

A1 53 13:05 13:16 .... 13:22 13:30.... 13:42 13:47 14:00

F3 38A 13:10 13:21.... .... 13:32 13:36 13:47 13:52 14:05

F4 38 13:15 13:26 13:35.... 13:40 .... 13:52 13:57 14:10

A2 53 13:20 13:31 .... 13:37 13:45.... 13:57 14:02 14:15

F5 38A 13:25 13:36.... .... 13:47 13:51 14:02 14:07 14:20

F6 38 13:30 13:41 13:50.... 13:55 .... 14:07 14:12 14:25

A3 53 13:35 13:46 .... 13:52 14:00.... 14:12 14:17 14:30

F7 38A 13:40 13:51.... .... 14:02 14:06 14:17 14:22 14:35

F8 38 13:45 13:56 14:05.... 14:10 .... 14:22 14:27 14:40

A4 53 13:50 14:01 .... 14:07 14:15.... 14:27 14:32 14:45
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F1 38A 13:55 14:06.... .... 14:17 14:21 14:32 14:37 14:50

F2 38 14:00 14:11 14:20.... 14:25 .... 14:37 14:42 14:55

A1 53 14:05 14:16 .... 14:22 14:30.... 14:42 14:47 15:00

F3 38A 14:10 14:21.... .... 14:32 14:36 14:47 14:52 15:05

F4 38 14:15 14:26 14:35.... 14:40 .... 14:52 14:57 15:10

A2 53 14:20 14:31 .... 14:37 14:45.... 14:57 15:02 15:15

F5 38A 14:25 14:36.... .... 14:47 14:51 15:02 15:07 15:20

F6 38 14:30 14:41 14:50.... 14:55 .... 15:07 15:12 15:25

A3 53 14:35 14:46 .... 14:52 15:00.... 15:12 15:17 15:30

F7 38A 14:40 14:51.... .... 15:02 15:06 15:17 15:22 15:35

F8 38 14:45 14:56 15:05.... 15:10 .... 15:22 15:27 15:40

A4 53 14:50 15:01 .... 15:07 15:15.... 15:27 15:32 15:45

F1 38A 14:55 15:06.... .... 15:17 15:21 15:32 15:37 15:50

F2 38 15:00 15:11 15:20.... 15:25 .... 15:37 15:42 15:55

A1 53 15:05 15:16 .... 15:22 15:30.... 15:42 15:47 16:00

F3 38A 15:10 15:21.... .... 15:32 15:36 15:47 15:52 16:05

F4 38 15:15 15:26 15:35.... 15:40 .... 15:52 15:57 16:10

A2 53 15:20 15:31 .... 15:37 15:45.... 15:57 16:02 16:15

F5 38A 15:25 15:36.... .... 15:47 15:51 16:02 16:07 16:20

F6 38 15:30 15:41 15:50.... 15:55 .... 16:07 16:12 16:25

A3 53 15:35 15:46 .... 15:52 16:00.... 16:12 16:17 16:30

F7 38A 15:40 15:51.... .... 16:02 16:06 16:17 16:22 16:35

F8 38 15:45 15:56 16:05.... 16:10 .... 16:22 16:27 16:40

A4 53 15:50 16:01 .... 16:07 16:15.... 16:27 16:32 16:45

F1 38A 15:55 16:06.... .... 16:17 16:21 16:32 16:37 16:50

F2 38 16:00 16:11 16:20.... 16:25 .... 16:37 16:42 16:55

A1 53 16:05 16:16 .... 16:22 16:30.... 16:42 16:47 17:00

F3 38A 16:10 16:21.... .... 16:32 16:36 16:47 16:52 17:05

F4 38 16:15 16:26 16:35.... 16:40 .... 16:52 16:57 17:10

A2 53 16:20 16:31 .... 16:37 16:45.... 16:57 17:02 17:15

F5 38A 16:25 16:36.... .... 16:47 16:51 17:02 17:07 17:20

F6 38 16:30 16:41 16:50.... 16:55 .... 17:07 17:12 17:25

A3 53 16:35 16:46 .... 16:52 17:00.... 17:12 17:17 17:30

F7 38A 16:40 16:51.... .... 17:02 17:06 17:17 17:22 17:35

F8 38 16:45 16:56 17:05.... 17:10 .... 17:22 17:27 17:40

A4 53 16:50 17:01 .... 17:07 17:15.... 17:27 17:32 17:45

F1 38A 16:55 17:06.... .... 17:17 17:21 17:32 17:37 17:50

F2 38 17:00 17:11 17:20.... 17:25 .... 17:37 17:42 17:55

A1 53 17:05 17:16 .... 17:22 17:30.... 17:42 17:47 18:00

F3 38A 17:10 17:21.... .... 17:32 17:36 17:47 17:52 18:05

F4 38 17:15 17:26 17:35.... 17:40 .... 17:52 17:57 18:10

A2 53 17:20 17:31 .... 17:37 17:45.... 17:57 18:02 18:15

F5 38A 17:25 17:36.... .... 17:47 17:51 18:02 18:07 18:20

F6 38 17:30 17:41 17:50.... 17:55 .... 18:07 18:12 18:25

A3 53 17:35 17:46 .... 17:52 18:00.... 18:12 18:17 18:30

F7 38A 17:40 17:51.... .... 18:02 18:06 18:17 18:22 18:35

F8 38 17:45 17:56 18:05.... 18:10 .... 18:22 18:27 18:40

A4 53 17:50 18:01 .... 18:07 18:15.... 18:27 18:32 18:45

F2 38A 18:00 18:11.... .... 18:21 18:25 18:36 18:40 18:52

A1 53 18:15 18:26 .... 18:32 18:40 .... 18:51 18:55 19:07

F6 38 18:30 18:41 18:50 .... 18:55.... 19:06 19:10 19:22

A3 53 18:45 18:56.... 19:02 19:10 .... 19:21 19:25 19:37

F2 38A 19:00 19:11 ........ 19:21 19:25 19:36 19:40 19:52

A1 53 19:15 19:26 .... 19:32 19:40.... 19:51 19:55 20:07

F6 38 19:30 19:41 19:50 .... 19:55 .... 20:06 20:10 20:22

A3 53 19:45 19:56 .... 20:02 20:10 .... 20:21 20:25 20:37

F2 38A 20:00 20:11 .... .... 20:21 20:25 20:36 20:40 20:52

A1 53 20:30 20:41.... 20:47 20:55 .... 21:06 21:10 21:22

F2 38 21:00 21:11 21:20.... 21:25 .... 21:36 21:40 21:52

A1 53 21:30 21:41 .... 21:47 21:55.... 22:06 22:10 22:22

F2 38A 22:00 22:11.... .... 22:21 22:25 22:36 22:40 22:52

A1 53 22:30 22:40 .... 22:46 22:51 ........ .... ....

F2 38 23:00 23:10 23:18 .... 23:21.... 23:29.... ....
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F1 38A 09:00 09:11 .... .... 09:22 09:27 09:37 09:42 09:55

A1 53 09:15 09:26 .... 09:32 09:40 .... 09:52 09:57 10:10

F2 38 09:30 09:41 09:50.... 09:55 .... 10:07 10:12 10:25

A2 53 09:45 09:56 .... 10:02 10:10.... 10:22 10:27 10:40

F1 38A 10:00 10:11 ........ 10:22 10:27 10:37 10:42 10:55

A1 53 10:15 10:26.... 10:32 10:40 .... 10:52 10:57 11:10

F2 38 10:30 10:41 10:50.... 10:55 .... 11:07 11:12 11:25

A2 53 10:45 10:56 .... 11:02 11:10.... 11:22 11:27 11:40

F1 38A 11:00 11:11 ........ 11:22 11:27 11:37 11:42 11:55

A1 53 11:15 11:26.... 11:32 11:40 .... 11:52 11:57 12:10

F2 38 11:30 11:41 11:50.... 11:55 .... 12:07 12:12 12:25

A2 53 11:45 11:56 .... 12:02 12:10.... 12:22 12:27 12:40

F1 38A 12:00 12:11.... .... 12:22 12:27 12:37 12:42 12:55

A1 53 12:15 12:26 .... 12:32 12:40 .... 12:52 12:57 13:10

F2 38 12:30 12:41 12:50 .... 12:55.... 13:07 13:12 13:25

A2 53 12:45 12:56.... 13:02 13:10 .... 13:22 13:27 13:40

F1 38A 13:00 13:11 ........ 13:22 13:27 13:37 13:42 13:55

A1 53 13:15 13:26 .... 13:32 13:40.... 13:52 13:57 14:10

F2 38 13:30 13:41 13:50 .... 13:55 .... 14:07 14:12 14:25

A2 53 13:45 13:56 .... 14:02 14:10 .... 14:22 14:27 14:40

F1 38A 14:00 14:11 .... .... 14:22 14:27 14:37 14:42 14:55

A1 53 14:15 14:26.... 14:32 14:40 .... 14:52 14:57 15:10

F2 38 14:30 14:41 14:50.... 14:55 .... 15:07 15:12 15:25

A2 53 14:45 14:56 .... 15:02 15:10.... 15:22 15:27 15:40

F1 38A 15:00 15:11.... .... 15:22 15:27 15:37 15:42 15:55

A1 53 15:15 15:26 .... 15:32 15:40 .... 15:52 15:57 16:10

F2 38 15:30 15:41 15:50 .... 15:55.... 16:07 16:12 16:25

A2 53 15:45 15:56.... 16:02 16:10 .... 16:22 16:27 16:40

F1 38A 16:00 16:11 ........ 16:22 16:27 16:37 16:42 16:55

A1 53 16:15 16:26 .... 16:32 16:40.... 16:52 16:57 17:10

F2 38 16:30 16:41 16:50 .... 16:55 .... 17:07 17:12 17:25

A2 53 16:45 16:56 .... 17:02 17:10 .... 17:22 17:27 17:40

F1 38A 17:00 17:11 .... .... 17:22 17:27 17:37 17:42 17:55

A1 53 17:15 17:26.... 17:32 17:40 .... 17:52 17:57 18:10

F2 38 17:30 17:41 17:50.... 17:55 .... 18:07 18:12 18:25

A2 53 17:45 17:56 .... 18:02 18:10.... 18:22 18:27 18:40

F1 38A 18:00 18:11.... .... 18:22 18:27 18:37 18:42 18:55

A1 53 18:15 18:26 .... 18:32 18:40 .... 18:52 18:57 19:10

F2 38 18:30 18:41 18:50 .... 18:55.... 19:07 19:12 19:25

A2 53 18:45 18:56.... 19:02 19:10 .... 19:22 19:27 19:40

F1 38A 19:00 19:11 ........ 19:21 19:25 19:36 19:40 19:52

A1 53 19:15 19:26 .... 19:32 19:40.... 19:51 19:55 20:07

F2 38 19:30 19:41 19:50 .... 19:55 .... 20:06 20:10 20:22

A2 53 19:45 19:56 .... 20:02 20:10 .... 20:21 20:25 20:37

F1 38A 20:00 20:11 .... .... 20:21 20:25 20:36 20:40 20:52

A1 53 20:30 20:41.... 20:47 20:55 .... 21:06 21:10 21:22

F1 38 21:00 21:11 21:20.... 21:25 .... 21:36 21:40 21:52

A1 53 21:30 21:41 .... 21:47 21:55.... 22:06 22:10 22:22

F1 38A 22:00 22:11.... .... 22:21 22:25 22:36 22:40 22:52

A1 53 22:30 22:40 .... 22:46 22:51 ........ .... ....

F1 38 23:00 23:10 23:18 .... 23:21.... 23:29.... ....
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East Park Rd

Firstbus 54, Centrebus 54A 

- east of City Centre Firstbus East Park  Rd Melbourne Rd - west First 17 480 240 360

East Park Rd

Firstbus 54, Centrebus 54A 

- east of City Centre Firstbus East Park  Rd

Evington Valley Rd - 

east First 16 498 249 374

East Park Rd

Firstbus 54, Centrebus 54A 

- east of City Centre Firstbus Green Lane Rd Uppingham Rd - north

Arriva 53,55,56, First 

38/a, Centrebus 747 495 248 371

East Park Rd

Firstbus 54, Centrebus 54A 

- east of City Centre Firstbus Green Lane Rd Coleman Rd - south First 16 243 122 182

East Park Rd

Firstbus 54, Centrebus 54A 

- east of City Centre Firstbus

Wicklow 

Dr/Ambassador 

Rd Uppingham Rd - north

Arriva 53, First 38/a, 

Centrebus 747 330 165 248

East Park Rd

Firstbus 54, Centrebus 54A 

- east of City Centre Firstbus

Wicklow 

Dr/Ambassador 

Rd Colman Rd - south

First 16, Centrebus 40, 

HH (contracted) 390 195 293

0 0

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Evington Rd

St Peters 

Rd/Chesterfield Rd -  First 16, Centrebus 81 348 174 261

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Evington Rd London Rd - south

Arriva 31, X3 Stagecoach 

X7, Centrebus HH  365 183 274

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Evington Drive Wakerley Rd - east

Centrebus HH 

(contracted) Centrebus  450 225 338

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Evington Drive

Evington Rd/Wakerley 

Rd - south/east

Centrebus HH, 81 

(contracted) Centrebus  190 95 143

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Headland Rd Wakerley Rd - west

Centrebus HH 

(contracted) Centrebus  550 275 413

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Spencefield LaneColeman Rd - north

Centrebus HH 

(contracted) 500 250 375

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Downing Drive Uppingham Rd Centrebus 747 0 0

Evington Rd

First 22, Centrebus 22a - 

east of City Centre Centrebus  Welland Vale Rd Goodwood Rd

First 54, Centrebus HH 

(contracted) 525 263 394

0 0

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Belgrave Flyover Belgrave Flyover

First 25/26, 4, Centrebus 

22a, Arriva 5,6 0 0 0

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Abbey Park Rd Abbey Park Rd First 25/26, 0 0 0

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Abbey Park Rd St Margarets Way

Kinch Skylink, 303 

(contracted), Centrebus 

154 (contracted), First 74 450 225 338

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Abbey Lane Abbey Lane

Kinch Skylink, 303 

(contracted), Centrebus  0 0 0

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Abbey Lane

Loughborough Rd - 

east

Arriva 126/7, First 25/56, 

Centrebus 22a/b, 450 225 338

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus

Beaumont Leys 

Lane Burnham Dr - west Centrebus 154 380 190 285

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Marwood Rd Strasbourg Rd - south Centrebus 154 420 210 315

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Marwood Rd Border Drive - north Centrebus 40, First 25/26 480 240 360

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus Strasbourgh Rd Strasbourgh Rd Centrebus 154 0 0 0

Beaumont Leys 

First 54, Centrebus 54A - 

West  of City Centre Firstbus

Beaumont 

Centre Beaumont Centre

Centrebus HH , 154, First 

14A,74 0 0 0
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Leicester Buses Partnership

Network Optimisation Proposal - Shared Bus Corridors

Corridor

Mainlines route 

group Proposed action Action to date/Notes

Action before Mar 23  for 

Leciester EP Scheme

Aikman Av Arriva 14,First 14,14a 

Independent single operator 

action

Arriva deregistered their route from 

October 2022

Sufficient action already taken 

place.

Evington Rd

First 22, Centrebus 

22A, 22B

Trial co-ordinatinated 

rationalisation 

Firstbus/Centrebus

City Council co-ordinate and lead 

development of co-ordination, together 

with internal approval to certify relevelant 

qualifying agreement

Qualifying Agreement 

between Firstbus and 

Centrebus, certified by City 

Council

London Rd

Arriva 

31,X3,Stagecoach X7

Qualifying Agreement X3/X7 co-

ordinated by Leicestershire 

County Council

Being progressed by Leicestershire 

Enhanced Partnership. Mainly impact 

outside conurbation. 31 already 

sufficiently frequent in urban area

None required - little impact 

on Leicester urban area

Humberstone RdFirst 38,38a,Arriva53

Qualifying Agreement co-

ordinated by City Council Draft drawn up - see appendix 2

Qualifying Agreement 

between Firstbus and Arriva, 

certified by City Council

Hinkley Rd

Arriva 

153,158,Stagecoach 

48L,First 18,Centrebus 

162

Qualifying Agreement 48/158 

co-ordinated by Warwickshire 

County Council

Being progressed by Warwickshire 

Enhanced Partnership. Mainly impact 

outside conurbation. 18/162 deviate off 

Aikman Av  within urban area, so no 

significant impact within urban area

None required - little impact 

on Leicester urban area

Beaumont Leys 

Lane

First54,Centrebus 54a 

(cross city)

Trial co-ordinatinated 

rationalisation 

Firstbus/Centrebus

City Council co-ordinate and lead 

development of co-ordination, together 

with internal approval to certify relevelant 

qualifying agreement

Qualifying Agreement 

between Firstbus and 

Centrebus, certified by City 

Council

East Park Rd

First54,Centrebus 54a 

(cross city)

Trial co-ordinatinated 

rationalisation 

Firstbus/Centrebus

Centrebus 54a to be deregistered subject 

to overall Network Optimisation planning 

being legally approved

Qualifying Agreement 

between Firstbus and 

Centrebus, certified by City 

Council

Saffron Lane

Arriva 86,87 First88 

group

Independent single operator 

action

Arriva service rationalisation of 86/87, 

removes need for further integration

Sufficient action already taken 

place.

Melton Rd Arriva 126,127,Kinch 2

Independent single operator 

action Kinchbus 2 deregistered September 2022.

Sufficient action already taken 

place.
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