Leicester Enhanced Partnership Scheme

Network Integration and Optimisation

12 December 2022

Introduction

- All Leicester’s bus operators together with the City Council established a formal Enhanced Bus Partnership from May 2022. This agreed an eight year Enhanced Partnership Plan, together with a three year Enhanced Partnership Scheme with a range of joint commitments. Full details are on the partnership website www.leicesterbuses.co.uk

- The Plan includes a section on integration, setting out the customer and operator benefits of co-ordination across each operator’s commercial networks in a range of areas including:

  - timetables and routes on shared corridors

  - printed and electronic information

  - fares and ticketing

  - branding

  - promotions

- The Scheme sets out a range of commitments to help meet these aims by given milestone dates.

- This report sets out :

  - the progress made with these commitments over the past 6 months.

  - a review and recommended approach for network timetable and route co-ordination on shared bus corridors. This is a specific EP commitment to implement by April 2023.

- It is felt important to cover these two areas in tandem, since there are significant linked customer benefits involved. Any adverse restriction in competition that might be perceived from the recommended approach to network optimisation needs to be set against the wider range of integration measures being delivered.

Progress - Integration Commitments

- The tables in appendix 1 show the progress with the overall EP Scheme commitments to date. Appendix 2 shows those commitments which will have a direct impact on promoting integration.

- This shows that significant progress has already been made in promoting integration, largely focussed in the areas of :

  - printed and electronic information

  - fares and ticketing

  - branding

  - promotions

Network optimization review and proposal

- There has also been significant consultation and consideration given to network optimisation, in relation to co-ordinated timetable integration and maximisation of geographic network accessibility across all commercial and tendered services.

- This has been done in conjunction with a joint network review following an assessment of the impact of covid, as stipulated by the Department for Transport as part of its Bus Recovery Grant conditions.

- This has resulted in various relatively minor changes over the past 6 months in relation to commercial service registrations and tendered service expansion to give a more stable network moving forward.

- The following joint plan has emerged in relation to promoting network integration and optimisation on those bus corridors served by more than one operator :

- For the Humberstone Rd corridor the draft Qualifying Agreement between Firstbus and Arriva, is attached in Appendix 3. This includes a joint timetable between Firstbus 38/38A and Arriva 53.

- This will be certified by Leicester City Council to be compliant with Part 1 and Part 2 in Schedule 10 of the Transport Act 2000 for the reasons set out below:

- places no commercial restrictions on any other operator registering a bus service along this bus corridor.

- places no commercial restriction on either operator operating other bus services which partially operate along this same corridor.

- is open to amendment – with the required notice - to include co-ordination with any other new operator registering a service along this same corridor.

- can be terminated by either party with 84 days notice.

- For the Evington Rd, Beaumont Leys Lane and East Park Rd shared corridors, a combined draft Qualifying Agreement relating to co-ordinated route rationalisation between Firstbus 54 and 22 and Centrebus 54A and 22A/22C is attached in Appendix 4. This is certified by Leicester City Council to be compliant with Part 1 and Part 2 in Schedule 10 of the Transport Act 2000 for the reasons set out below.

Proposed Co-ordinated Rationalisation – Evington Rd, Beaumont Leys Lane and East Park Rd shared bus corridors

- For the Evington Rd, Beaumont Leys Lane and East Park Rd shared corridors, a trial route rationalisation is proposed between Firstbus and Centrebus for the remaining period of the EP Scheme to March 2025. This will be established under a Qualifying Agreement, certified by Leicester City Council.

- The current provision on each corridor is as follows:

Beaumont Leys Lane and East Park Road Corridors

Firstbus 54

Mon – Friday	every 12 min		0700 - 1800

every 20 min		to 2000

every 50 min		to 2230+

Saturday		every 15 min		to 1830

every 20 min		to 2000

every 50 min		to 2230

Sunday		every 15 min		0900 – 1800

Centrebus 54A

Mon – Friday	every 12 min		0700 - 1800

every 60 min		to 2100

Saturday		every 15 min		0730 - 2000

every 60 min		to 2145

Sunday		No Service

Evington Rd corridor

Firstbus 22

Mon – Friday	every 10-20 min	0700 - 1900

Saturday		every 10-20 min	0730 - 1900

Sunday		every 20-30 min	0930 – 1800

Centrebus 22A

Mon – Friday	every 30-40 min	0700 - 1830

Saturday		every 30 min		0730 - 2000

Sunday		No Service

- The proposed Qualifying Agreement is for the following provision on each corridor:

Beaumont Leys Lane and East Park Road Corridors

New Firstbus 54

Mon – Friday	every 7/8 min		0700 - 1800

every 15 min		to 2000

every 30 min		to 2100

every 60min		to 2230+

Saturday		every 7/8 min		0900 - 1800

every 15 min		to 2000

every 30 min		to 2100

every 60 min		to 2230+

Sunday		every 15 min		0900 – 1800

every 30 min		to 1900

every  60 min		to 2100

Evington Rd corridor

New Centrebus 22

Mon – Friday	every 10-12 min 	0700 – 1800

every 60 min		to 2100

Saturday		every 10-12 min	0700 – 1800

every 60 min		to 2100

Sunday		every 20 min		0800 – 1800

Precise start and finish times will vary in line with actual timetables drawn up.

- This is supported by the City Council - in terms of being in the public interest and consistent with the Enhanced Partnership Plan aims and objectives - on the grounds set out below.

- Such rationalisation would be for a trial period, purely in support of the overall objectives as laid out and agreed within the approved Enhanced Partnership Plan, namely to :

- improve reliability and journey times – through co-ordination and rationalisation

- accelerate investment in electric buses – through saved resources and more a more sustainable longer term integrated network

- improve ‘available’ frequency as explained in paragraph 23 and

- simplify the network for the ease and understanding by public.

- All three corridors currently have, from observation by the Council, prolonged over-capacity in terms of bus provision. This has been exacerbated post-covid with passenger numbers currently at around 85% of pre-covid levels.

- The proposed frequency provision will exceed EP Plan network aspirations of every 15 minutes or better daytime and every 30 minutes or better evening and weekends for each Mainline service.

- The proposed arrangement delivers an overall reduction in the number of buses operated on each corridor. However, the effective ‘available’ frequency of the current provision on each corridor is viewed to be worse than that proposed in the agreement, since current over-bussed provision leads to bunching due to signal phasing and passenger loading -  resulting in leapfrogging and full buses followed by empty buses.

- The alternative option of timetable co-ordination has been trialled over the past 2 years as a Covid arrangement made under the temporary derogation granted by CMA and proved not to be operationally effective or significantly better for the public due to:

  - the sheer number of buses (10 buses per hour in each direction weekdays on two corridors, 6 buses per hour weekdays on the other corridor) leads to constant bunching and leapfrogging.

  - this operational and environment inefficiency leads to unreliability, congestion and delays in the City Centre, together with corridor pollution.

  - there is significant overcapacity post-covid.

  - different run times of each operator lead to bunching and delays along each corridor and in the City Centre.

  - difficulties in agreeing common routings at the ends of each route.

  - difficulties in merging web and printed information

  - different branding

- The proposal maintains geographical competition. Each corridor has bus services operated by other bus companies on nearby corridors – meaning that many sections of these corridors are within walking distance of a choice of routes served by different operators. See attached analysis in appendix 5, showing the walking maximum and minimum distance to an alternative bus service for those living either side of the proposed corridor.

- Firstbus is committed within the Enhanced Partnership Scheme to investing in 68 electric buses in 2023 and Arriva to 22 electric buses in 2023 – ahead of other cities across the UK. This demonstrates that the overall EP Plan and its associated integration measures are in the public interest in terms of driving up quality through private sector investment.

- Centrebus has yet to confirm any commercial investment in electric buses in Leicester. This network optimisation will make it commercially more attractive to make this step change, particularly since the operator already has suitable electric charging facilities at its depot for charging contracted electric bus services.

- Rationalisation will reduce the overall number of buses across the three corridors by 4-6 diesel buses per annum. This will have associated air pollution savings in areas of dense urban housing.

- It will improve reliability and reduce congestion, particularly in the City Centre. Punctuality is at around 75% for both the 54 and 22 bus services, below the City average:

- Evidence shows that significant reliability and journey speed is lost due to buses delaying themselves. This is due to the number of buses funnelling into constrained road space, particularly Charles St and Haymarket bus station.

- The table below is from Firstbus ‘Prospective’ analytics for May 2019. It shows the top 20 worst areas of delay over their network, after having removed delay down to boarding and alighting. It is important to note that shows passenger weighted delay, rather than pure bus delay.

- This shows that 10 out of 20 of these are in the City Centre on the length Charles St, where buses effectively delay each other due their quantity and the relatively tight area involved. These include services 22,22A/C, 54, 54A operated by Firstbus and Centrebus.

- It will free up capacity at congested on-street stops on Charles Street by reducing the overall number of buses used on these three corridors into the City.

- The overall network across the conurbation remains shared between five commercial operators, with no one operator having a cohesive network or geographical dominance.

- Over 90% of employment, health and educational facilities in Leicester lie outside the City, requiring interchange between operators in the City Centre. This dilutes the importance of single bus operator operation on one particular corridor.

- There is now a very well developed integrated ticketing system, with a significant range of all-operator tickets, together with all-operator ‘best fare’ capping. This ensures openness and flexibility for the passenger, reducing the need for them to lock into to a given operator’s tickets.

- Part of an overall network optimisation plan across 9 shared corridors - supported by the Enhanced Partnership – employing a range of measures including joint timetabling and single operator route rationalisation.

- Places no commercial restrictions

- any other operator can register a bus service along these bus corridors.

- either Firstbus or Centrebus can operate other bus services which partially operate along this same corridor.

- is open to amendment – with the required notice - to include co-ordinated rationalisation with any other new operator registering a service along this same corridor.

- can be terminated by either party with 84 days notice.

Legal Advice

This position has been considered by our external legal advisers.  They have confirmed that whilst, compared to route coordination proposals the impact of these proposals would potentially be to limit competition on certain routescareful consideration needs to be given to the “indispensability” of each requirement to ensure that all terms are required under paragraph 18(4)(b) of the Part 2 Competition Test under Schedule 10 of the Transport Act 2000.  The Council’s analysis supports such an analysis on the basis that:

- there is a clear view that the proposal will deliver material passenger benefits compared to other options for this corridor, and the Council has considered and trialled with operators whether other less intrusive measures are effective, and they have not delivered the desired benefits;

- Whilst the operators are committing to greater interventions from a passenger perspective, the terms of the arrangement can be terminated on 84 days notice, allowing operators to quickly respond to other competitive responses, and the arrangements can be amended if required.  It will also be possible for participating operators to also partially operate other services on the corridors limiting the wider adverse impacts on competition. The approach has therefore sought to limit the express commitments required from the operators in order to achieve the required outcomessupporting satisfaction of the indispensability test under paragraph 18(4)(b) of the Part 2 competition test

Appendix 1.

Appendix 2.

Appendix 3.

Qualifying Agreement

(within the meaning of Schedule 10 of the Transport Act 2010 as amended by Schedule 2 of the Local Transport Act 2008)

Part A	Certificate of the Local Authority

Part B 	Agreement between the Parties

Part A	Local Transport Act 2008 – Certificate of the Local Authority

The Agreement in Part B is certified in accordance with paragraph 18(3) of Schedule 10 to the Transport Act 2000 which states that:

A qualifying agreement falls within this sub-paragraph if

- It has as its object or effect the prevention, restriction or distortion of competition in the area of the authority, or the combined area of the authorities, but

- The authority, or any of the authorities, has certified that they have considered all the terms and effects (or likely effects) of the agreement and that in their opinion the requirements mentioned in paragraph (4) are satisfied

This is a certificate provided by Leicester City Council (the “Authority”)

The Authority certifies that, having considered all the terms and effects (or likely effects) of the proposed agreement set out in Part B between

Leicester CityBus Ltd

And

Arriva UK Bus Holding Ltd

It is of the opinion that it meets the requirements of paragraph 18 (4) of Schedule 10 to the Transport Act 2000 in that it (a) is in the interests of persons using local bus services within the area of the Authority and (b) does not impose on the abovenamed operators restrictions that are not indispensable to the attainment of the Authority’s bus improvement objectives.

For the avoidance of doubt this certificate relates to the Agreement between First Leicester Ltd and Arriva Leicester Ltd presented to the Authority on 12 December 2022 and does not apply to any modification or variation of that Agreement other than as permitted explicitly under Part B.

Signed

……………………………………………………………………….

[name]

Position

[Position], Leicester City Council

Date 	[date]

Part B	Local Transport Act 2008 – Agreement to Co-ordinate

This is a voluntary agreement to co-ordinate the operation of local bus services.

The parties to the Agreement are:

Leicester CityBus t/a First Leicester of Abbey Lane Leicester LE3 0DA (“First Leicester”)

and

Arriva UK Bus Holdings Ltd (“Arriva”)

1 Admiral Way, Doxford International Bus Park, Sunderland, Tyne & Wear, SR3 3XP

The operation of :

First Leicester service 38 (City Centre – Netherhall – City  Centre)

First Leicester service 38a ( City Centre – Thurnby Lodge – City Centre)

Arriva Leicester Service 53 (City Centre – Thurnby Lodge)

or their equivalent successors shall be co-ordinated to provide an even headway to passengers over common sections of route with effect from 17 April 2023 (the “Commencement Date”) PROVIDED the Authority (as defined in Part A) has first completed the certification as set out in Part A in accordance with paragraph 18 (3) of Schedule 10 of the Transport Act 2000.  The indicative timetable to take effect from the Commencement Date is appended to this Agreement and any changes to this are to be agreed between the signatories prior to the commencement of the service registration process for local bus services as it applies from time to time.

In respect of the operation of bus services this co-ordination Agreement is the whole agreement between the parties.

This Agreement may be terminated by either First Leicester or Arriva Leicester at not less than 84 days’ notice.

Signed						on behalf of First Leicester Ltd

Date

Signed 						on behalf of Arriva Leicester Ltd

Date

Draft Timetable : Monday - Friday

Draft Timetable : Saturday

Draft Timetable : Sunday

Appendix 4.

Qualifying Agreement

(within the meaning of Schedule 10 of the Transport Act 2010 as amended by Schedule 2 of the Local Transport Act 2008)

Part A	Certificate of the Local Authority

Part B 	Agreement between the Parties

Part A	Local Transport Act 2008 – Certificate of the Local Authority

The Agreement in Part B is certified in accordance with paragraph 18(3) of Schedule 10 to the Transport Act 2000 which states that:

A qualifying agreement falls within this sub-paragraph if

- It has as its object or effect the prevention, restriction or distortion of competition in the area of the authority, or the combined area of the authorities, but

- The authority, or any of the authorities, has certified that they have considered all the terms and effects (or likely effects) of the agreement and that in their opinion the requirements mentioned in paragraph (4) are satisfied

This is a certificate provided by Leicester City Council (the “Authority”)

The Authority certifies that, having considered all the terms and effects (or likely effects) of the proposed agreement set out in Part B between

Leicester CityBus Ltd

And

Centrebus Ltd

It is of the opinion that it meets the requirements of paragraph 18 (4) of Schedule 10 to the Transport Act 2000 in that it (a) is in the interests of persons using local bus services within the area of the Authority and (b) does not impose on the abovenamed operators restrictions that are not indispensable to the attainment of the Authority’s bus improvement objectives.

For the avoidance of doubt this certificate relates to the Agreement between First Leicester Ltd and Centrebus Ltd presented to the Authority on 12 December 2022 and does not apply to any modification or variation of that Agreement other than as permitted explicitly under Part B.

Signed

……………………………………………………………………….

[name]

Position

[Position], Leicester City Council

Date 	[date]

Part B	Local Transport Act 2008 – Agreement to Co-ordinate

This is a voluntary agreement to co-ordinate the operation of local bus services across three bus corridors.

The parties to the Agreement are:

Leicester CityBus t/a First Leicester of Abbey Lane Leicester LE3 0DA (“First Leicester”)

and

Centrebus Ltd of 43 Wenlock Way Leicester LE4 9HU (“Centrebus”)

The operation of:

Firstbus 54 on the Beaumont Leys Lane corridor and East Park Road corridor (cross city)

Centrebus 54A on the Beaumont Leys Lane corridor and East Park Road corridor (cross city)

Firstbus 22 on the Evington Road corridor

Centrebus 22A, 22C on the Evington Road corridor

or their equivalent successors shall have co-ordinated rationalization to provide a single operator service on each of the three specified corridors with effect from 17 April 2023 (the “Commencement Date”) PROVIDED the Authority (as defined in Part A) has first completed the certification as set out in Part A in accordance with paragraph 18 (3) of Schedule 10 of the Transport Act 2000.

The indicative co-ordinated and rationalized service provision to take effect from the Commencement Date is shown below.

Any changes to this are to be agreed between the signatories prior to the commencement of the

service registration process for local bus services as it applies from time to time.

In respect of the operation of bus services this co-ordination Agreement is the whole agreement between the parties.

This Agreement may be terminated by either First Leicester or Centrebus Ltd at not less than 84 days’ notice.

Signed						on behalf of First Leicester Ltd

Date

Signed 						on behalf of Centrebus Ltd

Date

Co-ordinated Rationalisation

Beaumont Leys Lane and East Park Rd corridors

New Firstbus 54

Mon – Friday	every 7/8 min		0700 - 1800

every 15 min		to 2000

every 30 min		to 2100

every 60min		to 2230+

Saturday		every 7/8 min		0900 - 1800

every 15 min		to 2000

every 30 min		to 2100

every 60 min		to 2230+

Sunday		every 15 min		0900 – 1800

every 30 min		to 1900

every  60 min		to 2100

New Firstbus 54 will run cross-city linking the Beaumont Leys Lane and East Park Rd bus corridors:

Beaumont Leys Centre – City Centre – Goodwood via Stocking Farm, Railway Station and East Park Rd

The following commercial service (currently 54A) provision by Centrebus will cease to operate

- City Centre – Beaumont Leys Centre : Beaumont Leys Lane

- City Centre – Goodwood : East Park Rd, Green Lane Rd, Wicklow Dr.

Evington Road Corridor

New Centrebus 22

Mon – Friday	every 10-12 min 	0700 – 1800

every 60 min		to 2100

Saturday		every 10-12 min	0700 – 1800

every 60 min		to 2100

Sunday		every 20 min		0800 – 1800

Precise start and finish times will vary in line with actual timetables drawn up.

New Centrebus 22 will run cross-city Birstall – Leicester City Centre - Evington. This agreement only relates to the City Centre – Evington section of the route.

The following commercial service provision by Firstbus (currently 22) will cease:

between City Centre and Evington : Evington Drive, Headland Rd, Spencefield Rd, Downing Dr.

Appendix 5.

Route Choice - Corridors proposed for trial co-ordinated rationalization

Map showing other routes within walking distance of both the East Park Rd and the Evington Rd corridors

Map showing alternative bus services within walking distance of  Beaumont Leys shared corridor